FAMU-FSU College of Engineering 
Department of Electrical and Computer Engineering

EEL4914C/4915C – ECE Senior Design Project II

Final Report

Project title: Formula Hybrid Car 2010-2011

Team #:  3

Project Manager: Stephanie Medina, Computer Engineering (Email: sm07h@fsu.edu)

Student Team Members:

− Israel Daramola, Electrical Engineering (Email: iod07@fsu.edu) 
− Thomas Emerick, Mechanical engineering (Email: tme06@fsu.edu)

− Lorenzo Neal, Electrical Engineering (Email: lmn09@fsu.edu) 
− Philip Young, Mechanical Engineering (Email: pay07@fsu.edu)
− Ryan Zombek, Mechanical Engineering (Email: rmz07@fsu.edu)

Senior Design Project Instructor: Dr. Bruce Harvey

- Dr. Chris S. Edrington, Electrical Engineering Technical Advisor

- Dr. Chiang Shih, Mechanical Engineering Advisor

Submitted in partial fulfillment of the requirements for

EEL4911C – ECE Senior Design Project

April 7, 2011

# Executive Summary

The Formula Hybrid is an annual international collegiate competition striving to build a formula style, gas-electric hybrid vehicle. This year’s competition takes place in Louden, NH on May 1st, 2011 and is sponsored by IEEE, SAE, and many other corporate entities. The competition consists of a static portion and a dynamic portion, which includes acceleration, autocross, and an endurance race. The static portion will involve a series of in-depth questions which design judges will be asking to all team members. These questions will test all members’ knowledge on the analysis and reasoning of implementation on the vehicle. The acceleration, autocross, and endurance tests primarily consist of ranking the vehicles in order of time finished and suitably assigning points.

The current students working on this project are a combination of computer, electrical, and mechanical engineering students. In order to achieve the project’s main objectives being maximum fuel efficiency, the increase of vehicle performance and the innovation of the drive-train configuration, major goals are being fulfilled. These goals involve the integration of the internal combustion engine (I.C.E), the implementation of the battery management system (B.M.S), the redesigning of the suspension, braking system and I.C.E clutch and the testing and incorporation of the cockpit sensors and paddle-shifting for the formula vehicle.

The team is presently in the progress of achieving several of these milestones. The computer engineer and one of the electrical engineers on the team are in the process of analyzing and integrating the Elithion-Lithiumate Battery Management System. The mechanical engineers have analyzed the suspension of the vehicle and have decided to modify the hiem joints on the vehicle to strengthen the struts of the car. Unfortunately, one of the main goals for the year was to redesign the suspension to be adjustable. As a result of delays in parts arriving and unexpected dilemmas, this goal was diminished for the formula team. On the other hand, since the rear axle was incorporated into the vehicle, the braking system and uprights are being incorporated into the vehicle as well. Not only have the calipers and rotors been replaced for the outboard brakes, but the uprights have been fabricated in order to be integrated into the braking system of the vehicle.

The cockpit sensors, which consist of an rpm sensor, speedometer and radiator temperature gauge, were analyzed. It was concluded that the bordering of the sensors had to be taken apart in order for all 3 to fit onto the display board of the car properly. In addition, once the mechanicals received the response from Agni Motors Company confirming that the 6,000 rpm limit on the electric motor (E.M.) was due to mechanical failure, a one–way freewheel clutch bearing was purchased to be utilized on the E.M shaft. This was intended to help with the coupling between the I.C.E. and E.M. Unfortunately, this bearing’s freewheel resistance resulted to be greater than the electric motor’s shaft and was therefore unable to be utilized. As a result, the I.C.E clutch and throttle were converted to floor foot pedal actuation. More so, the team is currently integrating the paddle-shifter that was acquired in order for the shifting of different gear levels to be enabled by the I.C.E.

Fortunately, one of the potential sponsors from IESES approved the team for sponsorship with a value of $6,000. Previously, one of the conditions was for these funds to only be utilized for vehicle parts but recently it was agreed through constant negotiation between the sponsor and team advisor that the funds be towards travel expenses as well. Although this alleviated having insufficient funds for travel expenses, it didn’t completely resolve it as the travel expenses will be a total of $4,905.00 and the sponsor could only input $2,956.98, leaving about $1,950.00 still needed. This amount was complemented by FAMU Foundation for $1,400.00. Clearly the team realized funds were still not sufficient for the competition, leaving the team $550.00-$1,000.00 short.

Furthermore, although the team members on the team are still attempting to propose to Student Government Association for the rest of funds, other methods are being carried out as well, in addition to completing the vehicle. IEEE and ASME are currently being proposed for any donated funds that the respective organizations would like to confer upon the team. Aside from these options, the main priority at the moment is to finish upgrading and completing the formula vehicle in order to be able to compete come May 2011. As finding funds for the competition would be excellent, but it would be pointless to find the sufficient funds and in the end have an incomplete vehicle. Therefore, the studious students are working as quickly as possible to have an exemplary vehicle.

Table of Contents

Project Executive Summary	ii-iii

Table of Contents	iv-v

1	Introduction	6-8

1.1	Acknowledgements	6

1.2	Problem Statement	6-7

1.3	Operating Environment	7

1.4	Intended Use(s) and Intended User(s)	8

1.5	Assumptions and Limitations	8

1.6	Expected End Product and Other Deliverables	8

2	System Design	9-29

2.1	Overview of the System	9-10

2.2	Major Components of the System..	10-15

2.3	Performance Assessment	16

2.4	Design Process..	16-17

2.4	Overall Risk Assessment..	17-29

2.4.1	Technical Risks	17-23

2.4.2	Schedule Risks	23-26

2.4.3	Budget Risks	26-29

2.4.4	Summary of Risk Status	29

3	Design of Major Components	39-49

3.1	DriveTrain	29-32

3.2	Battery Management System..	32-37

3.3	Chassis	37-49

4	Test Plan	50-56

4.1	System and Integration Test Plan	50-51

4.1.1	Drivetrain	50

4.1.2	Energy Management System	50

4.1.3	Chassis	51

4.1.4	Brake & Vehicle Assembly	51

4.1.5	Suspension & Uprights Assembly	51

4.1.6	Overall Vehicle Assembly	48-49

4.2	Test Plan for Major Components..	51-55

4.2.1	I.C.E 	51

4.2.2	One-Way Freewheel Clutch Bearing	51-52

4.2.3	Battle Kart Shifter	52

4.2.4	Battery Management System 	52

4.2.5	Cockpit	53

4.2.6	Steering	53

4.2.7	Frame 	53

4.2.8	Brakes 	53-54

4.2.9	Axle & Hub Assembly 	54

4.2.10	Suspension Characteristics	54

4.2.11	Uprights 	54

4.2.12	Competition 	54-55

4.3	Summary of Test Plan Status..	55-56

5	Schedule	57-59

5.1	Original Schedule	57-58

5.2	Current Schedule..	59

6	Budget Estimate	60-63

6.1	Original Budget	60-61

6.2	Current Budget..	62-63

7	Conclusion	64

8	References	65

9	Appendices	66-134

9.1	User's Guide	66-92

9.1.1	I.C.E 	66-68

9.1.2	Electric Motor 	68-70

9.1.3	Electric Motor Controller 	71-75

9.1.4	Battery Management System 	75-77

9.1.5	Lithium Batteries 	78-80

9.1.6	Cockpit Sensors	80-82

9.1.7	Chassis 	82-84

9.1.8	Steering	84-85

9.1.9	Suspension 	85-87

9.1.10	Braking 	87-92

9.2	Complete Test Reports..	93-116

9.3	Software	117

9.4	Data Sheets..	117-125

9.5	Chassis Equations..	126-128

9.6	Resumes..	129-134

# Introduction

## Acknowledgements

The 2010 Formula Hybrid Car team would like to thank Dr. Bruce Harvey and the team members of the 2009 Formula Hybrid Vehicle Team from the FAMU-FSU College of Engineering for their direction and general advising with regards to the vehicle design. Team 5 would also like to officially acknowledge Lei Wang and Xiaohu Liu for their research and guidance in the determination of the drive-train configuration for the vehicle the first year. The team would also like to thank Dr. Chris S. Edrington and Dr. Chiang Shih for their assistance in the fundraising and mentoring of the project. A special gratitude would also like to be extended towards Dr. Dave Cartes from IESES and to the SASE program at the Florida State University for their approval of sponsorship funds and assistance in developing a sponsorship plan for Student Government Association. The team has also received tremendous fabrication support and advice from Jeremy Phillips and John Rushing from the car shop and would therefore like to show their immense appreciation to them. A special thank you would like to be extended as well to the dean of the College of Engineering, Dr. Ching-Jen Chen, for paying the registration fee for the SAE 2010-2011 competition and to the FAMU Foundation for the initial funds for the project.In addition, the team of students would like to express their sense of gratitude to the following potential sponsors for their donations and support: Student Government Association, IEEE, and ASME. Without all of these potential sponsors, the project will be unable to achieve its’ success!

## Problem Statement

The 2011 FAMU-FSU Formula Hybrid Car Team believes in reducing, reusing and recycling. More so, the “GO GREEN” initiative is what is driving the team to continue the structure of a full hybrid-electric vehicle that will abide by the 2011 SAE/Dartmouth Formula Hybrid Competition rules and guidelines. This project consists of one computer engineering student, two electrical engineering students, and three mechanical engineering students. The team engaged in the project to design and implement a fuel efficient hybrid vehicle to serve three main objectives : the reduction of fuel consumption, the improvement on the performance of the vehicle, and the innovation of the drivetrain within the vehicle.

The SAE Dartmouth 2011 competition consists of three main tests in which the vehicle will need to perform exceptionally well in. The three main events of the competition will involve the acceleration, autocross, and endurance examinations. The previous year’s main challenge was the constructing of the hybrid-in progress vehicle. On the other hand, this year the team is concentrating on the incorporation of the internal combustion engine (I.C.E) along with the electric motor (E.M.) to make the vehicle a “full-hybrid car”.

In addition,a challenge the team endeavored last year was the uneven charging of batteries within the vehicle. This struggle along with the requirement of the end product having to be battery powered led the team to implement the Battery Management System, which is currently managing the rechargability of the battery packs by surveying, protecting, and balancing their state. The computer engineer and one of electrical engineers on the team are currently finishing one battery box with all saudering, wiring and testing for it. The other battery box will be completed as soon as the first one is complete.

The mechanical engineers are working diligently and quickly to overcome certain challenges that delayed their side of goals. Since the rear axle, brake rotors, uprights and calipers have been integrated into the vehicle, the braking system is well on its way to being complete. As far as the suspension goes, although the double wishbone system was kept on the vehicle, any desires to make it adjustable were abolished due to time constraints. One of the unexpected dilemmas which they encountered was that the shaft on the differential had CV joints too short, therefore a new rear axle was purchased with longer CV joints. This problem limited space for the mounting of the uprights and hub that were necessary in order to implement the outboard brakes.

Another dilemma that arose was when the one-way free clutch bearing arrived to resolve the possible mechanical failure on the Electric Motor, it resulted that its’ freewheel resistance was greater than the electric motor’s resistance making a huge problem. To resolve the issue, the mechanical engineer utilized the second method that had been analyzed by converting the I.C.E. clutch and throttle to floor foot pedal actuation. In addition, the Battle Kart Shifter that’s enabled by the I.C.E clutch is currently being integrated into the vehicle. The Battle Kart Shifter will shift gears in the proper sequence to progress from neutral to sixth gear and from sixth gear to neutral.

On the other hand, due to time constraints, the cockpit sensors that were purchased were from Orion MotorSports instead of Summit Racing Online. The reason for purchasing these sensors from Orion instead was that the team was seeking to be able to integrate the sensors as soon as possible due to lack of time. The cockpit sensors consisted of an RPM sensor, a speedometer and radiator gauge, all which the Kawasaki Engine was made compatible for. More so Orion Motorsports was the company which assisted in resolving the dilemma of the I.C.E running. The company was able to determine that the engine wasn’t running properly due to the following problems : Carburetor jets were clogged, spark plugs were wired incorrectly, ground switch was missing and there were several faulty connections. Once the issue was resolved by Orion, the I.C.E was mounted onto the vehicle and was running smoothly with the Electric Motor.

In regards to the Battery Management System, after receiving the BMS components from Evolve Electronics, the electrical and computer engineers on the team have worked tediously and quickly to help complete the system. One unexpected dilemma that arose on the engineers’ side was that the soldering process of attaching the cellboard ends to the battery cell terminals took longer than expected. To resolve this issue it was decided to only attach cell boards to half of the battery cells in order to demonstrate the purpose of the BMS and that it was functioning correctly. Two battery boxes are currently being integrated onto the vehicle, each with 60 battery cells in a distribution of 8 cell banks, 4 banks per battery box.

Ideas that were generated in order to resolve the problems or delays of the goals included analyzing the basic concepts behind all main goals, while company responses, quotes and parts were received. In addition to these solutions, working quickly and putting long hours into the vehicle were also approached. Furthermore, the last main challenges beside lack of time and setbacks on goals, the main issue remained in travel expenses for the formula hybrid team. Travel expenses for the competition were calculated and as a result, it was concluded that the Formula Hybrid Team was still short about $1,000.00, even after there was extra funds left. Currently, the team is still contacting several organizations and companies in hopes of obtaining additional funding for the competition in Louden, New Hampshire for May 1st -  May 4th.

## Operating Environment

The operating environment for the Formula Hybrid car is a flat racetrack or drag strip. The vehicle must and will be operable in a wide variety of climate conditions such as cold, hot, wet, dry, and dusty environments. The vehicle will not be driven off the road at any point. More so the vehicle must be able to operate under high acceleration turns and maintain the safety of the driver and vehicle integrity. One of the vehicles’ desired capabilities, currently being integrated are the control displays. Controls for ignition and emergency shutdown are being incorporated into the car. Additionally, the formula vehicle is not in danger of being dropped or thrown, however there is the risk of crashing the vehicle. This danger can lead to the puncturing of the batteries or gas tank and cause a serious hazard.

## Intended Use(s) and Intended User(s)

The intended user(s) of this product will be two team members who will perform as the drivers of the vehicle. Conversely, other team members will pilot the testing of the car. In accordance to the rules and regulations of the SAE rulebook, the vehicle must be designed to fit the largest 5th percentile of men and the smallest 5th percentile of women. The driver must fit the size constraints as set forth by the 2010-2011 Formula Hybrid Rules 3.3.4.1, have a valid driver’s license and motor skills prompt enough to navigate the flat track. The driver’s motor ability level will be measured by the team, although there is not an education requirement on the driver. Other user(s) of the vehicle may vary between the design judges in the actual competition and any potential or present sponsors.

The end uses for this project include competing in two static events and three dynamic events at the 2011 Formula Hybrid International Competition. As mentioned previously, the static events include a design inspection and team presentation. The dynamic events consist of a drag race (75m in ten seconds or less), an autocross and endurance race. This vehicle will also be utilized by the design team to stimulate the interest of students, which can lead to additional support or additional funding.

## Assumptions and Limitations

Assumptions: The maximum number of operators at one time will be one. The entire team will travel to Loudon, New Hampshire in May 2011 for the competition. Hybrid team sponsors will be displayed on the vehicle, apparel, banners and website that is currently under construction. The team has done a series of tedious exams for the Elithion Battery Management System. Other decisions that have been determined include the purchasing of the radiator temperature gauge. Solid straight tubing is being utilized for the suspension, instead of the curved hollow tubing that is currently on the vehicle. The team is forming a group of students from the SASE organization to prepare them for the business presentation to be given at the competition.

Limitations: The total project needs to be completed by April 30,2011. The total cost fit into the final agreed budget. The total weight of the Formula Hybrid Vehicle should not exceed 700 lbs. The operator must fit within the 95th percentile of men and 5th percentile of women. The battery bank should deliver a minimum of 72 V to the Electric Motor (E.M) controller. The drive train system must fit within the dimensions of the chassis. The motor controller cannot attempt to draw more power than provided by the battery bank. The E.M and I.C.E must be in sync with one another when in operation. There weresize limitations on the brake rotors due to the outboard brake design being custom-designed from the previous year’s team.

## Expected End Product and Other Deliverables

The expected end product for this project will be a Full Hybrid vehicle, with a parallel drive train configuration. This vehicle will be able to accelerate 75 meters in less than 10 seconds and complete a 22 km track within a reasonable time to compete against the rest of the competitors. The end product will include an external charger, which will be utilized to charge the battery bank in the vehicle. It will fully charge the entire battery bank in less than 5 hours. A battery management system which monitors all batteries on the vehicle and displays to the use the status of it on the State of Charge Display will be utilized. In addition, cockpit sensors consisting of an rpm sensor, speedometer and radiator gauge.  An improved brake system with outboard brakes will be implemented. In addition, a paddle- shifting system which will enable the user to shift gear levels. A user manual is provided along with all the design reports and milestone statuses of the progressing project. In addition, the final project reports and manual will be delivered on April 7, 2011.

# System Design

Currently, the 2011 Formula Hybrid team has finished all the implementations that the group deemed necessary for this project. Although the car will not be judged or raceduntil May 3rd, the group feels that tremendous progress was made towards the ultimate goal of this project; competing at the highest level possible and bringing recognition to FAMU-FSU COE as it deserves. To ensure that all these goals were met, the team had to analyze the components of the vehicle that were given to the group via last year’s competition, and make engineering judgments on what components needed to be further adjusted to aid the team in winning this upcoming event. From these judgments, sub-tasks were created, as shown below in Figure 1, and strategies were put in place to help focus the group’s attention on the main components that have been changed over the course of the lasteight months and thus, giving the group the best chance at getting 1st place in the overall hybrid design in May 2011.

Figure 1. System Design

## Overview of the System

When designing a hybrid vehicle, the first step is deciding on the powertrain configuration. To give FAMU-FSU COE an edge against the competition, the group decided a parallel hybrid would be the best decision. The advantages for a parallel system compared to a series system are that parallel systems have two independent power sources driving the wheels as where series has only one, electric. As a result of this, parallel hybrids are faster and more desirable in race competitions, whereas series are slower but have better fuel efficiency. The drawback for parallel drivetrains pertains to the complication of coupling the two different energy sources and making sure that a smooth transition between the two is fast, safe and easy to accomplish. To ensure this, the group coupled the E.M and the I.C.E through the differential via independent sprockets and chains. This should serve as a seamless couple between the two different energy sources and should increase the overall chance of winning this competition come May 1st.

As well as drivetrain additions, the group has also made significant suspension changes. These changes will allow for a more reliable system as well as the earning of style points in the design portion of the competition for having a fully adjustable suspension as well as solid lightweight aluminum uprights. Another major addition the group feltwas necessary is a cockpit dashboard.  It is potentially possible for the E.M to fail due to its’ maximum RPM limit. Driver error can occur and cause unnecessary failure if the driver is not properly informed on the vital signs of the propulsion systems. These sensors will aid the driver and will ensure that the proper use of the vehicle is being implemented. The most important addition and component aside from these sensors is the Battery Management System. This system will not only allow the vehicle to be better managed during charging and discharging, but it will also greatly help the design portion of the competition with style points as well.

Figure 2.Overview of Parallel System Hybrid

## Major Components of the System

Being that this is a hybrid competition; two energy sources are required to be able to compete. The electric energy source has been designed and implemented already, thus leaving this year’s team the implementation of the internal combustion engine. Hence the I.C.E is one of the most important components of the hybrid system. With that being said, the group has implemented a Kawasaki Ninja EX250 R engine into the vehicle. Even though this engine was inherited from last year, the decision was made to keep it because all the necessary add-ons have already been purchased and are functional, i.e. radiator, gauges, clutch and fuel tank.  This engine was also chosen because its’ power to weight ratio is optimal and also serves as the maximum size allowable for the competition (250cc) and gives the group the best chance of winning. The methods to which the I.C.E will be coupled to the E.M are via the differential and sprockets as shown below in figure 3. Through proper gear ratios and the use of the I.C.E clutch, the vehicle will be able to shift seamlessly from electric propulsion to a combination of the two.

Figure 3. Left: The I.C.E sprocket coupled with the E.M via the differential.

Right: The Pro-Engineering model of the Kawasaki 250cc internal combustion engine being retrofitted into the vehicle.

To impress the design judges and improve the shifting time of the I.C.E and the driver, an air compressed paddle shifting system has been implemented into the vehicle. This system from ShiftFX shown below in Figure 4.was one of the team’s biggest expenses this year. Although with the increase in shift time via buttons mounted on the steering wheel, the group expects to decrease lap times and gained the ability to shift without pulling a hand held lever as in a standard motorcycle. Both of which are crucial for a winning vehicle in this year’s competition.

Figure 4. Shift FX Paddle System Kit

Another major component of the vehicle is the Battery Management System. This system is responsible for taking individual voltage readings from the 120 individual batteries and sending that information to the BMS controller. The objective of the BMS is to manage the recharging of the battery packs within the vehicle as well as monitor, protect and balance the state of the Venom 5S 5000 mAh batteries. The Battery Management System also includes voltage and sensors that will display the amount of voltage left in batteries. After doing some research and viewing funding options, the CPE/EE teammates were able to purchase the Elithion-Lithiumate Battery Management System. This system offers several attractive features to it which include versatility, relatively easy means of installation and safety. Currently, the BMS soldering process is well on its way to complete. Following that the cells will be wired and placed into the two battery boxes as cell banks and integrated into the vehicle.

Figure 5. Left: The BMS Controller  resposible for managing the active balancing of the battery cells through voltage and temperature rates.

Right: This is the one cell bank consisting of 15 battery cells.

In addition to the BMS, the suspension and frame was another major component of the vehicle that was analyzed and modified in detail. According to the modifications made to the 2011 Hybrid Rulebook, Rule 3.3.4.4 stated that our current 2010 Hybrid frame was no longer in compliance and corrections were needed to be made in order to compete this year.  As shown below in the diagram, A-arms were needed to be welded at 30 degree angles from the main hoop and needed to be triangulated back down to the lowest part of the main hoop in order to bring the vehicle back to specifications.

Figure 6.  2011 Main Hoop Bracing Modifications

Due to the fact that the concept of one inboard braking system was no longer an option for the group this year and because of the needed space on the differential for the I.C.E sprocket, the rear suspension of the vehicle has changed somewhat significantly. The concept of rear outboard brakes was adopted and implemented. Although to retrofit this concept, several key suspensions components had to be redesigned. One of the hardest components to find was a rear axle with enough spline shaft to accommodate the added hub for the brake rotor and caliper. After extensive research, the group concluded than a Kawasaki Mule 4100 ATV rear half shaft axle, as show below, sufficed.

Figure 7.  4100 Kawasaki Mule Rear Half Axle, (5”Spline compared to 3” previous axle)

Another suspension component that had to be redesigned was the rear uprights.As seen below in Figure 8, the new redesigned uprights allow the longer axle to fit through the uprights as well as the brake and hub assembly. This was a key component to the suspension of the vehicle being any misalignment can have significant consequences at higher speeds. As a result of the group building new uprights from scratch, a lighter material which proved to be the best option was chosen, Al 6061. Not only have these uprights passed several FEM tests that prove them to bea reliable option but in addition, the lightweight capabilities has promised to reduce the group’s unsprung rotational mass by 1/3 per tire. This discovery should turn out to be quite significant come the acceleration test at the competition in May.

Figure 8.  Redesigned Uprights

The last suspension modification was geared towards the autocross event, where the vehicle might expect high speed turns in the range of 1g. These extreme forces caused a hiem joint failure in the 2010 competition and thus a change was needed. The solution that has been implemented this year is a similar hiem joint, just with higher load ratings and capacities. Instead of the previous 500lb hiem joints, 1500lb hiem joints were installed at nearly triple the cost for $350.00 This should greatly reduce the risk of a hiem joint failure and improve the team’s chances of winning for overall hybrid design.

Figure 9. Left: An opposite threaded hind joint used for the suspension adjustment

As mentioned previously, the braking system on the formula vehicle has gone through some serious changes this year.  Previously, the vehicle had only one rear brake that acted on the differential. This was an acceptable design for the competition, however after engineering analysis it was found that the I.C.E sprocket will need to connect to the differential, where the current rear braking system is located. Hence, a new and innovative design was needed and the solution that arose was a duel rear braking system. This freed the space needed on the differential for the I.C.E sprocket, as well as it met the rulebook requirements in having the ability of locking all four wheels after a panic stop is executed. Originally the group was going to install go-cart brakes onto the vehicle, but after some research, a companywho gives student discounts for SAE projects was contacted, Wilwood Engineering. With this in mind, the group decided to go with the more powerful, lightweight but expensive motorcycle brakes shown below in Figure 10.That will help get FAMU/FSU noticed come competition time in the panic stop test.

Figure 10. Left:Wilwood motorcycle Calipers

Right:Wilwood Brake Rotors

To mount these high quality brakes with the rotors and rear axle, a hub assembly was needed to be designed and machined. Again Al 6061 was chosen for the material due toit’s’ strength to weight ratio being optimal to the vehicle’s purpose. As seen below in Figure 11. , the hub assembly fastens the brake rotor to the wheel and axle of the vehicle and serves as a lightweight connection to dissipate the energy that arises from heavy braking.

Figure 11. Pro-E drawing of the disc rotor needed for our system

Additionally, steering stops have been added to the formula car. In order to limit driver error, steel blocks were welded on the rack of the steering system to limit the travel of the pinion. By doing so, the wheels prevent the overturning byputting a stop to the pinion to travel any further on the rack. Since this system is not a requirement for the competition, the group of students hopes to impress the design judges and stand out from the rest of the teams competing. This implementation will also serve as a newly added key feature as well as a safety hazard, diminishing the probabilities of overturning the steering wheel.

Figure 12. Left: The pinion on the Formula’s Hybrid steering system

Right: The steering stops before implementation on the pinion

One last major addition that is in the process of being integrated into the vehicle this year is the cockpit system. Being that the failure of the propulsion system can occur if the I.C.E is over driven, gauges monitoring these vital readings are being implemented into the cockpit for the driver to easily see. As well as an rpm sensor for the internal combustion engine, there will be several other gauges installed in the cockpit. These include a radiator temperature gauge and an rpm sensor for the E.M. These sensors will help ensure that the proper use of the vehicle is being maintained.

## Performance Assessment

## For the 2011 Hybrid Competition, there will be four categories for which the judges will be examining the overall performance of the vehicle. This includes an acceleration run, endurance run, autocross run as well as an overall engineering design portion. To ensure the highest possible score within each category, the team has implemented certain components specially designed to enhance these scores. For example, in the acceleration category, the group has implemented the maximum allowable combustion engine into the vehicle (250CC) with hopes of maximizing the vehicle’s overall performance. For the endurance run, the team is incorporating a Battery Management System that monitors the battery’s performance, as well as prolongs the overall life span of the batteries. Both are critical characteristics for a fuel efficient hybrid vehicle.

## Another major category in the competition is the autocross event. This year major improvements were made to ensure that the teams’ autocross lap times were significantly better, as compared to last year’s competition. To accomplish this, the vehicle was retrofitted with new suspension components, new front and rear brakes as well as improvements to the overall steering of the car. All of which allow the car to have better high speed turning capabilities and allow a lower overall lap time.

## The last major category on which the judges are reviewing the vehicle is the static design portion of the competition. This is where the judges give points for new and innovative ideas, as well as the overall engineering design of the vehicle. To ensure that the group performs outstandingly well in this category, several components have been installed on the vehicle to aid this idea. These systems include the Battery Management System, a newly designed braking system as well as a fully adjustable suspension, a cockpit system to display all the vital propulsion readings to the driver, paddle shifting and a seamless means of coupling the E.M with the I.C.E. With the implementations of these systems, the group feels confident in the overall design of the vehicle and expects only the highest results from this competition.

## Design Process

After two semesters of research, major decisions have been made and implemented into the vehicle with hopes of improving the overall performance of the vehicle.By conducting these improvements and increasing the vehicle’s performance, there’s no reason why the vehicle should place significantly high within the competition. The most important decision that the team had to tackle this year was the means of coupling between the I.C.Eand E.M. Although this decision is decided, the group had two different concepts that would have worked. Both had their own pros and cons. The easier of the two solutions involves a mechanical clutch for the I.C.E and a differential with independent sprockets for each propulsion system onboard. Although the implementation is easy, the means to drive the vehicle becomes more complicated and adds a lot of unnecessary driver error into the vehicle. The latter of the two solutions involves a motor controller installed on the electric motor and I.C.E drivetrain to match the different torque outputs into a continuously uniform torque output. Although this solution sounds ideal, the lack of complete knowledge on this process as well as limited funds, made this solution more complicated than the previous. After engineering analysis it was found that solution one was the best for the group and is what hasbeen installed onto the hybrid vehicle.

Another decision that was made by the group was to keep the current frame of the vehicle the same without adding extra support aside from the inevitable weight added being the I.C.E, radiator, gas tank, brackets, exhaust and other smaller components. To arrive at this conclusion, engineering analysis was performed and it was found that a 13% increase in weight with respect to the vehicle is negligible and can therefore be neglected.

One of the most innovative decisions was that of choosing the Battery Management System. Being the electric propulsion system was already installed on the vehicle, the decision in choosing a BMS system mainly relied on the ability for both systems to be compatible. After several contacts with Evolve Electronics, it was concluded that their Elithion Lithiumate BMS was best compatible with the system currently installed on the Formula Hybrid and the decision was made to implement this system. This system has proven to improve the overall life and performance of the battery cells and in addition, thrill the design judges with such a groundbreaking idea.

The addition of new suspension components and braking system will factor into one of the most vital decisions made to improve the vehicle’s behavior. After conducting the necessary performance tests on the vehicle, it was concluded by the group that this addition was needed to further aid the best results at the competition come May. The solution that arose was a dual rear braking system, as well as bigger rotors and brake pads then were previously installed. The vehicle’s ability to take turns at higher rates of speeds and the overall design portion of the competition has now been guaranteed.

## Overall Risk Assessment

### Technical Risks

Being some of the major components of the hybrid vehicle were redesigned with new and innovative technology, some technical risks were assumed. To name a few, the coupling between the I.C.E and the E.M posed a threat for success and is the main technical risk associated with the team this year. Another major new and innovative feature installed is the Battery Management System. Due to the complexity of the system, this also posed a significant threat to the group. Therefore, strategies were put in place to eliminate any threats that would hinder the group’s chances at winning the competition in New Hampshire in May 2011.

### Technical Risk 1: BMS Failure

| Risk | Faulty sensor information as well as improper charging &discharging of the batteries |
| --- | --- |
| Probability | Moderate |
| Consequence | Mild |
| Strategy | Proper installation and programming |

Description

The Battery Management System is responsible for making sure that the batteries in the vehicle are all charged and discharged equally. This means that no one battery has beenutilized more than another and that over time the batteries will experience a prolonged life. In addition, from the BMS, one of the cockpit sensors indicates the battery voltage reaming and in turn an estimate of the life left in the batteries. In the event of failure of this unit or parts of it, individual batteries may be overcharged or undercharged, which in turn can affect the vehicle’s overall performance in such events as the restricted electric only run or endurance run.

Probability: Moderate

Currently, after soldering 60 cells for the BMS, the manner in which the batteries have been wired can help arise complications in the charging or uncharging. With that many variables, the technical risk was labeled high as the life left in he cells could demonstrate the wrong amount of life left in them.  In addition, what helps alleviate this risk is that since the microcontroller was pre-programmed by its manufacturer, the room for error diminishes.

Consequences: Mild

The consequence of anincomplete BMS failure is mild. Reduced battery life cycle and the inability to monitor charging capabilities can be the main consequences. Both of which will mildly affect the team’s results in the 2010-2011 Hybrid Competition since the vehicle has proven to barely overuse its’ battery power.

Strategy

To alleviate the problems associated with a BMS failure, the programmable microcontroller discussed earlier, with individual voltage sensors has been implemented on each battery unit. The voltage sensors relays the levels of each battery back to the controllers. The programming has been pre-programmed to dictate which batteries, if any, need to be charged or discharged first.

### Technical Risk 2: Differential Failure

| Risk | The inability to maneuver high speed turns effectively |
| --- | --- |
| Probability | Low |
| Consequence | Moderate |
| Strategy | Ensure the Hybrid vehicle is driven as required |

Description

Failure of the differential includes seizing of the gears due to lack of lubrication or the stripping of the chain belt that is connected to the differential via the sprocket. Both would occur in the event of human error and improperly using the vehicle.

Probability: Low

The probability of this occurrence is low due to the fact the differential was designed to withstand the forces generated by the coupling of the two different energy sources. All gear ratios have been designed and are in place so that the user error is at its minimum. Also proper lubrication will be regularly maintained by the mechanical engineers leading up to and during the competition.

Consequences: Moderate

Upon failure of the differential, the rear axle would no longer be able to transfer power to the rear tires effectively. Although the ability to drive will remain, the ability to apply different torques to each rear tire on turns will not. This will in turn cause the tires to slip and greatly reduce the vehicle’s ability to maneuver high speed turns effectively.

Strategy

Careful precautions will be implemented by all drivers of the vehicle to ensure the proper usage of the clutch and shifting paddles is used, as well as the ability to shift through the gears of the I.C.E smoothly and under the desired max RPMS.  Also using an appropriate lubrication oil when needed, will help ensure that a differential failure does not occur.

Technical Risk 3: I.C.E Failure

| Risk | Complete shutdown of the I.C.E and its components |
| --- | --- |
| Probability | Mild |
| Consequence | Critical |
| Strategy | Install rpm and temperature sensors to monitor vital readings from the I.C.E during operation |

Description

There are many failures that can occur and are associated with the internal combustion engine. These include piston failure, the overheating of the coolant and exceeding the top end of the engine.

Probability: Mild

The probability of this event is mild due to the fact that every driver will be well informed on the operating conditions of the engine and only these specified drivers will be allowed to operate the vehicle, under full hybrid conditions. Also with the aid of dash gauges, the driver will be well aware of coolant temperature and other vital readings such as the rpms and speeds of both the I.C.E and the electric motor.

Consequences: Critical

If the I.C.E should fail and the team was unable to install a new one before the competition, the team would be unable to compete as a full hybrid. With this being the second year the vehicle will compete, the only category available is a full hybrid. Thus, just an electric vehicle would not sufficient to compete in the competition of May 2011.

Strategy

The strategy to prevent complete failure of the I.C.E will rely solely upon the driver of the vehicle. Being the internal combustion engine is a motorcycle engine, it’s capable of 13,000 RPM’s. To safely operate the vehicle, the user must ensure that the I.C.E doesn’t reach this limit. If this rpm limit is reached for the duration of time, catastrophic failure will be imminent. Also the driver must be aware of the dash gauge for engine temperature, ensuring it’s operating below its desired temperature.

Technical Risk 4: Rear Brake Failure

| Risk | Having the inability to lock all four wheels and stop in the required distance |
| --- | --- |
| Probability | Low |
| Consequence | Severe |
| Strategy | Practice braking test enough to ensure that the welds holding the brake system will hold during competition. |

Description

Being the rear brake has been relocated to the back wheels, the connection between the disc brake mount and the uprights must be secure enough to ensure failure does not occur. Should failure occur, the vehicle would have the inability to lock all four wheels and would be disqualified from the competition.

Probability: Low

The possibility of the weld between the upright and disc brake mount failing is low because the group can lay multiple welds on top of each other for extra layer of redundancies.

Consequences: Severe

Consequences for brake failure would be severe if the group was unable to make changes before the competition. A weld failure could be fixed on site, permitting there be the appropriate tools available, allowing for re-entry into the competition.

Strategy

To reduce the risk of failure, gussets will be used to reinforce the connection between the caliper and the upright hub. The team will also employ a professional welder using modern technology to ensure the welds are of the utmost standard. Testing the vehicle under dynamic conditions should allow insight on whether failures will occur and if modifications are needed.

Technical Risk 5: Faulty Sensors

| Risk | Defective equipment and/or faulty connection |
| --- | --- |
| Probability | Low |
| Consequence | Moderate |
| Strategy | Correct installation as well as verification measurements to ensure the vehicle’s sensors are outputting the correct data |

Description

The cockpit sensors will relay vital information to the driver such as, voltage and current to the motor, rpm and temperature of the I.C.E, the speed of the vehicle as well as the miles traveled. If the sensors are returning false information to the driver, then the risk of over using the vehicle’s critical components will increase.

Probability: Low

The probability of faulty sensors causing critical damage to our vehicle and hurting our chances of winning the competition is mild. Experienced drivers will hear the wind up of the I.C.E and know intuitively when it’s appropriate to shift gears. In the event of catastrophic failure of the sensors, the group will still be able to compete in New Hampshire.

Consequences: Moderate

The consequences of faulty sensor information can lead to the overheating of the I.C.E, as well as exceeding the rpm’s on the electric motor. However, these conditions only exist when driving the vehicle in extreme conditions. An experienced driver knowing the capabilities and limitations of the vehicle would be able to drive the vehicle competitively, without the aid of sensors if need be.

Strategy

Each sensor will be installed accordingly to the manufacturer’s guide to ensure the proper setup is used. To ensure that the sensors are not reading false information, each sensor will be tested with similar devices. Results will be compared for accuracy.

Technical Risk 6: Damaging Electric Motor (E.M)

| Risk | Overheating and destroying the electric motor |
| --- | --- |
| Probability | Medium |
| Consequence | Severe |
| Strategy | As long as the electric motor is run under 6,000 rpm, catastrophic failure will not occur |

Description

Currently the hybrid vehicle has a 95 series Agni motor installed with a maximum revolution of 6,000 rpm. If this number was to be exceeded for a short duration of time, the electric motor could run the risk of overheating and even failing.

Probability: Medium

The probability of exceeding the capabilities of the Agni 95 motor is medium. This is due to the complicated methods to which the vehicle must be strictly driven. If the driver was to misread his rpm gauges mounted in the cockpit, or misuse the mechanical clutch, a damaged electric motor is probable.

Consequences: Severe

Being the Agni motor is one of the most expensive and critical components on the hybrid vehicle, a replacement would be unlikely. Depending on time and available funds, a replacement can be found and installed prior to the competition. However, the performance will be greatly reduced which will in turn hurt the team’s chances of winning this competition.

Strategy

To minimize the error associated with driving the vehicle, several gauges will be placed directly in front of the driver on the dashboard. Gauges such as, rpm’s of the I.C.E as well as the E.M, voltage and current supplied to the motor, radiator temperature and velocity of the vehicle will aid the driver to make the most informed decision on the proper timing to shift gears.

Technical Risk 7: Chassis Failure

| Risk | Failure of a structural member of the vehicle |
| --- | --- |
| Probability | Minimal |
| Consequence | Severe |
| Strategy | Structural analysis was performed on the frame of the vehicle taking in consideration for the added weight of the I.C.E and its components, consequently it was found safe and the weight can be neglected |

Description

The chassis is a component that was designed and implemented by last year’s team. The welds that hold the chassis together are critical to the results of the competition and thus will require some attention to ensure the structural integrity still remains. However, being last year’s team passed a full body inspection by a licensed formula hybrid judge and achieved 1st place in hybrid in progress, little if any modifications will be made to the frame itself.

Probability: Minimal

The probability of a chassis failure is minimal at best. If a failure was to occur on the frame due to faulting welds, visual evidence would be clear by now.

Consequences: Severe

Due to the fact that the chassis was one of the most complicated and expensive components on the vehicle, a complete failure would be disastrous. Little time or money is left to allow for such a major malfunction to occur and the consequences for this failure would be to officially withdraw from the competition which is out of the question.

Strategy

The chassis was modeled in Pro-ENGINEER taking in consideration for the added weight of the I.C.E and its components and it was found that a 13% increase in mass with respect to the car can be neglected. In turn, the chassis’s factor of safety using the added weight of the I.C.E was still safely over 2.0, which instills confidence that the frame will perform as designed.

Technical Risk 8: Overcharging/Undercharging of Batteries

| Risk | The risk of destroying one or more of the lithium batteries thru misuse or neglect |
| --- | --- |
| Probability | Mild |
| Consequence | Medium |
| Strategy | Installation of a Battery Management System to monitor and display vital battery measurements |

Description

As the main means of propulsion and acceleration for the Hybrid vehicle, the car relies on 120 individual lithium polymer batteries. These batteries have a maximum and minimum voltage level that is being maintained in order to run the vehicle properly. If a failure was to occur in one or more components of the batteries, the overall performance of the vehicle and even worse results at the competition may to be altered.

Probability: Mild

Currently, the electrical and computer engineers on the team are working diligently on integrating the Battery Management System onto the vehicle. This system relays the voltage from every cell and displays the amount of overall performance left in the batteries. These readings which give such detail gives the team a sense of satisfaction that overcharging and undercharging of batteries is mild at best.

Consequences: Medium

Depending on the magnitude of the failure, the group would still be able to compete in the Hybrid competition if one or two of the batteries failed. However, if a catastrophic battery failure were to occur, the group would be unable to complete the electric only run of 75 yards in less than 10 seconds and thus eliminate the group from the competition.

Strategy

To ensure the batteries are being properly charged and discharged, a Battery Management System is currently in the process of being purchased and will then be installed onto the vehicle. This system will rely the voltage from the individual cells and draw power according to the voltage levels of each unit. This will ensure all batteries are discharging equally and that one battery is not being used than any other. In addition, an average voltage reading gauge will be installed in the cockpit to allow the driver to view his power level ensuring the minimum voltage value is not being reached.

Technical Risk 9: Steering Failure

| Risk | Failure of the welds on the pinion ensuring that over steering cannot occur |
| --- | --- |
| Probability | Mild |
| Consequence | Medium |
| Strategy | Proper installation and excessive welds will be used to ensure steering failure does not occur |

Description

Steering stops on the rack and pinion will be implemented to limit the movement of the front tires. These will ensure that the driver does not have the ability of overturning the wheels into the suspension causing chassis failure.

Probability: Mild

The overall probability of these welds failing is mild. Once installed, these stops will not experience great forces and thus should remain intact indefinitely.

Consequences: Medium

Should the welds fail, the ability for the driver to overturn the wheels into the suspension shall exist. For an inexperienced driver not familiar with this car this, a medium technical risk could arise. However, as long as the driver maintains the proper wheel angle throughout turns, the consequences for a steering stop failure are minimal.

Strategy

For redundancy, the group plans on laying an excessive amount of welds on each steering stop to the rack of the steering system. Being the stops will not be under any static or dynamic forces for the majority of its lifespan these welds should suffice.

### Schedule Risks

Being some of the major components of the Formula Hybrid, depend on factors that our out of the team’s control, schedule delays are inevitable. If a shipping error were to occur on a time sensitive component, a delay could occur that would halter the work of sequential parts and in turn cause a schedule delay. Another major schedule risk is having the availability to work on the vehicle when needed. Currently there are at least five projects coinciding with the Formula Hybrid and the availability for shop time can be limited and hence pose a schedule threat.

Schedule Risk 1: Parts Arriving Late/Reorder

| Risk | Critical components are unavailable for installation due to unforeseen shipping errors |
| --- | --- |
| Probability | Likely |
| Consequence | Moderate |
| Strategy | Taking in consideration for parts arriving late, time sensitive components will be ordered well in advance allowing for foreseen shipping errors to occur |

Description:

Due to the fact that the majorities of the parts needed for the vehicle are specialty parts and may not be carried in stock, amble time is needed for purchasing orders to ensure schedule delays do not occur. Also attention must be given to the accuracy of PO’s, as this could also lead to wrong parts and schedule delays.

Probability: Likely

Since most parts will be ordered over the busy holiday season, delays from the shipping process should be expected and compensated for. The specialty parts needed and the probability of parts arriving later than anticipated is likely.

Consequences: Moderate

The consequences for parts arriving late would be the delay in the schedule and the project as a whole. Some delays are manageable and easy to overcome, however more important aspects of the project cannot afford a shipping/ordering error and extreme caution must be taken when ordering these parts.

Strategy:

In order to eliminate the risks associated with purchase orders/shipping orders, time sensitive parts will be ordered well in advance and will take in consideration for the possibility of shipping delays to occur.

This schedule risk was encountered several times throughout the course of the project in regards to the rear axle, wiring harness and other components. Team members picked up as quickly as could and got other goals/tasks out of the way meanwhile. Currently, this risk has affected the team greatly but all team members are working diligently to complete all necessary goals.

Schedule Risk 2: Treasury Access

| Risk | Having the inability to purchase necessary equipment due to the lack of vendors’ compliance with FAMU’s purchase ordering system |
| --- | --- |
| Probability | Definite |
| Consequence | Medium |
| Strategy | Ordering parts in advanced and purchasing the best option available to the group will be the best strategy to combat this schedule risk |

Description:

For the 2011 Hybrid competition, FAMU has placed $5,000 into a FAMU account. This poses a schedule risk because currently only one member of the Formula Hybrid team is a FAMU student. Hence, all purchase orders will have to be assigned to one student and that can complicate the reimbursement process, adding unnecessary delays into the schedule.

Probability: Definite

Being the group has already encountered this problem several times this semester, the probability of treasury access posing a schedule risk is definite.

Consequences: Medium

The consequences of having limited treasury access are a delay in the schedule and the possibility of not completing the vehicle before the competition is as well.

Strategy:

Although the consequences for this risk could be severe, the group understands the process well enough to leave amble time for purchase orders and reimbursements to take place.

This risk could be encountered when the team leaves to the competition in May; therefore other methods are currently being constructed to help prepare for this outcome. Members are seeking funds from other various organizations.

Schedule Risk 3: Sick or Absent Team Member

| Risk | Losing a team member for an extended amount of time due to illness or unforeseen circumstances |
| --- | --- |
| Probability | Mild |
| Consequence | Medium |
| Strategy | The schedule risk associated with the loss of a team member would depend on the remaining tasks to be completed, measures would need to be taken by the remaining group members to ensure the ultimate goal of the hybrid project is executed |

Description:

Currently there are six engineers assigned to the Formula Hybrid Project. If one or more members became ill or had to leave town due to unforeseen circumstances, the extra load for the remaining engineers would in turn create a delay in the schedule and could possibly hinder the completion of the project.

Probability: Mild

The probability of one or group members becoming mildly ill is adequate. However, the probability of one or more group members becoming ill for a sustained amount of time is mild and therefore not a major concern.

Consequences: Medium

Being the Hybrid project is very complex project, a lost team member would result in a tremendous amount of work to do by the remaining group members. New tasks would need to be assigned and the overall scope of the project would have to be adjusted accordingly.

Strategy:

The strategy to ensure that the schedule stays on task in the event of a sick or absent group member would mainly rely on the students still assigned to the project.  Depending on the tasks left to accomplish when the group member is absent, new goals and priorities may need to be set to ensure the ultimate goal of competing competitively in the competition come May, 2011.

Schedule Risk 4: Availability of Support

| Risk | Having the inability to access tools necessary to complete vitals task associated with the vehicle |
| --- | --- |
| Probability | Medium |
| Consequence | Severe |
| Strategy | Factor in the schedule the probability of the workshop being booked when the group needs to access it |

Description

Currently there are at least five multi-disciplinary projects going on that require the machines and tools located in the mechanical engineering shop to complete a project of this scope. Being the shop cannot handle the volume of all the groups at once, a conflict can arise.  If the group was unable to use the tools needed to complete a task, a schedule delay could occur and hinder the progress of the project.

Probability: Medium

The probability of a schedule delay occurring from the inability to access the tools and machines needed to complete a task is medium. With limited tools and space and a handful of projects to complete in a short amount of time, it’s likely that multiple groups will want to work on their projects at similar times.

Consequences: Severe

Being certain components on the vehicle require specialty tools for installation, limited access to these resources would hinder the group’s ability to complete certain tasks crucial for the completion of the project.  This would be a severe consequence and could alter the results of the competition.

Strategy

In order to ensure that the availability of support is not a schedule risk, the group has allotted extra time in the schedule for the anticipation of limited access to the workshop. For an unforeseen event to occur, the group could make new time/date arrangements for the workshop and still be on schedule.

This risk was encountered during the process of the Battery Management System. When thesoldering process began for the electrical and computer engineers on the team, only one soldering gun was available, therefore the two students quickly researched several departments to obtain more soldering guns.

### Budget Risks

As of currently, the budget for the hybrid project is $12,500. With such expensive components that werepurchased and not to mention the need for travel expenses, its obvious why the group hasbeen concerned with the budget. Not only is the risk of insufficient present but the risk of a component failure is as well. If one such component failed and the lack of funds to purchase a replacement existed, the group’s chances of winning this event would diminish.

### Budget Risk 1: Major Component Failure

| Risk | Failure of major component can lead to an immense amount of money |
| --- | --- |
| Probability | Low |
| Consequence | Severe |
| Strategy | 1 .Components will be operated within nominal operating range |

Description

Any component failure requires that the team replaces the parts. For minor component failures and miscellaneous parts, the team has budgeted $2000. However, if major components (such as EM, I.C.E, or the BMS) fail, then the team would have to pay a substantial amount of money to replace any of the components.

Probability: Low

The probability of this occurrence is low, because the team is designing all of thecomponents to easily handle the stress load. There should never be a time when acomponent will exceed its operating stress threshold.

Consequences: Severe

The consequences of having major component failures can lead to the withdrawing from the competition which can be quite severe. Other options include to replace these major component failures but to do so with require more funds with which the team doesn’t count with at the moment.

Strategy

In order to prevent major component failure, the components will always be operated well within their nominal operating range.

This risk was encountered for the one-way free clutch bearing as the size of it was inappropriate for the vehicle. Therefore, these funds were a loss for the team as the vendor refused to give the team a refund. Fortunately, the price of the bearing didn’t setback the team too much. Although, these funds may have been useful for travel expenses.

### Budget Risk 2: Under Budgeting

| Risk | Under budgeting due to underestimating costs of components |
| --- | --- |
| Probability | Low |
| Consequence | Severe |
| Strategy | 1 .Research several options for specific component 2. Order parts early 3. Test compatibility 4. Order components less than or equal to projected cost |

Description

There are many components that are involved with building a formula hybrid car. Many of these components have been extremely expensive. In order to initiate this project, the team was instructed to determine a budget for the year. Currently, the budgetcalculated was based off component prices, which were implemented.Although all the necessary components for the vehicle to be completed have been purchased and have either arrived or on their way, there lies the risk of unexpected components and failures. Hence, the possibility of under budgeting is definitely possible.

Probability: Low

The probability of this occurrence is low due to the most vital parts to the project have already arrived.

Consequences: Severe

If in fact the project does go over budget, then the difference comes out of the team’s pocket. This can be a major problem since all team members are college students and will therefore not have the necessary funds to pay for these components and materials.

Strategy

In order to prevent under budgeting, the engineers on the team will research several different options and order their proposed components and materials early. More so if the proposed materials or components are not compatible with the vehicle, then the team will only order items which are less than or equal to the projected cost.

This risk was encountered several times either due to parts being needed right away or certain vendors required cash up front. Therefore, team members submitted receipts in order to get reimbursed.

### Budget Risk 3: Lack of Donations

| Risk | Potential sponsors declining to contribute to project |
| --- | --- |
| Probability | Moderate |
| Consequence | Severe |
| Strategy | 1 .Remain in continuous contact with potential sponsors 2. Provide monthly reports and all necessary factors sponsors require |

Description

There are a few potential sponsors that are willing to donate to this year’s Formula Hybrid Team.  So far the team has $11,000 that was donated this year from FAMU and IESES. Although these funds are strictly for the vehicle only, the team still lacks funds for travel expenses. Unfortunately unexpected occurrences can happen and extra funds may arise fuel to component failure as mentioned earlier. More so due to lack of time, Student Government Association still has not been presented with a complete proposal for travel funds. On the other hand, other methods are being approached such as Dr. Cartes, who’s in charge of IESES, allowing the $6,000.00 funds to partially go to travel expenses. In addition, although this recent agreement doesn’t fully resolve the travel expenses issue, IEEE and ASME are being contacted for potential sponsoring. If for some reason any of thepotential sponsors deny or are unable to donate to the project, the team will be unable to attend the 2011 SAE Competition.

Probability: High

The probability of this occurrence is high due to two main issues. One, that although the team has been constantly researching potential sponsors for travel expenses, the sponsors have not yet been approved. More so oneof the biggest contributors, Dr. Cartes from IESES has assisted in the insufficient funds for travel but not completely dissolved it.  Another disappointment lies in the loss of the technical paper competition from August.

Consequences: Severe

If the project happens to exceed the current budget of $11,000, which it has as a result of travel expenses, the students will have to come up with the difference out of their own pockets. Perhaps even host a couple fundraisers to make up for the funds needed. As one can see, if the team is unable to allocate the necessary funds for the competition, the hard work put into the project will suffer greatly.

Strategy

In order to prevent this risk from occurring, the team will continue to remain to be in continuous contact with the potential donators for possible assistance. In addition, remain hopeful upon IEEE and ASME’s approval for assistance.

As for this risk, due to all components have been purchased, there remained funds for travel expenses but not the sufficient amount. Therefore, the team is currently contacting different companies and organizations for additional sponsorship.

### Summary of Risk Status

To ensure that the 2011 Formula Hybrid vehicle competes at the highest level, all risks associated with the vehicle have been examined prior to the competition. These risks include the technical risks of the vehicle, the budget risks and also the schedule risks of the vehicle, all of which pose a significant threat to the completion of the project, if misexamined. The goal of examining the overall risk assessment of the vehicle is to ensure plans and strategies are in place to mitigating the problems that should arise throughout the project.

Technical risks by nature occur when the physical development begins. As parts have arrived and have been integrated into the vehicle, the technical risks can develop into real dilemmas. However, the groundwork for a future problem is laid out in the design process, the portion of the project that the team is in currently. By anticipating the risks from the previous sections in the design, the team has eliminated risks before they become an issue. Thus, the status of the technical risks is that they are being eliminated.

Many of the current schedule risks were affected by the ordering and shipment of large scale items. The paddle shifter for example is a vital component in the functioning of the gas engine as well as the batteries for the vehicle needed to run from the BMS. Thus, the success of the schedule depends heavily on how well the team can complete the goals of the project before the competition. The current status of the schedule is behind but the team members are working diligently to resolve the problems to eliminate schedule disruptions.

The current budget risks are associated with component failure, lack of donations and under budgeting. The current status of the budget is that due to a recently approved sponsor, the vehicle will be able to be completed successfully. More so, the budget’s main lacking section is travel expenses, mainly for the competition in May. The biggest challenge which the team needs to surpass is insufficient funds for the competition in New Hampshire. Sponsorship proposals for travel expenses are in process.

# Design of Major Components

Figure 13. Block Diagram for the Drivetrain

## Drivetrain

A wide range of concepts were generated to complete the task of coupling the E.M. with the I.C.E. The concepts that have been generated depend on multiple constraints, one of which is the maximum rpm that the electric motor can operate at before mechanical failure occurs. The possibility of burning up the E.M. by means of the I.C.E is another constraint that the team designed the coupling around. Limiting the risks of the electrical motor failure is discussed in Section 2.5.1: Technical Risk 6. The risks assessment for the I.C.E is discussed in Section 2.5.1: Technical Risk 3 in regards to any faulty components or errors within it. The simplification of the control and driver interaction of the operational features of the two motors has been considered during the design process. Ensuring a smooth transition from electric power to gas power and vice versa has been incorporated intothe coupling design.

The design concepts generated for the drivetrain involve the coupling of the E.M with the I.C.E through the differential. The current drivetrain has been designed so that the driven sprockets from the E.M and the I.C.E are installed on opposite sides of the differential. The gearing ratios have been chosen and the sprockets have been manufactured. Table 3.1 shows the gear ratios for the electric motor (E.M) (52:10) and gas engine (I.C.E) (45:14). The gear ratio is dependent on the number of teeth on the driving and driven sprockets. This value corresponds to the first row of numbers in Table 3.1. The table shows the gear ratios for each of the six gears in the I.C.E’s transmission. Table 3.1 displays the value of the rpm of the two driving and driven sprockets. Note that the driven sprockets on the differential have the same rpm value. In addition, in the table below, the operating conditions for the I.C.E are at a max rpm of 12,000 and a mid rpm of 7,000 are shown.

Table 3.1 Electric Motor (E.M) and Internal Combustion Engine (I.C.E) Gear Ratios

The team used the following decision matrix, shown below in Table 3.2, to choose an optimal design to couple the E.M. with the I.C.E. The most important factor for the design is performance. The performance aspect of the decision matrix includes the constraints stated earlier. The ease of implementation and operation were weighted equally and more importantly than total cost. These weighting factors were chosen due to the coupling requirement and the team being willing to allocate a substantial portion of the budget, if the implementation was ensured. The decision matrix reveals that the use of an electric motor clutch was the best coupling design. The use of an electric motor clutch did not rank the highest in any of the judging categories but had the greatest overall value.

Table 3.2 Decision Matrix of Electric Motor and I.C.E Coupling

| Design Options | Total Cost | Ease of Implementation | Ease of Operation | Performance | Total |
| --- | --- | --- | --- | --- | --- |
| Weight | 10% | 15% | 15% | 60% | 100% |
| Automatic Rev Matching | 0 | 0 | 10 | 5 | 45 |
| No Clutch on Electric Motor | 10 | 10 | 8 | 5 | 67 |
| Electric Motor Clutch | 8 | 8 | 7 | 9 | 84.5 |
| Automatic Rev Matching with Clutch on EM | 0 | 0 | 8 | 10 | 72 |

The use of a motor controller to automatically match the rpm of the driven sprocket of the electric motor to the rpm of the driven sprocket of the I.C.E ranked last in the decision matrix. This is because the programming and implementation of a motor controller to compute the algorithms involving the rpm and six different gear ratios of the I.C.E and then functionally matching the RPM’s of the electric motor, involved complex programming. The complex programming poses a risk to the team’s limited schedule. More so the team members were also concerned that employing this method of coupling the I.C.E with the E.M. was beyond the current members’ knowledge and ability.

This method of coupling also ranked low in the performance category of the decision matrix. The driver would not have been able to operate the I.C.E in a manner that would cause the electric motor to spin faster than its maximum rpm of 6,000. This effect would have limited the I.C.E’s operating RPMs’ and have cause it to be unable to reach its maximum power delivery potential.

The coupling of the E.M. and I.C.E. without the use of a clutch on the electric motor ranked second lowest on the decision matrix. This design concept required that the driver not operate the I.C.E to an rpm value greater than that which would cause the E.M. to reach its maximum rpm, under any condition. This condition limitedthe performance of the vehicle greatly.

A combination of the design ideas previously proposed ranked second best according to the decision matrix. This included rev matching the motors using a motor controller and also the installment of a clutch on the electric motor. This design would have allowed the driver to operate the I.C.E to its’ full potential without burning up or causing mechanical failure to the electric motor. The same risks associated with rev matching using a motor controller were present.

The teamoriginally decided that the coupling of the E.M with the I.C.E would be accomplished using a one – way freewheel clutch bearing on the E.M shaft. The bearing chosen was manufactured by GMN and is a VGL – 20 Roller Ramp Line bearing, shown in Figure 14. The bearing works by disengaging the driveshaft from the driven shaft when the driven shaft rotates faster than the driveshaft. This feature ensures that the electric motor will not be over revved and damaged by the I.C.E. if working properly. The bearing is easy to operate because it acts automatically and does not require direct driver interaction to engage.

Figure 14.VGL – Roller Ramp Line One – Way Bearing

The VGL – 20 Roller Ramp Line bearing was particularly chosen because of its robustness and ability to handle high rpm over revving, which it would experience when the I.C.E was solely powering the vehicle. One parameter of the bearing that was not described was the free wheel resistance. There was no specification on the amount of torque required to overcome the resistance experienced when freewheeling for any of the GMN bearings. The amount of resistance when the bearing was freewheeling resulted to be greater than the resistance of the electric motor shaft. This occurrence proved problematic and as a result of it, the test plan for the bearing failed as described in Section 4.2.2.

The team decided to continue to couple the I.C.E. with the E.M. through the differential and selected the second method described in the decision matrix in Table 3.2. This method required that the E.M. rpm be limited by the driver and was accomplished by ensuring that the vehicle does not accelerate to a speed faster than the maximum critical speed of 55 mph. The maximum critical speed corresponded to the E.M. shaft rotating at an rpm less than its maximum critical value of 6,000 rpm, which can be seen above in Table 3.1. In actuality, the vehicle could exceed 55 mph and limiting the maximum critical value reduced driver error and speedometer sensor reading error.

I.C.E Clutch and Throttle

The I.C.E manual clutch and throttle acquired are pull chord actuated and have been converted from handle actuation to floor foot pedal actuation. The floor foot pedals have been installed into the vehicle and cable clutch and throttle lines are being connected. This approach was taken to simplify controls for the driver and to replicate the clutch and throttle layoutin a standard vehicle.

I.C.E Gear Shifting

The I.C.E’s six gear manual transmission requires that the team implements a simple and easy to operate method of shifting gears. There are two approaches to shift gears for the I.C.E. The first being the use of a standard manual lever located in the cockpit. The other approach is to integrate paddle shifting to shift gears. Paddle shifting allows the driver to actuate an electrical solenoidby means of an electrical relay triggered by a pushbutton or a pneumatic solenoid powered by compressed air. The solenoid actuates a spline shaft that matches the spline shaft on the transmission of the I.C.E.  The team had decided to implement paddle shifting and agreed that manually shifting the gears without the use of paddle shifting would be too difficult for the driver to control and race competitively at the same time.Table 3.3 is a decision matrix that shows how the team came to this decision. The ease of operation and performance categories had the highest weighting factors.

Table 3.3 Decision Matrix of Gear Shifting

| Design Options | Total Cost | Ease of Implementation | Ease of Operation | Performance | Total |
| --- | --- | --- | --- | --- | --- |
| Weight | 10% | 10% | 35% | 35% | 100% |
| Paddle Shifting | 0 | 10 | 10 | 10 | 80 |
| Standard Shifting | 10 | 10 | 0 | 10 | 55 |

### The paddle shifting system that the team has chosen to use is pneumatic and is manufactured by ShiftFX. The paddle shifting system is triggered by pushbuttons located on the steering wheel and allows for constant throttle upshifting because of an electronic ignition kill control feature. The clutch is automatically engaged and disengaged pneumatically using the pushbuttons corresponding to downshift and upshift. This paddle shifting system was chosen because of these features and the relatively low cost. This system is currently being integrated into the formula vehicle.

## Battery Management System

Figure 15. Block diagram for the Battery Management System.

The objective of the BMS was to manage the rechargability of the battery packs within the vehicle. The BMS will basically monitor, protect and balance the state of the Venom 5S 5000mAh batteries. This also entailed to no one battery being used more than another. This was accomplished using a pre-programmed microcontroller as well as voltage sensors. These voltage sensors relay the levels of each battery cell back to the controller. In other words, the voltmeter checks the voltage from the battery cells and determines how much voltage is sent to the BMS.

The programming of the controller dictates which batteries, if any, need to be charged or discharged first. Alternatives for the Battery Management System included purchasing one already programmed and adding minor details to it or designing and creating one as a team. The Battery Management System was started last year by Mark Church, one of the former members on the project from last year. He was trying to implement the system from scratch but had several difficulties and was unable to finish due to lack of time.

More so,aside from Mark Church’s step in the integration of the BMS, a wide range of concepts were considered when debating on which type to go with.  Ultimately, since it was decided that the batteries used the previous year would be utilized this year, a Lithium-Ion BMS was chosen. Primarily, this type of BMS was chosen for two main reasons. One, lithium-ion type batteries were most compatible and functioned best with the Elithion Lithiumate BMS. In addition, one of the key features of these type batteries pertained to their efficient performance when compared to other alternative batteries. The manner in which the various options were weighed out is illustrated in Figure 16. below.

Figure 16. Different specifications for various batteries used in the BMS system

The Elithion Lithiumate BMS chosen beholds several key features that were quite attractive to the formula hybrid team, in the realm of energy, power and cycle life.The way the cells were previously set up in the battery is that the cells were shrink-wrapped in groups of 5 and the idea was that with the BMS, when one battery cell didn’t have enough potential, it pulled from another cell that had a higher voltage. Once there wasn’t sufficient voltage from the system to provide 12 V to the electric motor, the BMS shuts down the batteries’ system. The providing of 12 V came from the electric motor since this component is what controls the Battery Management System.

In order for the BMS to function appropriately with the car, a cell board wasneeded to be wired to every individual cell. The only way to accomplish this task was to unwrap the cells and use each individual battery,so that each cell would have direct contact with the voltage sensors. Basically,once the shrinkage of cells was unwrapped, the next step laid in having two big battery packs on opposite sides of the vehicle so that each pack contained 60 cells, giving a total of 120 cells on the vehicle.

Another alternative involved utilizing a non-distributive BMS system, which would allow the previous system on the vehicleto remain the same. However,this entailed to not having each cell in direct contact with the BMS. This then led to another major decision made based off several engineering options that were considered. When Elithion Electronics was contacted, it was brought to the team’s attention that their system would be incompatible with the vehicle since it required having direct contact with individual cells. As mentioned previously, the way the cells were arranged was that there were groups of 5 cells per battery, leaving a total of 120 cells in series. Therefore, it was suggested to determine whether the team would go with a Non-distributed BMS or Distributed BMS.

Basically, having cells in individual direct contact with the BMS controller is a Distributed BMS, while the packs of cells that were previously in the vehicle were for a Non-distributed BMS. The electrical and computer engineers in charge of this task determined that if a Non-Distributed BMS was purchased, then the BMS would be unable to monitor the temperature of the cells. This is a major aspect that the BMS must perform; therefore the Non-Distributed BMS was out of the question. In addition, it was concluded that if and when the shrinkage of cells was unwrapped, then the Distributed BMS being the Eltihion-Lithiumate BMS would be compatible with the vehicle.

To further analyze this decision, the two alternatives were contemplated via a decision matrix from a scale of 0-10. As shown below, a distributive BMS was the best fit for the vehicle. This decision was determined by making performance the number one priority as shown in Table 3.4 below.

Table 3.4 Decision matrix for the BMS

| Design Options | Total Cost | Ease of Implementation | Performance | Total |
| --- | --- | --- | --- | --- |
| Weight | 20% | 20% | 60% | 100% |
| Distributive BMS | 3 | 5 | 7 | 58 |
| non-Distributive BMS | 5 | 6 | 2 | 34 |

In regards to the voltmeter, an LED display would be most preferred for its accurate readings,which is why a State of Charge Display is currently being integrated into the BMS Controller.  As discussed earlier, the plan was to contact Elithion Electronics for Lithion-Ion in regards to the Elithion-Lithumate Battery Management System due to the several attractive features their offered being, system is versatile, easy to install, safe, life prolonging, fully configurable, supported all cell form factors, protectedbattery packs from over current, had few wires, and single wires to adjacent cell boards. Elithion providedthe following Lithium-Ion BMS with the following characteristics(Distributive type):

- Ideally matched to work in high power Lithium-Ion battery packs

  - Up to 255 cells in series (~840 V), no limit to cells in parallel, isolated

  - No limit to cells in parallel, up to 600 A (higher currents available)

  - Includes a contactor drivers, a cooling fan interface and an interlock input

- Ideally matched to

  - Lithium-ion Polymer(LiPo)

  - Standard lithium-cobalt-oxide (LiCoO2)

  - Lithium-Manganese-Nickel-Cobalt (LiMnNiCo)

  - Nano-phosphate / lithium-iron-phosphate / lithium-ferro-phosphate (LiFePO4)

  - Lithium-manganese-oxide (LiMnO2)

  - (Not compatible with lithium-titanate cells)

- Compatible witha range of chargers, motor drivers, displays

- Optimized for automotive applications

  - CAN bus, ignition line input, 12V power

- Performs monitoring, evaluation, communication, balancing and protection

  - Monitors the voltage and temperature of each set of parallel cells, and the pack current

  - Evaluates SOC (State Of Charge), DOD (Depth Of Discharge), and SOH (State Of Health)

  - Calculates the pack's internal resistance

  - Determines appropriate CCL (Charge Current Limit) and DCL (Discharge Current Limit)

  - Detects any abnormal conditions and sets a fault accordingly

  - Communicates through a serial port and through a CAN bus, reporting above data

  - Balances the charge through dissipation of excessive energy in most charged cells

  - Protects against over and under-voltage, over and under-temperature, over-current

  - Optional HV Front End tests for loss of isolation and end of precharge current (using a precharge resistor, not supplied)

- Plug and play (for "mules" and proof-of-concept products)

  - Lets you refine your product at your own convenience

- Distributed: electronic assemblies are mounted on cells

  - Consists of: one or more Cell Boards and a BMS controller

  - Mechanically matched with cylindrical, pouch or prismatic cells

  - Minimal wiring (no "spaghetti"); individual cell voltage and temperature

  - Controller communicates with Cell Boards on cells, and with external system

As well as the following specs show below in Figure 17.

Figure 17. Specifications for the cell board for the BMS

More so once the decision was made to purchase the Distributive BMS, the team contacted the company to learn of the compatibility of the system and type batteries.  The cost for the BMS would have run the team around $6,229. This amount included the cost of 120 cells in series, the “volume compensating fee” of $1,500 and $1,000 for being a first time order.  All this is in addition to $70 for anSOC Display. After being in continuous contact with Elithion Electronics, Evolve Electronics was mentioned to sell the exact BMS Eltihion did but at a much more reasonable price. After analyzing several design options such as Mark Church’s attempt last year and the Elthion BMS from Elithion Electronics, the team determined that the best option was the Elithion Lithiumate BMS from Evolve Electronics at a total of $1,920.63. After contacting the company Elithion Lithiumate and confirming that our battery set up and type batteries were compatible with the vehicle, the Distributive BMS was purchased and the installation and analysis process began, to soon be followed by the testing phase.

As mentioned earlier, the plan was to attach an individual cell board to each cell to properly demonstrate the functioning of the Distributive BMS. Although, due to lack of time, it was decided that only 60 cells would be attached to cell boards. The dilemma in the process of integrating the BMS arose inthe soldering process. The electrical and computer engineers in charge of the task failed to realize the amount of time and tedious task that soldering required. Therefore, one major decision that was defined was to only solder 60 cells, tape them up to prevent safety hazards and wire them to every other cell. In other words, the set-up in the vehicle is the following. Two battery boxes are being utilized for each side of the vehicle. Within each battery box, there lie four cell banks in each. Each cell bank consists of 15 lithium-ion cells. The manner that each cell bank was wired was that per 15 cells, there is a positive-end cell wired to 13 mid-bank cells and then the 14th cell is wired to a negative-end cell. Amongst the 13 mid-bank cells, every other cell has a cell board attached to it. So in reality because of time constraints, the decision lied in either demonstrating that the BMS works properly or that each cell is monitored. Since the probabilities of the cells being overused is minimal, the risk of only monitoring every other cell has been decided upon in order to demonstrate the BMS functionalities.

Therefore, now the testing phase has shifted to the following steps. Subsequently, the computer and electrical engineers on the team determinedthat there were sufficient funds for the system based off a potential sponsor the team was able to get approval from. As mentioned earlier, since the sponsorship was approved, the team was able to proceed with the purchase of the BMS from Evolve Electronics and initiate the unwrappingof the cells, installation and analysis portion of it.Once the wiring of cells and completion of battery boxes was completed, the testing of the BMS was approached.Figure 14 below demonstrates the manner in which the wiring between the BMS and cell banks is being completed.

Figure 18. Overall BMS Schematic of cellboards, BMS Controller and battery cells

The first phase of the testing was divided into two portions. The first involved testing that the cellboards on each individual cell was working properly by lighting up when attached. The second portion was when the measuring of the exact voltages of each battery pack was taken to be able to compare them to the new voltages once the BMS was integrated into the formula vehicle. More so, the next phase involvedthe connection of 10 battery cells in series. Note that five cells were to be fully charged to different potentials than the other 5 cells. The second testing consisted of the same format with the difference that 20 cells would be examined and analyzed. The main goal of two tests was to ensure that the cells were at the same potential. Unfortunately, due to the unexpected tedious process of soldering, other tasks were delayed leaving only one two main tests to be performed. This was in regards to the LED lights test and the overall test to be performed on the BMS, once integrated into the vehicle.

The last testing phase entailed the examination of all 120 cells. The BMS is to be evaluated through the driving of the vehicle, by testing the potential at each battery that wasn’t fully charged. Therefore, the BMS should rebalance all the battery cellson the vehicle being utilized.

Risk assessments for the BMS are considered critical risks.  During the testing process, several complications may occur, either ranging from error testing to incorrect setup or faulty components/wiring in the BMS.  Both of these issues can lead to the retesting of the system or the possibility of reordering components. This issue is further discussed under Section 2.5.1: Technical Risk 1 and 2.5.1: Technical Risk 8.

The outcomes of this BMS is to prolong battery life and monitor the voltage outputs from each battery cell. More importantly, the system is resolving the two main issues: uneven charging of cells within the batteries and the danger of the unacceptable voltage levels being reached. Based on the heavy analysis currently being done to the BMS, the formula hybrid vehicle can perform at its’ best without having to worry about the damage to the batteries.

## Chassis

Figure 19. Block diagram for the Chassis

Cockpit

The cockpit contains three sensors: one rpm sensor, a speedometer and a temperature sensor for the radiator. Since the dashboard has a specific height that it’s required to reach and not exceed, the sensors were limited in space and had to be altered in order to best fit onto the dashboard of the car.

The speedometer measures the instantaneous speed of the vehicle.  For a speedometer, two different alternatives were analyzed, mechanical and electrical. The mechanical speedometer, also known as an eddy-current speedometer, involves the transmission and driveshaft rotating at a speed that corresponds to the vehicle speed. It also has a mandrel in the speedometer's drive cable – that’s connected to the transmission via a set of gears and also rotates at the same speed. Finally, the permanent magnet at the other end of the drive cable rotates.  As the magnet spins, it sets up a rotating magnetic field, creating forces that act on the speedcup. These forces cause electrical current to flow in the cup in small rotating eddies or eddy current.

With an electrical speedometer, data is gathered from a vehicle speed sensor (VSS), not a drive cable. The VSS is mounted to the transmission output shaft or crankshaft and consists of a toothed metal disk and stationary detector that covers a magnetic coil. As the teeth move past the coil, they disrupt the magnetic field, creating a series of pulses. For each 40,000 pulses from the VSS, the trip and total odometers increase by one mile. Speed is also determined from the input pulse frequency. The circuit electronics in the car is designed to display the speed either on a digital screen or on a typical analog system with a needle anddial.

After researching and careful observing the two different options, it was ultimately decided that an electrical speedometer would be the best choice for the hybrid.  The analysis of the speedometer below with a scale of 0-10 is much clearer now as one can see in Table 3.5.

Table 3.5 Decision Matrix for the Cockpit gauges

| Design Options | Total Cost | Ease of Implementation | Performance | Total |
| --- | --- | --- | --- | --- |
| Weight | 20% | 20% | 60% | 100% |
| Mechanical Speedometer | 8 | 4 | 8 | 20 |
| Electrical Speedometer | 6 | 8 | 9 | 23 |

When carefully evaluated, it was evident that the electrical speedometer would be the much better choice and the one that was ultimately made. It wasmuch easier to install and was promised to performbetter than a mechanical speedometer. Although it’s a little more expensive, its functionality worksmuch better with the vehicle. Another one of the cockpit’s main goals was to includethe implementation of one RPM sensor and temperature sensor for the radiator. The RPM gauge, or tachometer, measures the number of revolutions per minute of the formula hybrid vehicle. In addition, the radiator temperature gauge determines the temperature of the fluid passing through the radiator, indicating when the vehicle is overheated.

For the radiator temperature, it was decided that a thermocouple probe would be used for the actual measurement and heat detection. This probe sends the information to the temperature gauge to let the driver know whether the car was overheating or not. The tachometer, speedometer, and temperature gauge were all found at a local motorcycle shop known as Orion motorsports. The gauges came in a complete setup, which were borrowed from the original 1994 Kawasaki motorcycle where the engine came from as well.

A decision matrix, with a scale of 0-10 was utilized for the original 4-in-1 gauge that was an option to buy but ultimately wasn’t chosen. It was imperative that the gauge have a rating of at least 20, before chosen. How it performed and how easy it could be implemented were the most important factors.Even though these qualities were met, a better set of gauges were found through Orion.

Table 3.6 Decision Matrix of 4-in-1 Gauge

| Design Options | Total Cost | Ease of Implementation | Performance | Total |
| --- | --- | --- | --- | --- |
| Weight | 20% | 30% | 50% | 100% |
| 4-in-1 gauge | 5 | 7 | 9 | 21 |

As seen above, the 4-in-1 gauge is not too complex to install and based on the information given about it, it has the complete capability to perform spectacularly well. The score of a 21 means that it passed the minimum requirements and was proven to be efficient enough to purchase, aside from the cost. In the end, all the gauges were selected from Orion Motorsports.

The risk assessments for the cockpit sensors are moderate. There may occur issues with faulty equipment or misreading from the gauges or devices installed.  More so, issues due to the setup and wiring of the gauges to the dashboard may arise as well. Although, since the electrical engineer of this task has prepared significantly well for unexpected results, the sensors should perform fine. For more details on the risks assessment for sensors, please refer to Section 2.5.1: Technical Risk 5.

Rear Brakes

The rear braking system on the vehicle was one of the main focuses of the team as this is where the design options were. Since the front brakes could only be outboard brakes, there were  no further decisions to be made on them, independent of the rear. Therefore, the rear brakes will be discussed and all conclusions will be the same as those for the front brakes. This block will be broken down with a discussion of an inboard design versus an outboard design followed by the discussion of each of the major components of the design.

Overall Brake Design

The functional requirements of the braking system were drawn from the competition rulebook.  These requirements included that the braking system be adequate enough to lock all four wheels of the vehicle, immediately after an acceleration run. This task was accomplished through the success of the components that make up the braking system and will be discussed in subsequent sections.

The most important constraint on the design of the braking system was cost. This was due to the amount of work that was desired to be completed, thus forcing most tasks to be low cost. The other important constraint on the decision was the amount of effort and time that the design required. Since the team had the major task of implementing the I.C.E within the vehicle this year, this was where most of the effort was placed. Therefore, othertasks were considered second to this and thus, did not have as much time allotted to them.

The two design options that were available for the rear braking system of the vehicle include the inboard brake design or the outboard brake design.  The inboard brake design is a design that has one brake acting on the differential, while the outboard brake design has one separate brake acting on each wheel. These two design options were evaluated using a decision matrix that can be seen below in Table 3.7.

The criteria included in the decision matrix include the price, ease of implementation and the performance, each with a weight decided by the team. A scale of 0 to 10 was used for the rating in each category, where a 10 is the best in that category and a 0 is the worst.  In Table 3.7, it can be seen that the outboard brake design was the design that the team decided to implement. This outboard brake design was chosen mainly because of it’s’ ease of implementation. The cost of the two designs were determined to be equal, thus not having an effect on which design the team would move forward with.  For the inboard brake design, the team would have had to redesign and rebuild differential parts. The redesigning of these differential parts would be necessary, if the inboard design was kept since the bolts that secure the brake caliper to the differential were not deemed thick enough to withstand the braking force.

Therefore, these bolts would have needed to be thickened and the differential plates that they connect to would also have had to be remade to fit these new bolts. The cost of the materials alone that it would take to rebuild the necessary differential components would be about $100. On top of this cost, new sprockets for the I.C.E. and E.M. would have had to be purchased in order to fit onto the new differential casing. This adds up to about the same cost of a new brake caliper and rotor set. Since the original brake rotor and caliper were already decided upon to be replaced by the team, this brought the total cost to about the same as for the outboard design.

The ease of implementation followed the same logic as the cost because the team did not have to take apart the differential, rebuild it and reassemble it if going with the outboard design as would have been necessary if going with the inboard design. Finally, the inboard brake was decided to be the better design in terms of performance,since it would decrease the amount of unsprung weight on the vehicle. This is because the inboard brake design is supported by the suspension as opposed to the outboard design, in which the brake calipers are not supported by the suspension. The more unsprung weight a vehicle has, the less handling and suspension performance it has.

Table 3.7 DecisionMatrix for the overall brake design

| Design Options | Total Cost | Ease of Implementation | Braking Performance | Handling Performance | Total |
| --- | --- | --- | --- | --- | --- |
| Weight | 30% | 30% | 20% | 20% | 100% |
| Outboard Brakes | 5 | 5 | 8 | 4 | 54 |
| Inboard Brake | 4 | 5 | 4 | 8 | 51 |

Since this overview discussion for the braking system only pertains to the decision of inboard or outboard brakes, there is no analysis that is to be made here. The decision to use outboard brakes has been made, as show above in Table 3.7 and the analysis and assumptions for each component of this system will be discussed in the following subsections. The assessment of the outboard design to satisfactorily meet the functional requirements assigned to it is also based on its’ subcomponents.  If each of its subcomponents is able to meet their functional requirements, then the overall brake design is to be a success.  These individual assessments will be discussed in the following subsections.

The failure of the braking system was a great risk that the team had to consider when preparing for the competition. If the braking system were to fail, the team would most likely be unable to lock the wheels of the vehicle as required and thus be disqualified from the competition. This was a low risk, due to the fact that the braking components were purchased. This could have severe consequences.  Please refer to Section 2.5.1: Technical Risk 4 for more information.

Master Cylinders

The master cylinders are responsible for allowing the brake pedal piston to create pressure in the brake lines.  Without the master cylinders, the user’s force on the brake pedal would not be able to be turned into pressure throughout the brake lines. The master cylinders that were purchased by the previous team are the same ones that are being utilized by the team this year, as they are sufficient in providing enough brake pressure to the calipers. This will be shown in the caliper section analysis, as these cylinders were used in making the calculations for the brake calipers that are to be utilized. Therefore, the calipers that are being utilized and their success, were based upon these master cylinder dimensions.

Brake Rotors

The brake rotors serve the purpose of converting the force provided by the brake calipers into a torque applied to the vehicle’s axle, while also dissipating the heat created by these pads. Therefore, their most important functional requirement is that they provide a long enough moment arm to create a large enough torque to lock the vehicle’s wheels as required by the competition rulebook.

As mentioned earlier, in the overview discussion of the braking system, pricing was the major constraint on any decision that the team made. This was no different for the decision on which brake rotors the team was to utilize. The second most important constraint on the brake rotors was the size limitations. Since the outboard brake design was decided upon by the team, the brake rotors and calipers had to be placed inside the wheel wells of the vehicle. This meant that the rotors as well as the calipers had to fit inside the wheel wells, thus limiting the diameter and thickness of the rotors that could have been utilized.

Brake rotors are specially made to handle the high heat that is conducted to them through the brake pads. For the team, this meant that the brake rotor was an item that had to be purchased and not designed or fabricated.  For this reason, the only design option that the team had to consider when deciding upon the brake rotors was the diameter of the rotor.  Since the radius of the rotor is the length of the moment arm that the braking force is using to create the torque that stops the axle, the rotor with the largest possible diameter was chosen. This will provide the largest possible torque and thus, decrease the amount of force that the brake calipers need to supply.  Given that the team was already planning on purchasing its brake calipers from Wilwood Engineering, as mentioned in the following section, the rotor was ordered from them as well to simplify the ordering process.

The analysis performed on the brake rotors is discussed in the analysis of the brake calipers in the following section. This analysis only consists of calculating the amount of torque that the rotors generate based upon the amount of force delivered to them by the brake calipers.  Due to the rotors being purchased by a proven manufacturer, they can be deemed safe in terms of thermal and mechanical failure for the considered application. Therefore, the torque calculation is all that is necessary for the brake rotors in terms of analysis. As shown in the numerical calculations, found in the Appendix,  it can be seen that the rotors provide a long enough moment arm to calculate the necessary torque needed to lock the wheels of the vehicle. This shows that the rotors will be very successful in fulfilling their functional requirements as defined by the team. The specific brake rotor selected by the team for this year’s vehicle is shown in Figure 20and has been ordered and received by the team.

Figure 20. Drawing of the brake rotor to be used by the team

The brake rotors are not being considered in the risk assessment due to the fact that they are professionally manufactured and are not being used at the high level that they were designed for.

Brake Calipers

The most important requirement for the brake calipers was that they are able to apply enough force to the brake rotors in order to lock all four wheels of the vehicle immediately after an acceleration run.  This was the key determinant in the selection of the calipers. The most important constraint on the brake calipers was the price, as stated previously. First-stage selection screening also began with price because mid-range calipers are all that was necessary. Higher end calipers would have been excessive and unnecessary. The next most important constraint on caliper selection was the rotor selection.  Brake calipers are designed to operate up to a maximum rotor diameter and width. Therefore, rotor selection limits caliper selection greatly. The next most important constraint on brake caliper selection was the size of the calipers.  Due to the limited amount of space inside the wheel wells, selection was limited to calipers that would fit comfortably within the well, without interfering or making contact with any other components inside it. The current design, as employed by the previous team, had this dilemma as some of the calipers rubbed on the inside of the wheel well. This created undesirable wear on the calipers and wheel well along with unnecessary friction.

When considering design options for the brake calipers, only two options were available. Brake calipers come in either the floating or fixed type. The decision matrix for choosing which type of caliper to use is shown below in Table 3.8 and will be briefly explained. The decision criteria chosen for comparing the brake caliper types were price, ease of installation, user interaction and performance.  Since price was a major constraint on the team, price was given a weight of 30%. Ease of installationwas convenient but not a major deciding factor, thus it was given 10%. User interaction and performance were both major decision factors, due to their influence on performance and driver safety; thus, they were weighed just as heavily as the price of the caliper. The team used the same scale from 0-10 as described earlier. For the scoring, floating calipers won the category for price and ease of installation. Floating calipers are usually easier to manufacture because of their larger manufacturing tolerances, hence they are generally cheaper. In addition, are also very forgiving during the installation process due to their ability to float, making them very generous, when it comes to caliper-rotor alignment.

On the other hand, fixed calipers won the categories of user interaction and performance.  Since fixed calipers have at least one piston on each side, they are less tolerant to caliper-rotor alignment. This results in the brake pedal having very little play and an almost perfectly linear relationship between pedal travel and fluid pressure. This gives the driver a higher-quality feel in the brake pedal and allows for accurate braking.

Table 3.8 Decision Matrix for caliper type.

| Type of Caliper | Total Cost | Ease of Install | User Interaction | Performance | Total |
| --- | --- | --- | --- | --- | --- |
| Weight | 30% | 10% | 30% | 30% | 100% |
| Floating Caliper | 8 | 8 | 4 | 4 | 56 |
| Fixed Caliper | 5 | 6 | 8 | 8 | 69 |

In order to verify that the chosen brake system would be adequate in meeting its’ functional requirements, the system had to be analyzed. This analytical process will be briefly described with the actual calculations given in the Appendix.In order to lock the wheels of the vehicle as required, the calipers would have to apply enough torque to the rear axle to match the torque created by the force responsible for stopping the vehicle. The only force that is responsible for stopping the vehicle when the brakes are applied is the frictional force between the tires and road. This can be seen below in Equation 1.

F=μs∙N			(Equation 1)

Where,

F is the force due to friction,

µs is the static coefficient of friction,

N is the normal force of the car

The static coefficient of friction was used to calculate this force because it yielded the largest value for the friction force, thus guaranteeing the maximum torque be accounted for. The total frictional force was then divided up between the front and rear axle. Consequently, the left and right wheels were based upon the vehicle’s dynamic weight distribution. The vehicle’s static weight distribution was determined using scales, whereas the dynamic weight distribution was determined using Equation 2 below.

Wr'=Wr+m∙a∙hL		(Equation 2)

Where,

Wris the static weight distribution of the vehicle,

m is the mass of the vehicle,

a is the acceleration due to braking,

L is the wheelbase of the vehicle

Dividing the dynamic weight by the total weight gave a percentage that to be multiplied by the static friction force.  This force was then multiplied by the distance to the center of the axle to give the amount of torque it generated on the axle. This is the torque that the calipers needed to match in order to lock the wheels. This was given by the equation for torque shown in Equation 3.

T=F∙d				(Equation 3)

Where,

T is the torque created,

F is the force that is creating the torque,

d is the distance between the axle and the application of the braking force

To determine if the selected calipers could generate the necessary torque to counteract the friction torque, the analysis then went to the pedal. By utlizing a typical value for the force exerted by a driver during a panic stop and multiplying this by the mechanical advantage provided by the brake pedal, the force on the master cylinder was obtained. The pressure that this force created inside the master cylinder was then calculated using Equation 4 below.

P=FA				(Equation 4)

Where,

P is the pressure of the brake fluid acting on the piston,

F is transmitted by the piston,

A is the cross sectional area of the piston

This pressure is then multiplied by the area of the brake pads and then multiplied by the number of pads that the caliper has. This value will give the total force of the calipers on the rotor.  This force is then multiplied by the equivalent distance between the application of the caliper force and the axle, to yield the torque generated by the caliper. This torque equation for calipers is given below in Equation 5.

T=F∙(D+d)4			(Equation 5)

Where,

T is the torque generated by the calipers,

F is the force created by the calipers,

D is the diameter to the top of the brake pad,

d is the diameter to the bottom of the brake pad

This equation takes into account the shape of the brake pad when considering where to apply the force created by the pad.

When performing the analysis on the braking system of the vehicle, several assumptions were made to allow for simplification. First of all, it was assumed that the frictional force slowing down the vehicle was purely static friction. This was assumed because it yielded the highest value of torque on the axle, thus ensuring that the calipers could lock the wheels if the calculations demonstrated they should. The second assumption made was that the coefficient of friction between the tires and the road was the same as the coefficient of friction between rubber and asphalt. This was assumed because the exact coefficient between the specific tires utilized and asphalt was not provided by the manufacturer. This value should be very close to the actual value and thus should not affect calculations by much. It was also assumed that the force created by the brake pads acted at the center of the pad itself. This simplified the calculations of the torque generated by the calipers without affecting the results very much. The final assumption in the analyzing of the brakes was that the force exerted by a driver on the brake pedal, while performing a panic stop is equal to 25 pounds. This is an average value that could be exerted by either a male or female driver.

Based on the calculations described above and shown in the Appendix, the team is very confident that the brake calipers chosen  performed as expected. For the rear brakes, the calculations of the torque generated by the frictional force acting on the rear axle yields a value of 1,565 in*lbf, while the torque generated by the brake calipers was calculated as 1,947 in*lbf.   For the front brakes, the required torque is 1,847 in*lbf, while the torque created by the calipers is 2,010 in*lbf. This demonstrated that the brake calipers could provide the minimum amount of torque needed to lock the wheels of the vehicle as required by the competition.

The brake calipers chosen by the team are shown below in Figures 21. and Figure 22.The calipers were provided by Wilwood Engineering and were received by the team. Currently, they are waiting to be installed once other components are integrated.

Figure 21. Picture of the brake caliper to be used by the team

Figure 22. Drawing of the brake caliper to be utilized by the team

The risk assessment for the brake calipers are the same as for the overall brake designed and can be found in Section 2.5.1: Technical Risk 4.

Uprights

The uprights on the formula hybrid vehicle were responsible for connecting the wheel assembly of the vehicle to the suspension and strut arms of the frame. This was the most important functional requirement of the uprights and the main concern when designing the uprights. Another important factor was that the uprights also take a lot of load from the vehicle as its’ weight shifted throughout the high speed turns and accelerations of the competition. This means that they must be durable enough to take these loads repetitively,without inducing any plastic deformation during use.

The uprights are mainly constrained by the amount of space inside the wheel well because they fit completely inside it. Other than this, the uprights are also constrained by the calipers chosen by the team.This is because the brake calipers mount directly to the upright, thus requiring the uprights to be designed accordingly to allow for this. When designing the uprights, there were no real different options to consider. Every upright is the same in that they are simply a large piece of metal,which have mounting points for the suspension and brake calipers. Therefore, the team has simply designed an upright that is as small and lightweight as possible, which allowed for necessary mounting accommodations.

Figure 23. Rear Uprights, material Al6061

After several models the group decided on Figure 23. above for several reasons. The main reason was because it satisfied the hard point location for the suspension needed as well as to served as the smallest and lightest model possible for this application. Instead of using a heavy steel alloy, these uprights were machined out of lighter Aluminum 6061alloy, greatly reducing the un-sprung wheel mass of the vehicle. To ensure this lighter aluminum alloy with be able to withstand the forced generated by high speed turns and accelerations, the group ran the model through a computer simulator and generated similar forces that would be expected throughout the competition. To arrive at these similar forces, an assumption was made. This was that the vehicle would not experience turns with more than 1G of force. Knowing this acceleration and the weight of the vehicle, a force of 800*lbf was calculated to be the maximum force exerted on the uprights themselves. As for the location of these maximum forces, it was found that the location between the hind joint connection and the upright itself was the weakest part of the design and that’s where the maximum forces were placed in the computer simulation model. After all the constraints were placed in the model, a Finite element analysis model was returned and studied. As seen below in Figure 24. and Figure 25. ,the maximum stress found was 26.27 MPa at the lower A-arm connection. Being Al 6061 starts to yield at 265 Mpa, these stress levels found were deemed safe and inadequate.

Figure 24. Constrained Front Face with Radial 800*lbf applied

Figure 25. FEM Result from Fig.24.

As an extra safety measure a second FEA was ran of the same model, but this time the constraints were modified. Instead of having the front face constrained to be as rigid as in the first model, the inner bearing housing for the upright was constrained and the same forces were applied. As seen below in Figure 26. and Figure 27. , this model experiences more stress than the previous model, but even at 91.4 MPa, the factor of safety is still over 2 and provedit was an overall safe design for an upright under the conditions expected.

Figure 26.Constrained Inner Bearing Housing with Radial 800*lbf applied

Figure 27. FEM Result from Fig. 26.

The main risk associated with the uprights on the vehicle is failure at the joints.  This can occur at either the brake caliper joints or at the suspension joints.  The effects of this risk can be severe but the probability of it happening is low. This is due to the uprights being thoroughly tested through the use of a Finite element analysis, thus ensuring a sufficient design.  Refer to Section 2.5.1: Technical Risk 4 for more information, as this is applicable for the uprights as well as the brakes.

Suspension

The suspension on the formula hybrid vehicle served the purpose of keeping the entire vehicle stable, while undergoing the dynamic weight transfers created by the accelerations of racing. This was the single most important functional requirement and can be quantified by the team during testing.  This quantification will be in terms of the amount of roll that the frame and everything inside it exhibits, when the suspension is tested. This will be discussed further in later sections. Another very important functional requirement came from the competition rulebook. This states that the suspension travel is limited to one inch of jounce and one inch of rebound. This means that the wheel cannot travel more than two total inches, with one inch in each direction. These were the two functional requirements of the suspension that served as benchmarks for evaluation.

When considering the redesigning of the suspension on the vehicle, research was done to determine what types of suspension are usually present in racing applications. Almost every source stated that the double wishbone design was the suspension that should be utilized in racing applications. This type of suspension is the same suspension that is used by Formula 1 racers across the world, as well as almost all of the competitors in the Formula Hybrid competition. The double wishbone suspension is so ideal for racing applications because it offers the most user-control out of any type of suspension. The geometry of the arms and the elasticity of the joints gives engineers superior control over a wide variety of aspects of the wheels and vehicle. They include the various angles of the wheel and the vehicle dynamics, such as squat and lift. Control is such an important factor for the hybrid vehicle’s suspension because of the high performance that is expected of it. With speeds of to 60 miles per hour and all of the braking and turning that is required by the competition, the suspension design that offers the most control is the smartest decision to go with. Due to all of these factors, the double wishbone suspension system was the design that was implemented this year as it was last year. The dampers and springs in a Formula 1 suspension are also different from that of other suspension types in that they are placed along the length of the vehicle.  To do this, they utilize a pushrod and ternary link to translate the up and down motion of the wheels into front and back motion. This placement of the springs and shocks offers the benefit of less drag. Since the Formula Hybrid competition rulebook states that each team’s vehicle must be open-wheel, this same placement strategy was utilized by the current team. This will ensure that the suspension is as aerodynamic as possible.

The suspension design that the team decided to utilize was that of last year’s team. This included using the same mounting locations for the suspension on the uprights and frame. The suspension this year differs from that of last year’s because the team this year replaced all of the hiem joints on the vehicle. The hiem joints are the ball-like joints that connect the suspension to the vehicle’s frame and uprights. This is where the suspension failed last year so it was crucial that these joints be replaced with stronger ones as they were. As the old hiem joints were being removed, it was apparent how inadequate they were by the amount of them that were bent and were on the verge of breaking. At this time, all hiem joints on the vehicle have been replaced. The team was planning on redesigning the suspension to be adjustable on the go but budget issues caused the team to have to abandon this goal.

The digital analysis of the suspension consisted of modeling and simulation using ADAMS software. This was done by the previous year’s team and thus their results were used to verify suitability for the competition. ADAMS verified the desired values of many suspension characteristics that are ideal for racing and led the team to the conclusion that the current suspension design could be utilized again.

The technical risk for the suspension is very low due to the amount of analysis that the previous team had performed on the design before it was built.  Also, the suspension had already been used and verified to be suitable. The only failure for the suspension wouldhave been in the joint connections between it and the uprights, but these connections have been replaced with stronger ones. Therefore, Section 2.5.1: Technical Risk 4 can be referred to for the suspension.

In regards to the overall risks assessment for the Chassis, which consists of all the previous parts discussed such as the cockpit, uprights, overall brake system and suspension; these are discussed in Section 2.5.1: Technical Risk 7.

Rear Axle

The rear axle on the vehicle is responsible for transmitting the power from the differential to the wheels.  It does this by connecting rigidly to the wheel hubs through a splined shaft.  This splined shaft ensures that the axle and hub rotate as one unit.  The team had run into an unforeseen problem with the rear axle that put a halt on the vehicle’s progress. The problem with the rear axle was that the CV joints at the end of the shaft were too short.  This meant that the team did not have enough room to mount the uprights and hub that were necessary in order to implement outboard brakes.  In order to resolve the issue, it was necessary to find a new axle with longer CV joints.

The constraints on the team when choosing a new axle were very minimal. The only constraint left on which axle to utilize was the length of the CV joints on the axle. The current CV joints had about 2.5 inches of usable shaft, whereas the team needed about 4 inches.  Other than this, any axle could have been chosen since all other components would be modified in order to fit the selected axle.

The team found an appropriate axle with long enough CV joints that allowed for the mounting of the uprights and hubs. The new axle has about 4 inches of usable shaft space, allowing for a 2 inch wide hub and a 2 inch wide upright. This axle has been purchased and received and is in the process of being fitted into the vehicle. The rear axle is from a Kawasaki Mule 4010 and can be seen below in Figure 28.

Figure 28. Kawasaki CV axle to be used in rear

# Test Plan

When undergoing a task of this magnitude, it’s essential to verify the operation of each component separately. By doing this it makes the project more manageable and should serve as extra precaution whereas testing the vehicle as a whole could miss the operational status of some vital components. To ensure accuracy and maintain organization, each team member was responsible for developing test plans for their respective technical areas and reported the results on a standard test form as shown below.

The test plans were divided in the following format. Section 4.1 illustrates the system and integration test plans. These test plans include a Drivetrain, Energy Management System,Chassis, Brake and Vehicle Suspension and Uprights and an Overall Formula Hybrid Vehicle tests, totaling a total of five test plans. The first part illustrates the top level portion of the block diagram in Section 2.1

Section 4.2 was divided into 12 test portions. They include the I.C.E, one-way freeclutch bearing, Battle Kart Shifter, BMS, Cockpit, Steering, Frame, Brakes, Axle and Hub, Suspension, Uprights and Competition test plans. Since the differential and Electric motor are already integrated into the vehicle, separate test plans for each of these were not taken into consideration. The coupling of the I.C.E with the E.M is included in the I.C.E test plan. Since the Energy Management System only had one sub-block being the BMS, an overall test plan for the BMS was stated in Section 4.1.

The BMS subcomponents will have two main test plans. The 10 cells(2 battery- cell packs) that were to be tested and performed one time and the 20 cells that will be examined as well. This 20 cells test ( 4 battery –cell packs) will be performed 6 times. The Cockpit was divided into two portions, the before and after installation test plans. An additional frame test was added. The Brake system was subdivided into three parts, giving a total of three main tests: Performance, Functionality and Assembly.

The competition test plans include the exams that will be performed at the competition in New Hampshire, 3 total. The Overall vehicle test plan in Section 4.1 refers to these as this is how the formula hybrid vehicle will be tested as a whole. As a total in both sections, there are a total of 18 test plans and a total of 23 exams that will be completed, due to some test plans being performed more than once as mentioned previously. As one can see below and in accordance to the Appendix, certain tests were diminished due to time constraints. The rest of the test plans are currently in progress.

## System and Integration Test Plan

### 4.1.1 Drivetrain

The drivetrain which pertains to the coupling of the E.M. with the I.C.E. is to be tested to ensure that it generates power and delivers it to the road surface. It is important that the two different motors are able to function separately and simultaneously. Tests of the internal combustion engine and the one way bearing areto be conducted before testing the complete drivetrain. This drivetrain test is to be performed and a test reporting form can be found in Appendix 9.2.

### Energy Management System

This is an overall test plan for the Battery Management System. Since the only sub-component under the Energy Management System is the BMS, there is only one test plan for this component. This exam involves the testing of all 120 cells after the BMS and after all components have been installed into the vehicle. The goals of this test are to ensure that all 120 cells are being actively-balanced out while the car is being driven. This is the last testing phase of the BMS. This test is to be performed. Please refer to Appendix 9.2 for the actual test form.

### Chassis

One of the most important factors that will determine the overall success of the hybrid vehicle is the chassis. The chassis consists of the cockpit, steering mechanisms, brakes and the suspension of the vehicle.  To be competitive in this year’s competition all four of these components must be running properly and in sync with another. To ensure that these goals are met, a test will be implemented on the system as a whole instead of testing each individual component. The simplest way to test the chassis of a vehicle is to drive it around with the similar conditions expected throughout the life of the vehicle. Being the group is designing a formula car, the group can expect formula driving conditions and this is what the car will be tested under in order to ensure that the chassis is truly race ready.This test is yet to be performed. Please refer to Appendix 9.2 for the actual test form.

### Brake and Vehicle Assembly

This test serves to verify that the braking system and uprights can properly mount together and interact as expected. It will consist of mounting the brake system to the vehicle and verifying that no unwanted contact is present between any components.  The test is anticipated to be a success because of the available customization of the mounting brackets.This test is to be performed. Please refer to Appendix 9.2 for the actual test form.

### Suspension and Uprights Assembly

The final test of the suspension is to verify its design once physically built and mounted to the vehicle. This will be performed by measuring various tire angles. Since the suspension is going to be built to allow for adjustability, any incorrect tire angles can be corrected by the team.  This will conclude the test for the suspension.This test is to be performed. Please refer to Appendix 9.2 for the actual test form.

### Overall Vehicle Assembly

The test plans for the overall assembly of the vehicle can be found in Section 4.2.12. These tests will be used to verify the performance of the overall vehicle for the competition, but they will also serve as a test of the ability of all components of the vehicle to work together as a single unit.  If the vehicle can successfully pass these tests, the team can be confident that all components are working together properly as they were designed to do so.  If any component of the vehicle fails during one of these tests, the test will be a failure and the team will have to adjust accordingly.This test is to be performed before hardware demonstration and competition. Please refer to Appendix 9.2 for the actual test form.

## Test Plan for Major Components

### I.C.E

The internal combustion engine acts as a secondary source of power to the drivetrain and makes the vehicle a true hybrid. The engine and its components have been tested and assembled prior to installation. The engine has successfully passed all of the required tests prior to installation. Since this test was performed, the results can be found in Appendix 9.2.

### One – Way Freewheel Clutch Bearing

The one way bearing has been tested to determine if the bearing freewheels in one direction and locks in the opposite direction. The resistance of the bearing to freewheel has been tested and compared to the resistance encountered to free spin the electric motor shaft. The bearing has failed the resistance test and cannot be used to couple the I.C.E. with the E.M. The bearing will encounter a maximum torque of 50 Nm. The risk of the bearing slipping on the E.M. shaft is a possibility. Therefore, the risks of slipping of the bearing and of the bearing malfunctioning because of installation are being assessed and tested by ensuring proper single direction rotation, if the bearing passes the resistance test. The test is being performed by hand initially during the installation. Consequently, the one way bearing testing utilizing the E.M is to follow. Since this test was performed, the results can be found in Appendix 9.2.

### Battle Kart Shifter

The Battle Kart Shifter is currently being tested to ensure proper installation into the vehicle and that the proper current reduction delay has been chosen. The manufacturer indicated that the delay is too long, if there is a detectable speed drop while changing gears and too short if there is a noticeable shock when changing gears. In addition, the testing involves ensuring that it is changing gears in the proper sequence between neutral and sixth gear and there are no air leaks present. Once the shifting kit has been completely installed into the vehicle, testing is to take place, which requires the engine be installed into the vehicle. This test is yet to be performed but a test reporting form can be found in Appendix 9.2.

### Battery Management System

BMS: 10 Cells

The Battery Management System’s first testing phase involves taking 10 cells (2 battery-cell packs) and testing that they’re being actively-balanced with the BMS. The goals of this test are to ensure that the BMS is functioning properly with 10 cells (2 battery-cell packs). The anticipated results are for the BMS to recognize that 5 cells are at a lower potential than the other 5 and as a result, the balancing will proceed.Due to time constraints and the tedious task of soldering terminals to the cellboards, this test was unable to be performed.Although, Appendix 9.2 contains its’ actual test form.

BMS: LED Lights

The Battery Management System’s first testing phase involved aside from taking 10 cells (2 battery-cell packs) and testing that they’re being actively-balanced with the BMS, testing is the LED lights functioned properly on each battery cell. The goals of this test are to ensure that the BMS is functioning properly with by ensuring that each individual battery cell (60 cells) is being monitored by the respective cell board attached to it. The anticipated results are for the BMS to recognize that the temperature of the battery cell is performing significantly well and therefore will cause the LED light to lit up., As a result, this test was performed and the results were good. All 60 battery cells were functioning properly with its’ respective cell board. Please refer to Appendix 9.2, which contains its’ actual test form.

BMS: 20 Cells

The Battery Management System’s second testing phase involves taking 20 cells (4 battery-cell packs) and testing that they’re being actively-balanced with the BMS. The goals of this test are to ensure that the BMS is functioning properly with 20 cells (4 battery-cell packs). The anticipated results are for the BMS to recognize that 10 cells are at a lower potential than the other 10 and as a result, the balancing will proceed. Due to time constraints and the tedious task of soldering terminals to the cellboards, this test was unable to be performed.Although,Appendix 9.2 contains its’ actual test form.

### Cockpit

Sensors Before Installation

Testing for the sensors consist of initial procedures that take place before implementation into the car and tests done after implementation.  Initial tests deal with troubleshooting for the sensors; making sure the equipment is compatible with the car and that none of it is faulty or bad, i.e. ticker doesn’t function right or there is a rattling sound inside the sensor.  This is more of a product test for the devices and is only intended to ensure that the sensors purchased are capable of working and being compatible with the car. It’s only pertinent that the sensors have no damaged wires or body parts and that the ticker isn’t loose or shaky. This test was performed and all sensors resulted to be functioning well. Please refer to Appendix 9.2 for further details on the actual testing form.

Sensors After Installation

After the sensors have been placed into the car, tests need to be done to ensure that the correct readings are being made while the car is in motion.  The RPM of the car can be found mathematically or through the ammeter already in the car, the results found through this will be used to test if the tachometer is working properly.  Using a multimeter to test the readings received from the engine at different velocities, whether or not the sensor works the way it should, will clearly be indicated. This test has been performed. Please refer to Appendix 9.2 for further details on the actual testing form.

### Steering

To effectively drive around a track and in-between cones the fastest, steering becomes a major role in how efficient the group can accomplish this task. Therefore careful testing of the system is vital with little room for error. After careful consideration the group believes the best way to test if the steering is working properly, is to drive it around in real life conditions and see how it performs. During our mock acceleration run it should be evident when accelerating for 75 yards in a straight line, if the steering is properly aligned and performing as expected. As for ensuring the inability of the driver to over steer causing damage to the wheel hub, that can be tested in a static test with minimal time and effort. This test is yet to be performed. Please refer to Appendix 9.2 for further details on the actual testing form.

### Frame

According to the 2011 Formula Hybrid Rulebook, any team retrofitting a previous Formula Hybrid Electric only chassis into a full hybrid vehicle must perform stress analysis on the frame of the vehicle to ensure the added weight of the I.C.E and its’ components, can be safely attached to the preexisting frame. To test this, a computer simulation was needed and performed early in the engineering design phase. It was found through the aid of computer software that the added 50kg to the 430 kg mass of the vehicle can be neglected and didn’t affect the frames factor of two, which safely remained above 2. Since this test was conducted, please refer to Appendix 9.2 for further details on the actual testing form.

### Brakes

Brakes Assembly

This test serves the purpose of verifying that the brake can be assembled correctly without any unintentional contact between the components.  This will be performed by assembling the brake system before putting it on the vehicle. It is anticipated that the system will assemble correctly due to the amount of research and modeling performed prior to assembly.  The test will be a success if there is no unwanted contact between the brake pads and rotor. This test is yet to be conducted but please refer to Appendix 9.2 for further details on the actual testing form.

Brakes Functionality

The brake functionality test is to verify that the brake assembly performs as expected before assembling it to the vehicle.  It will verify whether or not the pistons are able to move and contact the rotor when the pedal is pressed. The test is expected to be a success due to the fact that the test is fairly trivial.  Once the test is passed, the brake system can be mounted to the vehicle. This test is yet to be conducted but please refer to Appendix 9.2 for further details on the actual testing form.

Brakes Performance

This test serves the purpose of verifying the capability of the final brake system to perform in the competition. This means that the system must be mounted to the vehicle and then must be able to lock all four wheels of the vehicle at the end of an acceleration run. This test is anticipated to be a success due to the design calculations of the brake system. This is the final test to verify the success of the brake system.This test is yet to be conducted but please refer to Appendix 9.2 for further details on the actual testing form.

### 4.2.9 Axle and Hub Assembly

This test serves to verify the compatibility of the splines on the CV axle with the splines of the wheel hub. This will be tested by making sure that the two pieces can slide together and rotate together without any slippage between them. This test is anticipated to be a success because the wheel hubs are to be made custom, to fit the shaft. This test was performed and the results were excellent. The fitting of the axle was a success. Please refer to Appendix 9.2 for further details on the actual testing form.

### 4.2.10 Suspension Characteristics

This test was performed in order to verify the design of the suspension.  A digital simulation was made using ADAMS and simulation tests were ran.  The tests verified that the suspension was designed in a suitable manner for the competition.  This test was a success and the suspension has thus been approved to be rebuilt but not redesigned. Please refer to Appendix 9.2 for further details on the actual testing form.

### 4.2.11 Uprights

To securely fasten the wheel of the vehicle to the fame of the chassis a strong upright is needed. Not only must the upright be strong, it must also be as light as possible to reduce the un-sprung mass of the vehicle. This year, aluminum 6061 was chosen for its strength to weight ratio which will allow the upright to be less than two inches thick and yet still withstand 1g high speed turns. After completing the model and running it through high stress deformation, it was found to be a safe design while reducing the weight significantly. Since this test was conducted, please refer to Appendix 9.2 for further details on the actual testing form.

### 4.2.12 Competition

Acceleration Test Plan

To ensure the group will be able to compete in all of the events offered in the 2011 Formula Hybrid Competition, the group must be sure the vehicle can pass the entry level test given by the staff. This test is an electric only acceleration run and consists of a 75 meter drag strip that must be completed in less than 10 seconds to proceed with the competition. Being the results of this test are important and can greatly affect the outcome of the competition, the group decided that testing this important criteria is vital. To test this outcome similar drag strips will be created and raced on while taking the average of the trial runs. Once these times are calculated they can then be compared to FSU’s time of 7.972s and also the winner of this event last year University of Vermont with a time of 5.28s. The requirement to pass this test is a minimal of 10 seconds which is set by the Formula Hybrid Committee for entry into the competition. Although the group’s personal requirement will be less than 7.972 seconds as it was set by FSU last year. This test is yet to be performed but please refer to Appendix 9.2 for further details on the actual testing form.

Endurance Test Plan

Being this event is a hybrid competition, the main outcome is a fuel efficient vehicle that utilizes the power from two different energy sources efficiently. The only way to test fuel efficiency fairly is to give the same allotted energy to each group and see who can run their vehicle the longest. Knowing this, the group will use the 2011 Formula Hybrid Rulebook energy allocation of 20 MJ and see how many standard ¼ mile laps the vehicle can complete. From there the average amount of laps completed will be calculated and recorded. The requirement to pass this test is to complete at least 13 laps in 18 minutes and 48 seconds as FSU did last year. This test is yet to be performed but please refer to Appendix 9.2 for further details on the actual testing form.

Auto-Cross Test Plan

The autocross event is a compilation of all the other events combined. This event combines acceleration, braking, steering and suspension all into one event.  Being major improvements were made to the vehicle tailored to this event, the group expects this event to be the group’s best. To ensure this is the case, numerous trial runs will be conducted while trial times are being recorded. Given the specifications from the 2011 Official Hybrid Rulebook,the group will build similar slaloms in the COE parking lot and run trial heats while recording the times. Each group member will perform their own run and the average of the six times will be calculated and recorded. The minimum time that is allowable for the group this year is the time set by the 2010 Hybrid group of 1 minute and 15 seconds. A more competitive time would be around 41 seconds per lap and is a personal goal for the group this year. . This test is yet to be performed but please refer to Appendix 9.2 for further details on the actual testing form.

## Summary of Test Plan Status

Below is an overview of the current statuses of each component of the formula hybrid vehicle.  The table serves as a checklist for each of the components of the vehicle, when they’re tested, and whether or not they have or will succeed and fail. Each component is allowed up to three tries in order to make sure it is properly tested and verified. These tests are intended to verify the performance of the overall vehicle for the competition, as well as test the integration and ability of all components which make up the formula vehicle.

| Test | Date of 1st Test | Pass/Fail | Date of 2nd Test | Pass/Fail | Date of 3rdTest | Pass/Fail | Current Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Drivetrain | 04/08/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| ### Energy Management System | 04/11/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| ### Chassis | 04/14/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Brake and Vehicle Assembly | 04/12/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Suspension and Uprights Assembly | 04/08/2011 | ----- | ----- | ----- | ----- | ----- | ----- |
| I.C.E | 03/25/2011 | Pass | TBD | N/A | TBD | N/A | TBD |
| ### One–Way Freewheel Clutch Bearing | 03/14/2011 | Fail | N/A | N/A | N/A | N/A | N/A |
| ### BattlKart Shifter | 04/08/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| BMS:10 Cells | 03/04/2011 | ----- | ----- | ----- | ----- | ----- | ----- |
| BMS: LED lights | 03/20/11 | Pass | TBD | N/A | TBD | N/A | TBD |
| BMS:20 Cells | 03/18/2011 | ----- | ----- | ----- | ----- | ----- | ----- |
| Sensors Before Installation | 03/30/2011 | Pass | TBD | N/A | TBD | N/A | TBD |
| Sensors After Installation | 04/05/2011 | Fail | TBD | N/A | TBD | N/A | TBD |
| ### Steering | 04/11/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| ### Frame | 12/1/2010 | Pass | N/A | N/A | N/A | N/A | Simulation successful |
| Brakes Assembly | 04/09/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Brakes Functionality | 04/09/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Brakes Performance | 04/09/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Axle and Hub Assembly | 03/1/2011 | Pass | TBD | N/A | TBD | N/A | TBD |
| Suspension Characteristic | 10/05/2010 | Pass | N/A | N/A | N/A | N/A | Computer simulation shows success for the suspension |
| Uprights | 1/20/2011 | Pass | N/A | N/A | N/A | N/A | Computer simulation shows success for the uprights |
| Acceleration Test Plan | 4/17/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Endurance Test Plan | 4/17/2011 | TBD | TBD | N/A | TBD | N/A | TBD |
| Auto-Cross Test Plan | 4/17/2011 | TBD | TBD | N/A | TBD | N/A | TBD |

# Schedule

## Original Schedule

# Milestone 1: Needs Requirements and Specifications

Milestone 2: Project Proposal and Proposal PowerPoint Presentation

Milestone 3: System Design Review Report and PowerPoint Presentation

Milestone 4: Detailed Design Review and Detailed Presentation

Milestone 5: Design Fair and Final Hardware Demo

Milestone 6: Final Oral Presentations and Competition

## Current Schedule

By analyzing the above schedule one will notice that the Formula Hybrid Car was setback due to either parts arriving late or a lack of funds which led to a delay in the completion of the vehicle. As a result, certain tests were abolished due to teammates agreed realizing that there wouldn’t be enough time to complete all objectives as proposed. Many objectives were removed from the timeline such as the regenerative braking and making the suspension adjustable.In addition, the BMS will be tested and integrated into the vehicle for only 120 cells but will be monitoring only half of them. This decision was come as a result of the soldering process taking longer than expected and to demonstrate the actual purpose of the system. The removal of regenerative braking was a major change due to the lack of time as it was a primary goal at one point. By removing the regenerative breaking from this year’s schedule, all the coding and debugging for the motor controller that was to be done to accommodate regenerative breaking was removed as well.

More so one of the other major reasons why the schedule was setback was insufficient funds. Aside from having to resubmit proposals to Dr. Cartes twice,the team was still seeking other alternatives for travel expenses aside from the concentrating on the vehicle’s completion. Another major setback pertained to components being custom-made and limiting space and options for upgraded designs. Once the ME’s had an opportunity to take the wheels and calipers off the car, they noticed that some of the major components were custom-made from last year’s team. They also realized that it would be hard to find parts to fit the custom ones from last year, to accommodate the new brake calipers that the team wanted to integrate into the vehicle this year.

Although, there were many obstacles that the team has encountered throughout this year that has caused them to fall extremely behind, the team of students are still working diligently hard and quickly to complete the necessary goals in order to compete in May of 2011 in Louden, New Hampshire.

# Budget Estimate

## Original Budget

| A: Engineers | Total Hours | Base Pay | Total Pay |
| --- | --- | --- | --- |
| Computer/Electrical |  |  |  |
| Lorenzo Neal | 384 | $ 30.00 | $ 11,520.00 |
| Stephanie Medina | 384 | $ 30.00 | $ 11,520.00 |
| Israel Daramola | 384 | $ 30.00 | $ 11,520.00 |
| Mechanical |  |  |  |
| Phillip Young | 384 | $ 30.00 | $ 11,520.00 |
| Thomas Emerick | 384 | $ 30.00 | $ 11,520.00 |
| Ryan Zombek | 384 | $ 30.00 | $ 11,520.00 |
| Subtotal A |  |  | $ 69,120.00 |
| B: Fringe Benefits |  | 29% of A | $ 20,044.80 |
| C: Total Personnel Costs |  | A+B | $ 89,164.80 |
| D. Expense | Quantity | Unit Price | Total Cost |
| i) Braking |  |  |  |
| 2) Servo Unit | 1 | $ 50.00 | $ 50.00 |
| 3) Master Cylinder | 1 | $ 200.00 | $ 200.00 |
| 4) Brake Lines | 4 | $ 62.50 | $ 250.00 |
| 5) Brake Hoses | 4 | $ 25.00 | $ 100.00 |
| 6) Brake Disks | 4 | $ 62.50 | $ 250.00 |
| Subtotal |  |  | $ 850.00 |
| ii) Chassis |  |  |  |
| 2) Labor | 1 | $ 1,300.00 | $ 1,300.00 |
| iv) Suspension |  |  |  |
| 1) Spring/Dampers | 1 | $ 1,000.00 | $ 1,000.00 |
| 2) Heim Joints | 8 | $ 10.00 | $ 80.00 |
| 3) Steel (for control arms) | 30 | $ 15.00 | $ 450.00 |
| 4)Bell cranks | 4 | $ 25.00 | $ 100.00 |
| Subtotal |  |  | $ 1,630.00 |
| v) Fiberglass/Resin | 1 | $ 500.00 | $ 500.00 |
| vii) Charger |  |  |  |
| 1) AC-DC Li-Ion Charger | 1 | $ 550.00 | $ 550.00 |
| viii) Safety Equipment |  |  |  |
| 1) Helmet | 1 | $ 150.00 | $ 150.00 |
| 2) 3-point harness | 1 | $ 120.00 | $ 120.00 |
| 3) ProFox Kit (suit, gloves, shoes) | 1 | $ 350.00 | $ 350.00 |
| 4) Hood | 1 | $ 30.00 | $ 30.00 |
| Subtotal |  |  | $ 650.00 |
| ix) Wheels |  |  |  |
| Tires | 4 | $ 100.00 | $ 400.00 |
| Rims | 4 | $ 100.00 | $ 400.00 |
| Subtotal |  |  | $ 800.00 |
| x) Microcontroller | 1 | $ 250.00 | $ 250.00 |
| xi) Miscellaneous | 1 | $ 2,000.00 | $ 2,000.00 |
| xii) Travel | 1 | $ 5,000.00 | $ 5,000.00 |
| xiii) Registration | 1 | $ 1,500.00 | $ 1,500.00 |
| Subtotal of D |  |  | $ 15,030.00 |
| E. Total Direct Costs |  |  | $ 104,194.80 |
| F. Indirect Costs |  | 45% of E | $ 46,887.00 |
| Equipment |  |  |  |
| i) Internal Combustion Engine |  |  |  |
| 1) Engine/Transmission | 1 | $ 1,000.00 | $ 1,000.00 |
| 2) Cooling System | 1 | $ 150.00 | $ 150.00 |
| 3) Exhaust System | 1 | $ 300.00 | $ 300.00 |
| Subtotal |  |  | $ 1,450.00 |
| ii) Electric Motor |  |  |  |
| 1) Motor | 1 | $ 1,200.00 | $ 1,200.00 |
| 2) Motor Controller | 1 | $ 550.00 | $ 550.00 |
| Subtotal |  |  | $ 1,750.00 |
| iii) Chassis |  |  |  |
| 1) Steel Stock | 1 | $ 1,500.00 | $ 1,500.00 |
| Subtotal |  |  | $ 1,500.00 |
| iv) Accumulator |  |  |  |
| 1) Li-Ion Battery | 2 | $ 1,125.00 | $ 2,250.00 |
| 2) Housing | 1 | $ 75.00 | $ 75.00 |
| Subtotal |  |  | $ 2,325.00 |
| G. Total OCO |  |  | $ 7,025.00 |
| H. Total Project Costs |  | E+F+G | $ 158,106.80 |
| I. Donated Parts |  |  |  |
| Internal Combustion Engine |  | $ 1,450.00 |  |
| Tires/rims |  | $ 800.00 |  |
| Microcontroller |  | $ 250.00 |  |
| Chassis |  | $ 1,300.00 |  |
| Charger |  | $ 550.00 |  |
| Electric Motor |  | $ 1,750.00 |  |
| Subtotal |  |  | $ 6,100.00 |
| J. Overall Total Project Costs |  | E+F+G-I | $ 152,006.00 |

## Current Budget

| Dr. Cartes | $ 6,000.00 |
| --- | --- |
| FAMU Foundation | $ 5,000.00 |
| Dean Chen | $ 1,500.00 |
| Total Budget | $12,500.00 |
| Engine Repair | $ (250.00) |
| Paddle Shifter | $ (940.00) |
| Cockpit Sensors | $ (250.00) |
| Heim Joints | $ (393.20) |
| Bearings | $ (735.19) |
| Rear Axle | $ (317.88) |
| Metal | $ (769.27) |
| Brakes | $ (1,030.00) |
| BMS | $ (1,920.63) |
| Misc. | $ (132.50) |
| Travel Expenses | $ (4,905.00) |
| Registration | $ (1,500.00) |
| Current Budget: | $ (743.57) |

- NOTE: () signifies subtraction of parts

- The Current Budget is what is still needed for travel expenses.

The originally proposed budget that was presented earlier last year and the final budget consist of many differences. Initially in the original budget, the team took into account the cost of fiberglass and safety equipment. In the final budget, the cost of fiber glass is not included due to time constraints. Therefore, the team was unable to design and build a new body for the car. Safety equipment was not included in the final budget because the equipment that was utilized by the team previouslyis to be used again due to the massive setback the team has encountered.

The cost of travel expenses eventually became the most expensive part on the team’s budget. In the original proposed budget, the cost for travel which turned out to be almost detrimental to the vehicle. As a result, it was concluded that the total for travel expenses is $4,905.00. Another major component aside from the paddle shifting for $1,000.00 and BMS for $1,000.00 was the cost of metal that was purchased, which cost the team $800.00.

. The team encountered a total of $7,320.00 of unexpected expenses throughout the year. Luckily, the over-budgeting of a few components such as the BMS, gauges, sensors and the removal of the cost of fiberglass and safety equipment caused the team’s final budget to be only $644.00 short. Even though items such as the BMS, sensors, brakes, and gauges ended up costing less than the proposed budget, the additional costs of other components caused the teams $12,500 to be insufficient. In conclusion, the difference between the team proposed budget and final budget was $4988.04. Furthermore, all components needed to complete the vehicle have been purchased but the only dilemma left to resolve is the shortage of funds for travel expenses. The formula hybrid team is currently working diligently to perhaps receive additional funding from IEEE and ASME.

# Conclusion

The FAMU-FSU Hybrid Team has improved and proceeded swiftly through the development of this competitive hybrid race vehicle. At the present moment, the I.C.E has been mounted onto the vehicle. It is currently being tested in order to confirm that its’ working properly with the Electric Motor. In addition, all major goals are well on their way to being completed.

One of the main constraints on the project was insufficient funds for travel expenses. The team is still awaiting responses from potential sponsors including IEEE and ASME, in order to be able to attend the competition in May of 2011. While waiting on the outcome of these responses, several other accomplishments have been made. These accomplishments include the registration fee that was paid for by the Dean of the COE and the sponsorship approval that was made by Dr. Cartes from IESES for $6,000.00. In addition, the electrical and computer engineers are in the last phase of completing the Battery Management System and fully integrating it into the vehicle. Once this goal is accomplished, the vehicle will be able to avoid any worries of overusing the batteries, as this system will fully monitor it.

More so, the electrical engineer in charge of the cockpit sensors is in the process of integrating the gauges into the vehicle. The RPM sensor, speedometer and radiator gauges along with the new wiring harness that had to be purchased are being connected to the I.C.E. Although the engineers on the team encountered several challenges throughout the course of the year, the team expects and will have a full competitive formula vehicle by the end of April. Issues such as the rear axle and I.C.E not running correctly did in no manner limit the formula team from fulfilling other goals. A new braking system with outboard brakes and new paddling shifting system are in the last phase of the installation process as well. The Battle Kart Shifter and floor to foot pedal actuation will serve to impress the audience by demonstrating the engineers’ creativity on coupling the Internal Combustion Engine to the Electric Motor.

Aside from these goals, the engineers on the team are still researching potential sponsors at local sites for travel expenses and possibly for the approaching team which will take on the formula vehicle the upcoming school year. The computer, two electrical and three mechanical engineers on the formula team feel have learned a significant amount of information on formula hybrids. In addition, the project has not only served as a milestone in their pre-engineering degree but has been an excellent educational project to be a part of. Areas for improvement include a website for the formula vehicle to perhaps attract more sponsors and the idea of incorporating regenerative braking into the vehicle. One major area of improvement is to incorporate the vehicle into one main throttle, which will control both the Electric Motor and Internal Combustion Engine. Furthermore, the Formula Hybrid Vehicle knows it is well on its’ way to a complete, competitive and creative design. With the assistance of the current and potential sponsors and knowledge of team members on the project, the fully functional hybrid race car will hopefully place significantly high or win the 2010-2011 SAE Formula Competition!

# References

[1] "Formula Hybrid Forums :: View Topic - Hybrid Powertrain Configurations." Formula Hybrid. SAE International IEEE, 26 Feb. 2008. Web.13 Sept. 2010. http://www.formula-hybrid.org/forums/viewtopic.php?t=160

[2] Nice, Karim.  "How Differentials Work"  02 August 2000.  HowStuffWorks.com. 17 September 2010 http://auto.howstuffworks.com/differential.htm

# [3] SAE International. "2011 Formula Hybrid Rules." (2011): 1-124. Web. 24 Sept. 2010.  http://www.formula-hybrid.org/pdf/Formula-Hybrid-2011-Rules.pdf

# [4]  "Elithion - Lithiumate™ - Distributed Li-Ion BMS." Elithion - Electronics for Lithium-Ion. 14 June 2010. Web. 26 Oct. 2010. http://www.liionbms.com/php/liionbms.php

[5] Boxall, By Andy. "How Does a Car Chassis Work? | DoItYourself.com."DIY Home

Improvement Information | DoItYourself.com.Web. 15 Nov. 2010       http://www.doityourself.com/stry/how-does-a-car-chassis-work

[6]  AGNI Motors. 2009. Web. 15 Nov. 2010. http://www.agnimotors.com/home/index.php?option=com_frontpage&Itemid=47

[7] "1965 Scout Parts 152/T90/D20 Radiator/gauges/ Power Steering - Binder Bench." Just Internationals. 24 July 2009. Web. 15 Nov. 2010. http://www.justinternationals.org/Binder-Bench/showthread.php?t=11617\

[8] "Battery Management System." Evolve Electrics-Electric Vehicle Parts-EV Kits-Thunder Sky, Netgain, ADC, Alltrax, Curtis, Zivan, Quick Charge, IOTA, Elcon. Evolve Electrics. Web. 01 Dec. 2010. <http://www.evolveelectrics.com/Elithion.html>

[9] Church, Mark, Preston Curry, David McGuire, Jonathan McNally, Terrance Roberts, Nathan Scott, Dionne Soto, Stephen Thompson, Dr. Helen Li, and Dr. Chiang Shih. "Team 5: Formula Hybrid Racing." 2009-2010 Formula Hybrid RaceCar Final Report (2009): 1-186. Abstract. Print.

# Appendix

## User’s Guide

### Internal Combustion Engine

The gasoline portion of the formula hybrid vehicle is a 2004 Kawasaki Ninja 250 motor. It has a 35 base horsepower, and through several different modifications, it now has roughly 45 horsepower. It is a carburetor fed, two-cylinder, four-stroke engine that has a very broad power band.

Internal Combustion Engine ( I.C.E)

Several modifications have been performed on the motor in order to increase its torque, efficiency, and power. Aftermarket K&N air filters and Cobra slip-on mufflers were added to increase airflow through the engine.  A stage-3 jet kit from Dynojet was added to improve the air-gas mixture going into the engine. This will increase efficiency and power as it uses the fuel more wisely and lets the engine use the fuel to its full potential. Also, the head of the engine was taken apart, and the valves were timed properly. Timing the valves increases compression and efficiency because the valves are now closed for the exact time they are needed. This increased power as well. The last major modification made was the change to the shifting. Instead of having a manual foot shifter, the team decided to change the engine to a paddle-shifted engine.

Air Filters w/ Muffler

Valve Timing

There are procedures that must be completed before starting the Kawasaki engine. The gas tank must contain high (93) octane gasoline and the oil reserve must be properly filled with SE or SF Class SAE 10W40 motor oil. The radiator reserve must be filled to the proper level with water. Once these procedures have been completed the I.C.E. can be ignited by flipping the red spring loaded flip switch located on the dashboard. The engine kill is a black flip switch also located on the dashboard. The throttle is located on the floorboard and is foot pedal operated. Manual clutch engagement is also foot pedal operated and located on the floorboard to the left of the throttle pedal. Choke adjustments may be needed to start the engine from a cold start. The choke is located on the engine behind the carburetors.

The engine is a manual transmission engine, so shifting will be required. The gear positions are as followed: Completely downshifted is 1st gear, half a click up is neutral, one click up from 1st gear is 2nd, one more click is 3rd, and so on all the way up to 6th During the race, when the engine runs out of fuel, the clutch must be depressed for the duration of the race so the electric motor can still run the vehicle.

Inclueded Components:

- Engine Block

- Carburetor

- Intake filter (x2)

- Headers

- Muffler (x2)

- Fuel Tank

- Wiring Harness

- Solenoid (x2)

- Radiator

- Motorcycle battery

- Chain (Type #520)

General Specifications:

- Oil: 1.9 L

- Fuel: 1 Gallon

- Coolant: 2 L

Limitations:

- Redline: 13000 RPM’s

Weight: 100 Lbs

Maintenance

As with all engines, routine maintenance must be performed. This includes oil changes, radiator flushes, tune ups, etc. The chain must also be lubricated.. While there are manufacturer recommendations on when each procedure should be performed, it is recommended that each procedure be performed after each race. This is because the Kawasaki engine is being run under extremely stressful race conditions, not normal driving conditions.

Paddle – Shifter

The ShiftFX battle kart shifter’s features are controlled by 4 pushbuttons. The green button is for upshifts, the red button is for downshifts, the black button is for launching, and the white button is for find neutral. The find neutral function will only work when both the clutch is manually pulled in by pressing on the clutch pedal on the floorboard and the button is pressed. The other three functions are solely operated by the pushbuttons on the steering wheel. To pressurize and activate the system the valve on the CO2 bottle must be opened. Close the valve once finished driving. The CO2 bottle will supply roughly 1000 shifts and will need to be refilled once emptied.

### Electric Motor

The electric motor is an essential part to the hybrid vehicle. It is propelled by a large battery supply and controlled by the motor controller. The Agni 95 Series electric motor was chosen because it will be able to provide the torque necessary to reach high speeds the quickest.

Included Components:

- Electric motor

- Mounting holes

- Motor controller

- Lithium Polymer battery bank

- High voltage cables (1/0 gauge)

- 50 A and 250 A fuses

- Emergency shut off (kill switches)

Specifications:

- 24.25 Lbs

- 93% efficient. Gives vehicle longer running time before recharge

- 71 RPM per Volt

- Requires a switching frequency higher than 15 kHz

- *Performance Graphs can be seen in Appendix

Limitations:

- Cannot exceed 6000 RPM

The following are pictures of the  Agni motor:

# Agni Motor Installation Dimensions

# Early Stages of the Vehicle with the Electric Motor Mounted

# Integration of Electric Motor

# Electric Motor connected to Sprocket

### Electric Motor Controller

Note: Before attempting to conduct any repairs, maintenance, or any other work on the motor controller and its components, make sure that the power switch (mounted on the left side of the controller enclosure) is off and/or the batteries are disconnected from the system to prevent harm to equipment and/or personnel due to electric shock. Also, wear proper PPE (Proper Protective Equipment) and check to make sure that all systems are de-energized before attempting any work.

Included Components:

- Controller (KD72501)

- Main Contactor

- Reversing Contactor

- 500A fuse

- 2A fuse

- Charging Resistor

- Power Switch

- Forward/Reverse Switch

- Throttle Isolation Circuit

- Thumb Throttle

- Bypass System

7

8

6

5

4

3

2

1

Motor Controller Assembly

Mounting Controller to Car

Four mounting holes are use to mount the motor controller to its enclosure and the chassis. You must make sure that the screws are insulated from the chassis by using insulation over the screws and using plastic washers instead of metal washers to ensure that there is no contact between the controller aluminum platform and the frame of the car (This is necessary since it is required by the rules that the high voltage circuit should not be grounded to the frame of the car).

Mounting and adjusting the Thumb Throttle

The thumb throttle can be mounted, dismounted, and adjusted by used of one single screw. Loosen the screw to adjust or remove the thumb throttle.

10

Thumb Throttle

Picture of Steering wheel with Thumb Throttle

Circuit Connections, specs, and maintenance for Motor Controller

Please refer to the KD72501 Kelly Motor Controller user’s manual listed in the Appendix for complete wiring diagram, maintenance instructions, and specs of the motor controller assembly. For the throttle connection and bypass circuit, please refer to the figures shown below.

Circuit for Throttle to Bypass ECU

Throttle Isolation Circuit

Throttle Isolation Circuit and Bypass Circuit Integrated

11

Switches to be used for ECU Bypass Circuit

9

Physical Assembly of Throttle Isolation Circuit

Operating Instructions for Motor Controller

- Make sure that all the cutoff switches (those are the big red buttons located throughout the car. Two are located on each side of the car near the top of the main roll hoop, another is located on the dashboard, and another is located directly on the brake pedal acting as a brake pedal over-travel switch) are in the up position (in other words, not pressed). This ensures that the batteries are connected to the system.

Red Buttons

Location of Red Buttons

- Turn the power switch (located on the left side of the motor controller enclosure) to the up (ON) position. At this point the Main Contactor should be close.

- Turn the FWD/REV switch to the FWD (forward) position to run the car in the forward direction (do not attempt to run the motor in reverse if the ICE’s chain drive is connected to the system to prevent damage to the ICE). At this point the reversing contactor should be in the close forward po

- sition.

- Add throttle to the system using the thumb throttle as desire.

Power Switch and FWD/REV Switch of Motor Controller

### Battery Management System

The Battery Management System (BMS) is the electric system that monitors the vehicle battery charge and temperature. If the battery reaches a temperature level that is too high, or the state of charge drops below safe levels, the BMS will shut off the battery system, disabling the electric system. The system is comprised of the Elithion Lithium Controller that directs the inputs and outputs, the sensors, and the wiring harness and switches that direct the voltage exchange to the batteries.

The process by which the BMS controls the batteries is by disconnecting the circuit from the batteries to motor.

BMS Diagram

BMS Controller

Inside of BMS Controller

Outside of BMS Controller

The Elithion BMS controller that is implemented on the FAMU-FSU Formula Hybrid consists of a voltage sensor, 16 bank inputs, an output for the SOC display, and a current sensor capability. The controller is powered by a 12V source, so the user must exercise extreme caution when attempting to work on the controller. The BMS controller is responsible for gathering, analyzing, and managing the data collected from the voltage sensors and temperature sensors each second. Even though the BMS is capable of monitoring the current to and from the battery cells, it is not equipped with a current sensor on the vehicle.  Therefore, if at any point necesitated, it can be added to the system at that time. The controller reads the inputs from 8 cell banks. Each bank consists of 15 cells in series. Once the controller reads that a bank is at a lower voltage than the other seven cell banks, the controller will pull potential from each of the other seven banks equally, until leaving all 8cell banks at the same potential. The controller will analyze the collected data and relay the current status of the batteries to the cockpit to be displayed on the state of charge display (SOC).

LED LIGHT

Cell Board

One can see from the picture above the type of cell board currently attached to all battery cells. The cell boards monitor the temperature and voltage of each individual cell. Each cell board suchas the one above has a voltage sensor which ranges from 2.09V-4.54V and a voltage accuracy of +/- 10mV.  In addition, to test that the cell board is in fact functioning properly, the LED light lits up to demonstrate that the cell board is in contact with the respective battery cell.

State of Charge Display (SOC)

State of Charge Display (SOC) Levels & CAN Termination

Judging from the figure above, the SOC display consists of 10 LED lights. When all

10 LED’s are illuminated, all monitored battery cells are charged to a full potential of 3.7V. As the potential across the battery cells decrease, the number of illuminated lights will decrease. In addition, when the SOC displays only half of the LED’s this is the point when the user will realize that the battery cells are at a half potential.

The 5 LED’s indicate the state of the BMS:

  - Red= Fault (e.g.: plugged in while trying to drive off) {In Rev 1.05+, it is also lit in case of warning}

  - Amber = Current limited (reduced charging or discharging limit)

  - Yellow = Load is on (e.g.: ignition is on)

  - Green = Enabled (contactors are on, if used)

  - Blue = Source is on (e.g.: plugged in to charge)

### Lithium Batteries

Overview of Parts:

- Venom 5S 5000 mAh 25C Lithium Polymer Batteries

- Littflefuse 250 and 50A 80V Battery Powered Vehicle Fuse

- Parallel JST-XH 5S Balance Adapter

- iCharger 206b

- 10 AWG – 1/0 Connectors

- Copper Bus Bar

- 20 ft 1/0 AWG wire

The 2010-2011 FAMU-FSU SAE Formula Hybrid Car utilizes 24-18.5 V, 5,000 mAh Lithium Polymer batteries.  Each of these batteries consistof 5 smaller 3.7 V – 5,000 mAh cells placed in series. In total, the battery system consists of 120 lithium cells to symmetrically distribute the weight and improve the grip on the front of the vehicle. Each compartment consists of 120 battery cells that are split into 2 compartments and placed on each side of the car near the front wheels, weighing approximately 25 pounds. It was decided to make the compartments 55.5 V in series with each other, rather than 74 V in parallel in order to minimize the amount of wiring on the car.

The Venom 5S 5,000 mAh batteries are the heart of the battery system.  They are one of the cheapest, lightest, and highest output batteries on the market today. Batteries of this type are generally used for Remote Controlled Helicopters, where weight to power output is of paramount importance. They are the ideal type batteries for a drag racing electric car. The battery compartments are secured to the car via 4 holes, with screws located on the bottom of the battery box.

Balance is an important concept with Lithium batteries. Unlike Lead Acid and several other battery chemistries, Lithium batteries will not automatically balance when placed in series. A battery charged to the 4.2 V Maximum.will not automatically send energy into a battery at the 3.0 V Minimum. As a result, this is vital factor for batteries because once the motor controller sees the total sum of the batteries’ voltage (7.2), it will assume both are at roughly the same level voltage level of  3.6. When Lithium cells are discharged below the minimum voltage level typically 0.2 - 0.5 V, depending on the load, they can initiate several hazards either through gas or heating up.

In order to ensure that thebattery cells do not go out of balance, each cell is monitored individually by the BMS to ensure the safety of the cells and vehicle. To further improve this situation, the car was originally designed to have balance cables attached in parallel to other batteries. This idea was based on the assumption that 6 batteries in parallel would balance out either higher or lower capacity cells. In addition, the weaker cells would have energy transmitted to them from the stronger battery cells and BMS.

More so, this also produced 21 easily identifiable nodes to utilize when measuring the voltage of each parallel set of cells to make sure they were not overcharged or discharged. Upon reading the rules, it was found that a fuse was required for each series string and that a fuse would have been needed on every single balancing wire as a result of creating 21 parallel strings, each with 6 series strings.

Fuses and contactor

Fuses & Contactor

The battery system uses 1/10 gauge wire to connect the packs to each other and to the leads of the motor controller. This wire must also be fused at a rated value of 25 A. This fuse is rated to break between 1 hour and never at 250 A , but less than a minute at 500 A. Assuming similar characteristics as the 50A fuse since both were identical manufacturers and makes, the 250 A fuse should be steady to roughly 450 A. General use should rarely exceed 350 A. The 1/10 gauge wire is also attached to a Killovac contactor to allow emergency shut-off. The hold strength of the Killovac contactor is 1.5 W and should be accounted for in the design of the low voltage circuit.

Charging

Charging the battery system is done by utilizing a charger designed for balanced Lithium Polymer charging. The recommended charger is the iCharger 206B, which is currently what the Formula Hybrid Team has utilized for the past two years. This charger offers the highest wattage with the lowest price. It can also cycle the batteries, as is recommended for brand new cells and can measure internal resistance. Charging can be done on multiple cells using the paralleling cables, but care must be taken to check the voltage level of every single cell. This can be done with the cell logger. If cells result to be more than 20 mV of a difference, they then need to be balanced individually.

Battery Charger

Operation Guidelines

When working on the batteries, it is always important to disconnect them from the Motor Controller. Although the controller has isolation circuitry, there is still a 10K-Ohm short in the system to allow small pre-charge current and prevent a large transient spike when turning on the system. Even though system voltage is not high enough to reliably produce a shock, it is highly recommended to wear rubber gloves. More importantly, any nodes not being taken care of immediately,should be covered with tape or by another material so that only one node is ever exposed. If the batteries must be taken out, then all nodes should be fully covered. Note thatcaution should be taken when working around the car chassis or other metal objects, as touching two ends to these objects can result in sparks to injuries to the user.

Improvements

With the pace of innovations in batteries and the speed at which they degrade on the shelf, it is important to iterate in this area every year. Just a few months after the 25C batteries arrived, Venom released a 50C battery. While slightly more expensive, the 50C battery can safely produce double the current of the 25C batteries. As technology evolves, there should be an even lighter set of powerful batteries. One perfect example are the A123 pouch cells. While not as light, these batteries produce very high C ratings throughout their extreme cell cycle lives.

### Cockpit Sensors

Adjusting the speedometer

The speedometer is fed a signal from a sensor attached to the base of the differential housing. As the drive shaft rotates a magnet passes by the sensor which sends a signal to the speedometer. The speedometer uses the time between these signals to tell how fast the vehicle is traveling. If the tire size or gear ratio ever changes for any reason, then the speedometer must be recalibrated. This is done in the following manner:

- Speedometer and sender must be installed.

- Connect the calibration button to “CAL” and “GND” on the back of

the speedometer

- To initiate the calibration mode, Press and hold the calibration button. Start engine. Release the calibration button. The pointer will move to full scale.

- Go to the beginning of a known two mile distance and stop the vehicle. Press and release the calibration button again. The pointer will move to half scale. The speedometer is ready for calibration.

- Drive the two mile distance and stop. Press and release the calibration button again.

Speedometer

Adjusting the tachometer

The tachometer is fed a signal from a sensor that measures the rotation speed of a shaft or disk found in the motor. The tachometer shows the rate of rotation of the engine's crankshaft, and has markings indicating a safe range of rotation speeds. This can assist the driver in selecting the appropriate throttle and gear settings for different driving conditions.  The tachometer should work instantly once incorporated into the wiring harness.

Adjusting discharge curve lookup tables

Discharge curve lookup tables are used to map out the discharge curve in the memory of the microprocessor. This is done using several arrays.

table[9][30]      //2-dimensional array that holds state of charge values

iTable[9]	//1-dimensional array that holds current values of the boundaries of the discharge plane

vTable[9][30]	//2-dimensional array that holds the voltage values of the boundaries of the discharge plane

These three arrays contain the data points that comprise the 3-dimensional discharge plane.  The three dimensional plane has axes of state of charge ( table[9][30] ), current ( iTable[9] ), and voltage ( vTable[9][30] ). If new batteries are ever installed into the vehicle then its discharge curve will be different and it must be reprogrammed into these tables.

- Discharge the new battery system, map out the discharge plane

- Map out equidistant data points along the discharge plane.

- Program data points into data tables.

- const double table[9][30] = {{23, 42, 23, 32, 43, 11, 13, 44, 43}, {33, 22, 23, 44, 43 …

- Adjust size of tables if necessary but adjusting declarations (if more than 9 current ranges or 30 voltage data points are required).

Adjusting moving average sensitivity

To ensure that rapid spikes in voltage do not prematurely trip a system shut off, a moving average is used with the voltage data. A voltage reading is taken every few milliseconds and an average of the last 10 readings is taken.  To adjust this moving average to take more or less data reading only requires that one number be changed.

- Change constintVHistory = 10 to the number desired.

Adjust temperature cut off

Temperature monitoring is part of the BMS. If the temperature cut off point is reached, the electric system will be shut off. To adjust this cut off temperature do the following

- Change constconstinttempCutOff = 0 to the number desired.

- The number arrived at should follow the equation

tempCutOff=Temp*66 mV1°C*1024500 mV

Speedometer, Radiator Gauge & RPM Sensor

### Chassis

The chassis of the Formula Hybrid consists of the frame of the vehicle as well as the tires and suspension components. Although the main function is to serve as an interface between all components and allow for the driver to remain safe throughout the duration of the competition. In order to do this, the frame is made of a combination of different sized round AISI 4130 steel. The main and front hoops have a greater wall thickness (0.12in) than that of non-integral parts (0.065in). Both of these tubes have an outer diameter of 1 inch. Square tubing (1 x 1 in with 0.065in thickness) was also used in the fabrication of the chassis, mainly for mounting. The design of the chassis meets all of the structural and design regulations for the FSAE 2011 competition. In order to compete in the competition, it is mandated that each team complete a structure analysis of their chassis. This analysis tests the chassis with frontal and rear loads, under torsion and in the incident of a head on or rear collision. Without supports, the chassis is capable of supporting up to 800*lbf.

External Formula Hybrid’s Chassis

Structure Analysis Performed on Vehicle

In order to compete in the competition, the formula hybrid committee requires that each group have an analysis of an impact attenuator. In the incident of a head on crash the impact attenuator’s responsibility is to deform and absorb energy. Some of the design requirements of the attenuator are that it had to be designed in order for it to absorb no more that 20Gs when the vehicle is traveling at a speed of 23 ft/s. In addition, it must be a minimum of 7.9 in from either aluminum steel plate on the front bulkhead. The entire list of requirements of the attenuator can be found in the 2011 FSAE Hybrid Rulebook 3.3.5.4.As stated, “All teams must submit calculations or test data to show that their impact attenuator, when mounted on the front on the vehicle and run into a solid, non yielding impact barrier with a velocity of impact of 7.0 meters/second, would give an average deceleration of the vehicle not to exceed 20g, with a peak deceleration less than or equal to 40 g’s.”

The team’s impact attenuator is made of sixteen sheets of Hexcel Aluminum Commercial Grade Honeycomb. Each sheet of honeycomb is ½ inch thick and has ½ inch cells. Mores so each sheet is an 8x8inch sheet. Once the aluminum sheets are stacked on top of each other, the total distance of the attenuator is 8 inches. The sheets are bolted to a sheet of steel in the shape of the front bulkhead using four Grade 5 nuts and bolts. The sheets are held together using zip ties. This plate will be welded onto the front bulkhead.

Honeycomb Material used for front attenuator

Styrofoam covering Attenuator to form front nose cone

### Steering

The steering system is used to control the direction of the vehicle. The components of the steering system are the rack and pinion, tie rods, steering bearing, u-joint, hiem joints, clevis rods, steering shaft, and steering wheel. As the driver turns the steering wheel, the steering turns the pinion which is located inside the gear box. The movement of the pinion moves the rack along the teeth of the pinion. The moving rack moves the tie rods back and forth. The tie rods are connected to the rack and pinion using the clevis rod. The tie rods are connected to the hiem joints, which are connected to the steering knuckle on the uprights, which is connected to the wheel. All of these connected components control the direction of the vehicle.

Rack and Pinion System on vehicle

Clevis Rod connection to the rack and pinion

U-Joint Connecting to Rack and Pinion

1800lbs Heim Joints

Heim Joint Connecting to the Uprights

### Suspension

Note:  When adjusting any part of the suspension, ensure that no weight or forces are being exerted on the springs.  In order to zero the forces, jack the car up until the spring is fully extended.  This is to ensure unloaded springs.

Overview of Parts

The vehicle’s suspension was built in order to maximize the adaptability of being in different driving conditions. The double wishbone assembly consists of a variety of parts. The front and rear assemblies are very similar and contain most of the same components. The components referred to can be seen in the picture below. The front suspension also contains the linkage for the steering, while the rear has an additional linkage to control the toe of the car.

1.) Push Rod

2.)  Upper Control Arm

3.)  Lower Control Arm

4.) Ternary Lin

5.)  Coil-Over Spring and Damper (Fox Vanilla R Racing Shock)

Image of Suspension Directions

Mounting Suspension to Car and Uprights

The suspension uses a variety of mounts that will be utilized. The frame consists of two types of mounts: rectangular and tabular types. The tabular type requires no washers to mount.  The rectangular type requires that 1/8” washers be placed on both sides of the heim joint when mountingthe 3/8” *1” long bolts that are being mountedon the suspensionof the chassis.

The suspension that is mounted at the uprights (wheels) is mounted using a similar method. Instead of using washers, custom cut spacers were developed to reduce the ‘play’ in the system.  Do not mix these up, there are custom cut for each mount.  A 3/8” bolt will be utilized to mount the upper and lower control arms to the upright.  The lower control arm mounts uses a slightly longer bolt that has a ½” shoulder on it.

Adjusting Toe and Camber

In order to adjust the toe and camber, first ensure that the suspension system is unloaded.  With the suspension camber unloaded, it can then be adjusted by unbolting the upper and lower control arms and removing them from the vehicle. Heim joints are located at all three points that are used to mount the tire. A lock nut is placed around the heim joint to ensure that the position desired is the location the joint remains. In order to increase/decrease camber, first loosen the lock nut on the control arm. Once this is done, either screw the heim joint further in or out to make the change to the camber.  Once the desired length is reached, replace the lock nut and remount to the frame and upright.

To adjust the toe of the car, first locate the steering linkage near the upper control arm mount (coming from the rack and pinion). A coupling is placed in order to increase or decrease the toe by either changing at two points. The U joint located at the end of the rack and pinion can be adjusted or the coupling containing the heim joint and tie rod could be loosened or tightened.

Changing of the Shocks

The complete user manual for the Vanilla R can be found on the internet.   The year and make of the model is Vanilla R Racing Shock (2000-2001).  In order to change springs, first unload the spring by rotating the spring to loosen the preload.  The spring will eventually expand to its equilibrium state.  Locate the bottom aluminum ring and remove by sliding off. The spring can now be interchanged to allow for adaptive suspension. The front shocks are designed with a 400 lb/in spring with 2inches of travel and the rear is designed to have a shock with 600lb/in with a travel of 2.5inches.The rebound and dampening of the shock is adjusted by rotating the blue and red knobs on the shocks.They each contain ten settings for adverse conditions. They can be seen in the picture below which contained the

- Rebound Adjustment

- Dampening Adjustment

- Spring

# Shocks

Removing/Altering the ternary Link

If alternate suspension characteristics are needed, a way to alter the existing one is to change the ternary link. First jack the car up to remove all force from the system.   The screws from the springs should be the first to be taken off to reduce load and begin taking apart the link. The link is mounted on a 1 inch steel step. Next, unscrew the heim joint and finally remove the one from the step. The pushrods allow for slightly larger compression ratios as their lengths are adjustable.

### Braking

Getting Started

The braking system’s main focus is to allow for the Formula Hybrid car to come to a safe and complete stop. Although the main purpose of the braking system is for safety, it will also be able to aid in many different ways. By implementing a limited slip differential, one can expect smoother handling. The system must be able to lock on all four wheels to prevent any failure. For this project, a standard hydraulic braking system was utilized. The brake system consists of brakes located on the two front wheels and on the two rear wheels. The braking system operates on two independent hydraulic systems. The system consists of several components that are standard in most vehicles driven today.

Rules and Regulations

Brake Systems

- The car must be equipped with a braking system that acts on all four wheels and is operated by a single control. It must have two independent hydraulic circuits such that in the case of a leak or failure at any point in the system, effective braking power is maintained on at least two wheels. Each hydraulic circuit must have its own fluid reserve, either by the use of separate reservoirs or by the use of a dammed, OEM-style reservoir.

- The brake system must be capable of locking all four (4) wheels during the test specified below.

- The braking systems must be protected with scatter shields from failure of the drive train (See Section 3.5.4.4) or from minor collisions

- Up to the first 50% of brake pedal travel may be dedicated to activating regenerative or other advanced braking systems, but the remaining travel must mechanically activate the hydraulic system. Regenerative braking may continue into the latter portion of the pedal travel.

- Unarmored plastic brake lines are prohibited.

Brake Test

- The brake system will be dynamically tested and must demonstrate the capability of locking all four (4) wheels and stopping the vehicle in a straight line at the end of an acceleration run specified by the brake inspectors.

Brake Over-Travel Switch

- A brake pedal over-travel switch must be installed on the car. This switch must be installed so that in the event of brake system failure such that the brake pedal over travels, the switch will be activated and must shut down all drive systems and must trip the accumulator isolation relays. Repeated actuation of the switch must not restore power to these systems and it must be designed so that the driver cannot reset it.

- The Brake Over-Travel Switch must not be used as a mechanical stop for the brake pedal and must not be installed in such a way that it could be damaged when actuated.

Brake Light

- The car must be equipped with a red brake light of at least 15 watts, or equivalent, clearly visible from the rear. If an LED brake light is used, it must be clearly visible in very bright sunlight. This light must be mounted between the wheel centerline and driver’s shoulder level vertically and approximately on vehicle centerline laterally.

Included Components:

- Four (4) Wilwood GP310 Rear Motorcycle Brake Calipers

- Five (5)  Stainless Steel Universal Brake Line - 40 inch straight

- Wilwood GP310 Brake Pads

- Two (2) Wilwood Compact Master Cylinders

- Two (2) Rotors

- Two (1) Wilwood 3/8” 5 x 5.00 Drilled Steel Brake Rotor

Setup

Uninstallation and instillation of Wilwood Calipers (applies to front and rear)

About

The brake caliper is the assembly which houses the brake pads and pistons. The pistons are usually made of aluminum. There are two types of calipers: floating or fixed. A fixed caliper does not move relative to the disc. It uses one or more pairs of opposing pistons to clamp from each side of the disc, and is more complex and expensive than a floating caliper. A floating caliper (also called a "sliding caliper") moves with respect to the disc, along a line parallel to the axis of rotation of the disc; a piston on one side of the disc pushes the inner brake pad until it makes contact with the braking surface, then pulls the caliper body with the outer brake pad so pressure is applied to both sides of the disc. This vehicle’s setup utilizes a floating caliper.

Floating caliper (single piston) designs are subject to sticking failure, which can occur due to dirt or corrosion entering at least one mounting mechanism and stopping its’ normal movement. This can cause the pad attached to the caliper to rub on the disc when the brake isn’t engaged or cause it to engage at an angle. Sticking can occur due to infrequent vehicle use, failure of a seal or rubber protection boot allowing debris entry, dry-out of the grease in the mounting mechanism and subsequent moisture incursion leading to corrosion, or some combination of these factors. Consequences may include reduced fuel efficiency, excessive wear on the affected pad, and friction-induced heat warping of the disc.

Installation:

- Block the rear wheels so the car won't roll once you jack it up.

- Grab a Socket wrench and appropriate socket and go to the front wheels.

What the user desires before jacking the car up off the ground is for the lug nuts to be loosened on the wheel, just enough to break them free. Work them off just enough, until they loosen their resistance and become easy to turn with the Socket Wrench. Now the jack under the car can be slipped.

There are several places to safely jack up the car. If the user has a floor jack, it can be rolled under the chassis. It is best to typically pick the center of the vehicle, so that two wheels can be worked on at once, but it is perfectly fine to jack up one side at a time. Once a safe jacking spot has been chosen, it is okay to raise the front axle off the ground.

- Remove the lug nuts and the wheel (the tire will be attached). It is best to work on one wheel at a time; leaving the other side intact as a point of reference. As a safety precaution, roll the wheel/tire assembly under the front-center of the car, between the jack stands, and plop it down beneath the chassis. In the event of a faulty jack stand, this will break the vehicle's fall and could possibly save your life.

- A disc brake assembly is composed of the following elements: a caliper, two brake pads, a rotor, and some bolts and clips to hold it all together. It's a very simple design.

First unbolt the caliper from the front upright. This brake caliper is held on by two 1/2'” bolts. Doing this will require some patience and two ½ open ended wrenches. First, apply one wrench to the inside nut and one to the outside bolt. Proceed to unscrew the bolt by using a counter clockwise motion. (It is helpful to take the top bolt off before trying to tackle the lower bolt. Once the top bolt is removed, it will allow the caliper to pivot downward to help reach the second bolt holding the caliper to the upright.) Once both bolts are removed, the caliper will slide out of the upright mounts. Detach the break line from the caliper by unscrewing the line from the fitting.

- Process is the same for the rear calipers. To reinstall the braking calipers follow steps 1-4 in reverse order. It is a fairly simple process which involves only a little bit of time and concentration.

Installation and Replacement of Brake Pads (applies to front and rear)

Note: Before proceeding,please refer to “Uninstallation and instillation of Wilwood Calipers” for complete removal of brake caliper.

The brake caliper consists of a fabricated retaining pin with a cotter pin in it. This retaining pin holds the brake calipers in place, while allowing for them to slide around when the brake piston is activated. To replace the brake pads, one must first remove the cotter pin from the retaining pin. Once this is complete, one can slide the retaining pin out releasing the old brake pads. Once the brake pads are out, they can replace them with a new set by simply sliding the retaining pin onto the brake pads and placing the cottering pin pack into its hole.

Installation of Brake Lines and Fittings

Installation:

The brake lines will be installed in a vertical setup. A vertical circuit is easily setup, the first piston and reservoir are dedicated to the front brakes and the second piston and reservoir are dedicated to the rear brakes. Since the team is utilizing an in-board braking system, only one setup is applicable. Each brake line is a stainless steel universal brake line, these lines are flexible allowing for easy install and uninstall. Two (2) of the universal break lines will run from both the front calipers and connect to the “T-shaped” fitting, which is located in the 3/4” bore master cylinder. A combination of three (3) universal brake lines isconnected to run to the back braking system. Break lines can be uninstalled and replaced by using a crescent wrench and unscrewedby using a counter-clock wise motion.

Installation of Master Cylinders

About

The design specifies that each hydraulic circuit must have its own fluid reserve, either by the use of separate reservoirs or by the use of a dammed, OEM-style reservoir. Another one of the drastic changes in the braking system design deals with the master cylinder. Due to the competition requiring the braking system to have two independent hydraulic circuits the original plan was to employ what is known as a tandem master cylinder. The tandem master cylinder is characterized by two pistons operating in series within a common bore. When the pedal is depressed, fluid is applied to the front brakes by the first piston. The fluid displaces and pressurized by the first piston causes the second piston in the cylinder to move, this causes the rear brakes to activate. While using a tandem master cylinder is ideal and meets/matches the requirements held by SAE and Dartmouth, the team will utilize a Dual Master Cylinder setup.

In a dual master cylinder set up two independent master cylinders are set up side by side with a link in between them, which is known as a balance bar. Dual master cylinders allow for the ratio of force between the front and rear brakes to be adjusted. By adjusting the balance bar one can fine tune the system to achieve optimal results on different racing surfaces. This arrangement is also a fail-safe system very similar to the to the tandem master cylinder.

Installation:

The master cylinder design consists of two Wilwood compact master cylinders (one for the front and one for the rear braking components). Although the master cylinders appear identical, they differentiate in bore size. It is important that the proper master cylinder matches up with the correct set of brakes. Since the front brakes will be splitting a master cylinder the ¾ bore size master cylinder will be used, the rear will utilize the 5/8 bore size. Both master cylinders will bolt directly on to the pedal assembly. It is all a matter of preference as to where each master cylinder is mounted on the pedal housing.

Bleeding the braking system

- Bleeding brakes with two people works by pushing on the brake pedal and releasing air through the bleeders simultaneously. In order for this method to work, the person who is depressing the brake pedal must listen carefully or risk sucking air back up into the lines -- clear communication is key.

Here's how to bleed the breaks with a friend:

- Once the car is up on jacks and the wheels have been removed, take the rubber cap off each bleeder screw. Position your box-end wrench to loosen the bleeder valve, but don't do it yet. First, attach the clear tubing over the nipple of the bleeder valve and put the other end in a bottle to catch the fluid.

- Ask your friend to pump the brake pedal three times, and then hold the pedal down as far as it will go. Your friend must hold it there until you say it's time to release it.

- Once your friend is holding the brake pedal in the completely pressed down position, turn the bleeder valve 1/4 turn. This will release the brake fluid and air. Only keep the valve open a second or two before closing it off again by tightening the screw. Your friend will feel the pedal go toward the floor of the car. Once the screw is closed, ask your friend to release the brake pedal. Repeat this bleeding process until there are no air bubbles in the fluid that is in the clear, plastic tubing.

- After all the brakes have been bled, test the brake pedal for firmness. Make sure it does not feel spongy when depressed. Visually inspect all the bleeder screws for any signs of leakage.

- If everything checks out, replace the rubber caps on the bleeder screws, put your tires back on and take your vehicle for a spin. Be careful to test the brakes before heading out onto the open road. Use caution until you know your brakes are in good working order.

Before Street Use

Pad and Rotor Bedding

Bedding is a "real conditions" heat cycle and the final step in preparing the pads and rotors for service. All pads, even OE stock replacement parts, will benefit from a proper bedding cycle. All rotors, especially cast iron rotors that will be operated at sustained high temperatures, will provide longer service life and smoother braking when properly bedded. Bedding can be done either in the vehicle, or on a special bedding dyno that can realistically duplicate the torque loads, pressure, and temperature that will be realized in the vehicle. Once the brake system has been tested and determined safe to operate the vehicle, follow these steps for bedding of all pad materials and rotors.

- Begin with a series of 8-10 light stops from approximately 30 MPH down to 15 MPH allowing 20-30 seconds for cooling between each stop.

- Progress with a series of 8-10 moderate stops from around 45 MPH down to 30 MPH allowing a 20-30 second cool down period between each stop.

- Proceed with a series of 8-10 hard stops from 55-65 MPH down to 25 MPH allowing 20-30 seconds of cool down time between each stop.

- Drive at a moderate cruising speed, with the least amount of brake contact possible, until most of the heat has dissipated from the brakes. Avoid sitting stopped with the brake pedal depressed to hold the car in place during this time. Park the vehicle and allow the brakes to cool to ambient air temperature.

## Complete Test Reports

Scheduled Test Reporting Form

Test Item: Drivetrain

Tester Name: Thomas Emerick				Tester ID No: 5174

Test Date: 04/08/2011					Test No: 1

Test Time: 5:00 p.m.					Test Type: Manual

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

Ensure that the drivetrain of the formula hybrid vehicle generates power and delivers it to the road surface. Confirm that the combustion engine and electric motor are compatible to operate simultaneously and solely.

Test Description/Requirements:

The tests to confirm that the combustion engine is operating properly must be completed before proceeding to the drivetrain testing.  The chains between the driving and driven sprockets of the combustion engine and electric motor will be installed. The electric motor and the combustion engine will then be started and given power simultaneously and separately.

Anticipated Results:

The drivetrain will generate power and provide it to the road surface. The motors will start and function properly. The motors will provide power simultaneously and separately.

Requirement for Success:

The test plans for the internal combustion engine will first be passed.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Other Comments:

T.B.D

Scheduled Test Reporting Form

Test Item: 24 Lithium-Ion batteries (120 cells)

Tester Name: Stephanie Medina and Lorenzo Neal	Tester ID No: 5174

Test Date: 04/11/2011 					Test No: 2

Test Time: 2:00 p.m. 					Test Type: Test

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

The objective of this test is to confirm that the twenty-four battery packs are at the same potentials and are equally balanced.

Test Description/Requirements:

The equipment  required for this test is the Formula Hybrid Vehicle, Elithion BMS Controller , a portable voltmeter, gloves, twenty-four battery packs (120 cells),battery boxes, negative-end,mid-bank  and postive-end cellboards, fuses, electrical tape, SOC meter, jumpers and several wiring harnesses. The Elithion BMS Controller will be connected to the 120 battery cells that are connected in series. Since there will be a cellboard per cell, by utilizing the jumpers, the 120 battery cellboards will be connected in series as well. The negative-end and positive-end cellboards will then be wired back to the BMS Controller.  In addition, the BMS controller will be mounted on top of the previous housing, which contains the motorcontroller.

Anticipated Results:

Once the Formula Hybrid vehicle has been started, the BMS Controller will turn on. In addition, it will recognize that 75 battery cells will be at a lower potential than the other 45 battery cells. Once this has been confirmed, the BMS will pull energy from the higher potential to the lower potential and balance all 120 cells.

Requirement for Success:

Basically, each cell will be at an approximate potential of 3.7 V.  In order for this test to be successful, the difference between the battery cells should be no greater than 0.35 V to one another which will give us a percentage error of less than 10 %.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Scheduled Test Reporting Form

Test Item: Formula Hybrid’s Chassis

Tester Name: Formula Hybrid Team			Tester ID No: 5174

Test Date: 04/14/11						Test No: 3

Test Time: 12:00 pm					Test Type: Physical

Test Location: College of Engineering 			Test Result: T.B.D

Test Objective:

To ensure the Formula Hybrid’s chassis is performing as designed and is race ready to compete at the highest level possible.

Test Description/Requirements:

To test the chassis as a whole, real life driving conditions will be imposed on the vehicle in attempt to duplicate the racing conditions that will be present come competition time in May.  Through a combination of autocross, endurance and acceleration mock runs in the COE parking lot, the chassis should be subjected to a fair amount of what is expected to come and any evidence of a chassis failure should be present at that time. As long as the chassis can pass each mock run under the desired time without failure, the test for the chassis is complete and successful.

Anticipated Results:

With the amount of time and effort put forth by the whole team this year, the group expects the chassis to perform fine with no flaws and better mock trial times than previous years.

Requirement for Success:

For the chassis to be labeled complete and successful the vehicle must pass each of three performance assessment times assigned by the group, endurance run, autocross and acceleration runs. Only once the vehicle can complete these events under the desired times without engineering failure can the chassis be labeled complete and successful.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Other Comments

T.B.D

Scheduled Test Reporting Form

Test Item: Brake System and Uprights

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 04/12/11						Test No: 4

Test Time: 5:00 p.m.					Test Type: Physical

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

To ensure that the braking system as a whole is capable of being properly secured to the vehicle. This includes fitting the braking system together with the uprights.

Test Description/Requirements:

This test will involve connecting the entire brake assembly to the vehicle and verifying that it interacts with the vehicle as expected. This includes mounting the calipers to the uprights.

Anticipated Results:

The brake system is anticipated to pass the test because of the customization that is available when mounting the system.  Mounts for the attachment points between the components and the vehicle can be custom made to fit the assembly as needed.

Requirement for Success:

The brake system must be able to be attached to the vehicle without any unwanted contact between the system and the vehicle.  Unwanted contact includes contact between the calipers and the wheel well and between the brake pads and the brake rotor.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Other Comments:

T.B.D

Scheduled Test Reporting Form

Test Item: Suspension and Uprights

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 04/08/11						Test No: 5

Test Time: 12:00 p.m.					Test Type: Physical

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

To physically verify the suspension characteristics throughout wheel travel once it has been attached to the uprights and frame.

Test Description/Requirements:

The suspension will be analyzed in order to verify the correct values for important suspension characteristics.

Anticipated Results:

The suspension is anticipated to have desirable characteristics due to the success of the digital simulation of the suspension.

Requirement for Success:

The suspension must exhibit desirable values for a number of suspension characteristics, as defined by the automotive industry.  The characteristics that are of importance have previously been defined under the suspension category of Major Components.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

The suspension is going to be designed to allow for constant adjustability, 	if the suspension is not tuned how the team sees fit it can be adjust accordingly.

Other Comments:

T.B.D

- This test will not be performed due to time constraints. Further discussed in introduction and summary of test plans.

Scheduled Test Reporting Form

Test Item: Internal Combustion Engine

Tester Name: Thomas Emerick				Tester ID No: 5174

Test Date: 03/ 25/2011					Test No: 1.1

Test Time: 2:00 p.m.					Test Type: Manual

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

Ensure that the internal combustion engine and its components are running properly.

Test Description/Requirements:

The carburetors, radiator, intake, and exhaust will be assembled onto the engine. The engine will be filled with gasoline and oil and the radiator will be filled with water. The ignition button on the internal combustion engine will then be pressed to see if the engine will turn over and run. The throttle and clutch cables to the engine will be tested to confirm that they are functioning.

Anticipated Results:

The internal combustion engine will start and run properly.

Requirement for Success:

Proper assembling of the combustion engine’s components is required for the engine to run correctly. The engine must be filled with all of the required fluids.

Actual Results: The I.C.E. is running properly after performing maintenance on the carburetors and the wiring harness. The carburetors have been cleaned and one of the seats of the float for the needle valve has been replaced as well a gasket on the carburetor. The clutch engages and disengages properly and the throttle, choke, and radiator are fully functional.

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: One – Way Freewheel Clutch Bearing

Tester Name: Thomas Emerick				Tester ID No: 5174

Test Date: 03/14/2011					Test No: 1.2

Test Time: 1:00 p.m.					Test Type: Manual

Test Location: College of Engineering 			Test Result: Fail

Test Objective:

Ensure that the one way bearing operates properly by free spinning in one direction and locking in the opposing direction prior to and after installation. Ensure that the bearing does not slip on the E.M. shaft.

Test Description/Requirements:

The rotational features of the bearing will first be tested using the tester’s hand. The amount of resistance present to freewheel the bearing will be compared to the amount of resistance present to free spin the electric motor shaft. The bearing will pass this portion of the test if the resistance present to freewheel the bearing is less than the resistance present to free spin the electric motor shaft. The bearing will then be press fitted onto the shaft of the electric motor. The rotational features of the bearing will be tested a second time by hand. The rotational features of the bearing will then be tested a final time by providing the maximum amount of 50 Nm of torque from the electric motor.

Anticipated Results:

The bearing will function properly by free spinning in one direction and locking in the opposing direction and will not slip on the E.M. shaft.

Requirement for Success:

Proper installation is required for the bearing to operate properly. This includes placement of the bearing so that it locks in the correct direction.

Actual Results: The amount of resistance present to freewheel the bearing is greater than the amount of resistance to free spin the electric motor shaft. The bearing cannot be used to couple the I.C.E. with the electric motor.

Reason for Failure:

The bearing requires too much torque to rotate in the freewheel direction than acceptable.

Recommended Fix:

The tester can find a different bearing.

Other Comments:

There is no measurement from the manufacturer or supplier on freewheel resistance.

Scheduled Test Reporting Form

Test Item: Battle Kart Shifter

Tester Name: Thomas Emerick				Tester ID No: 5174

Test Date: 04/08/2011					Test No: 1.3

Test Time: 2:00 p.m.					Test Type: Manual Test

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

Confirm that the paddle shifter operates in the proper sequence and changes gears smoothly. Confirm that there are no air leaks in the system and that the clutch is completely engaging and disengaging.

Test Description/Requirements:

The Battle Kart Shifter will be tested post installation to ensure that it will shift gears in the proper sequence to progress from neutral to sixth gear and from sixth gear to neutral. The paddle shifting components will be installed and the I.C.E. will be started. It is necessary to verify that the system has no air leaks by pressurizing the system and applying a soapy water solution to all of the fittings. If the solution bubbles leaks are present. The rear wheels of the vehicle will be lifted off of the ground and the upshift, downshift, launch, and the find neutral functions will be tested by pressing the corresponding buttons on the steering wheel. To test that the clutch is being fully engaged and disengaged, the downshift button will be pressed and held down while a tester spins the rear wheels. Releasing the button will release the clutch. The system will then be adjusted to ensure smooth shifting. The manufacturer indicates that the current delay is too long if there is a detectable speed drop while changing gears and too short if there is a noticeable shock when changing gears.

Anticipated Results:

The battle Kart Shifter will shift gears smoothly and in the proper sequence. There are no leaks in the system and the clutch is able to fully engage and disengage

Requirement for Success:

The Battle Kart Shifter is properly installed and tuned.

Actual Results:

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Other Comments:

T.B.D

BMS: 10 Cells

Scheduled Test Reporting Form

Test Item: 2 Lithium-Ion batteries (10 cells)

Tester Name: Stephanie Medina and Lorenzo Neal	Tester ID No: 5174

Test Date: 03/04/2011 					Test No: 2.1.1

Test Time: 2:00 p.m. 					Test Type: Test

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

The objective of this test is to confirm that the two battery packs each at different potentials are equally balanced. In other words, that they will be at the same potential.

Test Description/Requirements:

The equipment  required for this test is the Elithion BMS Controller  with a power supply,digital multimeter, cable cords, gloves, two battery packs(10 cells), negative-end,mid-bank  and postive-end cellboards, jumpers and a wiring harness. The Elithion BMS Controller will be connected to the power supply which will power the BMS. There will be a cellboard per cell. By utilizing the jumpers, the 10 battery cellboards will be connected in series. The negative-end and positive-end cellboards will then be wired back to the BMS Controller.

Anticipated Results:

The BMS Controller will turn on. In addition, it will recognize that 5 cells will be at a lower potential than the other 5 cells. Once this has been confirmed, the BMS will pull energy from the higher potential to the lower potential and balance all 10 cells.

Requirement for Success:

Ideally, each cell will be at an approximate potential of 3.7 V.  In order for this test to be successful, the difference between the battery cells should be no greater than 0.35 V to one another which will give us a percentage error of less than 10 %.

Actual Results:

N/A

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

- This test wasn’t performed due to time constraints. Discussed in introduction and summary of test plans.

BMS: LED lights

Scheduled Test Reporting Form

Test Item: 2 Lithium-Ion batteries (10 cells)

Tester Name: Stephanie Medina and Lorenzo Neal	Tester ID No: 5174

Test Date: 03/20/2011 					Test No: 2.1.1

Test Time: 2:00 p.m. 					Test Type: Test

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

The objective of this test is to confirm that the cell boards are monitoring the cells appropriately.

Test Description/Requirements:

The equipment required for this test is lithium-ion battery cell along with the cell board and glue.

Anticipated Results:

The LED light will light on when cell board is attached to battery cell.

Requirement for Success:

The LED lights up to signify monitoring is functioning properly.

Actual Results:

LED lit up on 60 cells (manner in which BMS is being installed.)

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

Since LED lit up, it can be assumed that the monitoring will behave as appropriately. Therefore, due to lack of time and other various factors, the only main test to be conducted is the whole test of the BMS within the vehicle.

BMS: 20 Cells

Scheduled Test Reporting Form

Test Item: 4 Lithium-Ion batteries (20 cells)

Tester Name: Stephanie Medina and Lorenzo Neal	Tester ID No: 5174

Test Date: 03/18/2011 					Test No: 2.1.2

Test Time: 2:00 p.m. 					Test Type: Test

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

The objective of this test is to confirm that thefour battery packs each at different potentials are equally balanced. In other words, that they will be at the same potential.

Test Description/Requirements:

The equipment  required for this test is the Elithion BMS Controller  with a power supply, digital multimeter, cable cords, gloves, four battery packs(20 cells), negative-end,mid-bank  and postive-end cellboards, jumpers and a wiring harness. The Elithion BMS Controller will be connected to the power supply which will power the BMS. There will be a cellboard per cell. By utilizing the jumpers, the 20 battery cellboards will be connected in series. The negative-end and positive-end cellboards will then be wired back to the BMS Controller.

Anticipated Results:

The BMS Controller will turn on. In addition, it will recognize that 10 cells will be at a lower potential than the other 10 cells. Once this has been confirmed, the BMS will pull energy from the higher potential to the lower potential and balance all 20 cells.

Requirement for Success:

Basically, each cell will be at an approximate potential of 3.7 V.  In order for this test to be successful, the difference between the battery cells should be no greater than 0.35 V to one another which will give us a percentage error of less than 10 %.

Actual Results:

T.B.D.

Reason for Failure:

T.B.D.

Recommended Fix:

T.B.D.

Other Comments:

T.B.D.

- This test won’t be performed due to time constraints. Discussed in introduction and summary of test plans.

Scheduled Test Reporting Form

Sensors Before Installation

Test Item: Sensor Gauge- Tachometer/Temperature

Tester Name: Israel Daramola				Tester ID No: 5174

Test Date: 3/30/2011					Test No: 3.1

Test Time:   2:00 p.m.					Test Type: Test

Test Location: College of Engineering Portable		Test Result: N/A

Test Objective:

The objective of this test is to ensure that the tachometer is in good condition and that there are no faults found either in its wires or on the actual device.

Test Description/Requirements:

There is no equipment necessary for this type of test; it’s only to ensure that the device is in good condition.

Anticipated Results:

Everything on the sensors will be in tiptop form and shape; no overt problems found with the wires or the shell of the device.

Requirement for Success:

No rattling noises heard inside of the sensor, the ticker on the gauge should not be able to move as a result of shaking or turning it and the wires should not look frayed or damaged.

Actual Results:

Sensors are in fine condition and are stable enough to be installed into the formula hybrid vehicle.

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Sensor Gauge- Tachometer/Temperature

Tester Name: Israel Daramola				Tester ID No: 5174

Test Date: 04/05/11						Test No: 3.1.1

Test Time:   4:00 P.M.					Test Type: Test

Test Location: College of Engineering Portable		Test Result: Fail

Test Objective:

The objective of this test is to ensure that the tachometer and temperature gauge are functioning properly.

Test Description/Requirements:

Variable Resistance Potentiometer (0-500 ohms)

Test Leads

Anticipated Results:

When connected to the potentiometer, the readings made from the gauge will be compared to the set of resistor/temperature matches. The readings from the gauges should be close to the expected values from the resistor-temperature chart.

Requirement for Success:

Gauge behaves normally and changes appropriately as temperature rises or the car moves.

Actual Results:

Some of the sensors seem to be working, like the tachometer, but the water temperature sensor does not seem to be working correctly.  The speedometer still needs to be checked.

Reason for Failure:

Most likely faulty wiring

Recommended Fix:

Proper inspection of the wiring harness and diagram

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Steering

Tester Name: Team 3					Tester ID No: 5174

Test Date: 04/11/2011					Test No: 3.1.3

Test Time: 12:00 pm					Test Type: Physical

Test Location: College of Engineering 			Test Result: TBD

Test Objective:

To ensure the vehicle can no longer over steer causing damage inside the wheel hub, as well as testing the overall steering components to confirm a proper alignment.

Test Description/Requirements:

As stated in the Formula Hybrid Rulebook the vehicle can only have eleven degrees of freedom at the wheel. With this in mind the group will weld aluminum blocks onto the steering pinion at precise locations to ensure this maximum of eleven degrees is not passed. These blocks will also serve another purpose as the will block the driver from being able to turn the wheel so far that damaged is occurred in the wheel hub from over steering. To test these blocks are performing correctly they will be first tack welded into place temporarily, that way measurements can be taken while the steering wheel is being turned and manipulated. Only when the total degree of freedom for the steering wheel is measured to be less than eleven degrees will the aluminum blocks be permanently welded into place.

Anticipated Results:

Being this is a simple task, the group fully expects the results to go as plan and the steering system for the vehicle to be working properly with correct alignment.

Requirement for Success:

As long as the maximum of eleven degrees is not reached and the ability to over steer is no longer present then the steering of the formula vehicle will be complete and race ready.

Actual Results:

T.B.D

Reason for Failure:

T.B.D

Recommended Fix:

T.B.D

Other Comments:

T.B.D

Scheduled Test Reporting Form

Test Item: Formula Hybrid’s Frame

Tester Name: Ryan Zombek				Tester ID No: 5174

Test Date: 12/1/2010					Test No: 3.1.4

Test Time: 12:00 pm					Test Type: Computer Simulation

Test Location: College of Engineering 			Test Result: Pass

Test Objective:

To ensure the Formula Hybrid’s frame can withstand the added weight of the internal combustion engine and its components.

Test Description/Requirements:

The only real way to test this requirement is through the aid of computer design. Once the frame of the vehicle is completely modeled in COMSOL, forces can be added near the rear of the model to simulate the weight of the I.C.E. Once these forces are modeled the maximum stress found in the frame can be deduced and compared to its maximum yield stress, giving the designers the important factor of safety for the design. For the frame to pass this test the factor of safety must be over 2.0 when taking in consideration for the added weight to the vehicle.

Anticipated Results:

Being the frame is made from steel tubing, the group would suspect that the added mass to the vehicle will be trivial and the factor of safety will remain above 4.0 as it is now without the I.C.E or any of its components.

Requirement for Success:

For the frame to be considered a safe design, the standard engineering factor of safety of two will be implemented in this test. That is, the maximum yield stress found in the design with all the weight added will only be half that of what the material’s maximum yield stress is.

Actual Results:

As anticipated the addition of 45 kg to the overall mass of the vehicle 267kg was trivial and the factor of safety was still above 3.0, well above the requirement to pass this test. Now the formula hybrid’s frame will be considered a safe design, even with all the added weight to the system.

Reason for Failure:

N.A

Recommended Fix:

N.A

Other Comments

N.A

Scheduled Test Reporting Form

Test Item: Entire Brake System

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 4/09/2011					Test No: 3.2

Test Time: 2:00 p.m. 					Test Type: Physical

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

To ensure that all of the brake components; including the calipers, rotor, brake lines, and pistons; assemble correctly together.

Test Description/Requirements:

This test will consist of the team assembling the entire brake system before attaching it to the car and verifying that all components fit properly together.

Anticipated Results:

The brake system is anticipated to pass this test because it will be designed with each separate component in mind.  Therefore, parts will be chosen based upon each other and according to manufacture recommendation.  3D modeling of the assembly will also verify proper fitting between components.

Requirement for Success:

The braking system must be able to be assembled properly without any unwanted contact between components.  This includes unintendedcontact between brake pads and rotors.

Actual Results:

N/A

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Entire Brake System

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 04/09/2011					Test No: 3.2.1

Test Time: 4 PM						Test Type: Physical

Test Location: College of Engineering 			Test Result: N/A

Test Objective: To ensure that the braking system as a whole functions as expected.

Test Description/Requirements:

This test will consist of a team member pressing on the brake pedal and verifying that all brake components move and interact as expected.

Anticipated Results:

The brake assembly is anticipated to pass this test due to the simplicity of the test.  Connecting a brake assembly is a straightforward process that should turn out to be a trivial task given the success of the brake assembly test.

Requirement for Success:

The first requirement for success is that the system passes the brake assembly test. Then, all components of the brake assembly must move as expected and interact appropriately in order to pass this test.  This includes brake fluid filling up the master cylinders when connected, brake piston movement with pedal movement, and brake pad movement with piston movement.  The system must perform this motion without any errors or unwanted contact.

Actual Results:

N/A

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Entire Brake System

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 4/09/2011					Test No: 3.2.3

Test Time: 2:00 p.m. 					Test Type: Physical

Test Location: College of Engineering 			Test Result: N/A

Test Objective:

To ensure that the braking system as a whole is capable of locking all four wheels of the vehicle.

Test Description/Requirements:

The system must first pass the brake assembly, functionality, and vehicle assembly tests in order to perform this one. The test will consist of performing an acceleration run similar to that required by the competition followed by panic stop braking.  This will be the exact same scenario that will be seen during the competition and will thus provide a valid result.  The braking system must be able to lock all four wheels of the vehicle in order to pass the test.

Anticipated Results:

The brake system is anticipated to pass the test due to the rough calculations showing its performance.  The calculations were based on components that the team is planning on using and showed that the braking system would be able to successfully match the torque on all four wheels, thus locking the wheels.

Requirement for Success:

The braking system must be able to bring the car to a stop while locking all four of its wheels in order to pass the test.

Actual Results:

N/A

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Axle and Wheel Hub

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 3/1/2011						Test No: 3.2.3

Test Time: 5:00 p.m. 					Test Type: Physical

Test Location: College of Engineering 			Test Result: Pass

Test Objective:

To ensure that the CV axle and the wheel hub fit together and do not exhibit any slippage when rotated.

Test Description/Requirements:

This test consisted of sliding the CV joint into the wheel hub and turning the axle. The axle and hub had to fit together and not slip when rotated.

Anticipated Results:

The test was expected to be a success since the wheel hubs are to be custom made to fit the spline shaft of the CV joints.

Requirement for Success:

The CV joint was required to be able to slide completely into the wheel hub without getting stuck at any point. No slipping was allowed between the wheel hub and the CV joint when one of the two was rotated while connected to the other.

Actual Results:

The splined axle fit properly inside the female hub piece and did not show any slippage when turned with respect to the hub.

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Suspension Characteristics

Tester Name: Philip Young					Tester ID No: 5174

Test Date: 10/05/2010					Test No: 3.3

Test Time: 12:00 p.m.					Test Type: Simulation

Test Location: College of Engineering 			Test Result: Pass

Test Objective:

To digitally verify the suspension characteristics throughout wheel travel.

Test Description/Requirements:

A digital version of the vehicle’s suspension was simulated using ADAMS software and then put through wheel travel tests.  The software then calculates all important characteristics of the suspension as a function of the wheel travel.  Important characteristics include wheel camber and toe among others.

Anticipated Results:

The important characteristics of the suspension were expected to fall in the desirable range due to the proper construction of the suspension just one year ago.

Requirement for Success:

The suspension was required to exhibit desirable values for a number of suspension characteristics, as defined by the automotive industry.  The characteristics that are of importance have previously been defined under the suspension category of Major Components.

Actual Results:

The suspension simulation yielded desirable results for all suspension parameters of importance. This led the team to the decision that the suspension design is appropriate for the vehicle and will be utilized again.

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Uprights

Tester Name: Ryan Zombek				Tester ID No: 5174

Test Date: 1/202011					Test No: 3.3.2

Test Time: 1:00 p.m.					Test Type: Computer Simulation

Test Location: College of Engineering 			Test Result: Pass

Test Objective:

To ensure the upright can withstand the stresses generated from high speed turns and braking.

Test Description/Requirements:

A standard high speed turn should result in an acceleration of the vehicle of around 1g. Knowing this acceleration and the mass of the vehicle, the subsequently forces generated on a standard upright can be deduced. From this, the computer model of the upright can be subjected to these forces and analyzed. The requirement to pass this test is a minimal factor of safety of 2. That is, the maximum stresses found in the computer model will be half of that of the material’s maximum yield stress.

Anticipated Results:

The upright will have more than enough strength to endure 1g turns and the factor of safety will be over 2 while the weight it at its minimum.

Requirement for Success:

For the upright to pass this test it must be the lightest possible model while still having at least a factor of safety of 2 in a computer simulation model.

Actual Results:

After subjecting the upright to an axial and radial load of 131234 N, the model performed fine. The maximum stress was found in the connection between the upright and suspension as accepted and the highest stress found in that region where only 32423N. That means the factor of safety for this model is 4.3 which is plenty over the 2.0 requirement for the upright to pass this test.

Reason for Failure:

N/A

Recommended Fix:

N/A

Other Comments:

N/A

Scheduled Test Reporting Form

Test Item: Acceleration Test

Tester Name: Ryan Zombek				Tester ID No: 5174

Test Date: 4/17/2011					Test No: 3.4

Test Time: 1:00p.m.					Test Type: Physical

Test Location: College of Engineering 			Test Result: TBD

Test Objective:

To ensure the hybrid vehicle can pass the 10 second, 75 yard drag strip part of the competition.

Test Description/Requirements:

A 75 yard drag strip will be measured outside the COE and each group member will do their own trial run for a total of six runs. Using a stop watch, each time will be clocked and recorded. After all the runs have concluded an average time will be calculated and this number will be compared to the time from last year’s competition; mainly FSU’s  time of 7.972 seconds and also the winner of this event last year, University of Vermont with a time of 5.28s. The requirement to pass this test is a minimal of 10 seconds which is set by the Formula Hybrid Committee for entry into the competition. Although the group’s personal requirement will be less than 7.972 seconds set by FSU last year.

Anticipated Results:

With the reduced weight of the vehicle from this year’s competition to last year’s, the group expects there also should be a significant reduction in the acceleration times as well. With this said, the group expects the vehicle to pass this test with a time well under nine seconds,  and the main goal is to get a time under six seconds to be among the top three in the competition this year.

Requirement for Success:

To gain entry into the Formula Hybrid 2011 competition, each vehicle must pass a 75 yard electric only acceleration run under ten seconds to proceed with the competition. Being so, the group has set the requirement for success for this test under ten seconds.

Actual Results:

T.B.D.

Reason for Failure:

T.B.D.

Recommended Fix:

T.B.D.

Other Comments:

T.B.D.

Scheduled Test Reporting Form

Test Item: Endurance Test

Tester Name: Ryan Zombek				Tester ID No: 5174

Test Date: 4/17/2011					Test No: 3.4.2

Test Time: 1:00p.m.					Test Type: Physical

Test Location: College of Engineering 			Test Result: TBD

Test Objective:

Given 20 MJ of energy, determine how many quarter mile laps the hybrid vehicle can complete using both energy propulsion systems onboard.

Test Description/Requirements:

Once the batteries are fully charged with a known amount of energy, the remainder of the energy will be converted to gasoline and added to the fuel tank onboard. Once all the energy is onboard, a quarter mile track will be built in the parking lot of the COE. Two members will each do their own separate runs around the track till all the energy onboard is depleted. From there the average amount of laps completed will be calculated and recorded. The requirement to pass this test is to complete at least 13 laps in 18 minutes and 48 seconds as did FSU last year.

Anticipated Results:

This year significant improvements were made on the vehicle tailored to this event. The most drastic is the addition of the I.C.E, this will greatly improve the endurance of the vehicle because at high speeds the E.M can shut off and the more efficient I.C.E can take over at high speeds, allowing for better fuel consumption. Another addition is the Battery Management System, which will monitor the use of the electric batteries and ensure they are running at optimal efficiency. With these additions the group expects to exceed the 13 laps set by FSU last year and is in the range of 18 to 20 laps to be able to compete among the top three of the competition this year.

Requirement for Success:

The minimum requirement for this test is 13 laps around a quarter mile track given 20MJ of energy.  To win this event this year a more competitive number will be needed like 18 laps and that is a personal group requirement that will be implemented into this test.

Actual Results:

T.B.D.

Reason for Failure:

T.B.D.

Recommended Fix:

T.B.D.

Other Comments:

T.B.D.

Scheduled Test Reporting Form

Test Item: Auto-Cross Test

Tester Name: Ryan Zombek				Tester ID No: 5174

Test Date: 4/17/2011					Test No: 3.4.3

Test Time: 1:00p.m.					Test Type: Physical

Test Location: College of Engineering 			Test Result: TBD

Test Objective:

To ensure the formula hybrid can maneuver high speed turns effectively as well as high speed braking.

Test Description/Requirements:

Given the specifications from the 2011 Official Hybrid Rulebook the group will build similar slaloms in the COE parking lot and run trial heats while recoding the times. Each group member will perform their own run and the average of the six times will be calculated and recorded. The minimum time that is allowable for the group this year is the time set by the 2010 Hybrid group of 1 minute and 15 seconds. A more competitive time would be around 41 seconds per lap.

Anticipated Results:

Given all the improvements made this year on the vehicle, the group expects the autocross event to be the best of all the events. Significant improvements were made this year just for this event and they include brakes, suspension, lightweight uprights as well as added a second propulsion system onboard the vehicle. With all these improvements, the group drastically expects to reduce FSU’s time of 1:15 per lap and be around 41 seconds a lap like the winner Texas A&M was last year.

Requirement for Success:

To pass this test the hybrid vehicle must be able to complete a quarter mile autocross track in less than 1 minute and 15 seconds.  A personal group goal is a lap time of less than 50 seconds to be more competitive in the 2011 competition but is not required to pass this test.

Actual Results:

T.B.D.

Reason for Failure:

T.B.D.

Recommended Fix:

T.B.D.

Other Comments:

N/A

## Software

  - Unfortunately, there was no software to be developed by the formula hybrid vehicle for the year of 2010-2011.

## Data Sheets

- One Way Bearing Data Sheet

- Paddle Shifting Sheet

### Kit features:

- Pushbutton Shifting

- Full-throttle Upshifts

- Clutched Downshifts

- Launch Control

- Manual Clutch Override

- CO2 Powered

- Digital Control

### Kit Contents:

- Patented Clutch Actuator with manual override clutch cable

- Gear Actuator complete with rod clevis and mounting shoulder bolt

- Mountable IP67 rated gold contact buttons

- Solenoid air valves

- Precision machined regulator

- CO2 DOT1800 bottle with ON/OFF valve

- Black box controller with adjustment dials

- Wiring harness

- Push-in fittings and tubing

- Installation instructions

- ShiftFX Decals

- Rotor Data Sheet

- Caliper Data Sheet

- Electric Motor Data Sheet

Electric Motor Performance Graph

A

## Chassis Equations

= (wheelbase)

## Resumes

STEPHANIE MEDINA

1325 West Tharpe St. #912 Tallahassee, FL 32303

sm07h@fsu.edu

(239) 398 – 0996

OBJECTIVE:  Seeking to obtain a challenging internship position in the field of Computer Engineering and be a valuable asset to a company.

EDUCATION:

Bachelor of Science in Computer Engineering					December 2011

College of Engineering; Florida State University; Tallahassee, FL

G.P.A: 3.13

SKILLS:

- C++,Visual Basic, MATLAB, PSPICE, Exam DiffPro, Beyond Compare, Razor

- Microsoft Word, PowerPoint, Excel, Outlook

- Bilingual (Spanish)

RELEVANT COURSES:

- Senior Design1& II, Circuits 1-2, Electronics

- Object-Oriented Programming, Data Structures

- Microprocessors, FPLDS, Computer Architecture,Operating Systems,DSP w/ FPGA’s

- Signals & Systems, Communications, Statistical Topics in CPE/EE, Fields

EXPERIENCE:

Senior Design (Formula Hybrid Car), Tallahassee, FL Program Manager/Lead Engineer   August 2010 - April 2011

- Lead team of six to compete in the 2011 Formula Hybrid International Competition

- Responsible along with an electrical engineer to implement a Battery Management System

Lockheed Martin MFC, Orlando, FL INROADS Software &Systems Intern		         May 2010 - August 2010

- Designed and developed software solutions for 10 JASSM Mission Planning problems

- Performed testing to verify compliance of the system’s requirements for the JASSM missile

- Interfaced with various missile programs to gain a better understanding of daily operations

- Maintained communication with team members to accomplish assigned tasks

- Obtained a DoD Secret Security Clearance

FAMU-FSU College of Engineering, Tallahassee, FL Undergraduate Research Assistant    May 2009 - August 2009

- Learned about different functions in MATLAB and applied them

- Created and wrote a program in MATLAB based on the Pattern Recognition System

ACTIVITIES / AWARDS:

- SHPE Conference/HENAAC Scholarship : Lockheed Martin recipient			 August 2009 - Present

- Hispanic College Fund Scholarship : Lockheed Martin recipient 			 August 2007 - Present

- Society of Hispanic Professional Engineers : Outreach, Fundraising,

Corporate Sponsorship Chairs							   Sept. 2007 -  Present

- Phi Eta Sigma Honor Society : member						 August 2009 - Present

- Women in Math, Science and Engineering Program : member			 August 2007 - Present

- CARE Summer Bridge Program : member						     June 2007 - Present

- Bright Futures Scholarship recipient 						    	      May 2007 - Present

- PEO Scholarship recipient								  May 2007 - April 2009

- Titan Way Scholarship recipient							  May 2007 - April 2008

- Naples Yacht Blue Gavel Scholarship recipient					  May 2007 - April 2008

- Scholars Club Scholarship recipient							  May 2007 - April 2008

- Golden Gate Women’s Club Scholarship recipient					 May 2007 -  April 2008

# Philip Young

12153 Monroe Street, Wellington, FL, 33414  (561) 319-3985 pay07@fsu.edu  U.S. Citizen

## OBJECTIVE:

To obtain a full time or internship position at a respectable engineering firm where my skills and knowledge of mechanical engineering can be utilized and challenged to further increase productivity and success of the company.

### EDUCATION:

Florida State University, Tallahassee, FL     							 08/2007-Present

### Bachelors of Science in Mechanical Engineering  Graduation: April 2011

### Overall GPA: 3.644, Engineering GPA: 3.615

Dean’s List - 5 Semesters

Technical Elective Courses: Design Using Finite Element Method, Vehicle Design (Graduate Level),

Gas Dynamics, Energy Conversion Systems for a Sustainable Future

SENIOR DESIGN PROJECT:

Society of Automotive Engineers (SAE) Hybrid Formula Racer					08/2010-Present

FAMU-FSU College of Engineering; Tallahassee, FL

- Continue design and construction of a hybrid formula racer to participate in the nationwide SAE competition.

  - Mechanical Engineering Team Lead

  - Integrate and couple internal combustion engine with electric motor.

  - Redesign and analyze vehicle suspension, braking system, and differential.

### EXPERIENCE:

Teaching Assistant										09/2009-Present

Mechanical Engineering Help Center; FAMU-FSU College of Engineering; Tallahassee, FL

- Assist students with academics by explaining difficult topics, helping with coursework, and preparing them for exams and presentations in various mechanical engineering courses.

Research Intern										05/2010-08/2010

Keuka Wind/Center for Advanced Power Systems; Interlachen, FL

- Collaborated with fabricators and machinists to develop various 3D models using Pro/ENGINEER including company construction barge, compressed air storage tank, and multi-blade wind turbine (U.S. Patent Number 7399162).

- Developed MathCAD spreadsheets to calculate drag forces on multiple wind turbine designs at various wind speeds and pressure forces on the inside of compressed air storage vessels.

- Employed calculated forces in Pro/MECHANICA to perform finite element analysis on created models in order to determine stress and deflection levels given various conditions.

- Produced various presentations on progress and presented these to supervisors and superiors.

Research Volunteer										11/2009-05/2010

Scansorial and Terrestrial Robotics and Integrated Design Laboratory; FAMU-FSU College of Engineering

Tallahassee, FL

- Assisted in construction of iSprawl robot and Integrated Climbing Arboreal Robotic Ornithopter System (I.C.A.R.O.S.) project.

- Utilized Pro/ENGINEER to construct 3D computer models of robot components.

- Analyzed fluid flow over different wing designs to determine optimal design for performance.

EXTRACURRICULAR ACTIVITIES:

Society of Automotive Engineers, Member							 08/2010-Present

Tau Beta Pi, Engineering Honor Society; Member               						 01/2009-Present

- Professor Recognition Committee; Coordinator						01/2010-5/2010

Pi Tau Sigma, Mechanical Engineering Honor Society; Member					08/2009-Present

- Fundraising Committee; Coordinator							08/2010-Present

TECHNICAL SKILLS:

Pro/ENGINEER, MathCAD, LabVIEW, MATLAB, CodeBlocks, CodeWarrior, Working Model 2D, Microsoft Office 2003/2007

References available upon request.

Ryan M. Zombek

913 Barrie Ave Tallahassee, Florida 32303  (561) 289-9391 rmz07@fsu.edu

## OBJECTIVE:

## Full time mechanical engineering position that will allow me to utilize the skills I haveaccumulated over the course of my college career. Open to relocate.

## SUMMARY:

- Mechanical Engineering internship with Teligent EMS Technologies in Havana Fl.

- Proficient with Office, CorelDraw, Mathlab, Comsol, Pro Engineering, MathCAD and Matlab.

## EDUCATION:

## Tallahassee Community College, Tallahassee FL

## AA Degree, General Transfer 2007.GPA 3.2 from Fall 2004-Summer 2007.

## Florida State University, College of Engineering, Tallahassee FL
B.S. Mechanical Engineering with a Minor in Physics, April 2011.

Relevant Courses:

-Finite Element Analysis	-Design of Fluid Thermal Systems

-Engineering Math		-Mechanical Systems

-Material Science		-Dynamic Systems

-Computer Programming 	-Computer Aided Design

Relevant Projects:

  - Drafted, built and tested a stirling engine.

  - Drafted, built and tested a basic solar heating system.

  - Programmed, tested and ran a robot using Dragon-Board code in spring 2009.

  - Design, built and competed a Hybrid Formula Racecar in the A.S.E competition in New Hampshire for my Senior Design Project.

Educational Strong Points:

- Finite element modeling 1D or 2D systems with or without Comsol.

- One or two dimension heat transfer with open or closed systems.

- Design of thermal fluid systems such as HVAC.

- Dynamics, Vibrations and Controls.

- Equations of motion for mechanical, electrical, and electromechanical systems.

- Statics, standard deviation and Optimal Design.

## EXPERIENCE:

Teligent EMS Technologies (Havana, FL)					      01/09 – 01/10

### Mechanical EngineeringInternship

- Responsible for editing and insuring accuracy for the company’s Class 4 Military MPIs.

- Assisted with manufacturing Class 3 Military mechanical builds.

- Assisted with the design, procurement, and assembly for the department’s new manufacturing prep area.

- Head lead for printing all serial numbers on each of the company’s electronic circuit boards.

From the desk of

(850)766-5434	israel daramola	 iodaramola@gmail.com

1

2700 W. Pensacola st.   Tallahassee, Florida 32304

# Education	                        BACHELORS OF SCIENCE; ELECTRICAL ENGINEERING

## Florida State University; Tallahassee, FLMay 2011

Learned circuitry, computer programming, and completed an electric RC plane

# Experience		OPS Research intern

## Florida A&M University; Tallahassee, FLJun2009-Present

Working with the computer program GENIE 3000, a gamma acquisition program that inspects spectroscopy data from medical patients; Making frequent trips to the Tallahassee Memorial Hospital facility in Quincy, Florida to complete this task; Researching gamma rays, their purpose and what they tell about the subject giving off these rays.

# Cashier

## TEMOJ International; Tallahassee, FLAug 2005- May 2009

Working the cash register and answering the telephone for TEMOJ, an African clothing boutique.  I would also fill in for the managers during emergency situations  when they could not be at work.

# Computer Research Student

## National Oceanic & Atmospheric Administration; Tallahassee, FLJan 2006- Aug 2007

Using computer programs to so research and studies on the environment and ocean life.  I, along with a few other students also worked together on a presentation for the NOAA committee which earned us a higher pay raise.

# SOFTWARE SKILLS

## Microsoft Works, Microsoft Office, Microsoft Publisher, Adobe Photoshop, Adobe Illustrator, C++, Binary Language

RELEVANT COURSES

Calculus 1,2,3; Physics 1,2; Chemistry; Engineering Math 1,2; Circuits 1,2; Electronics; Digital Logic Design; Signals and Systems; Communications; Thermodynamics; All-Electric Aircraft

LEADERSHIP EXPERIENCE

HISTORIAN

PROGRESSIVE BLACK MEN, INC.Jun 2009- Apr 2010 Revived a dying position within the organization, remade the the organization scrapbook and was rewarded with the Committee of the Year award.                                                       PHOTOGRAPHER SYNERGY                                                                                            Jan 2010-current Helped organize the Synergy Unity Walk on FSU’s campus.

MENTOR                							BSU FRESHMEN FIRST                                                              Sept 2009- Apr 2010 Mentored first year students at FSU                                                                                                                                                                                                             MENTOR  FAIRVIEW MIDDLE SCHOOL    Sept 2009  Helped kids with their homework or projects and studying for tests

| 2125 Jackson Bluff Rd. Apt J202 Tallahassee, FL 32304 | (803)553-3409 Neal_Lorenzo@yahoo.com |
| --- | --- |

Lorenzo Neal

| Professional Profile | Seeking for an entry level position of electrical engineer where I can use my skills to develop my career. Able to display and video circuit designs. As well as to work independently and able to manage priorities and tasks. Excellent ability to express ideas. Able to build, customize and troubleshoot electrical designs. Excellent communication, organizational and interposal skills. |
| --- | --- |
| Experience | June 2010-present Gate Petroleum Tallahassee, FL Cashier - Two time employee of the month - In charge of keeping an accurate cash drawer and safe - Maintaining a clean and well kept store May 2008-August 2009 Picture Me Portrait Studio Columbia, SC Studio Manager Second place in regional sales average Managed 3 employees Maintained a profitable studio |
|  | October 2007-Janurary 2008 Champs Sports Store Tampa, FL Stockroom Manager Managed 2 employees Checking in new shipments Maintaining neat and well organized stockroom |
| Education | 2004-present Florida A&M University Tallahassee, FL Electrical Engineering |
| Interests | IEEE, running, fishing, family, computers. |
| References | Available upon request |

Thomas Michael Emerick II

tme06@fsu.edu

Present Address                                                                                   			Permanent Address

306 Lipona Road                                                                                    			  465 12th Place SE

Tallahassee, Fl 32304                                                                            			Vero Beach, Fl 32962

(772) 633-7345                                                                                            		  (772) 569-5153

Objective:	     Masters Degree in Mechanical Engineering

EDUCATION

FLORIDA STATE UNIVERSITY, Tallahassee, Fl

Major: Mechanical Engineering

G.P.A : 3.37

Dean’s List

ASME Member

Sigma Alpha Lambda honor society member

Interests

- Aerodynamics

- Flow Visualization and Experimentation

Computer skills

- Pro Engineering, MathCad, MatLab, LabView, Programming in C

WORK EXPERIENCE

Florida Center for Advanced Air Propulsions		May 2010-Present

Fluid Flow Visualization

- Develop techniques for shock shaping

Eclipse Marketing                                                                            Summer 2008

Door to Door Sales Contractor

- Collect payment, assist customer’s needs, schedule service dates

- Overcome rejection and fine tune communication skills