Senior design group #3

Integration of Experimental Propulsion Systems in Micro Air Vehicles

Define Phase

October 19, 2010 Team # 3 Group Members: Erica Cosmutto Hunter Metzger Joel Ware Kristina De Armas Michael Isaza Santiago Baus

Table of Contents

- Abstract1

- 1. Introduction	2

- 2. Six Sigma Methodology	3

- 3. Project Charter	4

- 3.1 Business Case	4

- 3.2 Opportunity Statement	4

- 3.3 Goal Statement	5

- 3.4 Project Scope	5

- 3. 4. 1 Product Specifications	6

- 3.5 Project Schedule	6

- 3.6 Team Selection	8

- 4. Communication Strategy	8

- 5. Compelling Need	9

- 6. Process Documentation	9

- 7. Customer Requirements	10

- 7.1 Fishbone Diagram	11

- 7.2 House of Quality	13

- 8. Mechanical Elements	16

- 8.1 Component Selection and Analysis	16

EDF (Electric Ducted Fan) Analysis	17

Battery Analysis	18

ESC (Electronic Speed Control) Analysis	19

- 8.2 Weight and Cost Analysis	19

Weight Analysis	19

Cost Analysis	20

- 8.3 Fuselage and Duct Design	22

Fuselage Design	22

Duct Design	23

- 8.4 Integration of Components	24

- 8.5 Design Concepts and Selection	25

Design 1	25

Design 2	27

Design 3	28

Design 4	29

Concept Selection	30

- 9. Future Plans	31

- Works Cited	32

List of Figures

Figure												     Page

Figure 1 …………………………………………………………………………………………………………………………………………………..6

Figure 2 ………………………………………………………………………………………………………………………………………….……..13

Figure 3 ………………………………………………………………………………………………………………………..……………………….15

Figure 4 ………………………………………………………………………………………………………………………………….……………..17

Figure 5 …………………………………………………………………………………………………………………………………….…………..17

Figure 6 ………………………………………………………………………………………………………………………………….……………..17

Figure 7 ………………………………………………………………………………………………………………………………….……………..18

Figure 8 ………………………………………………………………………………………………………………………….……………………..19

Figure 9 …………………………………………………………………………………………………………………………….…………………..20

Figure 10 ………………………………………………………………………………………………………………………………….…………..21

Figure 11 ………………………………………………………………………………………………………………………………….…………..22

Figure 12 ……………………………………………………………………………………………………………………………….……………..26

Figure 13 …………………………………………………………………………………………………………………………….………………..27

Figure 14 ………………………………………………………………………………………………………………………….…………………..28

Figure 15 ……………………………………………………………………………………………………………………………….……………..30

Figure 16 …………………………………………………………………………………………………………………………….………………..31

Figure 17 …………………………………………………………………………………………………………………………….………………..32

# Abstract

This paper discusses the define phase, based on six sigma methodology DMADV (Define, Measure, Analysis, Design, Verify) for our Interdisciplinary Senior Design Project. The purpose of this design project is to integrate an electric ducted fan into the fuselage of a micro air vehicle (MAV). Fuselage design, duct design, and integrating the electronics as well as the fan into the fuselage are the main considerations for this project. Ultimately, the goal is to design three types of fuselages to demonstrate the effectiveness of the propulsion system and duct design.

# Introduction

Micro Air Vehicles (MAVs) have been constructed as small as 15 cm. There are three main wing designs being used in conjunction with MAVs: fixed-wing, rotary-wing, and flapping wing. For this project the group will be working with fixed-wing MAVs. Ducted propellers are often used in MAVs. Ducted propellers can increase thrust, improve efficiency and work well when a limited diameter is a constraint. Limiting the diameter of the ducted propeller and integrating it into the fuselage will be one of the crucial parts of the creation process.

Generally MAVs have the basic design seen in Figure 1. Because MAV design is such a fast growing field filled with possibilities new designs are being created all the time. The goal is to make them as small, as steady, and as fast as possible. Figure 1 below shows the MAV being propelled by a prop at the nose. Though this is by far the most common way to propel the MAV, flapping wings, fans, micro turbines, and various other techniques are being tested and implemented.

Fuselage designs vary greatly depending on the needed dimensions and the propulsion system. This is also true with the integration of the components on to the MAV. Components can be permanently attached or attached using latches and other devices that would release the components.

Figure 1- Basic Micro Air Vehicle

# Six Sigma Methodology

Six Sigma is a business management strategy, it seek to improve the quality of process output by identifying the causes for the defects and minimizing variability in manufacturing. Six sigma follows two project methodologies: DMAIC and DMADV. DMAIC is the more well known one and it directly relates to the improvement of an existing product or process. While DAMDV, also known as design for six sigma (DFSS), focuses on the design of a new product or process. After extensive research on both methodologies, it was agreed upon that DAMDV was the better fit for our assigned project. We will be designing a new MAV fuselage and finding the most efficient way to integrate an experimental propulsion system in order to improve efficiency.

DMAVD stands for: Define, Measure, Analyze, Verify, and Design. This report focuses on the Define Phase, where we used advanced Voice of the Customer techniques and defined the project scope in order to avoid any future process problems at the outset. By using these methods we are able to obtain the proper needs of the customer, and increase product effectiveness in the eyes of the customer. Next, we will focus on the Measure phase and use system simulations to predict performance and cost of our new MAV design.

# Project Charter

# Business Case

Eglin Air Force Base is continuously conducting research on how to improve Micro Air Vehicles and have worked in the past with FAMU-FSU College of Engineering. The focus of this project is to integrate an electric ducted fan into the fuselage of a micro air vehicle (MAV). Fuselage design, duct design, and integrating the electronics as well as the fan into the fuselage are the main considerations for this project. The project team will design four different MAV models and determine which one delivers the most effective design. One distinct fuselage design will be used while the location of the electric ducted fan will be varied.

# Opportunity Statement

Unmanned Aerial Vehicles (UAV) have been around for the last 40 years and recently are commanding a lot of attention due the fact that they can be a vital tool for military operations. Micro Air Vehicles were first designed in 1993 and are a class of unmanned vehicles. Currently MAVs are undergoing improvements to effectively integrate new means of propulsion that would improve efficiency and flight capabilities. The implementation of an electric ducted fan to a carbon fiber fuselage will produce a lightweight design which will allow the MAV to reach higher velocities. Once the most effective duct design is implemented and tested, MAVs will undergo mass production and be ready for field use. MAVs could revolutionize the way the military approaches a situation along with reducing human casualties.

# Goal Statement

The goal of this project is to incorporate new means of propulsion that improve the efficiency and flight capabilities of MAVs. Over the next two semesters, the group will apply mechanical design, materials science, thermodynamics, and electronics to create three MAVs to be tested by qualified RWAV volunteers.

Response (Y) = Effective integration of experimental propulsion system in Micro Air Vehicles

Input variables: x1 = Basic MAV requirements

x2 = Eglin Air Force requirements

x3 = ME Department requirements

x4 = IE Department requirements

# Project Scope

The scope of the project revolves around being able to integrate an Electric Ducted Fan (EDF) with the respective duct system inside a fuselage that will contain all the electronic components required for in flight operations such as maneuvering and change speed. Design, development and testing of  the wings  as well as  servo selection is considered as out of scope topics because Eglin Air Force Base will be providing such components, the group however is still tasked with incorporating the wing and servo into the final design.

# 3. 4. 1 Product Specifications

Retained by Customer

# Project Schedule

A project schedule is a very important factor in the beginning of a new project. A project plan was quickly developed in order to insure we met all of our deadlines. The project is currently scheduled over a duration of two semesters.  The starting and ending dates are subjective to change to accommodate the progress of each task.  A list of scheduled tasks is seen below.

| # | TASK NAME | DURATION | START | FINISH | Predecessors |
| --- | --- | --- | --- | --- | --- |
| 1 | Research/identify/purchase propulsion system | 8 days | Mon 10/4/10 | Wed 10/13/10 |  |
| 2 | Identify/purchase batteries, EDF, ESC, etc. | 8 days | Thu 10/14/10 | Mon 10/25/10 | 1 |
| 3 | Design duct system (DUCT PARALLEL) | 36 days | Thu 11/18/10 | Thu 01/06/11 | 1,4 |
| 4 | Preliminary designs for fuselage | 17 days | Tue 10/26/10 | Wed 11/1710 | 2 |
| 5 | Revise and improve fuselage designs | 6 days | Thu 11/18/10 | Thu 11/25/10 | 4 |
| 6 | Create (3) fuselage designs in Pro-E | 6 days | Fri 11/26/10 | Fri 12/03/10 | 5 |
| 7 | Analysis of designs | 8 days | Fri 11/26/10 | Tue 12/07/10 | 5 |
| 8 | 3D printer model to test in wind tunnel | 10 days | Mon 01/10/11 | Fri 01/21/11 | 6 |
| 9 | Create molds at HPMI or Eglin | 14 days | Mon 01/10/11 | Thu 01/27/11 | 6 |
| 10 | Create carbon fiber composite fuselage | 14 days | Fri 01/28/11 | Wed 02/16/11 | 9 |
| 11 | Choose methods to attach components | 4 days | Thu 02/17/11 | Tue 02/22/11 | 10 |
| 12 | Choose duct design (DUCT PARALLEL) | 18 days | Mon 01/10/11 | Wed 02/22/11 | 3 |
| 13 | Attach components | 4 days | Wed 02/23/11 | Mon 02/28/11 | 11,15 |
| 14 | Test for objectives (Project Complete) | 12 days | Tue 03/01/11 | Wed 03/16/11 | 13 |
| 15 | Combine duct/EDF system (DUCT PARALLEL) | 10 days | Thu 02/03/11 | Wed 02/16/11 | 12 |

Table 1

The overall project will be composed of two parallel semi-projects:  The fuselage and the duct are the two main focuses of the project and will be worked on throughout two separate time schedules.  At the end of the project, the duct and fuselage designs will be combined to create a final prototype that will be tested after completion.

# Team Selection

As an interdisciplinary project, the team consisting of a group of Mechanical and Industrial engineering students with their respective advisors and a representative from the sponsoring party Eglin Air Force Base, Lt. Brewer. The team layout with the respective tasks is as follows:

- Sponsor Representative: Lt. Brewer

- ME faculty advisor:  Dr. Eglander

- IE faculty advisor: Dr. Okoli

- Student team  members:

  - Santiago Baus: IE Define Phase Team Leader, Director of quality

  - Kristina De Armas:  IE Data Organizer, Director of Six Sigma methods

  - Michael Isaza: IE Treasurer, Director of Manufacturing

  - Erica Cosumutto:  ME Team Leader, Director of Analysis

  - Hunter Metzger: ME date Organizer, Director of Component Selection

  - Joel Ware: ME treasurer, Director of Design

# Communication Strategy

Communication is an important factor to successfully accomplishing this project by the proposed deadline. In order for communication to be effective, it is required that an effective strategy is developed. The project team will meet once week along with a constant flow email updates between the team members and the project sponsor. Critical path updates will be held monthly which will include all of the team members and our resources. Verbal updates will be presented weekly by the team members to their respective advisor.

# Compelling Need

Many military operations are known to be dangerous which can lead to large amounts of fatalities and for years now they have focused on developing new technologies to eliminate these risks. Micro Air Vehicles are fairly new and the design and development of these vehicles are being pursued aggressively by the Air Force Research Laboratory (AFRL). Micro Air Vehicles will soon play an important role in future warfare due to the fact that urban battlefields call for tools which increase the war fighters’ situational awareness and capacity to engage rapidly and precisely. Increased research and development of Micro Air Vehicles will lead to reduced amounts of human casualties along with an increased effectiveness of military missions. Failure to pursue the research and development of MAVs will be a drawback for military operations which in turn can increase the risk of national security.

# Process Documentation

The most efficient way to document the process for designing the MAV is the use of a SIPOC diagram. With the help of such diagram, the team is able to stay on track throughout the process while being able to analyze and recommend steps to take towards the process completion without deviating from the starting and ending boundaries. Figure # is the SIPOC diagram for the current project.

Figure 2 - SIPCO Diagram

# Customer Requirements

Retained

# Fishbone Diagram

Fishbone diagrams are commonly used to determine a cause and effect of events. The event of interest during the integration of the MAV components is a final design of the MAV that satisfies all of the customer needs and requirements. The causes that will result in the event of interest are the customer requirements which are taken from the voice of the customer presented to the group by lt. brewer via email. The large quantity of emails sent back and forth generated a moderate amount of noise that was synthesized into 9 main requirements which are as follow:

- Electronic Ducted fan

- Maintenance

- Light Weight

- Maneuverability

- Dimensioning

- Max speed

- Component integration

- Adverse Environment Flight

- Battery Power

Each of the customer requirements were further broken down into ways that will help achieve such customer requirement in figure #.

Figure 3 - Fishbone Diagram

To achieve a specified dimensioning, it is imperative that the length and the width have certain values that conform to what was asked by the customer while having a low coefficient of drag so that the MAV can perform better. The weight constrain specifies that the weight of all the components should not exceed 10 pounds and for such reason is was decided to achieve this task by construction a fuselage from carbon fiber composites. The components inside the MAV should be easily accessible and easy to remove so that maintenance doesn’t become an arduous task, easy removal is achieved with the use of Velcro to attach the components. The ability to flight under adverse environment conditions will be made possible with the help of a rubber seal so that the electrical components are not damaged by rain, a good generation of lift that allows the MAV to remain airborne and the use of the carbon fiber fuselage will also help protect the inside components and the integrity of the MAV as a whole in the case of accidents due to weather conditions. Battery Power is very important when flying the MAV because the battery life and its output will determine how long the end product will be able to remain airborne with enough thrust to achieve acceptable speeds while still controlling the servo for maneuverability.

# House of Quality

The fishbone diagrams are useful to have an organize view of the noise presented in the voice of the customer. Turning this voice into useful data is made possible with the use of a house of quality. The house of quality matrix allows relationships to be further analyzed between the customer’s requirements by giving numerical value to such relationships; a triangle, a circle and a circle with a dot in the middle represent 1, 3 and 9. The weight/importance of each of the requirements was defined in a scale from 1 to 10 based questions to lt. Brewer. Figure 4 shows a general view of the House of Quality matrix while figure 5 and 6 show a detailed view of the customer requirements, how to achieve them and weight, and difficulty and limit value respectively.

Figure 4 - House of Quality

Figure 5

Figure 6

The values in figure 6 under weight/importance show that keeping the weight constraint, keeping a width and using a LiPo Battery are the specifications that are the most important when designing the end product.

The relationship matrix from figure # provides a better understanding of how the functional requirements relate to each other.

Figure 7 - Relationship Matrix

The numbers 1-15 at the base of the previous figure are the enumeration of each of the functional requirements. By following the legend in figure 8, it can be seen that there is a strong positive correlation between max speed and drag, positive correlations between using Velcro to attach components and having easy access to such components, negative correlation between width and drag as well as many others that can be easily derived from the relationship matrix.

Figure 8

# Mechanical Elements

# Component Selection and Analysis

Selecting the components has been the group’s main focus thus far in the project. A fan with sufficient thrust must be selected. A battery or batteries that can power this fan for an extended period of time is then needed. A speed control then must be attached that is compatible with both the motor and the battery. A receiver and transmitter must then be selected that will also work with the other components. This has been a very large task that involves a lot of searching and comparing of various products. Once the components have been selected the design process can move forward.

Component analysis is a key part in creating a propulsion system that runs efficiently and to an acceptable standard.  The process entails selecting a fan that outputs a thrust great enough to move the vehicle at a desired speed, as well as selecting a battery and speed control that accommodates the voltage and current needed to run the fan.  All components are first chosen to be a part of a preliminary design and may or may not be used in the final design.

### EDF (Electric Ducted Fan) Analysis

In order to maximize the speed of the MAV (ideally 120 knots), a fan with the greatest amount of thrust output and still fit within our size constraints was chosen.    The EDF shown below outputs four kilograms of thrust and can be bought from airshowrc.com.

Figure 9 - 90mm EDF  airshowrc.com  $199.99

The fan shown has a 94mm external diameter which is well within our constraint of 152mm.  The EDF draws 29.6V and runs of 65A of current.  Other specifications include:  1400 RPM/volt, 540 g, 62mm in length.  In order to run the fan, a battery must be chosen that outputs at least 29.6V and 65A.

### Battery Analysis

Because the battery makes up a great deal of the MAV’s weight, a battery with extremely high energy density is desired.  A lithium polymer battery comes to mind because of its high energy content and light weight.  The battery shown below was found on Tower Hobbies’ website and is sufficient to run the fan.

Figure 10 - Towerhobbies.com	$319.99

This is an eight cell lithium polymer battery which provides 29.6V.  It runs current 30 times its capacitance, making it capable to steadily provide 150A.  The biggest problem with this battery is its capacitance.  With a rating of 5000mAh, it means that the battery will drain completely in one hour when powering a load of 5 amps.  Because we are using it to power a fan load of 65 amps, it can be calculated that the battery will be completely drained after roughly five minutes of continuous use.  Also some Li-Po batteries contain safety circuits within their cells that will shut off its power supply when its 3.7V cells are drained to around 3.4V.  This combination will result in flight time of even less that 5 min.  A new combination of EDF and battery must be chosen to increase flight time.

### ESC (Electronic Speed Control) Analysis

In order to control speed of the MAV during flight, an electronic speed controller must be chosen.  The ESC sends a signal from the input to the receiver that is located on the vehicle and adjusts the current that leads to the fan.  When choosing an ESC, it is important that it can handle the voltage and current leaving the battery.

Figure 11 - Hobbypartz.com	$88.00

The speed controller above was manufactured to handle from 6-12 cells of lithium polymer batteries and 150A of current.  This ESC is sufficient to manage the 29.6V and 150A leaving the battery.

# Weight and Cost Analysis

### Weight Analysis

The customer has constrained the MAV to have a maximum weight of 10 lbs.  This includes the entire carbon fiber fuselage, wings, EDF, battery, and components.

| Component | Weight |
| --- | --- |
| Electric Ducted Fan90mm Model no. LEDF90-1A14 | 563 g |
| Battery 6.2”( FlightPower Eon-X 5000mAh 8S 29.6V 30C LiPo Battery) | 1080 g |
| ZTW 100 Amp HV Opto Brushless ESC (Electric Speed Control) | 125 g |
| Total | 1768 g = 3.90 lbs |

Table 2

After viewing the table, it is seen that there is only room for 6 lbs of carbon fiber material (fuselage and wings).  Using the average density of carbon fiber composite, 0.065 lbs/in3, and knowing that only 6 more pounds are available for the fuselage and wings, the group can calculate the maximum volume of carbon fiber that can be used to meet the customer’s constraints.

Equation 1

Equation 1 shows the maximum volume that can be used is 93.84 in3.

### Cost Analysis

Before searching for components, it was the goal of the group to keep the costs of the entire propulsion system less than $1,000.

| Component | Price |
| --- | --- |
| Electric Ducted Fan90mm Model no. LEDF90-1A14 | $199.99 |
| Battery 6.2”( FlightPower Eon-X 5000mAh 8S 29.6V 30C LiPo Battery) | $319.99 |
| RC-Power 801BC 1 - 8s Lipo LiFe NiMH NiCd Battery Balance Charger | $109.98 |
| Woodworks LipoSack Plus 13"x18 (Storage for Batteries) | $34.99 |
| Hobby Partz 150A ESC (Electric Speed Control) | $88.00 |
| ZTW Program card for ZTW ESC's | $8.50 |
| Futaba 3PM-X 3-Channel 2.4GHz Transmitter/Receiver 39 x 26 x 14mm | $179.97 |
| Industrial Strength Velcro | $7.00 |
| Total | $948.42 |

Table 3

When including the battery charger, battery storage, ESC program card, transmitter, and Velcro, in the cost analysis, it is calculated that all the components involved in the project will cost $948.42.  This meets the group’s goal of spending less than $1,000.  It also leaves the remaining budget of $1,051.58 to design, machine, and test our fuselages and make improvements before the end of the project.

# Fuselage and Duct Design

There are three main design opportunities in this project; designing the main shape of fuselage, designing of the duct system within the fuselage, and designing a method in which to attach components to the MAV.

## Fuselage Design

There are two main considerations that need to be accounted for when designing the fuselage. The first one would be the material it is made from. From the sponsor’s information as well as communication with the groups’ contact at HPMI the fuselage will most likely be made out of carbon fiber composite. Using the average density of carbon fiber composite, 0.065 lbs/in3, and knowing the maximum weight of 10 lbs the group can calculate the maximum volume needed.

Graph 1 shows the relationship between the coefficient of drag and the ratio between length and diameter. As shown, the ratio of length over diameter increases the coefficient of drag decreases. This makes sense, because the longer and thinner the fuselage is the lower the coefficient of drag.

Figure 12

Graph 1: CD VS Ratio of L/D

From this and the constraints given the group knows the general shape and size of the fuselage but the exact geometry will not be known until a fan is selected.

## Duct Design

The figure 5 below illustrates what the project aims to accomplish. Ideally, a ducted fan would be placed in the fuselage and a duct system would be designed to increase the amount of air the fan can pull in, increase the pressure of the air flow as it leaves to increase the velocity and therefore mass flow rate exiting the MAV. This would increase the thrust. The integration of the duct system into the fuselage has many advantages including; reducing diameter size, reducing weight, uses the actual design of the fuselage to improve thrust and increase efficiency.

Figure 13 - Ideally Ducted Fan

The group’s goal is to design a duct system much like the one in figure 5 while keeping the weight low, dimensions small, and the efficiency high. The group plans to test multiple designs with the duct system in different positions, various areas in the duct system, and changes in fan placement to the design that performs the best.

# Integration of Components

The goal of the project is to create three to five fuselage designs for MAVs. One set of components will be bought to be used on all the MAVs created. So far, these components include the electric ducted fan, batteries, speed control, servos, and receiver. Because the MAV must be able to fly in wet conditions these components must be mounted securely in the fuselage of the MAV and be protected from the elements.

This will be done by design a shallow opening in the first six inches of the fuselage. The component will be placed in this opening and secured by Velcro. Velcro should allow for locked placement and easy removal to be placed in another MAV. Velcro is also very light and would not add a considerable amount to the total weight.  A hatch will be attached to the top of the fuselage and secured over the opening containing the components. Light weight fasteners will be used to hold the hatch in place. This ‘lid’ will most likely be made from carbon fiber composite to keep it light weight and secure. A rubber seal may be placed around the opening to make sure water does not enter the area where the electronics are kept.

# Design Concepts and Selection

The designs below are general ideas concerning the duct system in relation to the rest of the fuselage. The group plans on adjusting the dimensions of the ducted area as well as changing the position of the fan, further forward or further backward, depending on the center of gravity of the MAV. For all the designs below assume the components are placed in a covered area with Velcro.

## Design 1

Figure 14

This idea consists of a simple design for a MAV with the area for the ducted of the eclectic fan making up the majority of the fuselage. The air will enter into the duct with the same area as the electric fan to provide enough air to propel the MAV. Once the air passes through the fan, the duct will converge to a smaller area which will decrease the pressure of the air. When flow is below mach one and the pressure in the duct decreases, the velocity of the flow will increase causing the MAV to move faster. With the combination of the electric fan and the converging ducted exit, the design will supply a powerful thrust to move the MAV.

The design is relatively simple to produce since the front intake for the air is the same size as the fan area.  But that produces a problem because the fan could fall out through the front duct of the MAV since it is the same size. A notch for the fan is needed in the design to provide a stable support for the fan. The components of the MAV including the batteries, speed controllers and RC controller will be located in a separate area above the electric fan in the fuselage.  Since the flow of the air is in a separate compartment, the flow will not be influenced by the electric components. The design will provide for a light weight vehicle that will be efficient in generating thrust to power the air craft.

## Design 2

Figure 15

Design 2 differs from the previous design when looking at where the duct is placed. The fan and duct system are underneath the area of the MAV where the wing would be attached. The main fuselage design would be on top of the duct system and hold the components. The incoming air would be slightly compressed and sent into the fan. Once the air is accelerated through the fan the pressure would be further increased, by decreasing the area of the flow. This increase in the pressure difference between the flow inside the MAV and the surrounding air would increase the thrust of the fan. A small opening would be placed immediately before the fan allowing the fan to pull more air into the system.

One positive thing about this design is that with the duct system is underneath the traditional fuselage.  This would make it easier to manipulate the shape and dimensions of the duct area without having to change anything above it. On the same note, having the duct system not integrated into the main body of the MAV would likely increase the diameter of the fuselage as a whole.

## Design 3

Figure 16

The main purpose of this design is to increase the velocity of airflow through the intake and into the fan.  The addition of the converging/diverging nozzle duct design in the front allows for a greater velocity of airflow into the fan, thus a greater mass flow.  This technique is advantageous when implemented with a fan that already spins at a higher rate than the oncoming flow.   After the air moves through the fan, it is compressed again which creates a high pressure and a larger pressure drop with the outside air.  This in return creates more thrust and allows the MAV to travel at greater speeds.

The center of mass of this design is located more towards the front of the vehicle.  The components of the MAV will be secured with Velcro inside compartments that open and close with a hinge.  The battery adds the majority of weight to the vehicle and will be stored in the bottom component compartment.  The rest of the components will be secured in the top.  The fan will be tightly fit into its operating position by sliding through a hole in the top compartment.

## Design 4

Figure 17

The objective of this design is to maximize the thrust output of the propulsion system.  This is done by using two smaller fans, each with their own ducting system.  The duct designs are the same as in design three.  The oncoming flow is funneled through the converging/diverging nozzle and fed into the fan at a higher velocity to accommodate its high spin rate.  After the air moves through the fan, it is compressed and output at a higher velocity creating more thrust.

In theory this system will capture the same amount of mass flow.  Even though the two fans used will be of smaller diameters, their thrust output will be added together to create a single thrust that is greater than that of a system using only one fan.

The components of the vehicle will be stored in the same manner as design 3.  They will be secured using Velcro within compartments at the top and bottom of the fuselage.

## Concept Selection

For our concept selection our group is to build three to five different MAV designs.  Each of the design concepts that we have produced will bring different aspects to the project. The final few concepts will be chosen based on their ease to produce, the MAVs efficiency, how well the vehicle meets the constraints and the cost to produce.

# Future Plans

Once an electric ducted fan is chosen the group plans to create much more detailed designs of the MAVs and make 3D prints to have a solid version of the designs. Using programs like Comsol and Catia the group hopes to perform various analyses on the flow going through the duct with changing the position of the fan and the dimensions of the inlet and outlet areas. This analysis will help the group determine which design ideas to produce and test. The different locations of the fan that will be tested are the front of the MAV, the center of mass for the MAV, and the rear of the aircraft. The location of the fan will be determined by how maneuverable the vehicle is, how much power it creates from the location and the balance of aircraft.

The group plans to meet with their sponsor at Eglin on October 22nd to receive further information.

# Works Cited

"76mm Aluminum Alloy Electric Ducted Fan." Nitro RC Planes, Inc. 2010. Web. 05 Oct. 2010. <http://www.nitroplanes.com/lealalel76du.html>.

Çengel, Yunus A., and Robert H. Turner. Fundamentals of Thermal-fluid Sciences. 3rd ed. Boston: McGraw-Hill, 2001. Print.

Draganfly Innovations Inc.  RCToys.com Sells RC Airplanes RC Blimps RC Helicopters & Parts. 2008. Web. 07 Oct. 2010. <http://www.rctoys.com/pr/category/rc-information/rc-hobby-parts-component-info/>.

"Electric Ducted Fan Jet." RC Hobby Universe Guide to RC Airplanes, Helicopters, Boats, Cars and Trucks! 2006. Web. 07 Oct. 2010. <http://www.rc-hobby-universe.com/electric-ducted-fan-jet.html>.

“Integrating GPS with MAVs.”< http://www.mil.ufl.edu/~number9/mav/>.

“RC Hobby Universe.” <http://www.rc-hobby-universe.com/electric-ducted-fan-jet.html>.

Template taken from http://www.qfdonline.com/templates/qfd-and-house-of-quality-templates/