Feb 13 12

**-Old Business**

\*Re-ordered motor batteries

\*Autopilot almost complete

\*Video feed streaming mobile

**-New Business**

\*Possibly received motor/ESC batteries

\*Autopilot complete, need telemetry

\*Range testing video stream

\*Plane Construction underway

**-Need to do**

\*Complete Telemaster test aircraft

\*Range test video feed

\*Begin construction in HPMI lab

\*Autopilot testing  
 \*Wire up motor/esc batteries