Feb 15 12

**-Old Business**

\*Received motor/ESC batteries

\*Autopilot board complete, need telemetry

\*Range testing video stream

\*Plane Construction underway

**-New Business**

\*ESC does not have BEC

\*Ordered BEC, LV-cutoff and wires from HobbyTown

\*Ryan getting materials for aircraft construction

\*Tested motor with ESC

\*Sony Camera testing

**-Need to do**

\*Range test video feed

\*Continue aircraft construction

\*Autopilot telemetry testing  
 \*Mid-Point Presentation tomorrow  
 \*Sony camera operational