## Slide 1: Progress Update: RIDFT
Group 27
Daniel Escobedo Chelsea Armbrister
Brian LaTulip Divyesh Bhakta
Luis Sura Joseph Gwaltney
Sponsor:
Advisors: Dr. Okenwa Okoli
Tarik Dickens
Dr. Nicholas Bembridge
Dr. Peter N. Kalu

## Slide 2: Agenda
Background
Introduction
Problem Statement
Needs Assessment
Project Goals/Specifications
Main Issues Encountered
Preconceived Automation Model
Progress Since December
Current Project Status
Project Timeline
Closing Thoughts
Questions

## Slide 3: Background
What is the Resin Infusion between Double Flexible Tooling (RIDFT)?

## Slide 4: Introduction
How does it work?
What is it used for?
  Polymeric Bound Composites

## Slide 5: Problem Statement
Current RIDFT Process Issues:
  Labor Intensive
  Time Consuming
  Process Repeatability
Proposed Solutions:
  Semi-Automation
  Fiber Placement Methodology
  Process Streamlining

## Slide 6: Needs Assessment
Develop/Implement methodology for:
  Semi-Automated Placement
  Safe Removal of the Top and Bottom Frames
  Accurate Fiber Placement
Design an Ergonomic Handling System
Minimize Operational Footprint

## Slide 7: Project Goals/Specifications
Primary Objectives
  Reduce Overall Process Duration
  Reduce and Enable Safe Manpower Utilization
  Reduce Operational Footprint
Secondary Objectives
  Design and Implement a Method for Accurate Fiber and Mold Placement
  Ergonomic Handling System
Constraints
  Single Operator Utilization
  $3,000.00 - $5,000.00

## Slide 8: Main Issues Encountered
Safety
  Components issues
    Links
    Gears
    Hydraulics
Budget
  Previous Estimated Cost≈ $13,000
    New Budget ≈ $3,000 - $5,000

## Slide 9: Preconceived Automated Model

## Slide 10: Progress Since December
Staff Meeting (ME Staff)
  Discussed issues with previous design
Staff Meeting (Advisor/Customer)
  Discussed:
    Budget constraints
    Safety Issues
    End of Semester Goal
Reassessed Project Timeline

## Slide 11: Current Project Status
Term Objective Shift
  Previously: Design and Prototype
  Currently: Detailed Design
System Reassessment
  Safety
  Cost
  “Workability” – ease of operation
  Operational Footprint

## Slide 12: Project Timeline

## Slide 13: Closing Thoughts
Shift in Project Goals
  Simply Design
  No Physical Working Model
Improve Upon Previous Years Design
  Increase System Stability/Safety
  Ease of Use
  Portable Semi-Automated System

## Slide 14: Questions?