FSU Solar Car Team

Term: Fall 2012

Meeting: 8

Date: 10/23/2012

Time: 5:30pm

Location: McLaren Classroom, CAPS, Building A

Attendance: Matthew Bosworth, ECE Project Leader

 Christopher Dresner, ECE Business Administrator

 Ahmad Farhat, ECE Treasurer

 Thierry Kayiranga, Secretary

 Clay S. Norrbin, ME Leader

 Daniel R. Green, ME Finance Administrator

 Joseph Petite Homme, ME Treasurer

Absentee(s):

Agenda: Discuss Milestone #2 presentations

 Discuss upcoming deliverables and new developments

Discussion:

* + ME changed schedule after consulting with advisor.

Other changes include;

 Chassis – 1 design

 Roll bar – waiting on chassis

 Hatch – working on options

* + Upcoming presentations
		- Outreach on Thursday 25th at 11:30am
		- IAB on Friday at 12:15am. Attendance is mandatory
		- Milestone #2 presentation on Monday the 29th
		- Sustainable Community summit on October 31st
	+ Option to stay and work on project when school is out, after Christmas
	+ New idea for energy system
		- Connect solar panels directly to battery.

Advantages: Use less batteries and the solar panels will also be charging the batteries

* + - High frequency transformer still optional
* Tasks
* Due FRIDAY
* FOR EVERY MEMBER: Every member is required to have accomplished part of the presentation due on Monday the 29th
* Matt: call Greenspeir and Andrews
* TK: Contact Jessie to see if we can test the proposed schematic of connect solar panels directly to battery packs
* Announcements
* Presentation practice this Thursday the 25th at 5:00pm

Next meeting

 Date: 10/30/2012

 Time: 5:30pm

 Location: McLaren Classroom, CAPS, Building A

Agenda: Progress on tasks