Solar Car Design Project

**Term:** Spring 2014

**Meeting:** 31

**Date:** 1/24/14

**Time:** 11:00 am

**Location:** Library

**Attendance:** Fritz Jeanty- Present

Julia Clarke- Present

James Croasmun- Present

Francois Wolmarans- Present

Zachary Barr- Present

David Jolicoeur- Present

Jose Cardenal- Present

Wael Nabulsi- Present

**Absentee(s):**

**Agenda:** Discuss upcoming registration and status of parts for the project

**Discussion:**

* Discussed solar panels have been donated to the team and using those instead of the ones already in place
* Discussed 3D printing for the solar junction box is not a good idea according to Larson
* Discussed what needs to be done to complete the second phase of registration for the competition
* Broke up the car into mechanical and electrical components and delegated tasks amongst group members so the registration can be completed before the deadline
* Briefly discussed what needs to go into the upcoming milestone

**Next meeting**

Date: 11/31/14

Time: 11:00 am

Location: TBA

Agenda: TBA