01/21/14 3:00 pm ME Staff meeting

Restated Project Scope was submitted online on time, however the attachment was corrupted

 a hard-copy was submitted during the meeting: no late penalty

ME related workshop is available this Saturday(01/25)

 used to be paid, but free for all students now

 recommended for ME students, not necessary for ECE students

 send Dr. Amin an email if interested

Team 6's midterm presentation time slot: 3:40 pm on Thursday

Topic discussed in the Restated Project Scope

 Team 6 is on schedule besides the late battery procurement

 battery will be purchased most likely from a local vendor (or a more reliable online vendor) ASAP

01/21/14 3:30 pm ECE staff meeting

Went over Dr. Frank's feedback on the final report and presentation from last semester

Discussed the topics in the Restated Project Scope: schedule, battery, etc

 Dr. Frank suggested using a bench-top DC power supply in the senior design lab for testing while the battery the team is waiting on the batteries

\*Team 6's ME staff meeting time will be swapped with another team so that we can have a ME+ECE combined staff meeting at 3:30 on Tuesdays

Discussed possible cooling solutions of the video transmitter, as it was prone to over-heating last year

 Last year's team simply mounted the transmitter improperly therefore we most likely do not need a sophisticated cooling solution