Critical Design Review

FAMU-FSU College of Engineering

2525 Pottsdamer Street

Tallahassee, FL 32310

1/8/2024

Table of Contents

1.	Summary of CDR Report	5

1.1.	Team Summary	5

1.1.1.	Team Name	5

1.1.2.	Mailing Address	5

1.1.3.	Team Mentor	5

1.1.4.	Time Allotted to CDR	5

1.2.	Launch Vehicle Summary	5

1.2.1.	Official Target Altitude	5

1.2.2.	Final Motor Choice	5

1.2.3.	Size and Mass of Individual Sections	5

1.2.4.	Recovery System	6

1.2.5.	Rail Size	6

1.3.	Payload Summary	6

2.	Changes Made Since PDR	6

2.1.	Vehicle Criteria	6

2.2.	Payload Criteria	7

2.3.	Project Plan	7

3.	Vehicle Criteria	7

3.1.	Launch Vehicle Mission Statement and Mission Criteria	7

3.1.1.	Mission Statement	7

3.1.2.	Mission Criteria	7

3.2.	Final Design Component Selection and Rationale	8

3.2.1.	Thrust Structure	8

3.2.2.	Fins and Nosecone Material Selection	16

3.2.3.	Fins’ Shape Selection	17

3.2.4.	Nosecone Shape	20

3.2.5.	Tail Cone Shape	23

3.2.6.	Body Tube	24

3.2.7.	Layout	25

3.2.8.	Motor	28

3.3.	Final Vehicle Design	29

3.4.	Subscale Flight Results	48

3.4.1.	Fabrication process	48

3.4.2.	Sub Scale Test Launch Vehicles	56

3.4.3.	Launch 1	58

3.4.4.	Launch 2	68

3.5.	Recovery Subsystem	79

3.5.1.	Description of Recovery Events	79

3.5.2.	Recovery Components	79

3.5.3.	Concept of Operations for Recovery System	85

3.5.4.	Electrical Components and Redundancy	88

3.6.	Mission Performance Prediction	92

3.6.1.	Target Altitude	92

3.6.2.	1.1.2       Updated Flight Profile	92

3.6.3.	Apogee Calculations	94

3.6.4.	Stability Margin Calculations	96

3.6.5.	Energy at Landing Calculations	99

3.6.6.	Descent Time Calculation	100

3.6.7.	Drift Distance Calculation	101

4.	Payload Criteria	101

4.1.	Design of Payload Experiment	101

4.1.1.	Final Design Selection	101

4.1.2.	Concept of Operations (CONOPS)	104

4.1.3.	System Design	106

5.	Safety	110

5.1.	Final Assembly and Launch Checklists	110

5.1.1.	Packing List	110

5.1.2.	Vehicle Assembly Checklist	112

5.1.3.	Pre-flight checklist	118

5.1.4.	Terminal Count and In-Flight Checklist	119

5.1.5.	Post-flight Checklist	121

5.2.	Personnel Hazard Analysis (PHA)	122

5.3.	Failure Modes and Effects Analysis (FMEA)	126

5.3.1.	Payload FMEA	126

5.3.2.	Launch Vehicle FMEA	128

5.3.3.	Recovery Systems FMEA	130

5.3.4.	Environmental Safety FMEA	132

5.4.	Project Risk Assessment (PRA)	136

6.	Project Plan	140

6.1.	Testing	140

6.2.	Requirements Verification	142

6.2.1.	Vehicle Requirements Verification	142

6.2.2.	Recovery Requirements Verification	145

6.2.3.	Payload Requirements Verification	148

6.3.	Budgeting, Funding, & Timeline	151

6.3.1.	Budget	151

6.3.2.	Funding Plan	153

6.3.3.	Timeline	155

# Summary of CDR Report

## Team Summary

### Team Name

Last year was this team's first excursion into the NASA Student Launch competition, and in honor of the path they paved for this year's team, our team's name was decided to be the Zenith Program.

### Mailing Address

The mailing address for the Florida Agricultural & Mechanical University – Florida State University College of Engineering Zenith Team is as follows:

FAMU-FSU AIAA

2525 Pottsdamer Street, Suite B111

Tallahassee, FL 32310

### Team Mentor

#### Mr. Tom McKeown

- Title: Board Member, Spaceport Rocketry Association (NAR #342 / TRA #73)

- Email: mckeownt@ix.netcom.com

- Phone: (321) 266-1928

- NAR Flyer Number: 57205

- TRA Flyer Number: 01922

- NAR/TRA Certification Level: Level 2

### Time Allotted to CDR

The team began working directly on the Critical Design Review (CDR) on November 2nd, 2023. Since this date, most of the available time has been allotted to developing, fabricating, and launching our subscale vehicles. The CDR report has been written throughout this time, with a focus on its development during the post-subscale launch period. Each team member has individually committed anywhere from 10 minutes a day to 8 hours a day on CDR since its creation, spanning approximately 245 hours worked on this CDR report.

## Launch Vehicle Summary

### Official Target Altitude

The official target altitude proposed by The Zenith Program is 4892 feet.

### Final Motor Choice

The leading choice for a motor is the AeroTech L2200G.

### Size and Mass of Individual Sections

The current design of the vehicle is 8.5 ft from tip of nosecone to end of tail cone, while the outer diameter is 6.17 inches (in.). The masses calculated are using a G12 fiberglass body tube and Nylon 12 for the nosecone and fins, and an aluminum tail cone. The total mass of the rocket is designed to be approximately 48.5 pounds (lbs.). The vehicle will separate into 3 sections. Section 1, the top section with the payload, weighs 22.5 lbs. Section 2, the middle section, weighs 4.03 lbs. Section 3, the bottom section fully loaded, weighs 21.97 lbs.

Table 1: Launch vehicle masses.

| Launch Vehicle | Mass (lbs.) |
| --- | --- |
| Dry Mass without ballast | 46.43 |
| Wet Mass | 52 |
| Burnout Mass | 46.43 |
| Landing Mass | 41.43 |

### Recovery System

The team plans to deploy a drogue parachute at apogee and a main chute at 550ft. The drogue parachute is the Fruity Chute 24 inch Classic Elliptical, and the main chute is the Fruity Chutes Iris Ultra 144-inch Compact Parachute. Chute deployment is controlled by a redundant altimeter setup using an Altus Metrum TeleMetrum and Entacore AIM 3. The altimeters are powered by separate 3.7V LiPo batteries and send signals to a Raptor CO2 ejection system to separate the vehicle.

### Rail Size

The launch vehicle will utilize 12 ft. 1515 launch rails.

## Payload Summary

The payload for the 2024 NASA Student Launch competition is ATLAS (Autonomous Transit and Landing for Airdropped Singlecopter). ATLAS is an autonomously controlled singlecopter that will safely and independently return the STEMnauts from the launch vehicle to the ground. ATLAS uses an RF receiver and line cutter to receive the team’s deployment signal and separate from the launch vehicle.

# Changes Made Since PDR

The following tables highlight changes made since the proposal and the reason for those changes.

## Vehicle Criteria

Table 2: Changes made to vehicle criteria.

| Description of Change | Reason for the Change |
| --- | --- |
| Changed the primary motor choice to the Aerotech L2200-G | The vehicle is heavy and needs a motor powerful enough to reach target apogee. |
| Use Formlabs Fuse 1+ SLS printer with Nylon 12 powder as the printing material. | The team was offered this as an option and nylon 12 has stronger and more durable properties than PETG. The team does not anticipate as many failed trials as with the PETG 3D printer. |

## Payload Criteria

Table 3: Changes made to payload criteria.

| Description of Change | Reason for the Change |
| --- | --- |
| Added manual override to payload control | Improve safety if autonomous system fails |
| Attach payload to shock cord and pull out with the main parachute. | Could not deploy payload directly from top bay. |
| Deploy payload at exactly 400ft on descent | Comply with rules and regulation at the launch site |

## Project Plan

There were no changes made to the project plan.

# Vehicle Criteria

## Launch Vehicle Mission Statement and Mission Criteria

### Mission Statement

The mission is to design and launch a vehicle with the engineered payload to an apogee of 4892 feet. The deployment of the payload needs to be between 400 and 800 feet on descent. NASA’s Range Safety Officer (RSO) will grant permission to deploy the payload. The goal is that the rocket and payload are recovered safely on the ground, and that the payload lands in the designated orientation. The team is committed to the work conducted to deliver this and showcase STEM education and teamwork, while contributing to the advancement of space exploration.

### Mission Criteria

Table 4: Mission Criteria.

| Success level | Vehicle and Payload | Safety |
| --- | --- | --- |
| Complete Success | - Vehicleand payload complete full flight and recovery. - No damages. - Vehicle reaches ±300 feet of declared apogee. - Payload deploys after main parachute and permission is granted by NASA’s RSO. | - No personnel hazards created. - No vehicle hazards created. - No environmental hazards created. - No injuries |
| Partial Success | - Vehicle and payload complete full flight and recovery. - Possible damages that can be repaired at site. - Vehicle reaches ±600 feet of declared apogee. - Payload deploys ±100 feet of declared descent. | - Slight personnel hazards created. - Slight vehicle hazards created. - Slight environmental hazards created. - No injuries. |
| Partial Failure | - Vehicle and payload complete full flight and recovery. - Flight and/or recovery are not deemed safe. - Payload does not land in desired orientation. - Damages require more than a week to repair. - Vehicle does not reach apogee within the 4000-6000 feet margin. - Payload does not reach apogee within the 400-800 feet margin. | - Personnel hazards created. - Vehicle hazards created. - Environmental hazards created. - Some injuries. |
| Complete Failure | - Vehicle and payload did not complete full flight and recovery. - Flight and recovery are not deemed safe. - Damages are unrepairable. - Vehicle does not reach apogee within the 4000-6000 feet margin. - Payload does not reach apogee within the 400-800 feet margin. - Payload violates STEMnaut survivability metrics. | - High personnel hazards created. - High vehicle hazards created. - High environmental hazards created. - Many injuries. |

## Final Design Component Selection and Rationale

Two rockets were launched at the sub scale test launch date. The intent for this was because the initial sub scale test launch date was postponed due to inclement weather at the launch site and the team wanted to make sure that there was successful test launch vehicle. Since there were two vehicles launched, a couple of different designs were tested on each to ensure a successful sub scale flight. Through the following sections, both designs will be discussed and how they differed or were the same, along with promising final selections.

### Thrust Structure

The rocket's thrust structure must be able to transfer the motor’s reaction force to the vehicle structure while not deforming under the immense load. There were many different iterations of this design. The parameters that the team decided to focus on for this aspect for the design was minimizing mass, how well the structure secured the fins to the rocket, how durable the structure was, and that it could adequately transfer the reaction force of the thrust of the engine to the vehicle body.

The team considered whether the thrust structure should be removable or if it should be fixed into place into the rocket. Extensive research was conducted, and it was determined that the structure should be fixed into place. This was chosen at the cost of workability within the thrust structure, but the team decided that adding extra epoxy and hardware to seal everything into place would be beneficial because it adds an extra level of reliability.

The next design consideration was how to keep the motors line of action in line with the geometric center of the vehicle. Without this, a moment would be induced on the vehicle during powered ascent that could have catastrophic consequences. Research and experience determined that centering rings were the best way to achieve this goal. The team decided to continue to use birch plywood centering rings because of their durability, low costs, and resistance to heat.

Figure 1: Fin assembly fitted into centering rings.

Next it needed to be determined how to make the structure durable. This structure is intended to transmit thrust to the rest of the vehicle body. The team decided to transmit the thrust load to the rest of the body through three centering rings.  The centering rings keep the motor centering tube centered as well. The thrust from the motor initially acts on the motor retainer. This retainer then exerts a reaction force on the aluminum tail cone. The aluminum tail cone then distributes reaction force through the bottom most centering ring and through the 3/8 -16 bolts that secure it to the airframe. The thrust is then transmitted to the remainder of the centering rings through the motor centering tube and through birch plywood brackets that add extra support between the bottom most centering rings. The choice of 3 centering rings was made because it provided the most adequate stability margin.

Figure 2: Three centering rings on motor casing tube with fins assembled.

Figure 3: Thrust structure (without tail cone) from top view.

Figure 4: Thrust structure (without tail cone) from bottom view.

Epoxy is used to connect the centering rings to the middle motor tube and airframe. This was selected because it has been tested in many flights and epoxy is low cost. 3/8 - 16 bolts were chosen to attach the tail cone to the airframe because they are very durable and bore and taps can be easily added to the aluminum piece, making for easy manufacturing. The team also tried these attachment methods on sub-scale, and they were successful.

The fins needed to be connected and secured to the thrust structure. The team decided the best way to do this was to use the birch plywood supports. The fins were bolted to the birch plywood support plates and then they were geometrically/friction fit into slots in the lowermost centering rings. The friction fits were reinforced with epoxy. Fillets will be added to the outside of the body tube in the crevice between the fin and the body tube. This concept was tested during subscale and validated.

Figure 5: Final fin design and plywood supports bolted assembly (dimensions are in inches).

The fillets were intended to be done with clay epoxy only on both rockets, but not enough material was available to the team at the time of construction, so the team resorted to using two-part epoxy resin for the other vehicle. There were pros and cons with each method, but both were successful in the end.

The clay epoxy was a bit more difficult to work with since it is a stiffer material. It took long to mold the clay into the desired fillets, but it did not take as long to dry so the vehicle could be rotated to continue working around each fin without risking that the product will move. The epoxy resin was overall easier to work with, but due to its slower curing time, only one side of the rocket could be worked on at a time, and it took longer to finish all the fillets. Fillets with epoxy resin resulted in a cleaner and smoother application, this selection will be made for full scale.

Figure 6: Fillets with clay epoxy.

Figure 7: Fillets with two-part epoxy resin.

### Fins and Nosecone Material Selection

The fins and nosecone will be 3D printed in-house with nylon fusion printers. For subscale the team used PETG, but the team has been offered an opportunity to use the Formlabs Fuse 1+ 30W SLS 3D printer at low expense for the team. This will be used because it has a bigger printing volume capacity than the other printers used for sub-scale parts. The nylon 12 powder fusion printer also offers a more robust solution because of its higher strength and durability. The team was offered this by the supervisor of the fabrication lab (Fablab) at Florida State University’s main campus. Training will be given to the team members by the supervisor, Eric Adams, so they are all aware of how to properly use the equipment. Testing will be done with both fused deposition modeling (FDM) and selective laser sintering (SLS) to ensure quality of parts. Below are comparisons of the material properties of both PETG and Nylon 12.

If there are errors or substantial holdups with the Formlabs Fuse printer, then the team will use PETG printing for the nosecone and fin parts of the rocket.

Table 5: Comparison of PETG and Nylon 12.

|  | Ultimate Tensile Strength | Modulus of Elasticity | Flexural Yield Strength | Flexural Modulus | Vicat Softening Point |
| --- | --- | --- | --- | --- | --- |
| PETG | 44.8 MPa | 3.03 GPa | 70.5 MPa | 1.97 GPa | 78 °C |
| Nylon 12 | 83 MPa | 4.95 GPa | 119 MPa | 5.72 GPa | 154 °C |

### Fins’ Shape Selection

The team chose to use tapered swept fins. These fins move the center of pressure back substantially and provide stability. The team chose these fins because optimization studies in open rocket were conducted to optimize apogee and stability. The result was a tapered swept fin. The team also tested the tapered swept fins and the clipped delta fins during their two subscale launches. The tapered swept had a visibly more stable flight so the decision was made to use them for full scale.

Figure 8: Tapered swept fin design.

Figure 9: Finite element analysis of Nylon 12 fin design with deformation scale of 70.1748.

Figure 10: Finite element analysis of Nylon 12 fin design with deformation scale of 1.

These fins are also easy to manufacture and mount onto the vehicle using the assembly method described previously. Finite element analysis (FEA) was also conducted to ensure that the fins will hold up to the pressure and loads they will be experiencing. This skilled was self-taught and researched by the team. According to the FEA and sub scale test launch results this fin design is promising for a successful full-scale flight. FEA was conducted on the fins because last year’s rocket had a fin a shear off at their final full scale test launch. To avoid this, extra measures were taken when designing the fins. The clipped delta wings used on one of the designs were more difficult to manufacture due to the 5-degree cant on only a portion of the fin. The fins needed many supports for 3D printing, making it more difficult to remove the supports and smoothing out the fins.

Figure 11: PETG clipped delta fins with 3D printing supports.

The fin flutter of a given fin can be calculated using the equation:

kf=aG1.337AR3P(λ+1)2(AR+2)(tc)3

Where a is the speed of sound, λ is the ratio of the tip cord to the root cord, AR is the aspect ratio, G is the shear modulus, c is the rood cord length, t is the thickness of the wing, and P is static pressure.  The fin flutter is a result of resonance and can occur at any speed. It is mostly due to the shape of the fin.

Table 6: Fin flutter speed.

| Fin Flutter Speed |  |  |  |
| --- | --- | --- | --- |
| Parameter | Symbol | Value | Unit |
| Speed of Sound | a | 1100 | ft/s |
| Shear Modulus | G | 594655 | lb/in^2 |
| Aspect Ratio | AR | 1.612 |  |
| Pressure | P | 17.28 | lb/in^2 |
| Taper Ratio | l | 0.689 |  |
| Fin Thickness | t | 0.295 | inches |
| Root Chord | c | 6.1 | inches |
| Fin Flutter Speed | Vf | 1049 | ft/s |

Table 7: Fin flutter speed results.

| Max Vehicle Speed: | 653 ft/s |
| --- | --- |
| Fin Flutter Speed: | 1049 ft/s |
| Percent Flutter Speed Achieved: | 38% |
| Factor of Safety: | 2.65 |

They also calculated the fin flutter speed to be around 1049.3 ft/s whereas the projected max speed of the rocket is 653 ft/s. This was calculated using the above equation and validated using the software Finsim. This is a factor of safety of about 1.61.

### Nosecone Shape

The nosecone that the team chose was a long elliptical shape.  The factors that influenced the selection of the nosecone were the aerodynamic efficiency, the drag, and the manufacturability.  It was chosen because it was very easy to manufacture and in preliminary simulations showed the greatest resistance to deformation during the print. This nosecone also offers reduced drag.

Figure 12: Long elliptical nose cone shape (dimensions are in inches).

The long elliptical shape was chosen over the ogive by considering that the sharp tip can introduce a critical point of failure. In addition, a study by Apogee Rockets was reviewed to aid this design selection. The team printed with a 60% infill for both sub scale vehicles because that will be adequate structurally and add enough mass, though a ballast was needed. Because the weight of the nosecone is so great, the team does not need ballast. The figure below is a screenshot of a graph where they show the nose cone shapes along with the drag they induced at 39 miles per hour (mph).

Figure 13: Apogee Rockets, Drag of Nose Cone.

The long elliptical nose cone is very commonly used so its characteristics and performance are widely known. The study was conducted with nine different types of nose cone shapes and the shape with the lowest drag is the nose cone we selected for sub-scale and is the final selection for the full-scale vehicle. The following image is the two nose cones that were 3D printed and sanded.

Figure 14: PETG nose cones FDM 3D printed.

### Tail Cone Shape

The tail cone must be designed to minimize the vortices created from flow separation of the rocket. This component was heavily influenced by its manufacturability. This component will be manufactured in house at the College of Engineering machine shop. The final design was chosen to be a conical tail cone. A pro of this design is that it is very simple and easy to manufacture. The aerodynamics of this design are stable and give a good margin of stability. The length of the tail cone was determined through optimizations on OpenRocket and then refined using a mass analysis. The original design was too heavy and greatly reduced the stability margin, so the team added bores through the design to decrease the weight.

Figure 15: Conical shaped tail cone made from solid aluminum.

### Body Tube

The body tube will be purchased from an online retailer. The final material choice was determined to be G12 Fiberglass. The body tube airframe is necessary to withstand the forces it will experience throughout the flight and separation stages.

G12 fiberglass is a material that is used by many aerospace and engineering applications. It is a material known for its high strength to weight ratio, meaning it is lightweight while being significantly strong. Along with it being high in strength, it is highly durable, and it can withstand forces experienced during flight. It can resist high heat, moisture, and impact. G12 fiberglass is a body tube manufactured with a smooth surface, enhancing its aerodynamic capabilities. This material is also resistant to chemicals and other environmental factors. Although working with G12 fiberglass can be easy, specialized equipment and PPE is required. The cost of this material is higher than others, but it is higher quality and has better characteristics than other materials. The coupler will be used of the same material also. Using the online retailer of Madcow Rocketry, the density was calculated using the dimensions of the body tube given by them and the weight in ounce per foot (oz/ft). The dimensions are illustrated in the following table:

Table 8: Dimensions for G12 fiberglass from madcowrocketry.com

| Givens | Values |
| --- | --- |
| Inner diameter, r (in.) | 6 |
| Outer diameter, R (in.) | 6.17 |
| Weight (oz/ft) | 24 |
| Height, h (in.) | 60 |

The weight was multiplied with the given weight of 24 oz/ft to determine the weight of the entire body tube, and the result was m=120 oz. The following equations were worked through to determine the density.

ρ=mV

The density resulted to be 1.23 oz/in3, which converts to 2.13 g/cm3. This makes this the higher density material from the other choice presented.

This material was used on both subscale launches. There was some initial hesitancy about the performance of the material under compressive loads but both launches were a resounding success. The body tubes held up perfectly with no deformations occurring during ascent or touchdown. Another added advantage of fiberglass is that it does not deform under humidity.

### Layout

The rocket needed to have an overall layout that evenly distributed the mass to keep the rocket stable and a layout that was effective for separation events. The team kept the avionics bay in the middle of the rocket to protect the equipment from the ejection charges and so that there could be two separation events. The team has experience with this configuration.  Because the motor is so heavy and adding mass to the bow increases stability, the team decided to put the payload in the front bay as a consequence, the main parachute would also be in the front bay. The overall length of the front section was lengthened to accommodate this which also increased the stability margin. The drogue parachute was placed in the aft compartment. This means the rocket will be a two-stage deployment that will fall in three pieces. This is a common configuration and has proven to be successful. Further detail on each bay of the launch vehicle will be provided in later sections of the report.

Figure 16: Upper payload bay.

Figure 17: Avionics bay.

Figure 18: Lower bay.

### Motor

The Aerotech L2200G-0 motor was the motor that was selected for flight.  It has a high average thrust of 2243 N but the airframe design has proven to be robust during subscale testing. This motor helps to achieve the desired target altitude of 4892 ft. It is a relatively compact motor which will increase the stability margin on the ascent. It is also compatible with the teams 75mm motor casing they have in inventory which is very beneficial. The low burn time of 2.27 sec is not desirable because it puts a larger force on the airframe, but the total impulse of 5104 Ns is necessary because of the 5 lb payload criteria. This criterion makes the vehicle very heavy, and more thrust is necessary to achieve the desired apogee.

Table 9: L2200G-0performance

| Parameter | Value | Units |
| --- | --- | --- |
| Total Vehicle Weight | 51.4 | Lbs. |
| Stability Margin | 4.11 | calipers |
| Velocity off Rod | 89.4 | ft/s |
| Apogee | 4903 | ft |
| Max. Velocity | 680 | ft/s |
| Time to Apogee | 17 | seconds |
| Flight Time | 71.7 | seconds |
| Descent Time | 54.7 | seconds |

Figure 19: Aerotech L2200G-0 thrust curve.

## Final Vehicle Design

The following figures display the current leading design for the team. They feature two bays for the payload and the parachutes.  The middle section features an avionics bay that is 17 inches in length.  The rocket will have two separation events.  As discussed previously, the payload was chosen to be placed in the front bay to increase the stability margin. The final design chosen for will be 101 inches long with an estimated loaded weight of 51.4 pounds and an unloaded weight of 45.83 lbs.

Figure 20: Leading vehicle design with internal components.

Figure 21: Leading Vehicle Design

Figure 22: Launch vehicle in three sections.

The overall length is approximately 257 cm. The avionics bay will be a G12 fiberglass coupler.  This choice was made because it will be compatible with the rest of the vehicles. The avionics bay is also held together by 5/16 -18 threaded rods.  These rods were chosen because they are a common size and the team felt that more security was needed to hold the avionics bay together during the rip forces of the separation events.

Figure 23: Launch vehicle details.

The final nosecone design will be a long elliptical profile derived profile. This profile is derived using a MATLAB program. This nosecone will be printed in two sections in the nylon fusion printer and the parts will be adhered with two part epoxy resin, similarly to the subscale nose cones. It will be connected to the upper payload bay assembly with epoxy coated on the shoulder before insertion into the upper body tube. The team chose the long elliptical nosecone because it reduces drag forces and makes the rocket more stable.  This was determined through open rocket simulations and external research.  The long elliptical nose cone is easy to manufacture.  The team decided to add a bluntness to the nose tip to decrease the possibility of cracking stresses under the loads and pressure the vehicle experiences.

Figure 24: Long elliptical nose cone for full scale.

The drawing for the nosecone is shown below. It will be 19.7 inches in total length. There is also a bore within the nosecone. This is to be used in case the team needs to add ballast for stability and so that the U-bolt assembly has space.

Figure 25: CAD drawing of nose cone.

The nosecone will slide into the upper 33 in payload assembly bay and will geometrically fit into the space formed by the upper bulkhead. This bulkhead will have a 5/16 – 18 Stainless Steel U bolt assembly mounted to it with hex nuts and a fastening plate. The bulkhead will be epoxied into place. This U-bolt assembly will serve as the recovery hardware for the upper bay. The bulkhead is 1/2 in. thick and made of birch plywood. The fiberglass tubing also features 3 4-40 shear pin holes for a separation event. The bay will house the main parachute, the necessary shock cord, and the payload.

If the bulkheads are unavailable to order prefabricated, the team will use the laser cutter available at the Florida State University main campus to cut the bulkheads out of a raw plywood panel. Once the team has the bulk heads, they will drill the 5/16 holes with a drill then assemble the U-bolt assembly. Next, the bulkhead will be epoxied into the airframe. Finally, the nosecone will be glued into the airframe.

Figure 26: Upper bay without nose cone.

The drawings for the upper fiberglass tube, the U-bolt, and the bulkhead are shown below.

Figure 27: CAD drawings for upper bay.

Figure 28: Bulkhead with U-bolt.

Figure 29: CAD drawing for bulkhead.

Figure 30: CAD drawing for U-bolt.

The AV bay will be made from a fiberglass coupling tube. It will be 16 inches long, and in the center, a ring of fiberglass tube with an outer diameter of 6.17 in. will be epoxied onto it. This will serve as the coupling ring. The whole assembly will be held together by 2 5/16 threaded rod assemblies. On either side of the coupler ring, there will be 3 4-40 shear pin holes for coupling with the top and bottom bay assemblies. The AV bay will feature a stepped bulkhead on both sides. The outer step is referred to as “Outer AV Bulkhead” and the inner step is referred to as “Inner AV Bulkhead.”

These bulkheads will be laser cut because of the complex nature of their design and the need for precision. There will also be U-bolt assemblies on both bulkheads that will serve as recovery hardware for the AV bay. The AV bay and its component drawings are presented below.

The bulkheads were chosen to be birch plywood because of its ability to withstand forces.  The U bolts were chosen over eye bolts because they can distribute the load of the shock cord pull during deployment better than the eyebolts.  There will be a CO2 black powder system to initiate the separation events.

Figure 31: AV bay assembled.

Figure 32: CAD drawing of AV bay.

Figure 33: AV bay expanded.

Figure 34: CAD drawing of outer bulkhead in AV bay.

Figure 35: CAD drawing of inner bulkhead in AV bay.

The thrust structure and bottom assembly is shown in the following figures. This design went through dozens of iterations. The concern was determining how to properly transmit thrust and to incorporate ease of manufacturing into the design. The thrust is centered by a Blue Tube motor tube. The Blue Tube was chosen because it is strong in compression and is very light.

Figure 36: Lower bay and thrust structure assembled.

Figure 37: CAD drawing of the lower section fiberglass airframe.

Next, birch plywood centering rings were chosen to keep the motor tube in place. These were chosen because they are robust and resulted successfully in the sub scale vehicles. Originally, there were four centering rings but removing one aided with the stability margin by 0.3 calipers which was substantial enough to justify its removal. The centering rings are epoxied to both the airframe and the motor centering tube. The bottom two centering rings have slots in them where wooden fin supports slide through. These wooden supports aid with thrust transmission as well as keeping the fins in place. The fin supports, and each centering ring design is presented the figures below. The supports will have 5/16 holes in them. The fin is supported and kept in place by what the team calls a “fin assembly.” This assembly is comprised of the nylon 12 fin which is squeezed between two wooden brace supports. These supports and the fin are fastened together with three 5/16 bolt and hex nuts. Each assembly is slid into the fabricated slot in the lower airframe up to the centering ring. The geometric fit is tight to ensure that there are no lose connections, and epoxy is added to each support-centering ring interface.

Figure 38: CAD drawing of the top centering ring without fin support slots.

Figure 39: CAD drawing of centering rings with fin support slots.

Figure 40: CAD drawing of wooden fin supports.

Figure 41: CAD drawing of leading fin design with holes that line up with supports.

The thrust transmission begins when the motor casing exerts a force on the motor retainer. This retainer is bolted to a 6061-aluminum tail cone. The team chose aluminum because it is the lightest material that has the compressive strength required to undergo the 3500 Newtons of thrust that the L2200G-0 provides. The aluminum tail cone design is also presented below. This tail cone will be manufactured in house at the COE’s machine shop. The team worked with the machine shop to develop the design for subscale and will not be altering the design for full scale. The team has already begun communication with the machine shop about fabrication for full scale. Even though the tail cone is made of aluminum it is still very heavy. To help compensate, the team designed in counterbores to reduce the overall mass. The tail cone transmits the thrust to the lowermost centering ring through a surface interface as well as to the airframe through 4 3/8 bolts. The thrust is then transmitted through the rest of the thrust structure and eventually to the frame through the centering ring-airframe interface. The team was concerned that the shear force at these joints would cause a joint failure but after a stress analysis it was found that there was over a 10 FOS with the yield stress of the epoxy joints.

Figure 42: CAD drawing of tail cone.

Figure 43: Internal view of thrust structure.

The fins are perfectly suited for this rocket and this mission. The shape was conceived by doing research into which shape is best for high powered rockets with a large payload. It was determined that tapered swept fins provide the best shape for this task because they increase stability without sacrificing drag. The exact dimensions of the fins were determined through optimization studies of the root chord, the base chord, the fin height, and the sweep angle on Open Rocket.

The rough manufacturing process of the thrust structure and bottom payload bay will take place as follows:

- The fiberglass tube will be sent to the college machine shop for drilling and for the fin slots to be cut.

- The fiberglass will be carefully cleaned to remove any residues that might hinder bonding.

- The centering rings and wooden supports will be cut in at the main college campus Fablab with the laser cutter. The tail cone design and material will also be sent to the machine shop for fabrication. The fins designs will be sent to the nylon fusion printer to be 3D printed.

- The top two centering rings will be epoxied to the motor centering tube. The fins and the fin supports will be fastened together with bolts. The partially constructed thrust structure will be epoxied into the body. The fin assemblies will be slid in. If there is not enough clearance between any of the components, sandpaper and a Dremel will be used along with proper PPE.

- The bottom centering ring will be epoxied in. The tail cone will be bolted on and so will the motor retainer.

- The rail buttons and shear pins will be installed.

The energetics on board will be the black powder charges used for deployment events.  The team chose black powder because it is a common energetic used in this application. It is readily available, fairly easy to work with, and reliable.  The separation points are indicated in a previous figure.  These points were chosen because they separate the total mass of the vehicle evenly between the top and bottom sections.

The fins were changed many times very recently.  The fins are really for applications involving relatively high speeds and this rocket was designed to achieve a maximum speed of about 0.6 Mach as to decrease the aerodynamic load on the vehicle.  The fins were chosen to be the tapered swept design.  This design was chosen because they are easy to design and manufacture while still providing decent stability and drag reduction.  The fins were designed to have a simple 2D profile with a thickness.  The team did not want to have a complicated 3D fin geometry due to complications in past years.

Figure 44: Manufactured PETG fin assembly.

Fin flutter was originally a large concern but as it was calculated in the previous section, this design has a factor of safety of about 1.5.  The team is trying to optimize simplicity and workability for this year's competition which has led to many of the design decisions in the thrust structure.  First, the team wanted a structure that could be assembled outside of the vehicle then easily placed in the vehicle.  This will allow for quick assembly on launch days.  The fins are bolted into the birch plywood braces and placed within the centering rings.  This assembly is placed into the back end of the vehicle and a motor retainer is used to secure the end of the thrust structure.  The team also wanted to combine the tail cone into the thrust structure because last year it was added behind the plume of the motor and the hot exhaust jet melted the tail cone off.

The team also saw an opportunity to solve two challenges with one design decision.  There were structural concerns and a reliable way to mount the fins was needed.  So the team decided to mount the fins by squeezing them between two plywood plates and bolting it all together.  This also allows for the plywood braces to provide structural integrity. To add further structural integrity, fillets on either side of the fins will be included. This design is simple and effective.

Originally the team wanted to use long bolts to fasten the entire structure together and to aid with structure but the team’s mentor, Tom, advised against this because he said it was unnecessary.  The upward thrust of the motor would prevent the motor from falling out during powered ascent so the only downward force on the motor would essentially be the weight of the motor which could be overcome with a simple motor retainer system.  This means that the threaded rods would have been overkill and would have only been added weight. All this was proven at the sub scale test launches.

The current motor that the team has chosen is the Aerotech L2200G-0. This motor provides a thrust profile that is optimal, this year’s vehicle weighs more than last years so the additional power is required for the rocket to reach the targeted apogee. The overall mass of the vehicle full and empty are presented below with a breakdown of the subsection masses and individual component masses.  The mass of the vehicle right now does not inhibit the vehicle from reaching its desired altitude.

Table 10: Launch vehicle mass.

| Component | Mass (lbs) |
| --- | --- |
| Total mass with propellant | 51.4 |
| Total mass without propellant | 45.93 |
| Upper section Total | 22.36 |
| Nosecone | 10.7 |
| Bulkhead | 0.322 |
| Eyebolt | 0.154 |
| Body tube | 4.13 |
| Payload | 5 |
| Shock Cord | 1.4 |
| Main Parachute | 0.504 |
| Eyebolt | 0.154 |
| Avionics Bay Total | 3.719 |
| Body Tube | 2.02 |
| Coupler | 0.197 |
| Bulkhead | 0.303 |
| Bulkhead | 0.303 |
| Main Ejection Charge | 0.055 |
| Main Ejection Charge | 0.055 |
| Apogee Ejection Charge | 0.055 |
| Apogee Ejection Charge | 0.055 |
| Altimeter 1 | 0.187 |
| Altimeter 2 | 0.187 |
| Arduino Flight Computer | 0.082 |
| Battery 1 | 0.11 |
| Battery 2 | 0.11 |
| Bottom Section Total | 24.348 |
| Body Tube | 5.41 |
| Centering Ring | 0.244 |
| Centering Ring | 0.244 |
| Shock Cord | 2.11 |
| Drogue Parachute | 0.1 |
| Fins | 2.2 |
| Centering Ring | 0.244 |
| Eyebolt | 0.154 |
| Eyebolt | 0.154 |
| GPS Tracker | 0.044 |
| Tail Cone | 2.4 |
| 75mm Motor Tube | 0.385 |
| 75 mm Motor Retainer | 0.159 |
| Launch Mass of Motor | 10.5 |
| Empty Mass | 4.93 |

## Subscale Flight Results

### Fabrication process

It was decided that the team was to design, fabricate, and launch two separate subscale vehicles. The goal in doing so was to have each vehicle yield slightly different designs. The results from each flight could then be compared with one another, in order to learn more from our subscale design process and build a more robust full scale vehicle design.

The process to construct and assemble two rockets was lengthy and took plenty of trial and error. Many of the first iterations of the fins continuously failed until we found a solution. There were three “in-shop” printers of different brands that failed to successfully print the simpler fin design. Many settings were changes, trying to find the issue but eventually this led the team to the Fablab on the FSU main campus. Below are images where the fins printed with the printers from the shop were failing.

Figure 45: Four failed 3D print trial with in-shop printers.

The nose cone had also failed with the printer in the shop, though it was printing well for more than halfway through the part. Since this part was estimated on the slicer to take approximately 24 hours to complete, the team decided to start a new print from the point of failure and epoxy both pieces together.

Figure 46: Nose cone point of failure with printer in the shop.

Once the team was using Fablab’s resources, manufacturing process was moving along more smoothly. The centering rings and some bulkheads were cut by the team, using the laser cutter from the Fablab. Eventually, full assembly of both rockets was being completed.

Figure 47: Centering rings being laser cut at Fablab.

Figure 48: Wooden braces for fin supports being laser cut at Fablab.

Figure 49: Thrust structure parts fabricated ready to assemble.

Figure 50: Fins fitting into centering rings.

Figure 51: Both rockets' lower bay assembled.

The rocket on the left has the aluminum tail cone that was fabricated at the COE’s machine shop. Because this tail cone was made out of an aluminum block, the tail cone is solid throughout, making it quite heavy. Since this is added weight, the team resulted to a heavier nose cone to counteract the weight of the tail cone. Ballasts were epoxied into the cavity of the nose cone. This rocket was heavier overall, so the team decided to use a motor that was more powerful to successfully impulse the vehicle to its target apogee.

Due to the inclement weather that occurred on the first planned test launch day, the team decided to create a second rocket in case the first vehicle did not achieve desired results. The team had ordered a motor retainer but there was a mistake in the order and a motor retainer tail cone arrived. Instead of returning the part the team ended up using this part for the second rocket. We did not have a second aluminum block to manufacture into another tail cone, but the motor retainer tail cone became a handy solution. This piece was lighter than the other tail cone because it did not have thick walls like the other tail cone. Because of the lighter part, the nose cone did not need to be as heavy, and this eventually resulted in the use of a less powerful motor.

Figure 52: Both rockets' nose cones with ballasts and bulkheads drying for upper bay.

Figure 53: AV bay assembled.

### Sub Scale Test Launch Vehicles

Overall, to scale the full-size launch vehicle for a sub scale version, a scale of 0.5 was used. All other variables were scaled down or adjusted to the accommodate for the power of smaller motors. Since there was no additional payload mass, the rocket did not need to be as heavy in each section to make up for the heavier front end. Also, since the sub scale vehicles did not need such a large motor for the heavier weight of the full-scale rocket, certain components did not need to be as strong and large, such as the U-bolts and parachutes. The apogee was also different due to the scaled down version of the rocket. In addition, only two CO2 cartridges were used as opposed to four in the full-scale design. Fins and entire thrust structure were also smaller in the sub scale models. To complete the full-scale vehicle, all design elements from the sub scale rockets will be doubled.

#### Test Launch Day Conditions

The conditions during launch day were not the most ideal but there were still two successful launches. The day was very cloudy, chilly, and humid since it had rained a couple days prior. The temperature this day was between 64- and 68-degrees Fahrenheit. The winds were reaching 14 mph and gusts were over 20 mph at certain parts of the day. We ensured to only launch during parts of the day where gusts were below 20 mph and winds were below 10 mph.

Figure 54: Launch conditions inputted for simulation of both flights in Open Rocket.

Figure 55: Sub-scale flight 1 simulation of test launch day in Palm Bay, FL with 10mph winds.

Figure 56: Sub-scale flight 2 simulation of test launch day in Palm Bay, FL with 10mph winds.

### Launch 1

The first rocket that was launched was the one with the tapered swept fins, black motor retainer tail cone, and Aerotech J575 motor. This rocket had a less powerful motor because the rocket was lighter than the second one launched. It had a lighter tail cone and a lighter nose cone, so it did not need such a powerful motor.

Figure 57: Altimeter A flight profile of Launch 1.

Figure 58: Altimeter B flight profile of Launch 1.

The flight path of the first launch given by each altimeter shows ideal flight results. The average apogee between each altimeter was 3075.135 ft, a 129.865 ft error from the projected apogee of 3205 ft. This is an error of 4.22%, which is really small. This small bit of error could easily be due to altimeter defects (as one altimeter read 3106.96 ft, an even smaller 3.16% error), minor wind turbulence, or minor errors in mass estimations in the rocket.

Like apogee, separation events were also on par with the intended design specifications. The first separation occurred at the time of apogee, successfully opening the drogue parachute. The second charge was set to go off at 400 ft, and according to the data, this charge successfully opened the main parachute at a slightly slow 351.05 ft. While slow, the team believes the altimeters may have had errors in altitude calibration. The altimeters were reset and calibrated several times to get as accurate as possible. There were some initial issues with them (not reading temperature correctly in software but outputting correct elevation data in Excel), which is why they were reset multiple times. Eventually, they were reading data that the team thought would give fairly accurate results during flight. Both altimeters were set to deploy at the correct altitude and zeroed with their ground-level altitude before the flight multiple times.

Below, are several pictures from the flight videos. It is important to note that vehicle flights were launched a few seconds after each video began, and not at the exact start of the video.

Figure 59: 0s of video.

Figure 60: 10s of video.

The first flight momentarily curved in trajectory after exiting the launch rail. This is believed by our mentor, Tom, to be because the launch rail used on launch day was 1ft shorter than expected. The launch rail used on launch day way 7ft long as opposed to the 8ft long launch rail used for simulation. The team agrees with Tom in this evaluation. Luckily, the rocket was designed in such a way that it was able to stabilize itself and continue in an upward trajectory.

Figure 61: 1m12s of video.

Figure 62: 1m29s of video.

Figure 63: Launch 1 – Landing Configuration.

Figure 64: Launch 1 – Drogue Chute, Fire Blanket, Nose Cone (Hidden in grass).

Figure 65: Launch 1 – Aft Bay.

Figure 66: Launch 1 – Avionics Bay.

Flight 1 touched down with no visible damage to any part of the vehicle in any way whatsoever. Each component landed softly in tall grass surrounding the area, with each component a bit difficult to see in the grass.

### Launch 2

The second rocket that was launched used clipped delta fins, the heavier aluminum tail cone, and AeroTech J825 motor. This rocket had a heavier tail cone, this tail cone was the steel colored one fabricated in the machine shop. To counteract this weight of this tail cone, heavier ballasts were added into the nose cone. The heavier rocket required a more powerful motor to achieve the apogee goal.

Upon setting up the vehicle on the launch pad, the primary altimeter A did not turn on due to a power connection issue. Due to time constraints on the launch day, the decision was made to move forward and launch the second vehicle with one working altimeter, altimeter B.

Figure 67: Altimeter B flight profile of Launch 2.

This flight reached an apogee of 2882.22ft, which was much lower than the projected apogee of 3526ft, yielding an error of 22.34%. While this error is not massive, it is rather sizable compared to the error present in flight 1. This error is possibly from a culmination of sources.

Firstly, only one altimeter was used to record flight data, which introduces possible errors as there is no other altimeter to check data against. Secondly, the 3D print in the nosecone on this second vehicle was slightly warped, which likely introduced increased drag and turbulence into the flight, lowering the apogee.

Figure 68: 0s of video.

Figure 69: 24s of video.

Figure 70: 1m24s of video.

Figure 71: 1m29s of video.

Figure 72: 1m43s of video.

Figure 73: Launch 2 – Landing Configuration.

Figure 74: Launch 2 – Main Chute & Nose Cone Bay (Hidden in lower grass).

Figure 75: Launch 2 – Aft Bay.

Figure 76: Launch 2 – Avionics Bay.

No damage was observed on the second launch vehicle, as all vehicle sections landed safely in soft tall grass aside from the aft bay. The aft bay, however, did not have any visible signs of damage.

## Recovery Subsystem

### Description of Recovery Events

The recovery system will ensure that the launch vehicle and all its components return safely back to ground after launch. The launch vehicle utilizes dual parachute deployment, a recovery process with two separation events: one at apogee and one at 550 feet AGL. Throughout the flight, two on-board altimeters measure the launch vehicle altitude and velocity. Upon reaching apogee, the main altimeter signals the ignition of a separation charge. The second altimeter fires a delayed redundant. An electronic match is connected to the pyro channel of the altimeter. The head of this match is in an aluminum housing with a small amount of black powder. Once the signal is fired, the black powder ignites and propels a sharp-ended piston into the bottom end of a CO cartridge, releasing gas and pressurizing the aft parachute bay. This generates a force onto the lower bulkhead and causes the bottom set of shear pins to shear, ultimately separating the aft end of the rocket from the rest of the body. These two body sections are tethered with shock cord and U-bolts to allow the sections to come down together. A drogue parachute is connected to the shock cord via quick link at a distance about one-third of the total length of the shock cord from the avionics bay. The drogue parachute is pulled out of the aft parachute bay as the two sections separate and slows the launch vehicle down. The drogue parachute is sized such that the descent speed is slow enough that the impending shock from main parachute deployment does not overload the points of attachment and recovery components, and fast enough that the rocket meets the requirements for descent time (under 90 seconds) and drift from the launch position (under 2500 feet).

When the main altimeter reads an altitude of 550 feet, an ignition signal is sent to the forward bay separation charge through the same processes described for the aft bat. The forward bay and nosecone are tethered to the upper avionics bay bulkhead via shock cord and U-bolts. The main parachute is connected to the shock cord via quick link at a distance about one-third of the total length of the shock cord from the nosecone. This configuration of attachments places the nosecone higher relative to the other launch-vehicle sections during main parachute descent. The nosecone is the heaviest section of the launch vehicle and its position relative to the other sections allows it to land on the ground last, lessening the impact it experiences upon hitting the ground.

### Recovery Components

#### Altimeters

The selected altimeters for use in the full-scale vehicle will be the AltusMetrum TeleMetrum and the Entacore AIM3. The team has chosen to use two different altimeters from different manufacturers to ensure redundancy within the system.

Figure 77: The team’s TeleMetrum altimeter for full scale vehicle.

The TeleMetrum will serve as the team’s primary altimeter due to its robust sampling rate of 100 Hz on ascent and integrated GPS unit. The TeleMetrum supports dual deployment and uses telemetry to report live data to the ground station. Operation of the TeleMetrum requires a HAM Technician license to operate the telemetry, which the team recovery leads are currently attaining. The team has ordered and received the TeleMetrum for use in the full scale vehicle.

The TeleMetrum was chosen over other options because the team desired more altimeter functionality than just the AIM3 provided, however did not require some of the advanced features such as four pyro channels that the TeleMega possessed. The data collected with the TeleMetrum will allow for improved analysis of full-scale flight and will also provide future FAMU-FSU teams with a reliable high-end altimeter.

Figure 78: The Entacore AIM3, selected for full scale vehicle.

The team will also be using the Entacore AIM3 to ensure redundancy within the recovery system. The AIM3 is relatively simple compared to the TeleMetrum, however it still supports dual deployment, and the team is experienced with its operation. Two AIM3s were used for subscale vehicle launch. The AIM uses a sampling rate of 10 Hz and can easily be programmed to deploy at a specified altitude.

Table 11: Final Altimeter Selections.

|  | TeleMetrum | Aim 3 |  |
| --- | --- | --- | --- |
| Manufacturer | Altus Metrum | Entacore |  |
| Dimensions (L*W*H) (mm) | 27x70x16 | 65x25x15 |  |
| Pyro Channels | 2 | 2 |  |
| Field Output | Beeps, AltOS | Beeps |  |
| Weight (g) | 20.13 | 12.81 |  |
| Sampling Rate (Hz) | 100 | 10 |  |
| Battery (V) | 3.7 | 3.7 |  |
| Price | $381.63 | $121.15 |  |

#### Tracker

The final tracking device for the launch vehicle will be the TeleGPS manufactured by AltusMetrum. This device is integrated into the TeleMetrum altimeter and allows the team to access GPS data on a user-friendly platform. The TeleGPS is much preferable to other alternatives because of its integration with the primary altimeter and a lack of user-end assembly. It includes a range of roughly 100km but could vary according to configuration and environment. The TeleGPS requires a HAM Technician license to operate and additional hardware, including the TeleBT and a 400-450MHz hand antenna. The TeleBT is the ground station for the GPS and allows it to communicate with a laptop at the launch site. Both components have been ordered in preparation for full scale flight.

Figure 79: The final selection for tracking launch vehicle, the TeleGPS. This chip (circled) is present on the TeleMetrum altimeter possessed by the team.

As backup, the team will also place an Apple AirTag on the vehicle. The team already possesses an AirTag for the rocket and it has the potential to decrease search time should a serious failure occur. The AirTag does not function as a traditional GPS but can find the rocket if it is within 30ft of an iOS device, which would be useful when searching through high grass or other similar environments.

Table 12: Final tracker selections

|  | TeleGPS |  | AirTag |
| --- | --- | --- | --- |
| Manufacturer | Altus Metrum |  | Apple |
| Dimensions (L*W*H) (mm) | 38 x 25 x 6 |  | 32 x 32 x 8 |
| Weight (g) | 12.3 |  | 11.0 |
| Range (km) | 100 |  | N/A |
| Transmitter Frequency (MHz) | 433 |  | 13.56 |
| Battery | 3.7 |  | 3 |
| Price | $254.43 |  | $30 |

#### Batteries

The batteries selected to power the recovery electronics will be 3.7V lithium polymer batteries with 400 mAh. The batteries are rechargeable and recommended for use with both the TeleMetrum and AIM3. These batteries are lightweight at 9g and fit easily into the avionics bay.

#### Drogue Parachute

The drogue parachute is deployed at apogee and is essential for bringing the launch vehicle to a suitable terminal velocity prior to main parachute deployment to prevent an unbearable amount of shock and loading of the recovery components and points of attachment. From research and consulting with the team mentor, a safe terminal velocity from the drogue parachute is between 70 and 100 feet per second. Additionally, the drogue parachute must allow the launch vehicle to descend fast enough such that the overall descent time does not exceed 90 seconds, per item 3.12 in the NASA Student Launch Handbook. Also, the drag induced by the drogue parachute slightly affects the terminal velocity after main parachute deployment.

The consideration of these factors ultimately led to the Fruity Chutes 30-inch classic elliptical being selected as the drogue parachute of the launch vehicle. With the current launch vehicle design and this drogue parachute, the descent velocity between apogee and main parachute deployment is around 92 feet per second, which is within the team’s established safe range. Additionally, it results in a satisfactory descent time from apogee to main deployment of 39.29 seconds.

#### Main Parachute

The main parachute is the greatest contributor in reducing the impact velocity of the launch vehicle sections. The impact energy of the heaviest tethered section must be below 75-foot pound forces, the drift distance from the launch pad must be less than 2500 feet, and the total descent time must be below 90 seconds, per items 3.3, 3.11, and 3.12 in the NASA Student Launch Handbook, respectively. Of all the parachute alternatives mentioned in PDR, the only parachute that accomplishes all three criteria is the Fruity Chutes Iris Ultra 144-inch Compact Parachute. Thus, it is the final selection for the launch vehicle’s main parachute.

#### Shock Cord

The shock cord allows all sections of the launch vehicle to safely descend together after they have separated. The selected shock cord is 50 feet of ½ inch flat Kevlar shock cord. This shock cord is rated for 6000 pounds, which is well over the maximum force exerted throughout descent. This selection is superior to nylon as it has greater than twice Nylon’s tensile strength. 30 feet of shock cord will be used for the aft bay and 20 feet on shock cord will be used for the forward bay. After research and discussion with the team mentor, it was decided that each shock cord should be at least 17 feet long and no greater than 42.5 feet long. The selected lengths fall within the favorable range and the difference in lengths between the two shock cords should prevent the sections of the rocket from colliding into each other during descent, further mitigating risk of damages. Additionally, these lengths should allow ample shock absorption during the ejection events. The shock cord of the aft bay is connected to the U-bolt attached to the U-bolt in the aft bulkhead of the avionics bay and the motor retainer’s eyebolt attachment. The drogue parachute connects to the shock cord with a quick link 1/3 of its total length away from the avionics bay. The forward bay shock cord attaches to the U-bolt of the nose cone and the U-bolt in the forward bulkhead of the avionics bay. The main parachute connects 1/3 of the total shock cord length down from the nosecone with a quick link.

#### Bulkheads

Bulkheads serve as the caps of the avionics bay and protect the electronics from corrosive gases. The bulkheads will be manufactured out of wood due to strong material properties and its ability to be precisely laser cut by the team. Bulkheads will be assembled by laser cutting ¼” birch plywood then epoxying to create 1” thick bulkheads. Attached rigidly to the bulkhead will be the U-bolt and ejection charges, while the threaded rods will compress the assembly together by tightening nuts. Precise holes for the ejection charges will be laser cut while threaded rods and U-bolt holes will be drilled. To fit smoothly into the avionics bay there will be a lip to accommodate the thickness of the fiberglass housing, so that the bulkhead sits securely without slipping.

#### Quick Links

Quick links are used to attach the parachutes and Nomex cloths to the shock cords. The selected quick links are 5/16-inch stainless steel quick links rated for 2100 pounds.

#### Parachute Protection

Nomex fire blankets will be used to protect the parachutes from residual hot gasses entering the bays from the ejection charges. Although the selected CO2 ejection kit uses a minimal amount of black powder, a small amount of hot gas is expelled into the parachute bays. To mitigate the risk associated with these hot gases, the parachutes will be wrapped in fire retardant Nomex cloth.

#### U-bolts

U-bolts are used as the points of attachment for the recovery system. They are fixed to the bulkheads. The forward bay shock cord connects to the U-bolts in the nosecone and forward end of the avionics bay. The aft bay shock cord connects to the U-bolt in the aft end of the avionics bay and the closed eye bolt on the motor retainer.

#### Separation Charges

The separation charges are responsible for separating sections of the launch vehicle to allow for parachute deployment at apogee and main deployment. Several methods of separation were considered, such as black powder, piston, drag separation, and CO2. Although its traditionally more expensive, CO2 ejection charges were deemed the most viable due to the team’s familiarity with the method and the mitigated risk of compromising the parachutes. Black powder separation has been known to raise risk of damaging parachutes due to the high temperature gasses released. It is also difficult for the team to test with black powder as the FAMU-FSU College of Engineering requires lengthy processes that the team must go through each time they wish to use it. Additionally, piston ejection is typically bulky and complex. The selected kit of CO2 separation charges is Tinder Rocketry’s The Eagle CO2 Ejection System.

To ensure separation of the launch vehicle, two separation charges will be used for each parachute bay. One will serve as the primary ejection charge and the other will serve as a delayed redundant charge in case the primary does not go off. The redundant charge will also contain a larger CO2 canister in case separation fails due to an insignificant amount of pressure produced from the primary charge. Each charge also runs off an independent altimeter, meaning the systems are completely independent of one another.

### Concept of Operations for Recovery System

#### Introduction

##### Background

The recovery system is designed to return a full-scale launch vehicle successfully and safely for the 2024 NASA Student Launch competition. The system is designed to ensure the safety of people at the launch and prevent any damage to the vehicle itself.

##### Assumptions and Constraints

The system is constrained within the guidelines of the competition, using only solid-propellant rocket motors, and deploying a drogue and main parachute. The determined constraints are derived from the 2024 Student Launch handbook, stating that the main parachute must be deployed above 500 ft on descent, the descent time must be less than 90 seconds, and kinetic energy of each independent section upon landing is kept below 75 ft-lbf. The maximum apogee ejection charge delay must not be greater than 2 seconds, and the vehicle cannot drift further than 2500 ft from the launch pad.

For the recovery event it is assumed that catastrophic disassembly during ascent has not occurred, and that the airframe has functioned as designed.

##### Overview

The recovery system is designed to return all sections and components of the launch vehicle together safely to the ground after launch. This is accomplished through dual parachute deployment with two separation events initiated by on-board altimeters and actuated by CO2 ejection charges. The first event occurs at apogee and deploys a 30-inch diameter drogue parachute. The second event occurs at 550 feet AGL and deploys a 144-inch main parachute. The jettisoned aft and forward sections of the launch vehicle remain tethered by shock cords connected to the centrally located avionics bay.

#### Description of Envisioned System

##### Needs, Goals, and Objectives of Envisioned System

The needs of the recovery system ensure the safety of all involved in the launch and allow the rocket to be recoverable and reusable after completing a launch. Any other outcome is a failure of the recovery system.

The goals of the recovery system are to deploy a drogue parachute at apogee and a main parachute at 550ft AGL. After proper sizing and calculation these events allow the launch vehicle to be recovered safely and meet competition guidelines for descent time, wind drift, and impact kinetic energy.

##### Overview of System and Key Elements

The recovery system consists of two on-board altimeters, four separation charges, two parachutes, fire retardant cloth, quick links, shock cords, and U-bolts.

Two altimeters track the launch vehicle altitude and velocity throughout the flight. One of the altimeters is the Altus Metrum TeleMetrum and serves as the primary altimeter, meaning it operates without manually set delays. It requires a HAM radio license for operation. Jake Miller will attain this license and serve as the primary operator of the device. He will track the live state of the launch vehicle throughout the flight. The TeleMetrum is set to send signals to ignite the separation charges at apogee and 550 feet AGL without delays. The second altimeter is the Entacore Aim 3 and serves as the redundant altimeter and will operate with a manually set one second delay. The Aim 3 is set to signal separation one second after apogee and one second after reaching 550 feet AGL. Each altimeter is wired to an independent set of separation charges. Each set consists of a separation charge for apogee and a separation charge for 550 feet AGL.

As well as serving as the primary altimeter, the TeleMetrum also contains the GPS tracking chip to keep track of the vehicle throughout flight. This uses telemetry to communicate live data to the ground station, which is the TeleBT connected to a laptop at the launch site. The GPS unit does not require a different battery than the 3.7V already used with the altimeter. A handheld 400-450 MHz antenna is used to receive the data. A secondary AirTag will also be placed in the launch vehicle in case of catastrophic failure, however the AirTag only works within the presence of other iOS devices so its functionality would be limited in a barren launch site.

The separation charges are Tinder Rocketry’s The Eagle CO2 Ejection System. The Eagle CO2 Ejection System consists of aluminum housings, dual charge cups, puncture piston assemblies, and CO2 cartridge adapters. The housings retain all the components of the kit and are secured to the bulkhead with nuts and bolts. Two electronic match heads and small amount of black powder are loaded into each dual charge cup. The wires of the electronic matches are connected to the pyro channel of an altimeter. Once ignited, the housing is pressurized and propels the puncture piston assembly into the bottom end of the CO2 cartridge. The CO2 cartridge is screwed into the CO2 cartridge adapter, located at the opposite end of the housing from the dual charge cup. Once punctured, the cartridge expels its gas which exits through small holes at the fixed end of the housing leading into the parachute bay. As previously mentioned, each altimeter has its own set of separation charges. The charges associated with the primary TeleMetrum contain 20-gram CO2 cartridges. The backup charges with the redundant Aim 3 contain larger 25-gram CO2 cartridges in case the separation force generated by the initial 20-gram CO2 cartridge is not great enough to separate the vehicle.

Each separation event deploys a single parachute. The separation at apogee deploys the smaller 30-inch drogue parachute. This parachute slows the launch vehicle down to 92 feet per second. This descent speed allows a quick descent to 550 feet and is slow enough that the shock induced from deployment of the main parachute does not compromise the points of attachment. The drogue parachute is connected to the shock cord about 1/3 of the total shock cord length down from the aft end of the avionics bay. This prevents sections of the vehicle from colliding into each other. The main parachute is a 144-inch diameter parachute and is deployed at 550 feet AGL during descent. This brings the descent velocity of the vehicle to around 21.5 feet per second. The main parachute is attached 1/3 of the total shock cord length down from the nosecone to prevent sections from colliding after deployment.

Nomex cloth is used to protect the parachutes from residual black powder gas emission during the ignition of the separation charges. The parachutes are wrapped in the Nomex cloth and stored in the bays after being folded.

Quick links are used to attach the parachutes and Nomex cloths to the shock cord. Each parachute has a quick link attached to the bottom end of its shroud lines. The shock cord is knotted at the previously mentioned points of attachment and the quick link is fixed to the knot.

50 feet of Kevlar shock cord is used in the recovery system of the launch vehicle. 30 feet of shock cord tethers together the aft end of the avionics bay and the booster section of the rocket. 10 feet of shock cord tethers together the nosecone and forward end of the avionics bay.

Now that key elements have been explained, the recovery preparation includes charging all batteries before launch, programming the altimeters to the correct main deployment altitude, setting up the TeleBT ground station, and packing parachutes. Parachutes fill be packed so that they do not compress within the airframe and can be easily pulled out during ejection. Shock cords will be daisy chained within the airframe so they can pull out without tangling. After the packing is complete, shear pins will be screwed into the frame to connect each piece. Altimeters will only be powered on while on the launch rail, to eliminate any possibility of the ejection charges firing on the ground.

##### Interfaces

The recovery system interfaces with other subsystems of the rocket as well, most notably the airframe. The ejection charges are sized according to the pressure produced by the CO2 cartridge, which depends on the interior volume of the bays. These charges must be great enough to separate the section, yet not too large as to separate both rocket sections at apogee. The recovery system also requires the drilling of static port holes into the airframe to ensure the barometric altimeters read accurate pressure. Additionally, the bulkheads on the avionics bay must be strong enough to withstand flight forces during ascent.

Another interface of the recovery system is the radio frequency between the TeleMetrum and the ground station. The TeleMetrum broadcasts at 435 MHz, and a handheld antenna is used to best receive the signal back on the ground station. This interface is made simple by the manufacturers; however, it legally requires a HAM technician license to operate. Thus, a member of the team must attain a HAM technician license to use the interface as intended.

##### Modes of Operations

The most important mode of operation is the redundant systems implemented with two altimeters and two ejection systems. This mode of operation ensures that the separation happens regardless of a failure on one altimeter or ejection charge. Redundancy is essential to any recovery unit within high-powered rocketry.

For separation testing, the charges will need to be fired manually to determine if shear pin were correctly sized. These charges can be ignited through telemetry with the TeleMetrum and ground station, so that separation can be confirmed before true flight.

##### Proposed Capabilities

This recovery system provides a variety of advanced capabilities, mostly through the telemetry link between the ground station and the TeleMetrum. This allows for real time data during flight and the ability to track it on the spot. The setup would also have a range of up to 100km which is well over what is required for the purpose of this full scale. Further capabilities include remote setup of altimeters, removable electronics after launch, and live GPS tracking.

#### Physical Environment

The physical environment that the recovery system is expected to perform in is the test launch site in Palm Bay, FL and Huntsville, AL. The maximum apogee of 4901 ft AGL is expected at both locations, however Huntsville’s elevation is over 570’ higher than Palm Bay’s. Therefore, after testing in Florida the altimeters will have to be calibrated before flying in Huntsville.

Both environments are also known for heavy sunlight, which the barometric sensors on the altimeters are sensitive to. In these locations the team must take extra care to keep the components shaded and out of direct sunlight to prevent incorrect altitude readings.

#### Support Environment

The recovery system will be maintained by removing the electronic components and ejection charges after each flight to inspect, clean, and secure. The ejection charges especially need thorough cleaning after the black powder detonation; instructions on that are provided within the Eagle ejection manual. Batteries will be switched out with fresh ones to ensure operation. All sensitive components are housed within a durable fiberglass container and should be protected in the event of failure. Future upgrades could be performed through upgrading hardware and ensuring all recovery components can exit as smoothly as possible.

#### Operational Scenarios, Use Cases and/or Design Reference Missions

The nominal conditions describe how the recovery system will operate under normal circumstances, where both parachutes deploy. In this scenario, setup with altimeters, parachutes, and shear pins goes smoothly and each altimeter indicates successful wiring on the launch rail. The TeleMetrum will indicate a strong connection with the TeleBT ground station. The altimeters immediately begin waiting to detect a launch, storing all data. As soon as the solid-propellant motor is ignited the altimeters should detect launch, which the rapid ascent captured in detail by the TeleMetrum’s 100Hz sampling rate. The static port holes drilled into the coupler ring allow for accurate barometric readings in both altimeters as altitude increases, while the radio signal is maintained with the ground station. At apogee, both altimeters will detect that the derivative of pressure is zero and the TeleMetrum will immediately ignite the smaller drogue ejection charge. This charge will separate the lower drogue bay and the parachute would pull out without getting caught. The Nomex blanket protects the parachute from damage during the black powder ignition. One second later, the AIM3 would fire the larger drogue ejection charge as a precaution, but the bay would already be separated. The launch vehicle would then begin its descent, with the shock cord and U-bolts being strong enough to hold the separate sections together. At 550 ft on descent, the TeleMetrum would then fire the smaller main ejection charge, where the bottom bay would separate, and the main parachute would pull out smoothly. The AIM3 would again ignite the backup charge one second later. The careful parachute sizing will result in the launch meeting all landing force and descent time guidelines. The team will have a live location of the rocket through the GPS link of the TeleMetrum, and easily recover the rocket.

The off-nominal condition occurs in the case that one altimeter does not fire, caused from a wiring disconnection or other issue. In this case the redundant system design still results in a successful recovery event. If the TeleMetrum does not work, the team loses the GPS capabilities and will have to rely on the AirTag if it falls far out of range. However, the safety of people and the rocket will not be in jeopardy as the AIM3 will deploy drogue and main charges.

#### Risks and Potential Issues

Overall, the system mitigates risk of “lawn-darting” through redundancy and careful design, however electronics will never be turned on until on the launch rail. In a scenario where only one pair of charges fires during launch, all electronics will immediately be turned off after landing. This is so an accidental firing does not harm anyone recovering the rocket.

There is also the small risk of rapid unplanned disassembly during launch or separation, this is best mitigated through careful fabrication, material selection, and stress analysis. The fiberglass, chock cord, and U-bolts chosen have been proven to withstand flight stresses.

### Electrical Components and Redundancy

All described electrical components, such as batteries, altimeters, and trackers will be housed within the avionics bay on a sled. The sled will be 3D printed with PLA filament, to be lightweight yet able to withstand vibrations during flight. The sled will slide onto the threaded rods used to secure the avionics bay.

Figure 80: The 3D printed sled to be inserted into the avionics bay. The sled will contain all electronics and be secured with zip ties and electrical tape.

Electronics, including batteries, altimeters, and trackers, will be zip tied to the sled to secure them during flight. Specialized grooves on the sled will allow the electronics to fit in securely to eliminate movement of the components during launch. Altimeters will be powered on using screw-in buttons.

To ensure redundance throughout the entirety of the recovery design, the team is using two different altimeters from different manufacturers, independently wired, and connected to their own Eagle CO2 ejection system. A diagram of the redundant electrical systems is seen below.

Figure 81: A wiring diagram of the avionics setup. Blue wires represent e-matches.

As pictured the altimeters are wired completely separately, with the switches representing screw-in buttons to turn the altimeters on. The separate wiring ensures that any failure in connection, battery life, or altimeter malfunction does not impact the other setup. The TeleMetrum will be the “primary” altimeter, which means that it will be wired to the first drogue and main charge. The AIM3 will be the “backup” altimeter which controls the second ejection system. The second ejection system will contain a one second delay on both charges, with oversized CO2 cartridges. The purpose of this design is so if the primary ejection charge is not enough to separate the rocket, then the second ejection system can fire again with more force and separate. It is important to note that in the ideal scenario both ejection systems fire; the secondary system does not fire dependent on operation of the first system. The delay between altimeters ensures that simultaneous firing does not occur, which could separate both sections at the same time.

#### Operating Frequency of Tracker

The GPS unit on the TeleMetrum operates at 435 MHz, per the AltusMetrum documentation. Using this frequency requires obtaining a HAM technicians license. The recovery leads are currently in the process of getting the certification before full scale flight.

Figure 82: An assembled view of the inside of the avionics bay. Note the two charges for each separated section, and the sled to house altimeters.

Figure 83: Rendered view of the entire avionics bay, with exterior housing and coupler ring.

## Mission Performance Prediction

### Target Altitude

The target altitude for this rocket is 4892 ft AGL. The predicted altitude is 4839 ft with 10 mph conditions. 10 mph is used because it is the most common wind condition.

### 1.1.2       Updated Flight Profile

Figure 84: Updated Flight Profile – 10 mph Winds.

Table 13: Nominal Flight Profile (No Wind, 5° Launch Angle).

| Event | Flight Time (s) | Notes |
| --- | --- | --- |
| Liftoff | 0 | Rail Exit: 88.2 ft/s |
| Max Velocity | 2.2 | 635 ft/s (Mach 0.58) |
| Motor Burnout | 2.4 | - |
| Apogee | 17.1 | 4839 ft AGL |
| Separation Charge 1 Fire | 17.1 | - |
| Separation Charge 2 Fire | 65.4 | Deploy Vel: 91.1 ft/s |
| Ground Impact | 100 | Impact Vel: 12.5 ft/s Descent Time: 82.9 s |

### Apogee Calculations

The simulated altitude can be checked by deriving a method that accounts for the loss of the motor mass during powered ascent. To derive the theoretical apogee, first, calculate how high the rocket goes under powered ascent (the solid motor is producing thrust) and then how high the rocket goes in the “coasting phase.”  The powered ascent altitude formula can be derived from Newtons 2nd law.

F=m*a

Where F is Force, m is mass, and a is acceleration. Using definition of acceleration:

F=m⋅dvdt

The entire force balance on the rocket can be written as:

F=T-Wavg-Fdrag

Since the thrust, weight, and drag forces are the only substantial forces acting on the rocket. Where T is the trust force, Fdrag is the drag force acting on the rocket. Wavg is the average weight force during powered ascent, the average is taken because the weight varies with time.  For a more accurate result the weight force can be integrated over the duration of the burn, however because the mass of the vehicle (45.83 lbs) is large compared to the propellant mass (5.53 lbs) and the burn time is low (2.4 s), the method for determining the average mass below is sufficient.

mavg=mtakeoff-0.5*mpropellant

and

Wavg=g*mavg

Where mtakeoff is the mass of the vehicle at takeoff, mpropellant is the mass of the propellant, and g is the gravitational constant of Earth. It will be assumed that g is constant. The drag force model we will use is listed below:

Fdrag=0.5*ρ*Cd*A*v2

Where v is the velocity of the vehicle. A is the greatest cross-sectional area of the vehicle.  is the coefficient of drag of the vehicle, for this calculation a standard value was chosen for a vehicle of the same size. ρ  is the density of the air and it will be assumed to be constant.  Rearranging the above equations, it can be obtained:

mdvdt=T-g*mavg-k*v2

v= T-g*mavgk*1-e-2*t*k*T-g*mavgkmavg1+e-2*t*k*T-g*mavgkmavg

Where t is the burn time and v is the velocity of the vehicle after the burn is complete.  The equation for the height of the vehicle after the burn can now be formulated and the velocity of the vehicle will be used to determine the height.  To find the equation for height of the vehicle, we begin by rewriting equation 2:

m*dvdt=m*dvdh*dhdt=m*v*dvdh

Rearranging further and integrating:

hburnout= mavg2*k*ln⁡(T-mavg*gT-mavg*g-k*v2)

Where hburnout is the height of the vehicle after the powered ascent. The height of the vehicle after its coasting portion of flight will be found next.  The mass of the vehicle without the propellant will be used because during this portion of the flight, it is already all burned off.  Using similar reasoning as above, apart from removing the impulse from the equation of motion, we obtain:

hcoasting= mvehicle2*k*ln⁡(mavg*g+k*v2mavg*g)

Now that the equations for the altitude of both portions of the flight have been formulated, they can now be added together to find the total altitude of the vehicle that accounts for drag and changing mass.

hapogee=hburnout+hcoasting

Using the above equations, the theoretical apogee of the rocket was found to be 5081 feet which is 242 ft off from the predicted OpenRocket altitude. This discrepancy is probably because the MATLAB calculation does not account for any wind drift.

The MATLAB program used to execute the above calculations is attached as an Appendix. The vehicle weights are listed in the table above and the simulated motor thrust curve is also listed above. FEA was conducted and listed above.  The highest drag force exerted on the rocket will be 0.24 lbf which was found with the above program. The highest thrust force exerted on the motor is 786.5 lbf. This is a total compressive load on the vehicle of 786.74 lbf. This is well within all material and joint compressive yield strengths.

### Stability Margin Calculations

The vehicle’s stability margin is a very important design criterion. The stability margin dramatically affects the vehicle’s flight performance and ultimately determines whether the vehicle is successfully designed. Although OpenRocket simulations do not define the real-time launch vehicle’s stability margin on launch day, it is a very accurate form of measurement. Shown below is the vehicle’s stability margin profile at the maximum allowable launch day wind speed conditions because this is the most unstable the vehicle would be.

Figure 85: Stability vs. Flight Time

Figure 86: CP and CG vs. Flight Time

Looking at the figure above, the static stability margin of vehicle at rest is 4.11 calibers, the stability margin off the rail is 2.70 calipers, and the stability margin at motor burnout is 4.8 calibers. The static stability margin shown above is above a factor of 2 above NASA’s minimum requirement. This means that any other wind speed conditions lower than 20 MPH will also be above NASA’s minimum requirement. The table below shows the vehicle’s stability margin at 0, 5, 10, 15, and 20 MPH wind speeds at the launch competition’s geographical location/conditions.

Table 14: Wind Speed vs. Stability for 5° Launch Angle.

| 5° Launch Angle |  |
| --- | --- |
| Wind Speed (mph) | Static Stability Margin |
| 0 | 4.22 |
| 5 | 3.52 |
| 10 | 3.24 |
| 15 | 2.91 |
| 20 | 2.70 |

Another method of calculating the static stability margin is the Barrowman’s method. The Barrowman’s method was written into a MATLAB script and used to calculate the vehicle’s static stability margin at 20 MPH wind speeds. The following equation was used to calculate the static stability margin:

SM=XCP-XCGD

Where XCG  is the center of gravity and XCP is the center of pressure, both measured from the tip of the nosecone. The center of gravity is given as 55.017in inches, and the center of pressure can be found by

XCP=CNXN+CFXFCN+CF

The arm length of the fins can be found using the following equation.

XF=XB+XRCR+2CT3CR+CT+16CR+CR-CRCTCR+CT

Where XB is the distance from the tip of the nosecone to the fin root chord leading edge, CR is the length of the fin root chord, and CT is the length of the fin tip chord. The fin coefficient, CF , is represented as

CF=1+RS+R4NS2R21+1+2LFCR+CT2

Where N is the number of fins and LF is the length of the fin mid-chord line. LF can be calculated using the fin semispan, S , with the equation:

LF=S2+0.5CT-0.5CR+Stanθ

The variables in the equations above and their calculated values are shown below in table. The MATLAB script written to calculate the above parameters is attached in an Appendix.

Table 15: Stability Parameters

| Parameter | Symbol | Value | Unit |
| --- | --- | --- | --- |
| Fin Semispan | S | 8.268 | Inches |
| Fin Tip Chord | CT | 4.153 | Inches |
| Fin Root Chord | CR | 6.102 | Inches |
| Fin Sweep Angle | θ | 40 | Degrees |
| Fin Mid-Chord Line | LF | 7.74 | Inches |
| Radius of Airframe | R | 3.00 | Inches |
| Number of Fins | N | 4 | N/A |
| Nose Tip to Fin Root Chord Leading Edge | XB | 86.75 | Inches |
| Fin Root Leading Edge to Fin Tip Leading Edge | XR | 11.02 | Inches |
| Arm Length of Nosecone | XN | 9.17 | Inches |
| Nose Cone Length | LN | 19.865 | Inches |
| Nose Cone Term | CN | 2.5 | N/A |
| Fin term | CF | 13.00 | N/A |
| Center of Pressure | XCP | 79.9 | Inches |
| Center of Gravity | XCG | 55.017 | Inches |

Comparing the stability margin values calculated from OpenRocket and the MATLAB Code

Table 16: Stability Results

| Method | Stability Margin (Calibers) |
| --- | --- |
| OpenRocket Simulation Software | 4.11 |
| Barrowman’s Method | 3.97 |

The variance in the two methods is probably because the OpenRocket accounts for more geometric variables than the manual method does.

### Energy at Landing Calculations

Using the leading launch vehicle design, each independent section of the launch vehicle’s kinetic energy at landing was calculated. Kinetic energy of a body is dependent on the mass and velocity of the body. This relationship is shown in the following equation:

K=12mv2

where K is the kinetic energy, m is the mass of the body, and v is the velocity of the body. To obtain the descent velocity, multiple OpenRocket simulations were performed without wind. This is because the velocity without wind is the largest. The largest obtained value of the ground-hit velocity was 12.63 ft/s. This value was used for the velocity in each of the calculations shown in the table below.

Table 17: Kinetic Energy Calculation

| Section | Mass (lbs) | Kinetic Energy (ft-lbf) |
| --- | --- | --- |
| Upper section with payload | 22.36 | 55.43 |
| Upper section | 17.36 | 43.04 |
| Avionics bay | 3.719 | 9.22 |
| Lower section | 18.778 | 46.55 |

The descent velocity was also calculated by using the following equation for the descent speed of a parachute:

v=2gmACDρ

Where g is the acceleration due to gravity, m is the mass of the launch vehicle, A is the projected area of the parachute, CD is the drag coefficient, and ρ is the density of air. Using the Fruity Chutes Iris Ultra 144-inch Compact Parachute, the landing velocity was calculated to be 11.79 ft/s. Using this value for descent velocity, the values for landing kinetic energy were recalculated in the table below.

Table 18: Kinetic Energy Alternative Calculation

| Section | Mass (lbs) | Kinetic Energy (ft-lbf) |
| --- | --- | --- |
| Upper section with payload | 22.36 | 48.25 |
| Upper section | 17.36 | 37.46 |
| Avionics bay | 3.719 | 8.03 |
| Lower section | 18.778 | 40.52 |

### Descent Time Calculation

Descent time of the launch vehicle is dependent on the descent speed and altitude of the launch vehicle. Using the target altitude and calculated descent speeds, the total descent time can be calculated dividing the vertical distance traveled by the descent velocity.

From apogee to 550 feet AGL, the descent speed can be calculated by using the previously mentioned descent rate equation for the Fruity Chutes 24-inch Classic Elliptical Parachute. This results in a descent speed of 88.01 ft/s.

The launch vehicle travels at this velocity until the main parachute is deployed. Thus, the vertical distance traveled at this velocity is the difference between the target apogee and main parachute deployment altitude. Descent time is then calculated by dividing this difference by the descent speed. The result is the descent time from apogee to main deployment in seconds, which is 42.77 seconds.

After main parachute deployment, it was calculated that the descent rate will be 12.55 ft/s. The descent time for the main parachute can then be calculated by dividing its deployment altitude by the descent speed, resulting in 41.44 seconds. The total descent time is the sum of the two previously calculated times. The result is a total descent time of 84.21 seconds, which is under the 90 second descent time requirement.

### Drift Distance Calculation

The total distance that the launch vehicle drifted from the launch pad was calculated making a few assumptions. The first assumption is that the launch vehicle reaches apogee directly above the launch pad. Additionally, the drag from the drogue parachute is ignored during the main parachute’s descent. Thus, the only factors affecting the drift distance is the previously calculated descent time and the wind speed. The total displacement is the product of the wind speed and the descent time. The calculations of drift distance for varying wind speeds are shown in the table below.

Table 19: Wind Drift Distance Calculation

| Wind Speed (mph) | Drift Distance (ft) |
| --- | --- |
| 0 | 0 |
| 5 | 617.58 |
| 10 | 1235.17 |
| 15 | 1852.75 |
| 20 | 2470.34 |

The wind drift distance of the launch vehicle was alternatively calculated using OpenRocket. The assumptions made in the prior calculation do not hold for the OpenRocket calculation as there is no setting to negate wind drift for only the ascent of the launch vehicle. Thus, at apogee, it is not directly above the launch pad. The OpenRocket plot of the wind drift distance with 20 mph winds is shown below.

Figure 87: Wind Drift Distance vs. Flight Time.

# Payload Criteria

## Design of Payload Experiment

### Final Design Selection

The final selected payload design has been chosen to be an autonomous monocopter, which self-stabilizes descent using thrust-vectoring fins. The design will utilize legs to land the STEMnauts in the desired vertical orientation.

Figure 88: A CAD model of the selected payload experiment.

It is important to note that at the time of writing, the FAMU-FSU Student Launch team has been unable to receive the funding necessary to purchase parts for the payload despite pursuing a variety of different sponsors. Instead, the team has been focusing all funds on the successful subscale launch and required parts for the full-scale vehicle. If funding is secured, then fabrication and assembly would begin immediately. While bottlenecked, the team has been performing simulations on the system in MATLAB to develop a controller for the thrust-vectoring fins. This is detailed in later sections.

The primary mode of descent chosen was an electric powered ducted fan (EDF) due to its high thrust output of up to 7 lbs with a single motor. This thrust value is much higher and much more sustained than thrust from a gas canister.  This compact design fits easiest into the payload bay and stays true to the intent of the payload mission.

Figure 89: The QX 90mm EDF selected for powered descent.

The selected choice of stabilization will be the thrust vectoring fins out of necessity, to eliminate the yaw rotation cause by the single EDF. The fins also provide the additional functionality of controlling the heading of the payload, which is very important to the required specification f landing in the desired orientation. In theory, the fins allow the payload to remain upright even in the presence of moderate environmental disturbances, which increases the robustness of the design significantly. The control theory behind the fins is implemented into the flight computers for actuation.

Figure 90: The four thrust-vectoring fins to stabilize the payload descent. Benchmarking revealing similar fins in almost every monocopter design online.

Retractable landing legs were chosen for the landing system of the payload because they could greatly increase the surface area of the landing spot. The further the legs can reach the higher probability it will land in an upright fashion, increasing the odds of a successful payload experiment. The legs will be deployed at a set height above the ground, carefully designed as a four bar which uses servos to draw the legs out. The configuration of the legs when they are drawn back fits snugly within the payload bay.

Figure 91: The four-bar landing leg mechanism for payload design.

### Concept of Operations (CONOPS)

#### Introduction

##### Background

The detailed payload was made to meet the requirements laid out for participation in the 2024 NASA Student Launch competition. The goal of the system is to safely retain and land four STEMnauts after being released upon the descent of a high-powered rocket.

##### Assumptions and Constraints

The system is constrained within the guidelines of the competition, preventing the use of parachutes or streamers on the payload. Chemical energetics are not permitted below 500ft AGL. The payload can also deploy at 400ft above ground level (AGL) due to constraints around the airfield. The payload must also be a minimum weight of 5 lbs per competition requirements and not violate any of the team’s survivability metrics.

Due to the altitude constraint and the fact that the main parachute cannot deploy below 500 ft, it is then assumed that the payload begins operation after the main parachute deploys. It is also assumed the flight has been successful up to 400ft on descent with a drogue parachute deploying at apogee. If these assumptions are not met, then the launch has failed, and the payload experiment will be unsuccessful.

##### Overview

The proposed payload is a monocopter which uses an electric powered ducted fan (EDF) to control the descent and land the STEMnauts safely. The payload will utilize control theory to actuate four thrust-vectoring fins which prevent yaw rotation and account for environmental disturbances upon descent. The payload will be secured to the shock cord with separate rope then released via a line cutter at 400ft at which the EDF will turn on, self-stabilizing as it descends. An on-board altimeter will determine when it releases from the main tether at 400ft and to deploy the landing legs.

#### Description of Envisioned System

##### Needs, Goals, and Objectives of Envisioned System

The need of the payload is to ensure spectator safety and STEMnaut survival without use of parachutes or steamers. The goals of the system are to release the payload at 400ft and then begin a slow powered descent, where landing legs are activated at a set height over ground. These lead to the final objective of landing the payload upright with minimal impact force. The STEMnauts will be retained and manually retrieved after landing. The survivability metrics are objectives meant to protect the STEMnauts. These metrics are as follows.

- All STEMnauts remain within their designed restraints throughout the entirety of the payload experiment.

- No STEMnauts incur any significant physical damage or failure. This includes any crack/breakage, plastic deformation, burn/corrosion, and/or melting.

- No STEMnaut should experience an acceleration greater than 25 G for up to 150 milliseconds.

- A viable method of ingress/egress exists after the landing event.

##### Overview of System and Key Elements

The electric powered ducted fan is the source of thrust for the payload vehicle. The selected EDF for the vehicle is the QX-motor 90mm with 7lb thrust. It is controlled by an electronic speed controller (ESC), which requires strong LiPo batteries. This is the primary design choice for the payload. This fits well into the launch vehicle and provides much stronger thrust than any other alternative design. The ESC, and therefore the EDF, is controlled by the flight computer, which interfaces with the user. The flight computer also has four connections for servos which move the thrust-vectoring fins. The user will implement the control law onto the flight computer, which will read the heading of the vehicle with an on-board gyroscope and adjust the fins accordingly. In this way the payload is design to fly autonomously, however there will be a manual override to kill the EDF should it go haywire. This override would be communicated via RF link with the flight computer, the same link that commands the line ejection system to sever the payload from the cord.

As the payload descends and continues to self-stabilize, the landing legs will extend as the payload is 15ft above the ground. The payload will then land slowly and the STEMnauts will be manually retrieved.

##### Interfaces

The team will interface with the flight computer through a RF transmitter than allows the line cutter to deploy the payload and allows for a manual override should the EDF go out of control. The payload will not interface with existing avionics components ad have separate electronics so that everything is completely independent.

##### Proposed Capabilities

The proposed capabilities of this payload design is the ability to correct for different deployment orientations and environmental disturbances. The large amount of surface area provided by the legs allows the payload to land on a variety of different surfaces, from high grass to dirt, all while maintaining the vertical orientation. The thrust provided by the EDF should be sufficient to slow the payload down to meet the survivability metrics.

#### Physical Environment

The payload will operate in the same environments as the recovery system, except it will also interact with the ground during landing. This presents a variety of different orientations, from tall, wet grass in Palm Bay to more dirt fields in Huntsville. The landing legs were thought to allow the payload to adapt to a wider variety of landing spots.

#### Support Environment

#### The payload will be maintained through different stabilization tests on the ground and actuating the legs. After each test or payload demonstration flight the payload will be checked for any damage and LiPos recharged, as the flight will take up most of the power provided by the four LiPos.

#### Risks and Potential Issues

Risks involved with this design include dangers of the monocopter design should it go haywire, and the precise nature of the stabilization. The payload will have an implemented override switch where the user can gain manual control over the payload in case of emergency or kill the fan so it falls straight down. Safety should not be granted to release the payload unless the area is completely clear so that worse case scenario is accounted for.

### System Design

#### Control System Design

For the chosen payload design, the thrust-vectoring fins are essential to prevent yaw rotation and stabilize the payload body in the presence of outside disturbances. Further, the payload should have the ability to stabilize regardless of starting orientation. Without these functions the payload has a very low probability of success. To analyze this problem, the team used a variety of MATLAB tools to design a PID controller for a simple 2D variation of the fin. By working out basic equations of motion and implementing control law the team will be more prepared to control the system once parts are funded.

The first step is to consider the equations of motion that control the heading angle of the payload during descent.

Figure 92: A simple free body diagram of the 2D payload.

Inspection of the free body diagram of the system shows that in a simple system the thrust force created by the EDF creates a moment about the center of mass equal to

τ=- Fthrust*L*sin⁡(ϕ)

Using Newton’s second law for rotational motion, the equation becomes

Izz* θ= -Fthrust*L*sinϕ

The control variable θ describes the heading of the payload, or the output of the system, and can now be turned into a transfer function to begin the control law. A feedback loop of the controlled system is used to visualize the 2D payload system. Values of constants were estimated based off of existing CAD models.

Figure 93: Feedback loop, where the controller determines fin angle to correct the heading of the payload. θdesired=0° for a vertical orientation.

A major concern for the control system is the overshoot and response time of the payload to disturbances, as significant overshoot could further destabilize the system and low response time would result in the STEMnauts falling in an undesirable orientation longer. Therefore, when implementing a PID controller these attributes were sought to be minimized. Using ODE45 and MATLAB’s control system toolbox, a root locus of the controlled was created to visualize the closed-loop poles.

Using these tools, the PID controller was tuned to have minimal overshoot and response time for a step input for the simple system, which would represent an outside disturbance like wind which could impact the heading of the payload body. The system response for this condition is seen to successfully drive the payload body to a vertical orientation.

Figure 94: System response to a step input

The overshoot and settling time were found to be minimal at:

%OS=12.2

Tsettling=1.21s

The tuned gains for the controller were found to be:

Kp=0.86

Ki=1

Kd= 0.17

This system was also given a visual simulation to an initial disturbance of 30°, which would represent a large force. This simulation, and all code, can be found on the GitHub repository at github.com/jakmilller/thrust-vectoring-fin-control.

Figure 96: The final orientation of the payload (blue) and the fin (red) after a disturbance of 30°.

Overall, the controller designed in this very simple case was used to validate the fin solution to the stabilization issue of a monocopter design and gain familiarity with tools that would be required to tackle the very complicated controls problem of 3D stabilization with multiple fins. The purpose of this control design simulation is to gain basic knowledge of the fundamentals of controlling a system such as this before parts are funded.

#### Payload Integration and Retention

The payload is integrated in the launch vehicle as it is retained in the upper bay. The body will be tied to the shock cord with a separate rope so it is pulled out of the bay by the main parachute deploying. The payload is retained either inside the bay or on the shock cord until a line cutter releases the payload at 400ft. If permission isn’t granted then the team will send a signal to the line cutter to abort at 400ft and continue retaining the payload on the shock cord. In that occurrence the payload would simply fall with the rest of the separated features.

# Safety

The Range Safety Officer (RSO) for this year is Atzimba Avellaneda. Her duties as RSO are as follows:

- To implement safety standards and regulations during all phases of the project.

- Develop and enforce safety protocols that are to be followed by all subsystems and individuals. Safety briefings will be provided to all involved.

- Develop and communicate emergency response plans that cover potential hazards and mitigate solutions so everyone is prepared in case of an emergency and in the rare occasion that the RSO is not present.

- Inspect the vehicle before and after test launches and monitor the weather to ensure the launches' safety.

- Monitor activities such as the design and construction of the vehicle and payload, STEM engagement activities, and recovery.

- Manage, maintain, and assist in writing the hazards analyses failure mode analyses, procedures, and chemical inventory.

The safety of all individuals surrounding the progression of the project is of utmost importance. Ensuring the security of the students and the environment, and minimizing the risks is the foundation for a positive learning experience. This section provides comprehensive safety measures and guidelines that must be adhered to throughout the entire process, from design to final disassembly of the rocket. By respecting and strictly following these safety protocols, the team creates a safer and more rewarding environment as we move through the competition.

The following tables are the Final Assembly and Launch Checklists, the Risk Assessment Matrices that identify the likelihood and severity of the hazards for the Personnel Hazard Analysis (PHA) and the Failure Modes and Effects Analysis (FMEA). Each hazard has a grading labeled from the Risk Assessment Category (RAC) before and after the mitigation.

## Final Assembly and Launch Checklists

The following checklists are vital to the success of the mission. There are lists of tools and equipment as well as procedure checklists to ensure a successful flight. If any of the items are forgotten the mission will be a failure for the launch of the vehicle. While there is no way to truly lessen the danger associated with the latter, the creation of a contingency is the best method for reducing the chance of tragedy.

The assembly and operation checklists are in chronological order. These tasks are to be executed by the team during the launch day assembly, the pre-flight, and post-flight. The steps that include the VERIFY label, the person under “Owner” and “Safety Officer” need to participate and/or execute the action and sign off the verification. The purpose of the VERIFY notice is to halt progress at mission-critical actions that, if executed incorrectly, could or would result in failure to launch or failures during flight.

### Packing List

Table 20: Packing list that was used for sub scale and will be used for full scale.

| Subscale Launch Packing List |  |  |
| --- | --- | --- |
| Part | QTY | Packed (Yes/No) |
| Fins | 5 |  |
| Main chute | 1 |  |
| Drogue Chutes | 1 |  |
| Shear pins (4-40, smaller size) | Lots |  |
| Shock chord | 8 |  |
| I-bolts | 2 |  |
| Electrical tape | 1 |  |
| Lipos | 3 |  |
| Lipo charger | 1 |  |
| Laptop | 2 |  |
| Altimeter cable | 1 |  |
| Putty | 1 |  |
| Zip ties | Lot |  |
| Black powder | 6 |  |
| Wires | Lots |  |
| Screwdriver (shear pins) | 1 |  |
| Screw drivers | 1 |  |
| Scissors | 1 |  |
| Eye Protection | 5 |  |
| Ignition charges (E-matches) | 8 |  |
| Super Glue | 3 |  |
| Epoxy set | 1 |  |
| Star-key wrench | 1 |  |
| Sandpaper (120 & 400 grit) | 3 |  |
| Rubbing Alcohol | 1 |  |
| Gloves | 10 |  |
| Paper towels | 1 |  |
| Motor casing | 1 |  |
| Extra AV couplers | 1 |  |
| Ballasts | 3 |  |
| Toolset | 1 |  |
| Motor casing end cap | 1 |  |
| Rocket front bay | 1 |  |
| Rocket aft bay | 1 |  |
| Drill | 1 |  |
| Drill bits (for drilling into FG) | 1 |  |
| AV Bay | 1 |  |
| CO2 Cartridges | 6 |  |
| Fire Blanket(s) | 3 |  |
| Drill Taps (shear pins) | 1 |  |
| Drill bits (shear pins) | 1 |  |
| Rail Buttons | 4 |  |
| Apple AirTag | 1 |  |
| Sanding Drill | 1 |  |
| Duct tape/blue tape | 2 |  |
| Caliper | 1 |  |
| Box Cutters | 3 |  |
| Scraper | 1 |  |
| Wire Cutters | 2 |  |
| Black Powder Charges | 4 |  |
| Eagle kit | 1 |  |
| Motor Retainer Cap | 1 |  |
| Motor Retainer/Tail cone | 1 |  |

### Vehicle Assembly Checklist

Table : Vehicle Assembly Checklist

| Vehicle Assembly Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Avionics Bay |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Avionics/Payload Lead |  |  | Jake Miller |  |
| Step | Verification | Action |  | Completion |
| 1 | VERIFY | Batteries are charged prior to assembly. Altimeters turn on when switches pressed |  |  |
| 2 |  | Fasten avionics sled inside bay |  |  |
| 3 |  | Route A channel wires and corresponding grounds to one side |  |  |
| 4 |  | Route B channel wires and corresponding grounds to opposite side |  |  |
| 5 |  | Screw CO2 cartridges into all charge bases on inside of bulkheads |  |  |
| 6 |  | Replace avionics bulkhead and fasten |  |  |
| 7 | VERIFY | Altimeters turn on when switches are pressed |  |  |
|  | Avionics Wiring Color Matching Pre-Launch |  |  |  |
|  | Channel | Color |  |  |
|  | A |  |  |  |
|  | B |  |  |  |
|  | G |  |  |  |
| Ejection Charges |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Step | Verification | Action |  | Completion |
| 8 |  | Place O-ring around base of e-match |  |  |
| 9 |  | PPE Recommended: respirator. Place small amount of putty on top and bottom O-ring |  |  |
| 10 |  | Grease the charge cup and pass e-matches through it. |  |  |
| 11 |  | Prepare 4 pre-measured black powder loads. |  |  |
| 12 |  | PPE REQUIRED: nitrile gloves, safety goggles, long sleeves, pants, closed-toed shoes. Load black powder into charge cups and cover with blue tape. Trim tape to make flush with charge cup. |  |  |
| 13 | VERIFY | E-matches secure. Charge cups loaded. Stickers firmly attached. |  |  |
| 14 |  | Unscrew red housings from external AV bay. Lube the housings and place charge cups in red housing |  |  |
| 15 |  | Place spring vertical on table. Place steel pointed plug point side down on top of screw. Lube these parts. |  |  |
| 16 |  | Invert red housing w/ charge cup. Push down against plug until cup is seated at bottom of red housing and plug is directly above. |  |  |
| 17 | VERIFY | Charge cups properly seated and plugs flush with cup tops. |  |  |
| 18 |  | Keeping spring pressed against plug, screw red housing into the base on the outside of AV bay. |  |  |
| 19 |  | Connect A-channel and ground leads to e-match 1 & 2 leads. |  |  |
| 20 |  | Connect B-channel and ground leads to e-match 3 & 4 leads |  |  |
| 21 | VERIFY | Each e-match is connected to an A/B channel AND a ground wire. Reference wire color table above. |  |  |
| 22 |  | Tape external wires to red charge housings, clear of recovery harness attachment bolts. |  |  |
| Upper Bay, Payload, and Main Chute |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Avionics/Payload Lead |  |  | Jake Miller | Initial |
| Step | Verification | Action |  | Completion |
| 23 |  | Connect recovery harness end to foreword nosecone bulkhead. |  |  |
| 24 |  | Connect main parachute to midpoint quick link of recovery harness. |  |  |
| 25 | VERIFY | Payload battery is charged. Payload activates when switch is in "on" position. |  |  |
| 26 |  | Switch payload electronics to "on". |  |  |
| 27 | VERIFY | Payload is on before installation. |  |  |
| 28 |  | Place payload in housing. Connect to PL quick link between foreword bulkhead and main chute. |  |  |
| 29 |  | Connect recovery harness end to avionics B side bulkhead. |  |  |
| 30 | VERIFY | Main parachute harness is connected to avionics B side. |  |  |
| 31 |  | Lay out horizontal: Nose section, payload, main chute, av bay. |  |  |
| 32 | VERIFY | All quick links are attached to the correct location and fully closed. |  |  |
| 33 |  | Insert payload into housing. Insert payload housing into upper payload bay. |  |  |
| 34 |  | Pack main parachute. |  |  |
| 35 | VERIFY | Main parachute is correctly packed. |  |  |
| 36 |  | Insert packed main chute into upper payload bay. Reeve remaining shock cord. |  |  |
| 37 |  | Join upper payload bay and B-side of avionics bay. |  |  |
| 38 | VERIFY | B-channel ejection charges are inserted into upper payload bay. |  |  |
| 39 |  | Screw shear pins into pre-drilled holes to join UPLB and AV bay. |  |  |
| Motor Installation |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Airframe Lead |  |  | Nicholas Hux | Initial |
| Step | Verification | Action |  | Completion |
| 52 |  | Unscrew motor retainer ring. Remove motor casing and motor tube from vehicle |  |  |
| 53 |  | PPE Recommended: nitrile gloves. Lightly grease aft, forward, and foreword seal disk O-rings |  |  |
| 54 |  | Install forward seal disk O-ring onto foreword seal disk. Install foreword seal disk in motor case. |  |  |
| 55 |  | Install foreword closure with threaded adapter to receive eye bolt |  |  |
| 56 | VERIFY | Eye bolt adapter installed to motor case. Install eye bolt |  |  |
| 57 |  | PPE REQUIRED: nitrile gloves, safety goggles, long sleeves, pants, closed-toed shoes. Insert liner containing propellant grains into motor tube. Insert tube into motor casing |  |  |
| 58 | VERIFY | No motor delay or ejection charge installed. |  |  |
| 59 |  | Screw on aft closure. Replace motor retainer |  |  |
| 60 | VERIFY | Motor retainer reinstalled. Nozzle cap fixed over nozzle. |  |  |
| Lower PL Bay, Fin Can, and Drogue Chute |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Avionics/Payload Lead |  |  | Jake Miller |  |
| Step | Verification | Action |  | Completion |
| 40 |  | Connect recovery harness end to eye bolt at top of motor case |  |  |
| 41 |  | Connect drogue parachute to midpoint quick link of recovery harness |  |  |
| 42 |  | Connect recovery harness end to avionics A side bulkhead |  |  |
| 43 | VERIFY | Drogue parachute harness is connected to avionics A side |  |  |
| 44 |  | Lay out horizontal: av bay, drogue chute, LPLB/fin can |  |  |
| 45 | VERIFY | All quick links are attached to the correct location and fully closed |  |  |
| 46 |  | Pack drogue parachute |  |  |
| 47 | VERIFY | Drogue parachute is correctly packed |  |  |
| 48 |  | Insert packed drogue chute into lower payload bay. Reeve remaining shock cord |  |  |
| 49 |  | Join lower payload bay and A-side of avionics bay |  |  |
| 50 | VERIFY | A-channel ejection charges are inserted into upper payload bay |  |  |
| 51 |  | Screw shear pins into pre-drilled holes to join LPLB and AV bay |  |  |
| Final Sign-Off |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification | Action |  | Completion |
| 61 | VERIFY | All checklist steps completed. Vehicle prepared for pre-flight. |  |  |

### Pre-flight checklist

Table 22: Pre-flight checklist.

| Pre-Flight Checklist |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |  |
| Safety Officer |  |  | Atzimba Avellaneda |  |  |
| Mentor |  |  | Tom McKeown |  |  |
| Team Lead |  |  | Jacob Schmitt | Initial |  |
| Step | Verification | Action |  |  | Complete |
| 1 |  | Confirm launch group/time with NASA RSO |  |  |  |
| 2 |  | Confirm launch pad with NASA RSO |  |  |  |
| 3 | VERIFY | Cleared by RSO to approach pad |  |  |  |
| 4 |  | Inspect launch rail cant. Note and refer to simulations |  |  |  |
| 5 |  | Install vehicle on 1515 launch rail |  |  |  |
| 6 |  | Switch on flight computers |  |  |  |
| 7 | VERIFY | Flight computers both active |  |  |  |
| 8 |  | Connect 12V launch leads to igniter leads on vehicle |  |  |  |
| 9 |  | Continuity check |  |  |  |
| 10 | VERIFY | Good continuity |  |  |  |
| 11 | VERIFY | All checklist steps completed. Vehicle prepared for flight. |  |  |  |

### Terminal Count and In-Flight Checklist

Table 23: Terminal count and in-flight checklist.

| Terminal Count and In-Flight Checklist |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |  |
| Safety Officer |  |  | Atzimba Avellaneda |  |  |
| Mentor |  |  | Tom McKeown |  |  |
| Team Lead |  |  | Jacob Schmitt |  |  |
| Step | Verification |  | Action |  | Complete |
| 1 |  | Ensure active communication with TeleMega flight computer |  |  |  |
| 2 |  | Ensure avionics batteries sufficiently charged (live telemetry from TeleMega) |  |  |  |
| 3 | VERIFY | Cleared for launch by RSO |  |  |  |
| 4 |  | Begin terminal count |  |  |  |
| Launch |  |  |  |  |  |
| 5 |  | Avionics lead, using live telemetry, confirms apogee charges fire. Callout: "Sep 1" |  |  |  |
| 6 |  | Team visually confirms drogue deployment. Callout: "Good drogue" |  |  |  |
| 7 |  | Avionics lead confirms reduction in descent velocity from telemetry. Callout: "Av Concurs" |  |  |  |
| 8 |  | Team maintains visual on vehicle during descent |  |  |  |
| 9 |  | Avionics lead, using live telemetry, confirms 550ft charges fire. Callout: "Sep 2" |  |  |  |
| 10 |  | Team visually confirms main deployment. Callout: "Good main" |  |  |  |
| 11 |  | Avionics lead confirms reduction in descent velocity from telemetry. Callout: "Av Concurs" |  |  |  |
| 12 |  | Team maintains visual on vehicle during descent |  |  |  |
| 13 |  | Team visually confirms landing. Callout: "Impact" |  |  |  |
| 14 |  | Avionics lead confirms zero descent velocity from telemetry. Callout: "Av Concurs" |  |  |  |
| Final Sign-Off |  |  |  |  |  |
| 15 | VERIFY |  | All checklist steps completed. Vehicle successfully recovered. |  |  |

### Post-flight Checklist

Table 24: Post-flight checklist.

| Post-Flight Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification | Action |  | Complete |
| 1 | VERIFY | Cleared by RSO to approach pad. |  |  |
| 2 |  | Measure distance from pad to point of vehicle impact |  |  |
| 3 |  | Disconnect recovery harnesses from both sides of avionics bay |  |  |
| 4 | VERIFY | Avionics bay turned over to avionics lead |  |  |
| 5 |  | Vehicle components returned to staging area. Lay upper and lower sections on table and inspect for damage |  |  |
| 6 | VERIFY | Visual confirmation that all ejection charges fired before work on av bay begins |  |  |
| 7 |  | Detach removable av bay bulkhead and remove sled |  |  |
| 8 |  | Avionics team connects to flight computers and downloads data |  |  |
| 9 | VERIFY | Data has been downloaded and saved before computer shutdown |  |  |
| 10 |  | Flight computers shutdown |  |  |
| 11 | VERIFY | All checklist steps completed |  |  |

## Personnel Hazard Analysis (PHA)

A PHA is a crucial component of ensuring the safety of all participants involved in activities revolving the rocket's construction. The following tables outline the hazard risk to the personnel involved in this year’s NASA Student Launch. The PHA is used to identify potential hazards that can happen throughout the project's progression, how the team assesses the risks, and outlines the team's measures to mitigate them.

Table : Risk Assessment categories for PHA and FMEA.

| Risk Assessment Matrix |  | Likelihood |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | A Improbable | B Occasional | C Probable | D Highly probable |
| Severity | 1 Marginal | 1A | 1B | 1C | 1D |
|  | 2 Significant | 2A | 2B | 2C | 2D |
|  | 3 Critical | 3A | 3B | 3C | 3D |
|  | 4 Catastrophic | 4A | 4B | 4C | 4D |

Table : Updated Personnel Hazard Analysis.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) |
| --- | --- | --- | --- | --- | --- |
| Personnel Hazards due to Rocket Building Activities |  |  |  |  |  |
| Inhalation of chemicals, such as propellant, epoxy, and fiberglass, or debris. | Improper or no use of PPE (face mask) and not handled in well ventilated area. | Mild to severe irritation in throat and/or lungs. | 3C | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 3B |
| Ingestion of chemicals, such as propellant, epoxy, and fiberglass, or debris. | Improper or no use of PPE (face mask) and insufficient caution. | Mild to severe irritation in respiratory system and/or stomach. | 3A | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2A |
| Contact with chemicals, such as propellant, epoxy, and fiberglass, or debris. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.). | Mild to severe irritation or burn to skin. | 3D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 3B |
| Trips and falls. | Shop not clean, spill of liquid, or lack of attention to surroundings. | Cuts, scrapes or bruising. | 2D | Make sure shop is clean and always upkept and be aware of surroundings (especially around hazardous materials). | 2B |
| Contact with hot tools. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling tool properly. | Mild to severe irritation or burn to skin. | 2D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools. | 2A |
| Fumes from soldering. | Improper or no use of PPE (face mask) and not handled in well ventilated area. | Mild to severe irritation in respiratory system. | 3B | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools. | 2A |
| Carrying high load. | One or more person lifts too much load at once or throughout time. | Body soreness to muscle tear or hernia. | 4B | If object is too heavy, add more people to lift to lighten load. If many people are required to lift, use other methods, like rolling or sliding, to move. | 3A |
| Contact with sharp objects. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling object properly. | Mild to severe cuts. | 3D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools and/or materials. | 2A |
| Allergy to epoxy or resin. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and prolonged exposure to substances. | Itching and rashes, chemical burns, and/or irritation in respiratory system. | 3B | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2A |
| Injury from rocket debris. | Sections of rocket could break off and person is unaware of surroundings. | Bodily injury. | 3C | Maintain communication with events of launch and be cautious of surroundings. | 2B |
| Absence of proper first aid supplies. | Improper upkeep up first aid kit and other safety supplies while operating shop. | Injuries could get out of hand. | 3B | Properly restock first aid kit and other safety supplies. Also, maintain knowledge of how to address injuries. | 1A |
| Contact with electricity. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling properly. Live electrical wiring. | Mild to severe irritation or burn to skin. | 2D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2B |
| Proximity to high-pressure event. | Over-pressured vessel by product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 3B | Maintain high caution while handling. Person is trained to handle materials. Not overfilling vessels. | 3A |
| Proximity to explosive event. | Unaware of surroundings. Accidental initiation by product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 4B | Minimize people handling. Maintain high caution while handling. Person is trained to handle materials. Isolate firing mechanism until clear range. | 4A |
| Proximity to combustion event. | Intentional or unintentional ignition of motor. Product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 4B | Minimize people handling. Maintain high caution while handling. Person is trained to handle materials. Isolate firing mechanism until clear range. | 4A |
| Personnel Hazards due to Environmental Causes |  |  |  |  |  |
| Allergies from outdoor activities, such as launch day. | Too much pollen or prolonged exposure. | Itching, rashes, and/or irritation in respiratory system. | 2B | Reduce long outdoor exposure. | 1A |
| Exposure to illness, such as cold or flu. | Near others in crowd who are sick. Improper or no use of face masks when feeling ill around others. | Cold or flu like symptoms. | 2B | If falling ill or near someone ill, communicate with team and wear face mask. | 1B |
| Eye sensitivity from sun or bright sky. | Observing rocket throughout launch during sunny day. | Temporary to permanent blindness and/or eye irritation. | 1C | Wear protective eyewear, and do not look into sky for prolonged periods of time. | 1B |
| Skin sensitivity from sun exposure. | Prolonged exposure outdoors on day with high UV index. | Skin redness, irritations, and/or burns. | 2C | Wear protective sun care and/or long sleeves and pants. Reduce sun exposure. | 1C |
| Bug bites or stings. | Prolonged exposure outdoors within wildlife. | Skin redness, irritations, and/or rash. Respiratory problems and bodily shock. | 3C | Use bug spray. Knowledge of allergies and proper use of allergy medication. | 3A |
| Falling into body of water, such as puddles or lakes. | Lack of attention to surroundings during tests and launch days. | Bodily injury. Wet clothes and/or shoes. | 2A | Aware of surroundings. | 1A |
| Trips or falls. | Lack of attention to surroundings during tests and launch days. | Cuts and scrapes. | 2B | Aware of surroundings. | 2A |
| Eye damage | Staring directly into or nearly into sunlight | Damage to vision, potential blindness | 3B | Wear sunglasses or other vision protection, do not stare into sun | 1B |

## Failure Modes and Effects Analysis (FMEA)

When conducting an FMEA, it is crucial to identify and assess potential failures, their causes, effects, and propose solutions. The following tables will outline the hazards that take part from designing the rocket until after the launch day.

### Payload FMEA

Table : Updated Payload FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) |
| --- | --- | --- | --- | --- | --- |
| Fails to be manually deployed at designated altitude. | Faulty release mechanism or improper vehicle stage separation. | The payload does not detach from the rocket. | 2C | Failsafe mechanism that ensures payload is deployed. | 2A |
| Descent control malfunction. | Heavy environmental disturbances, failing thrust component(s). | Unstable or accelerated falling. | 4B | Avoid deployment in hazardous weather conditions, backup parachute. | 2A |
| Total lack of controlled descent. | Electronic malfunction, wiring issue, receiver failure. | Free fall. | 4C | Emergency parachute. | 2C |
| Component detachment from main vehicle. | Tethering issue, heavy external disturbances, contact with launch vehicle on release. | Free fall. | 4C | Ensure components are attached through detailed analysis and testing. | 4A |
| STEMnauts undergo lethal forces. | EDF does not function properly. Other electronic malfunctioning. | Free fall. | 4C | Ensure EDF functions properly through testing and fail-safe mechanisms. | 3B |
| Payload legs do not deploy. | Failure in leg release mechanism, vehicle hits ground too fast for legs to reach full deployment. | Energy not dissipated on descent, damage to payload or loss of payload. | 3B | Test leg deployment prior to launch and develop a reliable system. | 2A |
| Payload legs deploy too soon/too late. | Failure in leg release mechanism, vehicle hits ground too fast for legs to reach full deployment, adverse air drag on payload. | Energy not dissipated on descent, damage to payload or loss of payload, improper orientation on landing. | 3B | Test leg deployment prior to launch and develop a reliable system. | 2A |
| Payload breaks apart under wind shear. | Failure in materials, improper securement of components, poorly designed geometry. | Total loss of payload, hazardous debris in free fall. | 4B | Simulate stress analysis on payload body, test payload structure under stresses. | 4A |
| Power loss during flight | Batteries left uncharged or used, insecure wiring to batteries, severe electrical component malfunction. | Free fall. | 4B | Ensure charged batteries before flight. Test components under vibrations to ensure strong wire attachments. | 4A |

### Launch Vehicle FMEA

Table : Updated Launch Vehicle FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) |
| --- | --- | --- | --- | --- | --- |
| Crack or break in body tube. | Material defect and/or improper handling of material. | Excessive vibrations. Damage to internal components. Vehicle loss due to body tube fracture. | 4A | Thorough inspection of material before, during, and after manufacturing. Limit cutting/drilling. Trained and knowledgeable personnel handles materials. | 2A |
| Cracks in bulkheads. | Strong or irregular forces and vibrations, improper material selection. | Instability in vehicle structure, loss of vehicle. | 4B | Material inspection, structural analysis simulation and analysis. | 3A |
| Chips or cracks in 3D printed parts. | Strong or irregular forces on parts, large pressure gradients, temperature fluctuations. | Alteration of vehicle flight path, failures in vehicle structure, loss of vehicle and failed flight. | 4B | 3D printing analysis in layering, good material selection, strong support designs, structural analysis, proper 3D print filament usage. | 3A |
| Melting of tail cone. | High motor temperatures, improper motor shielding, imperfections in solid propellant manufacturing. | Alteration of vehicle flight trajectory, vibrations in motor thrust forces, loss of vehicle and failed flight. | 4B | Proper motor casings used, temperatures & pressure simulations conducted, motor observation and analysis prior to launch. | 3A |
| Propellant does not burn for required duration. | Improper manufacturing methods of solid propellant, improper light. | Vehicle does not meet apogee or greatly exceeds apogee. | 3A | Inspect motor for material imperfections, ensure motor charges are properly hooked up. | 1A |
| Vehicle trajectory disturbed. | Adverse wind speeds, fins breaking off, nose or tail cone deformities. | Loss of vehicle, mid-flight vehicle disintegration, failed landing area requirement. | 4A | Ensure fins, nose and tail cones, and general vehicle body is strong and secure in high vibration and forces. Do not launch on windy days. | 2A |
| Vehicle airframe disassembles under propellant forces. | Vehicle structure unable to withstand forces produced by motor. | Rapid disassemble mid-flight, total loss of vehicle, dangerous falling debris. | 4A | Simulation and testing to ensure vehicle body can withstand motor forces. | 2A |
| Motor explodes. | Motor casing unable to withstand motor burn or motor casing not used. Manufacturing malfunction. | Loss of vehicle and payload, flying debris, fire hazards. | 4A | Ensure proper motor casing is utilized. Ensure motor capabilities through testing. | 3A |
| Launch rail fails upon vehicle takeoff. | Launch rail does not secure on asphalt, large amounts of friction in rail. | Severely affected trajectory, possible horizontal flight path. | 3A | Check that launch rails meet required specs and are securely placed. | 2A |
| Fins shear off under air forces. | Fins not firmly secured to rocket body, material failure under high stress. | Altered flight trajectory, possible loss of vehicle and payload. | 4A | Ensure fins are securely placed on vehicle. Simulate FEA on fins and fin material(s) | 2A |
| Nose cone shears off upon landing. | Nose cone material fails under stress, impact forces higher than anticipated | Broken vehicle airframe upon recovery; possible failed flight | 2B | Run stress testing on nose cone, ensure good material selection, ensure vehicle descent meets team derived requirements. | 2A |
| AV bay separates from aft bay during flight | Compressive stresses prematurely shear the shear pins | Total loss of vehicle, falling debris | 4C | Run stress calculations on shear pins and stress simulations, as well as real world tests | 2A |
| AV bay separates from front bay during flight | Compressive stresses prematurely shear the shear pins | Total loss of vehicle, falling debris | 4C | Run stress calculations on shear pins and stress simulations, as well as real world tests | 2A |

### Recovery Systems FMEA

Table : Updated Recovery Systems FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | PAC (after) |
| --- | --- | --- | --- | --- | --- |
| Parachute deploys too early or too late. | Improperly calibrated altimeters, power loss, or altimeter malfunction. | High-velocity vehicle fall, not enough/no deceleration, vehicle body caught in parachutes, hazard to bystanders. | 3B | Test altimeters, batteries, and wiring setup prior to launch. Have back-up avionics in case one system fails. | 3A |
| Parachute does not deploy. | Improperly calibrated altimeters, power loss, altimeter malfunction, shear pin mis-sizing, CO2 cartridge malfunction. | Vehicle “Lawn Darts” into the ground. Total loss of vehicle, hazard to bystanders. | 4B | Test altimeters, batteries, CO2, and wiring setup prior to launch. Have back-up avionics in case one system fails. Analyze and simulate shear pin failure and function. | 4A |
| Parachutes rip or tear. | Early/late parachute deployment, irregular forces or vibrations on chutes and/or shock chords, collision with vehicle or other bodies | Vehicle does not slow enough on decent, total loss of vehicle and/or payload, hazard to bystanders. | 4A | Altimeter testing, shock chord testing, parachute testing, observation of parachute and shock chord integrity prior to launch. | 3A |
| Shock cord rips. | Late parachute deployment, inconsistencies in shock cord manufacturing, improper force analysis on shock cords. | Vehicle free fall from parachutes. | 4A | Shock cord failure analysis, shock cord testing, deployment at correct altitudes and times. | 3A |
| Shock cord disconnects. | Improper securement of shock cord to vehicle, failure of carabiner under force/vibration. | Vehicle free fall from shock cord(s). | 4B | Failure analysis on securing carabiner, proper securement of shock cord to vehicle and parachute. | 3A |
| Shock cord tangles at deployment of parachutes. | Improper packaging of shock cords in rocket body, adverse vibrations/forces on vehicle/cord at deployment. | Vehicle does not hang as low as intended upon descent, tangled parachutes, improper descent velocity. | 4C | Ensure that shock cord is packaged correctly in vehicle body. | 3A |
| Parachute gets entangled with rocket body section or another object. | Improper packaging of shock cords and/or parachute in rocket body, adverse vibrations/forces on vehicle/cord at deployment. | Free fall of vehicle and payload. | 4A | Ensure proper chute and cord packaging, avoid launching in high winds. | 3A |
| Shear pins shear prematurely or do not shear at all. | Improper shear pin sizing, CO2 cartridges deploy at the same time or do not supply enough force. | Rocket does not deploy parachutes or prematurely deploys both chutes at apogee, | 4A | Failure analysis on shear pins, simulation, and FEA on pins. CO2 force calculations and testing. | 2A |
| Late separations. | Improperly calibrated altimeters, delay in signaling. | Parachute tear, shock cord tear, connection failure between separation bodies. | 3B | Properly calibrated altimeters, testing of recovery systems and system components prior to flight. | 2A |
| Premature or late black powder detonation. | Improperly calibrated altimeters, power loss, or altimeter malfunction. | High-velocity vehicle fall, not enough/no deceleration, vehicle body caught in parachutes, hazard to bystanders. | 4B | Test altimeters, batteries, and wiring setup prior to launch. Have back-up avionics in case one system fails, including backup black powder charges. | 2A |
| Vehicle takes flight without altimeter and/or barometer functioning. | Battery death on launch pad, insecure wiring causing loss of power, neglect of team members to check systems prior to launch. | Free fall of vehicle. | 4A | Test altimeters, batteries, CO2, and wiring setup prior to launch. Ensure batteries are charged and working. | 3A |

### Environmental Safety FMEA

Table : Updated Environmental Safety FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) |
| --- | --- | --- | --- | --- | --- |
| Environmental Risks to the Vehicle. |  |  |  |  |  |
| Wind speeds are too high. | The bigger the difference between the pressures, the faster the air will move from the high to the low pressure. | Winds less than 20 miles per hour, can affect the trajectory of rocket/payload. Adjust launch parameters. Incorporate stabilizing fins. | 3A | Monitor the wind speeds. NASA has a designated backup launch date in case wind speeds exceed 20 miles per hour. | 2B |
| Inclement weather. | Excessive winds, lightning strikes, and/or storm fronts. | Winds less than 20 miles per hour can affect the trajectory of rocket/payload. Electrical damage, malfunction, or total loss of vehicle. | 3A | Monitor the weather. NASA has a designated backup launch date in case of bad weather. Not able to launch if the wind speeds exceed 20 miles per hour or if there is a storm. Postpone test launches if bad weather. | 2B |
| Wet grass around launch pad. | Rain or excess humidity. | Unsafe launch therefore will not be able to launch. | 3C | Ensure the rocket is launched from a stable device that provides rigid guidance and there is dry grass cleared around the launch pad, or rocket launches on asphalt | 1B |
| Low visibility. | Fog and/or heavy precipitation. Pollutants in the air. | Tracking rocket/payload throughout launch becomes more difficult. | 2D | Ensure tracking systems are functioning properly and monitor vehicle as closely as possible. | 1D |
| UV radiation. | Low cloud cover, high altitude at launch site, and/or high noon. Prolonged exposure to UV rays. | Potential damage to UV sensitive materials on rocket/payload causing degradation. | 2B | Ensure materials used on vehicle are UV and heat resistant or prepared to withstand these. | 1A |
| Air density variations. | Altitude, temperature, and humidity levels of the vehicle ascends and descends. | Alter vehicle performance that could affect thrust, trajectory, and deployments. | 2B | Account for density variations in vehicle design and launch calculations. | 1A |
| Extreme atmospheric conditions. | High humidity and moisture or heat is too dry. | Corrosion and degradation of materials. Electrical malfunctions. Reduced stability during flight. | 2B | Use moisture resistant materials, effectively protect electrical components. Store vehicle in cool, dry conditions. | 1A |
| Vehicle Risks to the Environment. |  |  |  |  |  |
| Vehicle debris, wiring waste, and/or other littering on landscape. | Separation stages and deployment of parachutes and payload. | Soil contamination and potentials damage to flora and fauna. | 2C | Implement clean-up protocols and spill prevention measures; ensure launch site is cleaned post-launch. | 1B |
| Vehicle debris, wiring waste, and/or other littering in body of water. | Separation stages and deployment of parachutes and payload. | Water contamination and potentials damage to aquatic life. | 3A | Launch away from bodies of water. Implement spill prevention measures. | 2A |
| Vehicle or motor exhaust’s fumes, flames, and residue. | Residue left from vehicle propellant after ignition. Battery or other electrical explosions. | Contamination of the launch sites, the soil, and/or bodies of water. Potential harm to ozone layer. | 2C | Select launch sites with minimal environmental impact. Use motor casings with minimal residue. Ensure soil is not underneath the vehicle | 2A |
| Other fumes are released from the payload. | Payload descent mechanisms. | Contamination of the launch sites, the soil, and/or bodies of water. | 2A | Select launch sites with minimal environmental impact. | 1A |
| Vehicle components interact with flora and fauna. | Vehicle is launched in area with plenty of wildlife. | Disrupt local ecosystems and potential damage to habitat. | 4B | Select launch sites with minimal environmental impact. Adhere to local and federal regulations. | 4A |
| Vehicle lands in tree or large and is not recoverable. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to vegetation. Damage to vehicle components. | 2C | Long and strong shock cord to maintain components and allow for retrieval. Ensure correct launch trajectory. | 1B |
| Vehicle lands in or near powerlines. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to powerlines. Damage to vehicle and electrical components. Fire hazard. | 4B | Long and strong shock cord to maintain components closely together. Ensure launch is distanced from infrastructure. | 3A |
| Parachute(s) get stuck high up on tree. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to vehicle components. | 2C | Long and strong shock cord to maintain components closely together. Ensure launch is distanced from vegetation. | 1B |
| Forceful impact of vehicle onto ground. | Late or no function of recovery system. | Detrimental damage to vehicle. Damage to field and potential infertility of soil. | 4C | Ensure avionics and recovery systems are working properly before launch. | 3B |
| Creation of corrosive hydrochloric acid. | Hydrogen chloride in ammonium perchlorate composite propellant comes in contact with water. | Condensation of atmospheric moisture in the plume and this enhances the visibility of the contrail. Contributes to air pollution. | 3B | Maintain launch away from water, ensure design burns all motor propellant before descent. | 2A |
| Transport of chemical hazards. | Transportation of certain materials and propellant could spill. | Release of chemicals to area. Soil or water contamination. | 4A | Implement clean-up protocols and spill prevention measures. Properly handle and dispose of chemicals. | 2A |
| Noise pollution. | Loud rocket noise from propulsion and deployment of parachutes and payload. | Disrupt wildlife in surrounding area and/or nearby residents. | 1D | Choose launch sites that will minimize noise impact. Schedule at appropriate date and times. | 1B |
| Resource consumption. | Excess resource use of materials and launches. | Depletion of resources. Potential delay of progression in project. High environmental impact due to resource consumption. | 1C | Plan testing and material usage during manufacturing. Explore recycling options to reduce waste. | 1B |

## Project Risk Assessment (PRA)

The PRA is conducted like the PHA and the FMEA tables. The PRA is ranked from highest likelihood and impact to the lowest. This risk assessment will be categorized with the new Risk Assessment Matrix below.

Table : Risk Assessment Categories for Project Risk Assessment.

| Risk Assessment Matrix |  | Likelihood |  |  |
| --- | --- | --- | --- | --- |
|  |  | A Low | B Medium | C High |
| Impact | 1 Low | 1A | 1B | 1C |
|  | 2 Medium | 2A | 2B | 2C |
|  | 3 High | 3A | 3B | 3C |

Table : Updated Project Risk Assessment FMEA.

| Risk Item | Effect | RAC (before) | Mitigation | RAC (after) |
| --- | --- | --- | --- | --- |
| Lack of team coordination | Poor communication among team members which leads to misunderstanding and inefficient workflow. Delay in progression of project. There could also be role overlap and confusion on tasks to be completed. | 3C | Establish clear responsibilities withing team. Hold “scrum” sessions (each member discussing daily tasks), weekly, and monthly meetings. Encourage open communication among team. Clearly define member responsibilities and roles. | 2A |
| Shop injuries. | Review of safety standards in shop. Delay in progression of project. Potential problems with stakeholders. | 3B | Provide proper safety training and include warning signs around the shop. Maintain shop clean and organized. | 2B |
| Poor time management. | Delay in progression of project. Potentially NASA deadlines and launch dates. | 3B | Create detailed project schedule and add in buffer time for unexpected delays. Regularly monitor work that needs to be completed and progress. | 2B |
| Forgetting components and testing failures. | Delays since additional test launches need to be scheduled. Loss of vehicle and additional costs to repair. | 3B | Each member maintains checklist of all materials and equipment. All members ensure no missing components. Checklists to ensure all components are wired and attached correctly. Record potential reasons for failure and discuss. Have backups of certain components to prevent delays. | 3A |
| Functionality issues. | Rocket and/or payload does not perform as expected. Delay in progression of project. | 3B | Extensive CAD simulations, and test rocket and payload together and separately to ensure compatibility and proper functionality. Ensure designs align with objectives and requirements. | 3A |
| Resource shortages. | Low stock of commercially sourced products. Build and/or testing delays. Higher fees for expedited shipping. | 2C | Maintain comprehensive inventory of necessary materials. Have contingency plans for acquiring resources and allow time for items shipped from farther locations. Order parts well before deadlines. | 2B |
| Conflict and disagreements. | Delay progression of project. Harm team morale. | 3B | Establish conflict resolution process to address disputes. Encourage a collaborative and respectful team environment. Effectively communicate goals and values to aide in team and project progression. | 3A |
| Team member availability. | Scheduling conflicts between members and NASA deadlines. Increased schoolwork, extracurricular activities, and/or job-relates activities. Delay progression of project. | 2C | Plan and communicate for potential scheduling conflicts in beforehand. Establish contingency plans for members’ unavailability. Use “When2Meet”, Microsoft Teams, and/or other shared calendar options to plan schedules. | 1B |
| Damage to shop equipment | Delayed fabrication scheduling, increased costs in purchasing new equipment, possible loss of materials | 2B | Handle shop equipment with care, implement procedures and instructions on how to handle equipment, do not allow untrained members to operate equipment they are unfamiliar with without supervision and instruction. | 1A |
| Weather dependencies. | Adverse weather conditions that can result in postponed or canceled launch dates. | 2B | Monitor weather forecasts. Have backup dates. | 1B |
| Skills and/or knowledge gaps. | Team members may lack certain skills needed to complete aspects of the project. Delay in progression of project. | 2B | Identify and address skill gaps and address them accordingly. Allow for learning, share knowledge across the entire team. Talk with experts and mentors for guidance. | 2A |
| Design complexity. | Overly complex rocket and/or payload design. Leads to design or construction errors. | 2B | Speak with mentors and other professionals for guidance on design and construction, perform systems engineering. | 2A |
| Scope expansion. | Project expands beyond initial plans. Potential delay in progression of project. | 3A | Clearly define objectives and boundaries. Implement a change-control process that will assess any changes. | 2A |
| Regulatory non-compliance. | Non-compliance with local and federal regulations that result in certain legal issues, additional fees, and/or stoppage of project. | 3A | Familiarize with laws and regulation standards. Ensure all necessary waivers and permits are signed. Conduct pre-launch safety checks to ensure compliance with all laws. | 2A |
| Budget overruns. | Costs exceeds allocated budget. Financial strain. Lower quality materials sourced for remaining components. | 2B | Develop detailed budget plan. Keep track on all expenses and adjust the budget throughout the progression of project. | 1A |

# Project Plan

## Testing

From these tests, two have stood out thus far in the development as our vehicle as they have been performed by the team time and time again. These tests are CO2 ejection charge tests, and altimeter functionality tests. The remainder of these test have yet to be performed as vehicle parts have not yet arrived for testing. Upon the arrival of body tube orders, fabrication can begin and testing soon to follow.

Table : Vehicle and Payload Testing

| Vehicle & Payload Testing |  |  |  |  |
| --- | --- | --- | --- | --- |
| Test | Objective | Success Criteria | Methodology | Justification |
| Shear Pin Drop Test | Test shear pin strength under parachute deployment forces | Shear pins do not shear under parachute releasing forces | Drop AV and front bay connected by shear pins off a tall structure, holding the fall with shock chord. Repeat with aft bay. | Ensuring shear pins can withstand forces at separation will ensure each parachute is released at desired time |
| CO2 Ejection Test | Test shear pin strength under CO2 ejection forces | The desired shear pins shear under CO2 ejection forces | Perform a separation using the CO2 cartridges intended to be used during the flight on both the aft and front bay. | Ensuring shear pins shear at separation will ensure each parachute is released at desired time |
| Electronic Vibration Loading Test | Ensure electrical and hardware connections can withstand rocket ascent | Electrical connections and hardware components remain intact and functioning | Put loaded AV bay (without CO2 cartridges installed) into a car and drive along a bumpy road to simulate random and varying amounts of vibration | Ensuring connections stay intact under vibration will ensure that flight computers are able to function throughout the flight |
| Connection Point Drop Test | Verify connection points do not fail under large instantaneous load | All U-Bolts, i-bolts, bulkheads, epoxy, and other connection points remain intact and unaltered | Drop each bay off of a tall structure and "catch" it with the shock cord to simulate a large force being applied to the connection points | Ensuring all connection points are able to withstand forces at separation will ensure the vehicle stays intact and is reusable |
| Airflow Forces Test | Ensure assembled vehicle body can withstand forces from flight | Vehicle nose cone, body, fins, and tailcone remain intact and unaltered | Place assembled vehicle in the FSU Subsonic wind tunnel and turn on the wind tunnel, testing various potential air speeds | Testing that vehicle body can withstand air forces will ensure the vehicle can withstand forces and avoid total vehicle loss and falling debris during flight |
| Payload Demonstration Test | Test Payloads ability to launch, land, and retain STEMnauts successfully | Payload and STEMnauts remain intact. STEMnauts have not undergone strenuous G forces or temperatures | Drop payload from tall structures with various weather conditions | Ensuring the payload operates as intended will ensure a successful payload flight and a safe landing for STEMnauts |
| Altimeter Functionality Testing | Test altimeter’s ability to correctly read altitude and send signals for stage separation | Altimeter correctly identifies altitudes throughout duration. Separation signals are sent at apogee and 600ft | Place a straw over the barometer of the altimeter and suck into the straw. This will cause a pressure drop over the barometer and simulate a launch | Testing altimeter functionality ensures correct data recording during flight and correct separation event timing |
| Payload Thrust Vectoring Fin Test | Test ability of payload fins to efficiently direct airflow | Payload fins can correctly direct airflow using implemented control algorithm | Release high-speed air directed at payload. Hold payload in place and turn on its axes to observe correct fin movement | Ensuring payload fins can direct airflow correctly confirms that the payload is able to descend safely |

## Requirements Verification

### Vehicle Requirements Verification

Table 34: Updated Vehicle Requirements Verification.

| Vehicle |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |
| 1.1 | Vehicle Shall Use a single, solid propellant motor | USLI Requirements | Design, subscale launch, full-scale launch | Ongoing Verification (Verified for subscale) |
| 1.2 | Vehicle must be reusable | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |
| 1.3 | Must be designed, constructed, and tested by student team | USLI Requirements | Ongoing general consideration | Ongoing Verification (Verified for subscale) |
| 1.4 | Must be equipped with a tracking device that allows for location | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |
| 1.5 | Shall be capable of being launched by standard 12-volt DC firing system | USLI Requirements | Launch for subscale and full-scale | Verified |
| 1.6 | Vehicle shall deliver payload to apogee between 4,000 and 6,000 feet | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification |
| 1.7 | Nosecone shoulders which are located at in-flight separation points shall be at least 1⁄2 body diameter in length. | USLI Requirements | General design consideration | Verified |
| 1.8 | Vehicle shall have a maximum of four (4) independent sections | USLI Requirements | General design consideration | Verified |
| 1.9 | Coupler/airframe shoulders which are located at in-flight separation points shall be at least 2 airframe diameters in length | USLI Requirements | General design consideration | Verified |
| 1.10 | Coupler/airframe shoulders which are located at non-in-flight separation points shall be at least 1.5 airframe diameters in length. | USLI Requirements | General design consideration | Verified |
| 1.11 | Shall be capable of remaining in launch-ready configuration on pad for minimum of 3 hours without losing functionality | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |
| 1.12 | Shall require no external circuitry or special ground support equipment to initiate launch | USLI Requirements | General design consideration | Ongoing Verification (Verified for subscale) |
| 1.13 | Shall use commercially available E-matches or igniters | USLI Requirements | General design consideration | Verified |
| 1.14 | Shall use commercially available solid motor propulsion system | USLI Requirements | General design consideration | Verified |
| 1.15 | Total impulse shall not exceed 5,120 Newton- seconds (L-class) | USLI Requirements | Design Consideration, tested in simulation and in full-scale launch | Ongoing Verification (Verified for subscale) |
| 1.16 | Shall have a minimum static stability margin of 2.0 at the point of rail exit | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Ongoing Verification (Verified for subscale) |
| 1.17 | Shall have a minimum thrust to weight ratio of 5.0:1.0 | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Ongoing Verification (Verified for subscale) |
| 1.18 | Vehicle shall accelerate to a minimum velocity of 52 fps at rail exit | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Ongoing Verification |
| 1.19 | Vehicle shall reach 1506 meters/4941 feet apogee | Team derived requirements | Design consideration, tested during launches | Ongoing Verification |
| 1.20 | The launch vehicle shall have symmetrical fin placement | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |
| 1.21 | Shall be able to launch in temperatures between 40ºF and 100ºF | Team derived requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Ongoing Verification (Verified for subscale) |
| 1.22 | The launch vehicle shall use at least 2 centering rings to support the motor tube | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |
| 1.23 | The launch vehicle shall be able to be disassembled and assembled for transport | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |
| 1.24 | The nose cone shall be comprised of PETG 3D filament | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |
| 1.25 | The vehicle shall have a tail cone made from heat resistant material | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |

### Recovery Requirements Verification

Table 35: Updated Recovery System Requirements Verification.

| Recovery |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |  |
| 2.1 | Main parachute shall be deployed no lower than 500 feet | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.2 | Apogee event shall contain a delay of no more than 2 seconds | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.3 | Shall be capable of remaining in launch-ready configuration on pad for minimum of 3 hours without losing functionality | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.4 | Each section of the vehicle shall have maximum kinetic energy of 75 ft-lb. at landing | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.5 | Shall contain redundant, commercially available barometric altimeters specifically designed for initiation of rocketry recovery | USLI Requirements | General design consideration | Verified |  |
| 2.6 | Each altimeter shall have a dedicated power supply | USLI Requirements | General design consideration | Verified |  |
| 2.7 | All recovery electronics shall be powered by commercially available batteries | USLI Requirements | General design consideration | Verified |  |
| 2.8 | Each altimeter shall be armed by a dedicated mechanical arming switch accessible from the exterior of the rocket airframe when the rocket is on the launch pad | USLI Requirements | General design consideration | Verified |  |
| 2.9 | Arming switches shall be capable of being locked in the ON position | USLI Requirements | General design consideration | Ongoing Verification (Verified for subscale) |  |
| 2.1 | Recovery system, GPS, altimeters, electrical circuits shall be independent of payload electrical circuits | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.11 | Removable shear pins shall be used for main parachute compartment and drogue parachute compartment | USLI Requirements | General design consideration | Verified |  |
| 2.12 | Recovery area shall be limited to 2,500 ft. radius from launch pads | USLI Requirements | Testing consideration, verified at launch & independent testing | Ongoing Verification (Verified for subscale) |  |
| 2.13 | Descent time of launch vehicle shall be limited to 90 seconds | USLI Requirements | Testing consideration, verified at launch & independent testing | Ongoing Verification (Verified for subscale) |  |
| 2.14 | Electronic GPS tracking device shall be installed in launch vehicle and transmit the position of tethered vehicle | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |  |
| 2.15 | The first main chute charge will fire at 600ft | Team derived requirements, testable independently and at launch | Design consideration, tested independently and during launches | Ongoing Verification |  |
| 2.16 | Backup main chute charge will fire at 550ft | Team derived requirements, testable independently and at launch | Design consideration, tested independently and during launches | Ongoing Verification |  |
| 2.17 | Avionics components in the vehicle will be removable | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |  |
| 2.18 | U-bolts will be utilized for shock cord connections | Team derived requirements | General design consideration | Ongoing Verification |  |
| 2.19 | All batteries shall be fully charged before every flight | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |  |
| 2.20 | Avionics components shall be securely fashioned into the AV bay | Team derived requirements | General design consideration | Ongoing Verification (Verified for subscale) |  |
| 2.21 | Backup components will be from different manufacturers for redundancy | Team derived requirements | General design consideration | Verified |  |

### Payload Requirements Verification

Table 36: Updated Payload Requirements Verification.

| Payload |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |
| 3.1 | Must be designed, constructed, and tested by the student team | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.2 | Must include DAQ that records and stores data including altitude, velocity, acceleration | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.3 | Must not use parachutes or streamers, "atmosphere independent" | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.4 | Payload shall remotely eject manually from vehicle | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification |
| 3.5 | Shall be fully retained until the intended point of deployment | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.6 | Shall be a minimum of 5 lb including landing capsule and the 4 STEMnauts | USLI Requirements | General design consideration | Ongoing Verification |
| 3.7 | Deployment of the SAIL shall occur between 400 and 800 feet AGL | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.8 | Payload Shall land in a unique landing orientation | USLI Requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.9 | EDF motor produces enough thrust to efficiently decelerate payload | Team derived requirements | Design, payload testing, full scale launch | Ongoing Verification |
| 3.10 | Deployable legs counter and balance payload landing forces upon landing | Team derived requirements | Design, testing, and full-scale flight | Ongoing Verification |
| 3.11 | Payload shall fit into rocket body without damage to rocket or payload | Team derived requirements | Design, fabrication, testing | Ongoing Verification |
| 3.12 | Payload shall have a battery life that exceeds the total flight duration and launch pad wait time | Team derived requirements | Design, testing, and full-scale flight | Ongoing Verification |
| 3.13 | Payload batteries will be off the shelf, commercially available | Team derived requirements | General design consideration | Verified |
| 3.14 | All STEMnauts remain in their restraints throughout the entirety of the flight duration | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | Ongoing Verification |
| 3.15 | No STEMnauts incur any significant physical damage or failure | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | Ongoing Verification |
| 3.16 | No STEMnaut should experience an acceleration greater than 25 G for up to 150 milliseconds | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | Ongoing Verification |

## Budgeting, Funding, & Timeline

### Budget

Figure 56: Subscale Vehicle Expenditures.

Figure 57: Full-Scale Vehicle Expenditures.

### Funding Plan

#### Funding Acquisition Routes

Funding for this project is being sourced from a few different areas. First, is the Student Government Association (SGA) of Florida State University. SGA routinely provides funding for travel, parts, tools, materials, and events for an assortment of organizations across all things that FSU may be affiliated with, including the Zenith program.

Branches of SGA include the Resource for Travel Allocations Committee (RTAC), which focuses its efforts on travel expenses. This will be used to aid the Zenith team in their travels for sub-scale and full-scale launches and travel to Huntsville, AL for competition. The Programming Allocations Committee (PAC) branch of the FSU student government focuses its efforts on providing student organizations with funding for tools, parts, materials, food, beverages, and more. This will be used to allocate funding for all the aforementioned tools, parts, and materials for the project. Funds from SGA have not yet been secured for the project.

The Florida Space Grant Consortium (FSGC) has granted the Zenith Program a sum of $2000, coordinated by Dr. McConomy. Dr. McConomy is the senior design/senior capstone project coordinator for the FAMU-FSU College of Engineering. The FSGC is an association in the state of Florida that funds student research and student projects associated with all things space. These funds were the first funds given to the program and were used to fund the subscale vehicle development and launches.

The next source of funding was Jim and Sandy Dafoe. The Dafoe family are philanthropists, and scholars, and overall are incredible people. Jim is a retired Navy sailor, and Sandy is a schoolteacher. The couple routinely funds student projects in the STEM fields and funded a total of $3000 to the Zenith Program. Additionally, the Dafoe family pledged to fund the team’s travel to the competition in Huntsville, AL.

As discussed in the Preliminary Design Review (PDR), the teams’ initial sponsors are Dr. Chiang Shih and Dr. William Oates. Funding from both individuals has yet to be secured, however, Dr. Oates has pledged to help the team with financial support in the coming months as the full-scale vehicle is fabricated.

#### Funding Totals

The total funding the team has secured thus far sums up to a total of $5000. Thus far, the team has used $2,398.20, leaving $2,601.80 in the team’s budget (not including future routes of funding previously mentioned)

#### Material Acquisition Plan

Material acquisition has been done through the FAMU-FSU College of Engineering for parts that are specially ordered, customized, or otherwise require specialized care and attention (aside from hazardous materials).

Within the FAMU-FSU College of engineering, parts are ordered through the Department of Mechanical Engineering’s Mr. Pro Hruda. Mr. Hruda is the colleges’ Travel and Purchasing Representative and ordered all materials used on the rocket on behalf of the Zenith team, aside from hazardous materials. Hazardous materials are bought and shipped to the teams’ mentor, Tom McKeown, and Mr. McKeown is reimbursed.

General-purpose parts will be purchased locally to save time, as options are plentiful and readily available. Hazardous materials will be purchased by the Zenith team but only handled by those with proper certification. In our cause, this is our mentor, Tom McKeown, with an NAR/TRA Certification Level of 2.

Table 37: Material Acquisition Types.

| Material Type | Component(s) | Description |
| --- | --- | --- |
| Specialized Boutique | Avionics unit, recovery systems, telemetry transmission, airframe, shear pins | Uncommon items, often from small distributors. Can be difficult to find, little optionality. |
| Specialized | Actuators, EDF motors, 3D-print material, chute bags | Common items but are found in fewer places than general purpose materials. |
| General Purpose | Shock cord, links, bolts, glues, tools, etc. | Readily available. Can be purchased easily and with plentiful optionality. |
| Hazardous | Solid propellant motor | Special order. Mentor certification needed. Special storage considerations. Does not get handled by students |

### Timeline

The project timeline is broken down into days from being accepted into the competition until the day of the final deliverable due date. Weekends are omitted from the calendar to allow the team time to focus on other classes, obligations, or cushion time for when Murphy’s law takes effect on the project timeline.

Noted in the legend below the figure, weeks are denoted in black at the top of the figure. Days of the week are in blue, shown directly below the week. The overall duration of a set of deliverables is in light green while specific tasks are shown in dark green. Important deadlines are shown in red, and public holidays and breaks are blocked out in grey.

Figure 58: Project Timeline Legend.

Figure 59: Spring 2024 Timeline

Figure 60: Timeline Dates