Flight Readiness Review

FAMU-FSU College of Engineering

2525 Pottsdamer Street

Tallahassee, FL 32310

3/4/2024

1	Summary of FRR Report	7

1.1	Team Summary	7

1.1.1	Team Name	7

1.1.2	Mailing Address	7

1.1.3	Team Mentor	7

1.1.4	Time Allotted to FRR	7

1.2	Launch Vehicle Summary	7

1.2.1	Official Target Altitude	7

1.2.2	Final Motor Choice	7

1.2.3	Size and Mass of Individual Sections	7

1.2.4	Recovery System	8

1.2.5	Rail Size	8

1.3	Payload Summary	8

2	Changes Made Since CDR	8

2.1	Vehicle Criteria	8

2.2	Payload Criteria	9

2.3	Project Plan	9

3	Vehicle Criteria	9

3.1	Launch Vehicle Mission Statement and Mission Criteria	9

3.1.1	Mission Statement	9

3.1.2	Mission Criteria	9

3.2	Changes Made since CDR	10

3.2.1	Vehicle design	10

3.2.2	Black Powder and Energetics	11

3.2.3	Launch and Recovery Success Features	12

3.2.4	Flight reliability confidence	14

3.3	Proof that vehicle is fully constructed and construction documentation.	14

3.3.1	Fins and nose cone material selection	17

3.3.2	Final fin design	19

3.3.3	Final nose cone design	22

3.3.4	Tail Cone Shape	28

3.3.5	Body Tube	29

3.3.6	Layout	30

3.4	Schematics of AS-BUILT ROCKET	33

3.4.1	Full launch vehicle	33

3.4.2	Nose cone	34

3.4.3	Upper bay	37

3.4.4	Avionics Bay	40

3.4.5	Lower bay	43

3.5	Recovery Subsystem	52

3.5.1	Description of Recovery Events	52

3.5.2	Structural Elements	53

3.5.3	Electrical Elements	59

3.5.4	Redundancy Features	63

3.5.5	Parachutes and Descent Rates	64

3.5.6	Assemblies	64

3.5.7	Transmitters	66

3.5.8	Electromagnetic Sensitivity	66

3.6	Mission Performance Prediction	67

3.6.1	Target Altitude	67

3.6.2	Flight Profile	67

3.6.3	Motor	69

3.6.4	Apogee Calculations	71

3.6.5	Stability Margin Calculations	73

3.6.6	Kinetic Energy at Landing Calculations	77

3.6.7	Descent Time Calculation	79

3.6.8	Drift Distance Calculation	80

4	Payload Criteria	80

4.1	Design of Payload Experiment	80

4.1.1	Final Design Selection	80

4.1.2	Concept of Operations (CONOPS)	83

4.1.3	System Design	85

5	Demonstration Flights	88

5.1	Test Flight 1	88

5.1.1	Date	88

5.1.2	Location	89

5.1.3	Launch Conditions	89

5.1.4	Motor Flown	89

5.1.5	Ballast Flown (Ibs.)	89

5.1.6	Final Payload Flown	89

5.1.7	Official Target Altitude (ft.)	89

5.1.8	Predicted Altitude from Simulations (ft.)	89

5.1.9	Measured Altitude (ft.)	89

5.1.10	Altimeter Flight Profile Data	89

5.1.11	Altimeter Raw Data	89

5.1.12	Landing Images	90

5.1.13	Vehicle and Recovery Systems	91

5.1.14	Kinetic Energy at Landing	92

5.1.15	Payload Simulation	92

5.1.16	Vehicle Demonstration Flight Analysis	93

5.1.17	Drag Coefficient and Post Flight Simulation	94

5.1.18	Full-Scale and Sub-Scale	95

5.1.19	Damages and Lessons Learned	96

5.1.20	Off-Nominal events	97

5.2	Test Flight 2	98

Date	98

5.2.1	Location	98

5.2.2	Launch Conditions	98

5.2.3	Motor Flown	98

5.2.4	Ballast Flown (Ibs.)	98

5.2.5	Final Payload Flown	98

5.2.6	Official Target Altitude (ft.)	98

5.2.7	Predicted Altitude from Simulations (ft.)	98

5.2.8	Measured Altitude (ft.)	98

5.2.9	Altimeter Flight Profile Data	98

5.2.10	Altimeter Raw Data	99

5.2.11	Landing Images	99

5.2.12	Vehicle and Recovery Systems	102

5.2.13	Kinetic Energy at Landing	102

5.2.14	Payload Simulation	102

5.2.15	Vehicle Demonstration Flight Analysis	102

5.2.16	Drag Coefficient and Post Flight Simulation	103

5.2.17	Full-Scale flight 2 and subscale	104

5.2.18	Damages and Lessons Learned	104

5.2.19	Off-Nominal events	107

5.3	Planned Future Flights < **This needs to be a full section**	107

6	Safety	108

6.1	Final Assembly and Launch Checklists	108

6.1.1	Packing List	108

6.2	Checklist verification	110

6.2.1	Vehicle Assembly Checklist	110

6.2.2	Pre-flight checklist	116

6.2.3	Terminal Count and In-Flight Checklist	117

6.2.4	Post-flight Checklist	119

6.3	Personnel Hazard Analysis (PHA)	120

6.4	Failure Modes and Effects Analysis (FMEA)	126

6.4.1	Payload FMEA	126

6.4.2	Launch Vehicle FMEA	128

6.4.3	Recovery Systems FMEA	133

6.4.4	Environmental Safety FMEA	137

6.5	Project Risk Assessment (PRA)	142

7	Project Plan	148

7.1	Testing	148

7.1.1	Testing Summary	148

7.1.2	Shear Pin Drop Test	149

7.1.3	CO2 Ejection Test	150

7.1.4	Electronic Vibration Loading Test	152

7.1.5	Connection Point Drop Test	152

7.1.6	Altimeter Functionality Test	152

7.2	Requirements Verification	153

7.2.1	Vehicle Requirements Verification	153

7.2.2	Recovery Requirements Verification	156

7.2.3	Payload Requirements Verification	158

7.3	Budgeting, Funding, & Timeline	161

7.3.1	Budget	161

7.3.2	Funding	164

7.3.3	Timeline	166

# Summary of FRR Report

## Team Summary

### Team Name

Last year was this team's first excursion into the NASA Student Launch competition, and in honor of the path they paved for this year's team, our team's name was decided to be the Zenith Program.

### Mailing Address

The mailing address for the Florida Agricultural & Mechanical University – Florida State University College of Engineering Zenith Team is as follows:

FAMU-FSU AIAA

2525 Pottsdamer Street, Suite B111

Tallahassee, FL 32310

### Team Mentor

#### Mr. Tom McKeown

- Title: Board Member, Spaceport Rocketry Association (NAR #342 / TRA #73)

- Email: mckeownt@ix.netcom.com

- Phone: (321) 266-1928

- NAR Flyer Number: 57205

- TRA Flyer Number: 01922

- NAR/TRA Certification Level: Level 2

### Time Allotted to FRR

The team began working directly on the Flight Readiness Review (FRR) on January 10th, 2024. Since this date, most of the available time has been allotted to developing, fabricating, and launching our full-scale vehicle. The FRR report has been written throughout this time, with a focus on the report after the full-scale flight was completed. Each team member has individually committed anywhere from 10 minutes a day to 8 hours a day on FRR since its creation, spanning approximately 240 hours worked on this FRR report.

## Launch Vehicle Summary

### Official Target Altitude

The official target altitude proposed by The Zenith Program is 4331 feet.

### Final Motor Choice

The leading choice for a motor is the AeroTech L2200G.

### Size and Mass of Individual Sections

The current design of the vehicle is 104 inches from tip of nosecone to end of tail cone, while the outer diameter is 6.17 inches (in.). The masses calculated are using a G12 fiberglass body tube and Nylon 12 for the nosecone and fins, and an aluminum tail cone. The total mass of the rocket is designed to be approximately 55 (lbs.) with the motor, and 44.5 lbs. without. The vehicle will separate into 3 sections. Section 1, the top section with the payload, weighs 23.7 lbs. Section 2, the avionics bay section, weighs 5.48 lbs. Section 3, the bottom section fully loaded, weighs 25.8 lbs.

Table 1: Launch vehicle masses.

| Launch Vehicle | Mass (lbs.) |
| --- | --- |
| Dry Mass without ballast | 44.5 |
| Wet Mass | 55 |
| Burnout Mass | 46.43 |
| Landing Mass | 41.43 |

| Vehicle Section | Mass (lbs.) |
| --- | --- |
| Nosecone and fore bay with payload | 23.7 |
| Avionics bay | 5.48 |
| Thrust structure and aft bay | 25.8 |
| Total | 54.98 |

### Recovery System

The team plans to deploy a drogue parachute at apogee and a main chute at 600 ft. The drogue parachute is the Fruity Chute 24-inch Classic Elliptical, and the main chute is the Fruity Chutes Iris Ultra 144-inch Compact Parachute. Chute deployment is controlled by a redundant altimeter setup using an Altus Metrum TeleMetrum and Entacore AIM 3. The altimeters are powered by separate 3.7V LiPo batteries and send signals to the Eagle CO2 ejection system to separate the vehicle.

### Rail Size

The launch vehicle will utilize 12 ft. 1515 launch rails.

## Payload Summary

The payload design for the 2024 NASA Student Launch competition is ATLAS (Autonomous Transit and Landing for Airdropped Singlecopter). ATLAS is an autonomously controlled singlecopter that will safely and independently return the STEMnauts from the launch vehicle to the ground. ATLAS uses an RF receiver and line cutter to receive the team’s deployment signal and separate it from the launch vehicle.

# Changes Made Since CDR

## Vehicle Criteria

Table 2: Changes made to vehicle criteria.

| Description of Change | Reason for the Change |
| --- | --- |
| Static port hole added to main bay. | To equalize pressure in the main bay during flight, preventing early separation of vehicle. |
| Removed 35g backup CO2 charge from drogue bay. | Could potentially cause too violent of a reaction and separate both bays. |
| Added a shear pin to main bay. | Ensure that weight of vehicle does not separate the main bay during flight. |
| Implemented an altitude delay on backup altimeter instead of a time delay. | NASA panel suggested it would ensure parachute deployment met competition guidelines. |
| Vinyl decals added to airframe exterior. | To give an identity and increase school involvement with the project. |

## Payload Criteria

Table 3: Changes made to payload criteria.

| Description of Change | Reason for the Change |
| --- | --- |
| Using 5-lb mass for full-scale flights | Lack of funding |

Due to lacks in funding for the fabrication of a feasible payload design there will be no final fabricated payload. The team will be using a 5-lb mass to simulate the weight of the payload experiment for the full-scale flights. Thus, no testing can commence.

## Project Plan

There were no changes made to the project plan.

# Vehicle Criteria

## Launch Vehicle Mission Statement and Mission Criteria

### Mission Statement

The mission is to design and launch a vehicle with the engineered payload to an apogee of 4892 ft. The deployment of the payload needs to be between 400 and 800 ft. on descent. NASA’s Range Safety Officer (RSO) will grant permission to deploy the payload. The goal is that the rocket and payload are recovered safely on the ground, and that the payload lands in the designated orientation. The team is committed to the work conducted to deliver this and showcase STEM education and teamwork, while contributing to the advancement of space exploration.

### Mission Criteria

Table 4: Mission Criteria.

| Success level | Vehicle and Payload | Safety |
| --- | --- | --- |
| Complete Success | Vehicle and payload complete full flight and recovery. No damages. Vehicle reaches ±300 feet of declared apogee. Payload deploys after main parachute and permission is granted by NASA’s RSO. | No personnel hazards created. No vehicle hazards created. No environmental hazards created. No injuries. |
| Partial Success | Vehicle and payload complete full flight and recovery. Possible damages that can be repaired at site. Vehicle reaches ±600 feet of declared apogee. Payload deploys ±100 feet of declared descent. | Slight personnel hazards created. Slight vehicle hazards created. Slight environmental hazards created. No injuries. |
| Partial Failure | Vehicle and payload complete full flight and recovery. Flight and/or recovery are not deemed safe. Payload does not land in desired orientation. Damages require more than a week to repair. Vehicle does not reach apogee within the 4000-6000 feet margin. Payload does not reach apogee within the 400-800 feet margin. | Personnel hazards created. Vehicle hazards created. Environmental hazards created. Some injuries. |
| Complete Failure | Vehicle and payload did not complete full flight and recovery. Flight and recovery are not deemed safe. Damages are unrepairable. Vehicle does not reach apogee within the 4000-6000 feet margin. Payload does not reach apogee within the 400-800 feet margin. Payload violates STEMnaut survivability metrics. | High personnel hazards created. High vehicle hazards created. High environmental hazards created. Many injuries. |

## Changes Made since CDR

### Vehicle design

The first change involves the addition of a 4th centering ring to the motor thrust tube. This addition came because the team had to increase the size of the motor to an L2200 which has a remarkably high impulse. The impulse is 5120 Ns with a thrust as high as 3000N. The shear stress that the epoxy joint would experience between the body tube and the centering rings with 3 centering rings would be about 104 Pa and with 4 rings it would be about 80 Pa. Each centering ring only weighs about 60 grams, so the team decided to add one for redundancy to ensure thrust was being properly transmitted.

Next, the aft bay was reduced by 1.5 inches. This was because during the first vehicle demonstration flight of the vehicle, a small gash was obtained in the fiberglass that led to the team deciding to remove it by cutting off 1.5 inches from the top of the aft bay. Analysis of how and why the gash occurred is explain in later sections. The gash itself was about 1.3 inches in length.

The fore bay was increased by 3 inches. This was because this bay will hold both the main parachute and the payload. The simulated payload was an inch longer than the predicted length and once the parachute was packed, it was also an inch longer than anticipated. To ensure there was ample room for separation, the team increased the bay length by 3 inches. This also increases the vehicle's safety by giving ample space for the separation charge to fire properly and thus increasing safety. The increase in length also increases the stability margin slightly, increasing the overall safety of the vehicle.

Originally, the tail cone was only going to be bolted into the airframe by 4 bolts and would also push on the bottom centering ring to begin thrust transmission. The calculations were conducted for a worst-case scenario where there was no contact between the bottom centering ring and the tail cone and the thrust was only transmitted by the four bolts. It was found that the stress on the airframe was going to be 27ksi. This is very close to the compression strength of the material, 30ksi, and so the team decided to physically couple the tail cone to the airframe to reduce the stress on the airframe and prevent tear out failure.

After consultation with the team mentor, the location of the rail buttons was changed. The parameters that the team tried to optimize was that the two buttons were equidistant to the center of pressure and that they were as close to the aft end of the vehicle. Initially the team had them 20 inches apart in an arbitrary position on the aft end of the vehicle. The team mentor advised against this with stability concerns during takeoff.

The tail cone shape was also altered since CDR. There were 2 major changes made. Initially, the inside structure of the tail cone was stepped, this was designed to make it easier to be machined. The stepped design added weight and decreased stability. After consultation with the machine shop at the College of Engineering, the CNC lathe could cut an internal slanted design that was parallel to the external surface, and it would be easier. This decreased the mass while maintaining the structural strength of the tail cone so that it could transmit the thrust properly. This new design decreased the expected weight by 15% to 2.7 lbs. The second change has to do with the lip to extent the outer contour of the tail cone to meet the outer diameter of the airframe. The outer diameter of the airframe is 6.17 inches. The aluminum rods that were ordered came in either 6 inch or 6.5-inch outer diameters. The difference in cost was $75. To reduce cost and to simplify the machining, the lip that extended to 6.17 inches was eliminated and the alignment was based on the bolts.

There was also an extra shear pin added to the top bay of the rocket. This is discussed in later sections but the reason this was added is that during vehicle demonstration flight 1, the main parachute deployed at apogee. This caused a very large drift and a long total flight time. Two static pressure port bleed holes were added to the top and bottom sections of the rocket to account for the atmospheric change in pressure so that there wasn’t a buildup of pressure in the bays. The team believes this could have contributed up to 40 lbf of pressure which could have been a factor in the early separation of the first flight.

### Black Powder and Energetics

The two main separation points are located near the AV bay in the middle of the vehicle. The top part of the aft airframe is the drogue separation point and the bottom of the top bay is the main separation. Shear pins will hold the vehicle together to prevent drag separation on ascent and after the first separation event. Each separation point will have two CO2 charges that will separate the vehicle on command. The first one will be a 25 g. CO2 charge and the second is a 35 g. charge in case the first did not result in a successful separation. Each CO2 charge is activated by a spring system that uses black powder and e-matches. The team chose black powder because it is a common energetic used in this application. It is readily available, easy to work with, and reliable.  The separation points are indicated in the following figure.  These points were chosen because they separate the total mass of the vehicle evenly between the top and bottom sections.

Figure 1: Launch vehicle diagram.

### Launch and Recovery Success Features

The final design will feature many different components that will allow for the safe launch and recovery of the vehicle. The first feature to discuss is the airframe itself. The airframe is capable of 30ksi of compressive force, this is more than enough to withstand the forces of flight, transmit and carry the thrust of the rocket, and withstand any impact forces from recovery. The airframe has a factor of safety of over 10 for kinetic energy that it can withstand on impact over what the vehicle impact design speed is.

The rocket's thrust structure must be able to transfer the motor’s reaction force to the vehicle structure while not deforming under the immense load. It was decided that the thrust structure would not be removable. This was chosen at the cost of workability within the thrust structure, but the team decided that adding extra epoxy and hardware to seal everything into place would be beneficial because it adds an extra level of reliability.

The thrust structure is intended to transmit thrust to the rest of the vehicle body. The team decided to transmit the thrust load to the rest of the body through four centering rings. The centering rings keep the motor centering tube centered as well. The thrust from the motor initially acts on the motor retainer. This retainer then exerts a reaction force on the aluminum tail cone. The aluminum tail cone then distributes reaction force through the bottom most centering ring and through the 3/8 -16 bolts that secure it to the airframe. As previously discussed, epoxy will also be added to ensure a coupling is achieved. The thrust is then transmitted to the remainder of the centering rings through the motor centering tube and through birch plywood brackets that add extra support between the bottom most centering rings. The choice of 4 centering rings was made because it provided the most adequate stability margin.

Figure 2: Thrust structure without top centering rings.

Centering rings keep the motor's line of action in line with the vehicle. The team decided to continue to use birch plywood centering rings because of their durability, low costs, and resistance to heat. The centering rings also provide 0.5 inches of area per centering ring to help transmit the motor's thrust. With 4 centering rings, the shear stress per centering ring will be 0.1 MPa. The plywood has a yield strength of 39 MPa. The bulkheads will also be made of the same material. There are 3 bulkheads on the vehicle. One that is near the nosecone and two on the avionics bay. Each has a u bolt fastened to them. Quick links are then used to connect the parachute shock cords to these quick links. The motor tube has an attachment piece for an eyebolt. This is a 3/8-in eyebolt, and a quick link is attached to it to connect the shock cord to the bottom bay.

Figure 3: Bulkhead with U-bolt.

The team chose to use tapered swept fins. These fins move the center of pressure back substantially and provide stability. The team chose these fins because optimization studies in Open Rocket were conducted to optimize apogee and stability, 4.1. The result was a tapered swept fin. The team also tested the tapered swept fins and the clipped delta fins during their two subscale launches. The tapered swept had a visibly more stable flight with better maneuverability and control so the decision was made to use them for full scale. Using a powder bed fusion 3D printer for the fins also allowed for the full-scale fins to be printed in one piece. This would not have been able to be done on the FDM printers available. This avoids unnecessary seam lines in the fins which could contribute to overall drag. The large area of the fins moved the center of pressure aft ward to generate more stable flight.

### Flight reliability confidence

The flight can meet mission success criteria. It was demonstrated in flight test 2 that the apogee prediction was 3.5% off from the predicted apogee of 4330 ft. The actual apogee was 4490ft which is within the 4000ft to 6000ft required range. The lowest stability margin simulated is 4 which is the point where the rocket exits the rod. This is 2 times greater than the required stability margin of 2. On both vehicle demonstration flights, the vehicle accelerated to around 100 ft/s which is more than the 52 ft/s minimum velocity. The thrust to weight ratio is about 12.3:1 which is above the 5:1 requirement.

## Proof that vehicle is fully constructed and construction documentation.

Epoxy is used to connect the centering rings to the middle motor tube and airframe. This was selected because it has been tested in many flights and epoxy is low cost. The bolts used were 3/8-16 to attach the tail cone to the airframe. This is because they are very durable. Bore and taps can be easily added to the aluminum piece, making for easy manufacturing. The team also tried these attachment methods on sub-scale, and they were successful.

The fins needed to be connected and secured to the thrust structure. The team decided the best way to do this was to use the birch plywood supports. The fins were bolted to the birch plywood support plates and then they were geometrically/friction fitted into slots in the two lowermost centering rings. The friction fits were reinforced with epoxy. Fillets were be added to the outside of the body tube in the crevice between the fin and the body tube. This concept was tested during subscale and validated. Two-part epoxy resin and clay epoxy was used in each of the two rockets for subscale but due to the shortness of time before our first full scale test launch, two-part epoxy resin was used in the full-scale model. Another added benefit to this is that it is clear, so any stresses in this area can be seen through the clear epoxy.

Figure 4: Fillets and bolted tail cone is shown.

Figure 5: Final fin design and plywood supports bolted assembly (dimensions are in inches).

The fillets were intended to be done with clay epoxy only on both rockets, but not enough material was available to the team at the time of construction, so the team resorted to using two-part epoxy resin for the other vehicle. There were pros and cons with each method, but both were successful in the end.

The clay epoxy was a bit more difficult to work with since it is a stiffer material. It took long to mold the clay into the desired fillets, but it did not take as long to dry so the vehicle could be rotated to continue working around each fin without risking that the product will move. The epoxy resin was overall easier to work with, but due to its slower curing time, only one side of the rocket could be worked on at a time, and it took longer to finish all the fillets. Fillets with epoxy resin resulted in a cleaner and smoother application, this selection will be made for full scale.

### Fins and nose cone material selection

The fins and nosecone will be 3D printed in-house with nylon fusion printers. For subscale the team used PETG, but the team has been offered an opportunity to use the Formlabs Fuse 1+ 30W SLS 3D printer at low expense for the team. This will be used because it has a bigger printing volume capacity than the other printers used for sub-scale parts. The size of the SLS is 6.5”x6.5”x11.8”, compared to the print volume we were working with for the printers using PETG is considerably greater. The size of the other printer is 6”x6.7”x10”. This impacts on our full-scale design since the fins can be printed in one piece and our nose cone in three. The nose cone needed to be printed in three sections because there is a packing density that is required. The packing density needs to be at least 30%, since the 70% of the unfused powder can be reused with 30% new powder for new projects. The nylon 12 powder fusion printer also offers a more robust solution because of its higher strength and durability. The team was offered this by the supervisor of the fabrication lab (Fablab) at Florida State University’s main campus. Training will be given to the team members by the supervisor, Eric Adams, so they are all aware of how to properly use the equipment. Testing will be done with both fused deposition modeling (FDM) and selective laser sintering (SLS) to ensure quality of parts. Below are comparisons of the material properties of both PETG and Nylon 12. If there are errors or substantial holdups with the Formlabs Fuse printer, then the team will use PETG printing for the nosecone and fin parts of the rocket.

Figure 6: Diagram of how Formlabs SLS printer works.

Table 5: Comparison of PETG and Nylon 12.

|  | Ultimate Tensile Strength | Modulus of Elasticity | Flexural Yield Strength | Flexural Modulus | Vicat Softening Point |
| --- | --- | --- | --- | --- | --- |
| PETG | 44.8 MPa | 3.03 GPa | 70.5 MPa | 1.97 GPa | 78 °C |
| Nylon 12 | 83 MPa | 4.95 GPa | 119 MPa | 5.72 GPa | 154 °C |

Based on the table above, nylon 12 has almost double the Ultimate Tensile Strength of PETG as well as an overall increase in material characteristics. The implications of this show that nylon 12 has increased durability and reliability under demanding conditions. Another key reason for choosing Nylon 12 was the lower density. Nylon 12 has a density typically ranging from about 1.01 to 1.08 grams per cubic centimeter (g/cm³), while PETG has a density typically ranging from about 1.27 to 1.38 g/cm³. For materials of equal volume, PETG will generally weigh more than Nylon 12 due to its higher density. Optimizing the mass of the rocket decreases the force needed to accelerate. This is shown through Newtons second law which states that force is equal to mass times acceleration (F=ma ). Rewriting this equation to solve for acceleration shows that decreasing mass directly increases acceleration thus increasing the vehicles apogee (a=Fm).

Besides the improved material selection, it is important to compare our original fabrication technique FDM to our final fabrication technique SLS. While FDM is versatile in material selection and widely accessible, FDM lacks the precision and mechanical strength desired for certain applications. Parts produced through SLS exhibit superior strength and surface finish, making them ideal for aerospace applications. SLS stands out as the optimal choice for applications demanding exceptional accuracy, mechanical integrity, and material versatility.

### Final fin design

As mentioned previously, the final fin design is a tapered swept fin with a 40˚ swept angle. The fin was optimized using Open Rocket to obtain the highest stability margin possible with the team’s rocket design. The fins had to be altered and updated from the initial size to a new one so that it would fit properly into the Formlabs printer. The team continuously adjusted the fin size, while maintain the same 40˚ angle and keeping stability as high as possible. Below is an CAD image of the fin with its dimensions:

Figure 7: Tapered swept fin design.

These fins are also easy to manufacture and mount onto the vehicle using the assembly method described previously. Finite element analysis (FEA) was also conducted to ensure that the fins will hold up to the pressure and loads they will be experiencing. This skilled was self-taught and researched by the team. According to the FEA and sub scale test launch results this fin design is promising for a successful full-scale flight. FEA was conducted on the fins because last year’s rocket had a fin a shear off at their final full scale test launch. To avoid this, extra measures were taken when designing the fins.

Figure 8: Updated finite element analysis of Nylon 12 fin design.

The fin flutter of a given fin can be calculated using the equation:

kf=aG1.337AR3P(λ+1)2(AR+2)(tc)3

Where a is the speed of sound, λ is the ratio of the tip cord to the root cord, AR is the aspect ratio, G is the shear modulus, c is the root cord length, t is the thickness of the wing, and P is static pressure.  The fin flutter is a result of resonance and can occur at any speed. It is mostly due to the shape of the fin.

Table 6: Fin flutter speed.

| Fin Flutter Speed |  |  |  |
| --- | --- | --- | --- |
| Parameter | Symbol | Value | Unit |
| Speed of Sound | a | 1100 | ft/s |
| Shear Modulus | G | 594655 | lb/in^2 |
| Aspect Ratio | AR | 1.612 |  |
| Pressure | P | 17.28 | lb/in^2 |
| Taper Ratio | l | 0.689 |  |
| Fin Thickness | t | 0.295 | inches |
| Root Chord | c | 6.1 | inches |
| Fin Flutter Speed | Vf | 1049 | ft/s |

Table 7: Fin flutter speed results.

| Max Vehicle Speed: | 653 ft/s |
| --- | --- |
| Fin Flutter Speed: | 1049 ft/s |
| Percent Flutter Speed Achieved: | 38% |
| Factor of Safety: | 2.65 |

They also calculated the fin flutter speed to be around 1049.3 ft/s whereas the projected max speed of the rocket is 653 ft/s. This was calculated using the above equation and validated using the software Finsim. This is a factor of safety of about 1.61.

### Final nose cone design

The long elliptical shape was chosen over the ogive by considering that the sharp tip can introduce a critical point of failure. In addition, a study by Apogee Rockets was reviewed to aid this design selection. The team printed with a 60% infill for both sub scale vehicles because that will be adequate structurally and add enough mass, though a ballast was needed. Because the weight of the nosecone is so great, the team does not need ballast. The figure below is a screenshot of a graph where they show the nose cone shapes along with the drag they induced at 39 miles per hour (mph).

The long elliptical nose cone is very commonly used so its characteristics and performance are widely known. The study was conducted with nine different types of nose cone shapes and the shape with the lowest drag is the nose cone we selected for sub-scale and is the final selection for the full-scale vehicle.

Figure 9: Best nose cone shape results by Apogee Rockets study.

The nose cone was designed to optimize the target apogee, maintain a high stability margin, and balance the weight of the rocket. There were no changes to the overall shape of size of the nose cone, but it needed to be split into three sections, as mentioned before, to fit the packing density requirements. Concentric bores were implemented so that each piece fit seamlessly into each other when epoxying. To ensure that the mass was going to maintain proper stability and center of gravity, a larger internal cavity was designed. The following figured depict the nose cone and its dimensions.

Figure 10: Full nose cone assembly.

Figure 11: Exploded view of nose cone.

Figure 12: Long elliptical nose cone shape (dimensions are in inches).

Figure 13: CAD drawing of top section of nose cone.

Figure 14: CAD drawing of middle section of nose cone.

Figure 15: CAD drawing of bottom section of nose cone.

The nosecone that the team chose was a long elliptical shape.  The factors that influenced the selection of the nosecone were the aerodynamic efficiency, the drag, and the manufacturability.  It was chosen because it was very easy to manufacture and in preliminary simulations showed the greatest resistance to deformation during the print. This nosecone also offers reduced drag.

To further reduce drag, the nose cone was coated in a layer of two-part epoxy to create a highly smooth surface similar to the fins. The surface roughness of an object is proportional to viscous friction, i.e. drag, meaning that a smoother outer surface minimizes the disruption of the fluid flow. With fewer irregularities on the surface, the fluid flows more smoothly, reducing turbulence and viscous friction. As a result, the drag force experienced by the object decreases.

After the epoxy layer fused with the nosecone, it was sanded down to remove surface impurities and extra epoxy that didn't level. The sandpaper grits that were used included 120 and 400 grit. Moving from 120 to 400 grit was enough to get the desired smoothness thus no other grits were used. Proper safety precautions were used such as gloves and a N95 face mask, so no debris harmed the team working on this.

Another rational for using sandpaper was to shave down the connecting edges of the three sections of the nosecone. Because the nosecone could not be fabricated in one piece, there were small gaps at the connecting surfaces. By smoothing these edges down to a flat surface, the team minimized the drag even more.

Figure 16: Fully epoxied nose cone after test flight 1, and not fully sanded down.

Figure 17: Nose cone for test flight 2, sanded down fully.

### Tail Cone Shape

The tail cone must be designed to minimize the vortices created from flow separation of the rocket. This component was heavily influenced by its manufacturability. This component will be manufactured in house at the College of Engineering machine shop. The final design was chosen to be a conical tail cone. A pro of this design is that it is very simple and easy to manufacture. The aerodynamics of this design are stable and give a good margin of stability. The length of the tail cone was determined through optimizations on OpenRocket and then refined using a mass analysis. The original design was too heavy and greatly reduced the stability margin, so the team added bores through the design to decrease the weight.

Figure 18: Conical shaped tail cone made from solid aluminum.

Figure 19: CAD drawing of tail cone.

### Body Tube

The body tube is purchased from an online retailer. The final material choice was determined to be G12 Fiberglass. The body tube airframe is necessary to withstand the forces it will experience throughout the flight and separation stages.

G12 fiberglass is a material that is used by many aerospace and engineering applications. It is a material known for its high strength to weight ratio, meaning it is lightweight while being significantly strong. Along with it being high in strength, it is highly durable, and it can withstand forces experienced during flight. It can resist high heat, moisture, and impact. G12 fiberglass is a body tube manufactured with a smooth surface, enhancing its aerodynamic capabilities. This material is also resistant to chemicals and other environmental factors. Although working with G12 fiberglass can be easy, specialized equipment and PPE is required. The cost of this material is higher than others, but it is higher quality and has better characteristics than other materials. The coupler will be used of the same material also. Using the online retailer of Madcow Rocketry, the density was calculated using the dimensions of the body tube given by them and the weight in ounce per foot (oz/ft). The dimensions are illustrated in the following table:

Table 8: Dimensions for G12 fiberglass from madcowrocketry.com

| Givens | Values |
| --- | --- |
| Inner diameter, r (in.) | 6 |
| Outer diameter, R (in.) | 6.17 |
| Weight (oz/ft) | 24 |
| Height, h (in.) | 60 |

The weight was multiplied with the given weight of 24 oz/ft to determine the weight of the entire body tube, and the result was m=120 oz. The following equations were worked through to determine the density.

ρ=mV

The density resulted to be 1.23 oz/in3, which converts to 2.13 g/cm3. This makes this the higher density material from the other choice presented.

This material was used on both subscale launches. There was some initial hesitancy about the performance of the material under compressive loads but both launches were a resounding success. The body tubes held up perfectly with no deformations occurring during ascent or touchdown. Another added advantage of fiberglass is that it does not deform under humidity.

### Layout

The rocket needed to have an overall layout that evenly distributed the mass to keep the rocket stable and a layout that was effective for separation events. The team kept the avionics bay in the middle of the rocket to protect the equipment from the ejection charges and so that there could be two separation events. The team has experience with this configuration.  Because the motor is so heavy and adding mass to the bow increases stability, the team decided to put the payload in the front bay as a consequence, the main parachute would also be in the front bay. The overall length of the front section was lengthened to accommodate this which also increased the stability margin. The drogue parachute was placed in the aft compartment. This means the rocket will be a two-stage deployment that will fall in three pieces. This is a common configuration and has proven to be successful. Further detail on each bay of the launch vehicle will be provided in later sections of the report.

Figure 20: Upper payload bay.

Figure 21: Avionics bay.

Figure 22: Lower bay.

## Schematics of AS-BUILT ROCKET

### Full launch vehicle

The following figures display the as-built schematics for the rocket. The team was able to closely replicate the design of the rocket to the real rocket. This was accomplished because the team had fabrication in mind during the design process. The built vehicle features two bays for the payload and the parachutes.  The middle section features an avionics bay that is 17 inches in length.  The rocket will have two separation events.  As discussed previously, the payload was chosen to be placed in the front bay to increase the stability margin. The final design chosen for will be 104 inches long with an estimated loaded weight of 55.9 pounds and an unloaded weight of 50.2 lbs.

Figure 23: Leading vehicle design with internal components.

Figure 24: Leading Vehicle Design

Figure 25: Launch vehicle in three sections.

The avionics bay will be a G12 fiberglass coupler. This choice was made because it will be compatible with the rest of the vehicles. The avionics bay is also held together by 5/16 -18 threaded rods. These rods were chosen because they are a common size and the team felt that more security was needed to hold the avionics bay together during the rip forces of the separation events.

Figure 26: Launch vehicle details.

### Nose cone

The final nosecone design is a long elliptical profile derived profile. This profile is derived using a MATLAB program. This nosecone will be printed in two sections in the nylon fusion printer and the parts will be adhered with two-part epoxy resin, similarly to the subscale nose cones. It will be connected to the upper payload bay assembly with epoxy coated on the shoulder before insertion into the upper body tube. The team chose the long elliptical nosecone because it reduces drag forces and makes the rocket more stable.  This was determined through Open Rocket simulations and external research.  The long elliptical nose cone is easy to manufacture.  The team decided to add a bluntness to the nose tip to decrease the possibility of cracking stresses under the loads and pressure the vehicle experiences. The team was able to replicate this design in the real vehicle by using the precise nylon printer available on campus.

Figure 27: Bottom and middle sections of nose cone completed.

Figure 28: Top section of nose cone in progress.

Figure 29: Long elliptical nose cone for full scale.

The drawing for the nosecone is shown below. It will be 19.7 inches in total length. There is also an internal cavity within the nosecone. This is to be used in case the team needs to add ballast for stability and so that the U-bolt assembly has space. This added weight but it also added stability.

Even though the nylon printer was highly accurate in estimating the masses for the fins, it varied more when printing the nose cone sections. The estimated weight of the bottom section was 1.24kg, and the actual weight was 2.153kg. The estimated weight of the middle section was 1.63kg, and the actual weight was 1.69kg. The estimated weight of the top section was 1.53kg, and the actual weight of the section was 1.59kg. The initial goal weight of the nose cone needed to be at least 4.87kg, but the nose cone ended up weighing over 5kg after epoxy.

The bore and inserts did not initially fit into each other as intended, so the team had to use a Dremel to make sure each section fit properly. The team also encountered that the middle and bottom section had a slight gap on the outer portion of the nose cone. The top and middle section created a more seamless outline. The team is unsure of how this happened but was able to epoxy and sand everything out effectively.

Figure 30: Using Dremel to ensure sections fit properly.

Figure 31: Gap between sections.

The nosecone slides into the upper 36 in payload assembly bay and geometrically fits into the space formed by the upper bulkhead. This bulkhead will have a 5/16 – 18 Stainless Steel U-bolt assembly mounted to it with hex nuts and a fastening plate. The bulkhead is epoxied into place. This U-bolt assembly serves as the recovery hardware for the upper bay. The bulkhead is 1/2 in. thick and made of birch plywood. The fiberglass tubing also features an updated four 4-40 shear pin holes and a 1/8-in bleed hole for a separation event. The bay houses the main parachute, the necessary shock cord, and the payload.

### Upper bay

The bulkheads were not available, so the team used the laser cutter available at the Florida State University main campus to cut 0.25-in bulkheads. Two 0.25-in bulkheads were wood glued together to form one bulkhead. The 5/16 holes were then drilled, and the U-bolt assembly was added. The top bulkhead was epoxied to the nosecone, sanded, then epoxied into the airframe.

Figure 32: Upper bay without nose cone.

Figure 33: Nose cone assembly drying in upper bay body tube next to lower bay section.

The drawings for the upper fiberglass tube, the U-bolt, and the bulkhead are shown below.

Figure 34: CAD drawings for upper bay.

Figure 35: CAD drawing for bulkhead.

Figure 36: CAD drawing for U-bolt.

### Avionics Bay

The AV Bay is made from a fiberglass coupling tube. It is 17 inches long, and in the center, a ring of fiberglass tube with an outer diameter of 6.17 in. will be epoxied onto it. This will serve as the coupling ring. The whole assembly will be held together by 2 5/16 threaded rod assemblies. On the bottom bay, there will be 3 4-40 shear pin holes for coupling with the bottom bay assembly. The top bay will feature four 4-40 shear pins for coupling. The AV Bay features a stepped bulkhead on both sides. The outer step is referred to as “Outer AV Bulkhead” and the inner step is referred to as “Inner AV Bulkhead.”

These bulkheads have been laser cut because of the complex nature of their design and the need for precision. The laser cutter available to the team can only cut up to a ¼ inch, so four laser cut pieces were epoxied and bolted together to create each bulkhead (two ¼ inch inner with two ¼ inch outer). There are U-bolt assemblies on both bulkheads that will serve as recovery hardware for the AV bay. The holes for the U-bolt and threaded rods were measured and drilled into the bulkheads after the epoxy set. The AV Bay and its component drawings are presented below.

The bulkheads were chosen to be birch plywood because of their ability to withstand forces.  The U-bolts were chosen over eye bolts because they can distribute the load of the shock cord pull during deployment better than the eyebolts.  There will be a CO2 black powder system to initiate the separation events.

Figure 37: AV bay assembled.

Figure 38: CAD drawing of AV bay.

Figure 39: AV bay expanded.

Figure 40: Fully built and assembled avionics bay.

Figure 41: CAD drawing of outer bulkhead in AV bay.

Figure 42: CAD drawing of inner bulkhead in AV bay.

Figure 43: Applying epoxy to the laser-cut inner bulkhead section.

### Lower bay

The lower bay of the rocket did not change much from CDR. The team is using the AeroTech L2200 motor. Due to the size of the motor and the forces it excels, there needed to be enough redundancy throughout the entire thrust structure. The fin assembly stayed the same from the sub-scale models. Initially, there was going to be three total centering rings on the motor tube because this gave a higher stability margin on the Open Rocket simulations. After the fabrication and airframe lead further discussed, they agreed to add an additional centering ring to ensure a rigid enough structure. Below is a diagram of the initial design with only three centering rings:

Figure 44: Lower bay and thrust structure assembled.

Figure 45: CAD drawing of the lower section fiberglass airframe.

Next, birch plywood centering rings were chosen to keep the motor tube in place. These were chosen because they are robust and resulted successfully in the sub scale vehicles. The centering rings are epoxied to both the airframe and the motor centering tube. The bottom two centering rings have slots in them where wooden fin supports slide through. These wooden supports aid with thrust transmission as well as keeping the fins in place. The fin supports, and each centering ring design is presented the figures below. The supports will have 5/16 holes in them. The fin is supported and kept in place by what the team calls a “fin assembly.” This assembly is comprised of the nylon 12 fin which is squeezed between two wooden brace supports. These supports and the fin are fastened together with three 5/16 bolt and hex nuts. Each assembly is slid into the fabricated slot in the lower airframe up to the centering ring. The geometric fit is tight to ensure that there are no lose connections, and epoxy is added to each support-centering ring interface.

Figure 46: CAD drawing of the top centering ring without fin support slots.

Figure 47: CAD drawing of centering rings with fin support slots.

Figure 48: Thrust structure with updated four centering rings.

Figure 49: CAD drawing of wooden fin supports.

Figure 50: CAD drawing of leading fin design with holes that line up with supports.

Figure 51: Laser cutting fin supports and centering rings.

Figure 52: First fin completed from nylon SLS printer.

The thrust transmission begins when the motor casing exerts a force on the motor retainer. This retainer is bolted to a 6061-aluminum tail cone. The team chose aluminum because it is the lightest material that has the compressive strength required to undergo the 3500 Newtons of thrust that the L2200G-0 provides. The aluminum tail cone design is also presented below. This tail cone was manufactured in house at the COE’s machine shop. Even though the tail cone is made of aluminum it is still very heavy. To help compensate, the team consulted with the machinist and using the CNC lathe, manufactured the tail cone so that the internal structure is hollow and follos a 0.5 inch thick contour parallel to the outside contour. The tail cone transmits the thrust to the lowermost centering ring through a surface interface and to the airframe through 4 3/8 bolts. The thrust is then transmitted through the rest of the thrust structure and eventually to the frame through the centering ring-airframe interface. The team was concerned that the shear force at these joints would cause joint failure, but after a stress analysis, it was found there was over a 10 FOS with the yield stress of the epoxy joints.

Figure 53: CAD drawing of tail cone.

Figure 54: Internal view of thrust structure.

The exact dimensions of the fins were determined through optimization studies of the root chord, the base chord, the fin height, and the sweep angle on Open Rocket.

The rough manufacturing process of the thrust structure and bottom payload took place as follows:

- The fiberglass tube was sent to the college machine shop for drilling and for the fin slots to be cut.

- The fiberglass was carefully cleaned to remove any residues that might hinder bonding.

- The centering rings and wooden supports were cut in at the main college campus Fablab with the laser cutter. The tail cone design and material were sent to the machine shop for fabrication. The fins designs were sent to the nylon fusion printer to be 3D printed.

- The top two centering rings were epoxied to the motor centering tube. The fins and the fin supports were fastened together with bolts. The partially constructed thrust structure was epoxied into the body. The fin assemblies were then slid in.

- The bottom centering ring was epoxied in. The tail cone was bolted on followed  by the motor retainer.

- The rail buttons and shear pins were installed.

Fin flutter was originally a large concern but as it was calculated in the previous section, this design has a safety factor of about 1.5.  The fins are bolted into the birch plywood braces and placed within the centering rings. The team also saw an opportunity to solve two challenges with one design decision. There were structural concerns and a reliable way to mount the fins was needed. So, the team decided to mount the fins by squeezing them between two plywood plates and bolting it all together. This also allows for the plywood braces to provide structural integrity. To add further structural integrity, fillets on either side of the fins will be included. This design is simple and effective.

The current motor that the team has chosen is the Aerotech L2200G-0. This motor provides a thrust profile that is optimal, this year’s vehicle weighs more than last years so the additional power is required for the rocket to reach the targeted apogee. The overall mass of the vehicle full and empty are presented below with a breakdown of the subsection masses and individual component masses.  The mass of the vehicle right now does not inhibit the vehicle from reaching its desired altitude.

Table : Launch vehicle mass.

| Component | Mass (lbs) |
| --- | --- |
| Total mass with propellant | 55.9 |
| Total mass without propellant | 50.3 |
| Upper section Total | 28.1 |
| Nosecone | 10.7 |
| Bulkhead | 0.3 |
| Eyebolt | 0.2 |
| Body tube | 4.6 |
| Payload | 5 |
| Shock Cord | 5.1 |
| Main Parachute | 2 |
| Eyebolt | 0.2 |
| Avionics Bay Total | 3.7 |
| Body Tube | 2 |
| Coupler | 0.2 |
| Bulkhead | 0.3 |
| Bulkhead | 0.3 |
| Main Ejection Charge | 0.1 |
| Main Ejection Charge | 0.1 |
| Apogee Ejection Charge | 0.1 |
| Apogee Ejection Charge | 0.1 |
| Altimeter 1 | 0.2 |
| Altimeter 2 | 0.2 |
| Arduino Flight Computer | 0.1 |
| Battery 1 | 0.1 |
| Battery 2 | 0.1 |
| Bottom Section Total | 24.1 |
| Body Tube | 5.2 |
| Centering Ring | 0.2 |
| Centering Ring | 0.2 |
| Shock Cord | 0.6 |
| Drogue Parachute | 0.1 |
| Fins | 3.1 |
| Centering Ring | 0.2 |
| Eyebolt | 0.2 |
| Eyebolt | 0.2 |
| GPS Tracker | 0.1 |
| Tail Cone | 2.6 |
| 75mm Motor Tube | 0.6 |
| 75 mm Motor Retainer | 0.3 |
| Launch Mass of Motor | 10.5 |
| Empty Mass | 4.93 |

## Recovery Subsystem

### Description of Recovery Events

The recovery system will ensure that the launch vehicle and all its components return safely back to ground after launch. The launch vehicle utilizes dual parachute deployment, a recovery process with two separation events: one at apogee and one at 550 feet AGL. Throughout the flight, two on-board altimeters measure the launch vehicle altitude and velocity. Upon reaching apogee, the main altimeter signals the ignition of a separation charge. The second altimeter fires a delayed redundant. An electronic match is connected to the pyro channel of the altimeter. The head of this match is in an aluminum housing with a small amount of black powder. Once the signal is fired, the black powder ignites and propels a sharp-ended piston into the bottom end of a CO cartridge, releasing gas and pressurizing the aft parachute bay. This generates a force onto the lower bulkhead and causes the bottom set of shear pins to shear, ultimately separating the aft end of the rocket from the rest of the body. These two body sections are tethered with shock cord and U-bolts to allow the sections to come down together. A drogue parachute is connected to the shock cord via quick link at a distance about one-third of the total length of the shock cord from the avionics bay. The drogue parachute is pulled out of the aft parachute bay as the two sections separate and slows the launch vehicle down. The drogue parachute is sized such that the descent speed is slow enough that the impending shock from main parachute deployment does not overload the points of attachment and recovery components, and fast enough that the rocket meets the requirements for descent time (under 90 seconds) and drift from the launch position (under 2500 feet).

When the main altimeter reads an altitude of 550 feet, an ignition signal is sent to the forward bay separation charge through the same processes described for the aft bat. The forward bay and nosecone are tethered to the upper avionics bay bulkhead via shock cord and U-bolts. The main parachute is connected to the shock cord via quick link at a distance about one-third of the total length of the shock cord from the nosecone. This configuration of attachments places the nosecone higher relative to the other launch-vehicle sections during main parachute descent. The nosecone is the heaviest section of the launch vehicle and its position relative to the other sections allows it to land on the ground last, lessening the impact it experiences upon hitting the ground.

### Structural Elements

The structural elements of the finalized recovery system consist of reinforced bulkheads, durable recovery harnesses, quick links, shear pins, fire blankets, parachutes, ejection charges, static port holes, and an avionics sled.

#### Bulkheads

The bulkheads seal the avionics bay and protect the electronics from corrosive gases emitted from the ejection charges. The bulkheads were manufactured out of birch plywood due to its strong material properties and its ability to be precisely laser cut by the team using available equipment at the college. The bulkheads were assembled by laser cutting ¼ in. birch plywood and epoxying four together to create 1 in. thick bulkheads. Attached rigidly to the bulkheads are the U-bolts and ejection charges, while the threaded rods compress the assembly together by tightening nuts. Precise 1.2 in. holes for the ejection charges were laser cut while 1/4 in. holes for the threaded rods and U-bolt were drilled. To fit smoothly into the avionics bay there is a lip to accommodate the thickness of the fiberglass housing, so that the bulkhead sits securely without slipping. Additionally, a ¼ in. hole was drilled to feed e-matches from inside the AV bay to their respective ejection charges.

#### Recovery Harnesses

The recovery harness keeps all vehicle sections tethered together after they have separated. It is ½ in. flat Kevlar shock cord and is 50 ft. long. The recovery harness is rated for 6000 lbs. which gives a factor of safety of about 26 for the maximum force during descent, the main parachute opening shock. Kevlar is the most superior feasible recovery harness material and has over twice the tensile strength of Nylon. The main parachute harness is 18.25 ft. long and the drogue parachute harness is 30 ft. 9 in. long. Each of these lengths is sized such that the separated bays do not collide into each other during descent, which mitigates the risk of incurring damages. Additionally, these lengths allow for ample extension for dissipated energy due to drag following the ignition of ejection charges, ultimately reducing the resultant shock force. The shock cord of the aft bay is connected to the U-bolt attached to the U-bolt in the aft bulkhead of the avionics bay and the motor retainer’s eyebolt attachment. The drogue parachute connects to the shock cord with a quick link 1/3 of its total length away from the avionics bay. The forward bay shock cord attaches to the U-bolt of the nose cone and the U-bolt in the forward bulkhead of the avionics bay. The main parachute connects 1/3 of the total shock cord length down from the nosecone with a quick link.

#### Quick Links

Quick links are used to attach the parachutes and Nomex cloths to the shock cords. The selected quick links are 5/16 in. stainless steel quick links rated for 2100 lbs. of working load and 5000 lbs. of shock load. This provides a factor of safety of about 22 for the largest load during descent. Quick links allow for easy connect and disconnect of recovery hardware to the recovery harness as well as provide significantly strong points of attachment.

#### Shear Pins

Seven total 4-40 nylon shear pins were used in the airframe of the launch vehicle. Each nylon shear pin has a shear strength of about 40 lbf. Three of the shear pins were used to hold together the aft end of the airframe to the rest of the launch vehicle, equating to a force of 120 lbf. This is more than enough to resist premature vehicle separation during ascent due to drag differences in the different vehicle sections. Four of the shear pins were used to retain the fore section of the launch vehicle. For the initial full-scale vehicle test flight, three shear pins were used for each vehicle section. Due to severely premature main parachute deployment during this test flight, it was deduced that an additional shear pin be added to the fore airframe to increase the force required to separate the main parachute bay and reduce the likelihood of reoccurrence. This new design configuration was validated through ground testing and the second test launch, which both showed successful fore bay separation.

#### U-bolts

U-bolts are used as the points of attachment for the recovery system. They are fixed to the bulkheads. The forward bay shock cord connects to the U-bolts in the nosecone and forward end of the avionics bay. The aft bay shock cord connects to the U-bolt in the aft end of the avionics bay and the closed eye bolt on the motor retainer.

#### Eyebolt

A 3/8 in. closed eyebolt is used as the point of attachment for the aft section of the launch vehicle. The recovery harness is less likely to disconnect from a closed eyebolt due to the absence of slits in its circumference. The eyebolt connects to an attachment at the fore end of the motor retainer and thus adequately supports the weight of the thrust structure during descent. This has been demonstrated in the two full-scale test flights conducted by the team.

#### Parachute Protection

Nomex fire blankets are used to protect the parachutes from residual hot gasses entering the bays from the ejection charges. Although the selected CO2 ejection kit uses a minimal amount of black powder, a small amount of hot gas is expelled into the parachute bays. To mitigate the risk associated with these hot gases, the parachutes are wrapped in fire retardant Nomex cloth. The drogue parachute is wrapped in 11 in. square orange Nomex blanket. The main parachute is shielded with hexagonal Nomex blanket. Each of these is shown in the figure below.

Figure 55: Nomex Blankets

#### Ejection Charges

The ejection charges responsible for separating sections of the launch vehicle are CO2 ejection charges. The selected kit of CO2 separation charges is Tinder Rocketry’s The Eagle CO2 Ejection System. The drogue parachute bay uses two 25 g. CO2 canisters, and the main parachute bay uses one 25 g. and one 35 g. CO2 canister. Black powder separation has been known to raise risk of damaging parachutes due to the emission of high temperature gasses. The selection of CO2 ejection results in minimal hot gas emission, mitigating the risk of parachute compromise due to ejection charges.

To ensure separation of the launch vehicle, two ejection systems will be used for each parachute bay. One will serve as the primary ejection charge and the other will serve as a delayed redundant charge in case the primary does not go off. The redundant charge will also contain a larger CO2 canister in case separation fails due to an insignificant amount of pressure produced from the primary charge. Each charge also runs off an independent altimeter, meaning the systems are completely independent of one another.

The ejection systems were validated through ground testing, subscale test flights, and full-scale test flights. Ground testing allowed for sufficient sizing of ejection charges through the many iterations in recovery design configuration. Additionally, the subscale and full-scale test flights have never had instances of absent separation.

#### Static Port Holes

Static port holes were drilled into the avionics bay and main parachute bay to equalize interior bay pressure and atmospheric pressure. The following equation was used to size the port holes drilled into the avionics bay:

dn=0.1dLkn

where dn is the diameter of the static port hole, d is the diameter of the avionics bay, L, is the length of the avionics bay, k is a constant equivalent to 19.68 in., and n is the number of holes. Choosing three holes and using the known dimensions of the avionics bay, a static port hole diameter of approximately 0.312 in. was calculated. Thus, three 5/16 in. diameter static port holes were drilled into the shoulder of the avionics bay as it was the next largest size to the calculated hole diameter. One of these static port holes is shown in the figure below.

Figure 56: AV bay static port hole.

One 1/8 in. diameter hole was drilled into the main parachute bay close to the nosecone. This hole was added after unintentional main parachute deployment close to apogee in the first full-scale test flight. It was deduced that the pressure differential from inside the bay to the atmosphere caused 58 lbf. of additional force on the shear pins in the main parachute bay. To eradicate this, the porthole was drilled. This static port hole is shown in the figure below.

Figure 57: Bleed hole

#### Avionics Sled

All electronics will rest on an avionics sled, which is secured onto the threaded rods within the avionics bay. Schematics of the sled are seen below.

Figure 58: Drawing of the avionics sled

Figure 59: Picture of physical avionics sled

The sled is made of PLA filament, which is cheap and durable. Many of the sled designs such as the tect were for aesthetic purposes, however also served to cut down on mass and provide plenty of tether points. There exist designated slots for the LiPo batteries and each altimeter so that altimeters are spaced away from each other and provide minimal interference. The sled weighs a total of only 34g yet does not deform when on the threaded rods. The altimeters and LiPo batteries are secured to the sled with zip ties, but the sled also provides screw holes for the primary altimeter to reduce vibrations. It fits snugly onto the threaded rods and is secured with nuts on either side, preventing sliding.

### Electrical Elements

#### Altimeters

The altimeters used in the full-scale vehicle will be the AltusMetrum TeleMetrum and the Entacore AIM3. These barometric altimeters are equipped with dual-deploy capabilities and are powered by 3.7V LiPo batteries.

Figure 60: Altimeters used for the full-scale rocket: the TeleMetrum (left) and the AIM3 (right).

The TeleMetrum contains a variety of features including an integrated GPS chip and live telemetry. The live telemetry requires a HAM technicians license, which has been acquired by the team’s avionics lead (callsign KQ4OOO). It has two modes: idle and flight. Modes are differentiated depending on the altimeter’s orientation when it is turned on, and all data can be read off the free Altus Metrum software. It records data at 100Hz on ascent, capturing thorough flight data. This altimeter serves as the team’s “primary” altimeter, and is set to fire upon apogee and 600ft on descent.

The Entacore AIM3 is a traditional dual-deploy, with programmable settings on the AIM3 software. It is able to be calibrated on launch day with a USB connection, and is set to be the team’s “secondary altimeter.” It is programmed to fire two seconds after apogee and at 550ft on descent. This altimeter records data at 10Hz. The altitude delay from the primary to secondary altimeter was implemented after feedback from the CDR presentation.

Two tests have been conducted to prove the robustness of the altimeters: straw tests and ignition tests. Straw tests are used to test the data acquisition and functionality of the altimeters. They involve placing a straw over the barometer of the altimeter, and suctioning to simulate a flight. The altimeter will interpret the change in pressure as take-off and begin recording data.

Figure 61: The barometer on the AIM3 altimeter, where the straw is placed to simulate flight

Straw tests were conducted twice with each altimeter to ensure proper data collection. The TeleMetrum is also barometric so tests on each altimeter were identical. As a result of uneven suction from the straw flight profiles were often jagged, however the tests proved the validity of each altimeter.

The second test conducted with the altimeters was ignition tests. These tests ensured that the altimeters were able to ignite an e-match, which is required for a successful recovery event. Each altimeter had a built-in setting to fire the terminals that the e-matches were inserted into. Both the apogee and main channels for the altimeters were tested twice before the full-scale flight attempt. Every test was successful and proved the robust capabilities of both altimeters.

Table 10: Altimeter Specifications

|  | TeleMetrum | Aim 3 |  |
| --- | --- | --- | --- |
| Manufacturer | Altus Metrum | Entacore |  |
| Dimensions (L*W*H) (mm) | 27x70x16 | 65x25x15 |  |
| Pyro Channels | 2 | 2 |  |
| Field Output | Beeps, AltOS | Beeps |  |
| Weight (g) | 20.13 | 12.81 |  |
| Sampling Rate (Hz) | 100 | 10 |  |
| Battery (V) | 3.7 | 3.7 |  |
| Price | $381.63 | $121.15 |  |

#### Ground Station

To take advantage of the telemetry capabilities of the TeleMetrum altimeter, the team utilizes a ground station of the TeleBT unit and a 433 MHz Yagi antenna. The Altus Metrum software is used to communicate with the altimeter through the ground station. While both were bought off-the-shelf, it was found that the advertised Bluetooth capabilities of the TeleBT unit did not work, so the TeleBT was connected with a USB-C cable. This resulted in the same functionality and did not impact either system.

Figure 62: Fully configured recovery ground station. This includes the TeleBT, 433 MHz antenna, and computer with AltusMetrum software

This system was tested by conducting ground tests with the TeleMetrum altimeter. It was found that it could remotely monitor the altimeter in both idle and flight mode, proving its viability. Connection was tested for 30 minutes on each mode, and from one mile away.

#### Trackers

The team uses two trackers within the vehicle: the TeleGPS and an Apple AirTag. The TeleGPS is the integrated GPS chip on the TeleMetrum and communicates back to the team’s ground station. The coordinates of the vehicle can be seen on the AltusMetrum software. The TeleGPS was tested by going outdoors and achieving satellite lock. It was ensured that satellite lock could be achieved in under five minutes, so that the TeleGPS would be ready in the time between turning on altimeters on the launch rail and actual launch. The TeleGPS unit was also tested within the G12 fiberglass airframe on the ground to prove that it did not interfere with GPS signals during launch.

Figure 63: The tracking device for the full-scale vehicle, the TeleGPS. This chip (circled) is present on the TeleMetrum altimeter possessed by the team

The Apple AirTag provides a very simple UI for iOS devices and immediately registered on a team member’s iPhone. With a battery life of up to one year, the AirTag registered within the avionics bay and was determined to be fit for launch. The Apple AirTag was implemented due to its low cost, light weight, and simplicity, making it a good backup component. The AirTag does not function like a traditional locator, and instead utilizes Apple’s iOS network to send its location. If the AirTag is not within 33 feet of any iOS device then the current location will not be broadcast. While this provides obvious shortcomings due to the rural nature of rocket launch locations, it does significantly improve search radius for the team members if the rocket lands in tall grass or a similar environment. It is not fit to be the primary locator but serves as a good backup option.

Table : Full-scale Trackers

|  | TeleGPS |  | AirTag |
| --- | --- | --- | --- |
| Manufacturer | Altus Metrum |  | Apple |
| Dimensions (L*W*H) (mm) | 38 x 25 x 6 |  | 32 x 32 x 8 |
| Weight (g) | 12.3 |  | 11.0 |
| Range (km) | 100 |  | N/A |
| Transmitter Frequency (MHz) | 433 |  | 13.56 |
| Battery | 3.7 |  | 3 |
| Price | $254.43 |  | $30 |

#### Batteries

The batteries that power the altimeters are 3.7V LiPo batteries. These are standard for many avionics unit and fit well into the bay due to their light weight and small size. The batteries are rechargeable and able to power each altimeter for several hours off a full charge. While the batteries were able to be wired directly into the AIM3, the team used the AltusMetrum recommended JS2 female connector to connect to the AltusMetrum. The connector was securely soldered onto the leads of the battery, allowing for secure connection throughout flight.

#### Switches

Each altimeter-battery configuration is connected by a 12mm Latching Push Button Switch. When unpressed, the circuit will be disconnected and the corresponding altimeters will powered off completely.

Figure 64: The DMWD-brand push button used for the electrical components. Installed into airframe on the right

Figure 65: Installed altimeter buttons

The switches have a metal and rubber ring used to secure them to the airframe during flight. They are rated to be anti-vandal IK-09 (Impact Resistance-09), which means that they are impact resistant up to five joules. This is one of the highest protections available and has proven to withstand all flight forces. For accessibility, additional wires were soldered onto the switch to make launch preparation easier. These used Schneider 0.8mm solder with 24 AWG extensions.

#### Electronic Matches

The team utilized MJG Firewire Initiator e-matches to spark the ejection system. These are commonly used with-in high powered rocketry and fit nicely into the altimeter terminals. With a length of 34 inches, it can safely wire across the entirety of the avionics bay. These are used for both altimeters and require 0.75A to ignite, which is provided from the 3.7V LiPo. The e-matches connect the altimeters to the Eagle CO2 Ejection system.

### Redundancy Features

Redundancy is the inclusion of additional features to provide alternative solutions in case of a failure. Within the launch vehicle, redundancy specifically refers to the recovery unit where failure is most likely to occur. Failures during recovery could result in unsafe conditions for spectators or damage to the rocket. To mitigate this risk the team has decided on an abundance of redundant features to guarantee maximum safety during launches.

#### Electronic Redundancy

The first of the redundancy features begins with electronic redundancy. This means that the team is utilizing two separate altimeters, each from different manufacturers. This demonstrates redundancy because if one altimeter is malfunctioning there is still a tested altimeter programmed to carry out the correct sequences during flight. The altimeters having different manufacturers is by design; if there is an edge case that occurs during flight it lowers the odds that neither altimeter is equipped for it.

The next redundant feature is redundant wiring between altimeters. Each altimeter-battery combination is separate from the other. This ensures that if a wiring malfunction, such as a short or disconnect, occurs on one pair then the other pair will remain functional.

#### Ejection Charge Redundancy

Ejection charges are also redundant within the system, meaning that there are two different Eagle CO2 ejection charges within the recovery unit. The charges wired to the TeleMetrum, or the “primary” charges, are 25g CO2 cartridges. The charges wired to the AIM3, or the “backup” charges, are a 25g CO2 cartridge for the lower drogue bay and a 35g charge for the upper main bay. The significant oversizing of the main parachute backup charge is a catch-all, as it will be the last charge fired and should produce an abundance of force to ensure the main parachute comes out should there be errors in the previous charges. Ideally the rocket has already separated, in which the 35g charge will fire into the air and not impact the descent.

### Parachutes and Descent Rates

#### Main Parachute

The main parachute is the Fruity Chutes Iris Ultra 144 in. Compact Parachute. It is the greatest contributor in reducing the impact velocity of the launch vehicle sections. The impact energy of the heaviest tethered section must be below 75 ft-lb., the drift distance from the launch pad must be less than 2500 ft., and the total descent time must be below 90 seconds, per items 3.3, 3.11, and 3.12 in the NASA Student Launch Handbook, respectively. The resultant simulated impact velocity of the launch vehicle with this parachute is 13 ft/s which results in an impact kinetic energy of 66 ft-lb for the heaviest tethered vehicle section.

#### Drogue Parachute

The drogue parachute is the Fruity Chutes 24 in. Classic Elliptical Parachute. This parachute brings the rocket to a terminal velocity of 91 ft/s prior to main parachute deployment. This results in a main parachute opening shock force of 230 lbf. for the overall launch vehicle. All the recovery components and points of attachment are rated to support forces of this nature. Additionally, the simulated descent time with these parachute configurations is close to 80 seconds, which is under the 90 second descent time requirement. Thus, this drogue allows the launch vehicle to be recovered while meeting the mission success criteria.

### Assemblies

#### Structural

Structural components of the avionics bay, such as the bulkheads, U-bolts, and threaded rods were detailed in section 3.4.4. The fabrication process for this mainly included the cutting and epoxying of the bulkheads.

The structural component of the final avionics bay assembly included installing the U-bolts into the bulkheads and securing the threaded rods. The avionics bay is completed structurally when the ejection charges are inserted and the threaded rods secure the entire assembly.

Figure 66: CAD design of avionics bay fully assembled

Figure 67: The structural assembly in rendered in CAD and after fabrication

The structural assembly is robust and incredibly durable, with the laser-cut bulkheads fitting perfectly within the avionics coupler. The fabrication process of the avionics bay was smooth and the final product functioned as intended.

#### Electrical

Figure 68: Electrical schematic of the avionics system

All electrical components that require wiring are seen in the figure above. Redundancy is illustrated through the primary (blue) and backup (magenta) systems that can each independently separate both sections of the launch vehicle. The switches shown are the 12mm Latching Push Button Switch. The TeleMetrum contains terminals for the switch, while the switch is connected through the battery on the AIM3. Each configuration works nominally. All gray dashed lines represent e-matches, which are non-polar. The TeleGPS chip requires no special wiring and it completely integrated into the TeleMetrum board, while the AirTag (not pictured) is completely wireless and simply secured to the avionics sled.

Figure 69: Electrical components laid out in SolidWorks

Figure 70: Physical build of recovery electronics. E-matches and buttons not shown

### Transmitters

The TeleGPS is the primary rocket-locating transmitter on board. It transmits at 10Hz during ascent, then at 1Hz after apogee. The transmit power of the TeleGPS is 16mW and has a range of over 20 miles. These features work well with the needs of the team, as it uses relatively little power and provides a broadcast radius well above the rocket range.

The Apple AirTag uses a frequency of 6-8.5GHz and has a transmit power of 0.3mW. The range of the AirTag cannot be quantified like a traditional GPS system, as it can register anywhere in the world if there is an iOS device within range.

### Electromagnetic Sensitivity

From the nature of transmitters, both the TeleMetrum and AirTag will produce some electromagnetic field (EMF) that could interfere with other electrical components. The transmit power of each transmitter is low (16mW and 0.3mW, respectively), meaning that the produced field is weak. The team chose to mitigate this risk through spreading out transmitters across the avionics sled and performing ground tests to check interference. These tests were done when all of the electrical components were turned on without charges wired, and checking the output of the TeleMetrum and AirTag for ten minutes. The AIM3 also was not impacted, although this was only verified by checking the status of the altimeter before and after the test. No significant change in output was noted in either case, meaning that components are not sensitive to the EMFs produced in the bay.

## Mission Performance Prediction

### Target Altitude

The target altitude for this rocket is 4892 ft. AGL. The predicted altitude is 4376 ft. with 10 mph. winds launched at a five-degree angle. 10 mph. winds are assumed as the median wind speed of the listed windspeeds in the NASA Student Launch Handbook. A five-degree launch angle is assumed as it provides the closest altitude to the target altitude. The following plots are all at 10mph conditions and are the most likely conditions to occur.

### Flight Profile

Figure 71: Altitude vs. Time profile

The flight profile can be seen above. It demonstrates that our simulated apogee in the most likely launch day conditions are within the required range. The terminal velocity with the drogue parachute deployed is 97 ft/s which is slow enough for the main parachute to be deployed safely at 58s or at 550ft. The apogee is about 500 ft off of the teams initial apogee prediction because of the large payload and mass requirements of the vehicle. Below are the simulated acceleration and velocity. It can be seen that the velocity off of the launch rod is around 100 ft/s. It can also be seen that the greatest force experienced by the vehicle is an acceleration spike at around 60 seconds. This is where the main parachute deploys. Because of the large drag area, there will be a large change in velocity on the vehicle. The force that each of the heaviest segments will experience will be about 5.3kN. This will be experienced by the recovery hardware which is rated for 70kN. The shear force experienced by the bulkheads will be about 883 kPa and the shear strength of the epoxy is about 30MPa. This means that the vehicle will be able to withstand the loads of recovery operations.

Figure 72: Velocity and acceleration vs. time of simulated flight

The key flight events and their values are recorded in the table below.

Table 12: Nominal Flight Profile (10mph Wind, 5° Launch Angle).

| Event | Flight Time (s) | Notes |
| --- | --- | --- |
| Liftoff | 0 | Rail Exit: 87.3 ft/s |
| Max Velocity | 2.2 | 588 ft/s (Mach 0.56) |
| Motor Burnout | 2.4 | - |
| Apogee | 16.4 | 4376 ft AGL |
| Separation Charge 1 Fire | 16.4 | - |
| Separation Charge 2 Fire | 58 | Deploy Vel: 95 ft/s |
| Ground Impact | 94.8 | Impact Vel: 13 ft/s Descent Time: 78.4 s |

### Motor

The Aerotech L2200G-0 motor was the motor that was selected for flight.  It has a high average thrust of 2243 N but the airframe design has proven to be robust during subscale testing. This motor helps to achieve the desired target altitude of 4892 ft. It is a relatively compact motor which will increase the stability margin on the ascent. It is also compatible with the teams 75mm motor casing they have in inventory which is very beneficial. The low burn time of 2.27 sec is not desirable because it puts a larger force on the airframe, but the total impulse of 5104 Ns is necessary because of the 5 lb payload criteria. This criterion makes the vehicle very heavy, and more thrust is necessary to achieve the desired apogee.

Table 13: L2200G-0performance

| Parameter | Value | Units |
| --- | --- | --- |
| Total Vehicle Weight | 55.9 | Lbs. |
| Stability Margin | 4.04 | calipers |
| Velocity off Rod | 87.3 | ft/s |
| Apogee | 4376 | ft |
| Max. Velocity | 584 | ft/s |

Figure 73: Aerotech L2200G-0 thrust curve

The forces experienced during the flight separation events were discussed above. During ascent 3 main forces will be experienced by the rocket resulting in a net compressive force. The acting forces which are explored further in the proceeding section are drag, thrust, and weight. The maximum weight will be about 250 N, the maximum drag will be 236 N, and the maximum thrust will be 3000N. All of these maximums will not occur at the same time but to be safe the team will assume they do. This results in a net compressive force of 3,486 N on the airframe this results in a stress of 0.83MPa. The compressive yield strength of the G12 fiberglass is 207 MPa.

The flight profiles including the apogee, the velocity, and acceleration for 5mph, 15mph, and 20mph are included below to simulate a plethora of conditions that the vehicle may endure.

Figure 74: 20 mph altitude, velocity, and acceleration

Figure 75: 10 mph altitude, velocity, and acceleration

Figure 76: 5 mph altitude, velocity, and acceleration

It can be seen that the overall shape and trend remains the same for the differing wind speeds but the magnitudes of the plots change slightly with the most notable being the apogee. It varies from about 4200ft to 4400ft. 10 and 15 degree launch angles can also be simulated for the 10mph case and are shown below.

Figure 77: 15 degree altitude, velocity, and acceleration

Figure 78: 10 Degree altitude, velocity, and acceleration

Again, the overall shapes of these plots are similar but the biggest difference is the magnitude of the apogee. The 15 degree had an apogee of 3940ft and the 10 degree launch angle had an apogee of 4170ft which is a significant difference.

### Apogee Calculations

The simulated altitude can be checked by deriving a method that accounts for the loss of the motor mass during powered ascent. To derive the theoretical apogee, first, calculate how high the rocket goes under powered ascent (the solid motor is producing thrust) and then how high the rocket goes in the “coasting phase.”  The powered ascent altitude formula can be derived from Newtons 2nd law.

F=m*a

Where F is Force, m is mass, and a is acceleration. Using definition of acceleration:

F=m⋅dvdt

The entire force balance on the rocket can be written as:

F=T-Wavg-Fdrag

Since the thrust, weight, and drag forces are the only substantial forces acting on the rocket. Where T is the trust force, Fdrag is the drag force acting on the rocket. Wavg is the average weight force during powered ascent, the average is taken because the weight varies with time.  For a more accurate result the weight force can be integrated over the duration of the burn, however because the mass of the vehicle (50.97 lbs) is large compared to the propellant mass (4.93 lbs) and the burn time is low (2.4 s), the method for determining the average mass below is sufficient.

mavg=mtakeoff-0.5*mpropellant

and

Wavg=g*mavg

Where mtakeoff is the mass of the vehicle at takeoff, mpropellant is the mass of the propellant, and g is the gravitational constant of Earth. It will be assumed that g is constant. The drag force model we will use is listed below:

Fdrag=0.5*ρ*Cd*A*v2

Where v is the velocity of the vehicle. A is the greatest cross-sectional area of the vehicle.  is the coefficient of drag of the vehicle, for this calculation a standard value was chosen for a vehicle of the same size. ρ  is the density of the air and it will be assumed to be constant.  Rearranging the above equations, it can be obtained:

mdvdt=T-g*mavg-k*v2

v= T-g*mavgk*1-e-2*t*k*T-g*mavgkmavg1+e-2*t*k*T-g*mavgkmavg

Where t is the burn time and v is the velocity of the vehicle after the burn is complete.  The equation for the height of the vehicle after the burn can now be formulated and the velocity of the vehicle will be used to determine the height.  To find the equation for height of the vehicle, we begin by rewriting equation 2:

m*dvdt=m*dvdh*dhdt=m*v*dvdh

Rearranging further and integrating:

hburnout= mavg2*k*ln⁡(T-mavg*gT-mavg*g-k*v2)

Where hburnout is the height of the vehicle after the powered ascent. The height of the vehicle after its coasting portion of flight will be found next.  The mass of the vehicle without the propellant will be used because during this portion of the flight, it is already all burned off.  Using similar reasoning as above, apart from removing the impulse from the equation of motion, we obtain:

hcoasting= mvehicle2*k*ln⁡(mavg*g+k*v2mavg*g)

Now that the equations for the altitude of both portions of the flight have been formulated, they can now be added together to find the total altitude of the vehicle that accounts for drag and changing mass.

hapogee=hburnout+hcoasting

Using the above equations, the theoretical apogee of the rocket was found to be 4488 feet which is 157 ft off from the predicted OpenRocket altitude. This discrepancy is probably because the MATLAB calculation does not account for any wind drift.

The MATLAB program used to execute the above calculations is attached as an Appendix. The vehicle weights are listed in the table above and the simulated motor thrust curve is also listed above. FEA was conducted and listed above.  The highest drag force exerted on the rocket will be 56.2 lbf which was found with the above program. The highest thrust force exerted on the motor is 674.4 lbf. This is a total compressive load on the vehicle of 731 lbf. This is well within all material and joint compressive yield strengths.

### Stability Margin Calculations

The vehicle’s stability margin is a very important design criterion. The stability margin dramatically affects the vehicle’s flight performance and ultimately determines whether the vehicle is successfully designed. Although OpenRocket simulations do not define the real-time launch vehicle’s stability margin on launch day, it is a very accurate form of measurement. Shown below is the vehicle’s stability margin profile at the maximum allowable launch day wind speed conditions because this is the most unstable the vehicle would be.

Figure 79: Stability vs. Flight Time

Looking at the figure above, the static stability margin of vehicle at rest is 4.04 calibers, the stability margin off the rail is 3.1 calipers, and the stability margin at motor burnout is 4.6 calibers. The static stability margin shown above is above a factor of 2 above NASA’s minimum requirement. This means that any other wind speed conditions lower than 20 MPH will also be above NASA’s minimum requirement. The table below shows the vehicle’s stability margin at 0, 5, 10, 15, and 20 MPH wind speeds at the launch competition’s geographical location/conditions.

Table 14: Wind Speed vs. Stability for 5° Launch Angle.

| 5° Launch Angle |  |
| --- | --- |
| Wind Speed (mph) | Static Stability Margin |
| 0 | 4.04 |
| 5 | 3.47 |
| 10 | 3.1 |
| 15 | 2.85 |
| 20 | 2.82 |

Another method of calculating the static stability margin is the Barrowman’s method. The Barrowman’s method was written into a MATLAB script and used to calculate the vehicle’s static stability margin at 20 MPH wind speeds. The following equation was used to calculate the static stability margin:

SM=XCP-XCGD

Where XCG  is the center of gravity and XCP is the center of pressure, both measured from the tip of the nosecone. The center of gravity is given as 55.017in inches, and the center of pressure can be found by

XCP=CNXN+CFXFCN+CF

The arm length of the fins can be found using the following equation:

XF=XB+XRCR+2CT3CR+CT+16CR+CR-CRCTCR+CT

Where XB is the distance from the tip of the nosecone to the fin root chord leading edge, CR is the length of the fin root chord, and CT is the length of the fin tip chord. The fin coefficient, CF , is represented as

CF=1+RS+R4NS2R21+1+2LFCR+CT2

Where N is the number of fins and LF is the length of the fin mid-chord line. LF can be calculated using the fin semispan, S , with the equation:

LF=S2+0.5CT-0.5CR+Stanθ

The variables in the equations above and their calculated values are shown below in table. The MATLAB script written to calculate the above parameters is attached in an Appendix.

Table 15: Stability Parameters

| Parameter | Symbol | Value | Unit |
| --- | --- | --- | --- |
| Fin Semispan | S | 8.0 | Inches |
| Fin Tip Chord | CT | 4.2 | Inches |
| Fin Root Chord | CR | 6.1 | Inches |
| Fin Sweep Angle | θ | 40 | Degrees |
| Fin Mid-Chord Line | LF | 7.6 | Inches |
| Radius of Airframe | R | 3.1 | Inches |
| Number of Fins | N | 4 | N/A |
| Nose Tip to Fin Root Chord Leading Edge | XB | 88.3 | Inches |
| Fin Root Leading Edge to Fin Tip Leading Edge | XR | 11 | Inches |
| Arm Length of Nosecone | XN | 9.3 | Inches |
| Nose Cone Length | LN | 19.7 | Inches |
| Nose Cone Term | CN | 2.5 | N/A |
| Fin term | CF | 13.0 | N/A |
| Center of Pressure | XCP | 82.7 | Inches |
| Center of Gravity | XCG | 57.7 | Inches |

Comparing the stability margin values calculated from OpenRocket and the MATLAB Code.

Table 16: Stability Results

| Method | Stability Margin (Calibers) |
| --- | --- |
| OpenRocket Simulation Software | 4.04 |
| Barrowman’s Method | 4.08 |

The variance in the two methods is probably because the OpenRocket accounts for more geometric variables than the manual method does.

### Kinetic Energy at Landing Calculations

Using final launch vehicle design, each independent section of the launch vehicle’s kinetic energy at landing was calculated. The kinetic energy of a body depends on its mass and velocity. This relationship is shown in the following equation:

K=12mv2

where K is the kinetic energy, m is the mass of the body, and v is the velocity of the body. The masses of the individual sections were obtained through weighing with a scale after their fabrication concluded.

Two separate methods were used to obtain the impact velocity of the launch vehicle. For the first method, 20 OpenRocket simulations were performed with 10 mph. winds. The largest obtained value of the ground-hit velocity was 12.96 ft/s and was used as the velocity in each of the calculations shown in the table below.

Table 17: Kinetic Energy Calculation

| Section | Mass (lbs) | Kinetic Energy (ft-lbf) |
| --- | --- | --- |
| Upper section with payload | 23.7 | 61.80 |
| Upper section | 18.66 | 48.67 |
| Avionics bay | 5.48 | 14.29 |
| Lower section | 20.87 | 54.42 |

The second method used a different method for obtaining the impact velocity of the launch vehicle. First, we must understand the forces acting on the launch vehicle during its terminal main parachute descent. These forces are illustrated in the figure below.

Figure 80: Force diagram on separated vehicle

The figure shows that there are three forces that oppose the force of gravity: drag from the main parachute, drag from the drogue parachute, and drag from the body. Each of these drag forces can be represented with the following equation:

FD=CDρv2A/2

where FD is the drag force, CD is the drag coefficient, ρ is the density of air, v is velocity, and A is the planform area of the object. Understanding that the launch vehicle is in terminal descent, we know that the net force on the launch vehicle is zero. Using Newton’s second law, we arrive at the following relationship:

CDρv2Amain/2+CDρv2Adrogue/2+CDρv2Abody/2=mg

where m is the total mass of the rocket and g is the acceleration due to gravity. All the drag forces have a common v2 element, meaning it can be isolated. After isolating velocity and simplifying, the following expression for velocity is achieved:

v=2mgρ(CD,mainAmain+CD,drogueAdrogue+CD,bodyAbody

The resultant approximated impact velocity of the launch vehicle is 14.00 ft/s. Using this derived quantity, the kinetic energy at landing values for each section were approximated tabulated in the figure below.

Table 18: Kinetic Energy Alternative Calculation

| Section | Mass (lbs.) | Kinetic Energy (ft-lbf.) |
| --- | --- | --- |
| Upper section with payload | 23.7 | 72.17 |
| Upper section | 18.66 | 56.83 |
| Avionics bay | 5.48 | 16.69 |
| Lower section | 20.87 | 63.55 |

### Descent Time Calculation

Descent time of the launch vehicle is dependent on the descent speed and altitude of the launch vehicle. Two separated methods were used to approximate the descent time of the launch vehicle. The first method uses the simulated apogee descent speeds, the total descent time can be calculated by considering two descent periods: drogue parachute descent and main parachute descent. The drogue parachute descent can be calculated by first differencing the altitude at apogee (4376 ft.) and main parachute deployment (600 ft.). This results in a traveled distance of 3776 ft. during drogue parachute descent. The descent time during this period can now be calculated using the following equation:

t=Δh/v

where t is the time in seconds of the descent period, Δh is the vertical distance traveled in feet, and v is the terminal velocity due to the drogue parachute feet per second. This results in a drogue descent time of 38.93 seconds. The same process can be applied to the main parachute descent period, using a velocity of 13 ft/s and 600 ft. to travel downward. This results in a descent time of 46.15 seconds. The total descent rate can be found through summing the two calculated values, resulting in a total approximated descent time of 85.08 seconds for the first method.

The second method uses the descent rate calculated in the second method of the previous section where the kinetic energy at landing for each vehicle section was calculated. However, the descent rate under drogue parachute descent must also be calculated using the following equation:

v=2mgρCD,drogueAdrogue

where v is velocity, m is the total mass of the rocket, g is the acceleration due to gravity, CD is the drag coefficient, ρ is the density of air, and A is the planform area of the drogue parachute. Using this equation, the descent rate was calculated as 96.59 ft/s. This results in a descent time of 39.09 seconds. Using the previously calculated descent rate of 14.00 ft/s, the main parachute descent time was calculated to be 42.86 seconds, resulting in a total descent time of 81.95 seconds for method two.

These calculations were validated through OpenRocket simulations which showed a total descent time of 78.65 seconds. This discrepancy is attributed to the fact that OpenRocket accounts for the time it takes parachutes to deploy. The calculations assume instantaneous deployment and reaching of the terminal velocity, whereas the simulation does not. This explains the lower descent time for the simulated flight.

### Drift Distance Calculation

The total distance that the launch vehicle drifted from the launch pad was calculated assuming that the launch vehicle reaches apogee directly above the launch pad. Additionally, it is assumed that the wind speed is constant and uniform in one direction. Thus, the only factors affecting the drift distance are the previously calculated descent times and the wind speed. The total displacement is the product of the wind speed and the descent time. The calculations of drift distance for varying wind speeds are shown in the table below.

Table 19: Wind Drift Distance Calculation

| Wind Speed (mph) | Drift Distance (ft) |
| --- | --- |
| 0 | 0 |
| 5 | 599.9 |
| 10 | 1199.9 |
| 15 | 1799.6 |
| 20 | 2399.5 |

The wind drift distance of the launch vehicle was alternatively calculated using OpenRocket. The assumptions made in the prior calculation do not hold for the OpenRocket calculation as there is no setting to negate wind drift for only the ascent of the launch vehicle. Thus, at apogee, it is not directly above the launch pad. The OpenRocket plot of the wind drift distance with 20 mph winds is shown below.

Figure 81: Wind Drift Distance vs. Flight Time.

# Payload Criteria

### Final Design Selection

Previous work had been done to use a thrust-vectoring monocopter design as the payload experiment for this year’s competition. However, budget constraints have given the FAMU-FSU College of Engineering team one goal: to make competition. The college has never qualified and sponsors have encouraged the team to focus entirely on completing a successful full-scale flight to qualify for competition. The team has been working with a 5-lb sandbag as a simulated payload mass which is quick-linked securely to the nosecone bolt. The payload fits well inside the airframe and is wrapped to ensure even mass distribution. If this year’s team is successful in its goal, then next year the college would have a dedicated payload team along with the launch vehicle. The team does not plan to develop an alternative payload or fly a payload demonstration flight.

The previous work done involved an electric-powered ducted fan (EDF) which provided thrust to the payload. To stabilize the payload body and correct for in-air disturbances, the payload planned to feature thrust-vectoring fins which controlled the heading of the vehicle. While it would be designed to be autonomous, it would have a manual override mode to ensure safety. Wide landing legs would be deployed when the payload was close to the ground to ensure the proper orientation upon landing. STEMnauts would be individually distributed around the body to maintain proper mass distribution.

Figure 82: A CAD model of the previous payload experiment.

The chosen EDF was to be a QX 90mm EDF. This thrust value is much higher and much more sustained than thrust from a gas canister.  This compact design fits easiest into the payload designed bay and stays true to the intent of the payload mission.

Figure 83: The QX 90mm EDF selected for powered descent.

The thrust-vectoring fins mentioned previously were to be powered by servos, which would redirect air-flow with fins to stabilize the vehicle. This task would entail a significant controls challenge, and later simulation work was done to begin to work on this problem.

Figure 84: The four thrust-vectoring fins to stabilize the payload descent.

Retractable landing legs were chosen for the landing system of the payload because they could greatly increase the surface area of the landing spot. The further the legs reach the higher probability it will land in an upright, which would be the chosen location for a successful landing. The legs will be deployed a few feet above the ground, carefully designed as a four bar which uses servos to draw the legs out. The configuration of the retracted legs would fit snugly within the payload bay.

Figure 85: The four-bar landing leg mechanism for payload design.

The team completed some simulation work in MATLAB to begin to work on the controls challenges of the thrust-vectoring fin. To analyze this problem, the team used a variety of MATLAB tools to design a PID controller for a simple 2D variation of the fin. By working out basic equations of motion and implementing control law the team became prepared for the more complex 3D case.

Figure 86: A simple free body diagram of the 2D payload.

The free body diagram of the system shows that in a simple system the thrust force created by the EDF creates a moment about the center of mass equal to

τ=- Fthrust*L*sin⁡(ϕ)

Using Newton’s second law for rotational motion, the equation becomes

Izz* θ= -Fthrust*L*sinϕ

Using ODE45 and MATALB’s controls toolbox the PID controller was tuned to have minimal overshoot and response time for a step input for the simple system, which would represent an outside disturbance like wind which could impact the heading of the payload body. The system response for this condition is seen to successfully drive the payload body to a vertical orientation.

The tuned gains for the 2D controller were found to be:

Kp=0.86

Ki=1

Kd= 0.17

Figure 87: The final orientation of the payload (blue) and the fin (red) after a disturbance of 30°.

Overall, the controller designed in this very simple case was used to validate the fin solution to the stabilization issue of a monocopter design. work was done to provide a baseline of the theory required to tackle the payload challenge.

# Demonstration Flights

The vehicle was flown on 2 separate occasions to demonstrate fulfillment of requirements for Full-Scale. A 3rd attempt is being planned as this document is being submitted, unless an attempt is deemed successful.

## Test Flight 1

### Date

Flight 1 was performed on February 10th, 2024 at 12:30pm.

### Location

Flight 1 was performed at Shensi Ct SW Palm Bay, FL 32908. This is also known as the SRA Rocket Ranch.

### Launch Conditions

At the time of flight: temperature was 77 °F and wind speed was 11 mph.

### Motor Flown

An Aerotech L2200G motor was used for this flight.

### Ballast Flown (lbs.)

No ballast was flown.

### Final Payload Flown

A payload simulator was flown. This payload simulator was a bag of sand weighing in at 5.04 lbs, meeting the 5 lb weight requirement.

### Official Target Altitude (ft.)

Official target altitude of this flight was 4982 ft.

### Predicted Altitude from Simulations (ft.)

Predicted altitude based from OpenRocket simulations was 4650 ft.

### Measured Altitude (ft.)

Measured altitude of this flight was 4251 ft.

### Altimeter Flight Profile Data

Figure 88: Altitude vs. Time Flight 1.

### Altimeter Raw Data

Raw altimeter data is located in the appendices of this report.

### Landing Images

Figure 89: Aft Bay Landing Configuration

Figure 90: Front bay Landing Configuration

Figure 91: Flight 1 landing photos.

The end of flight resulted in rocket landing in an area with thick tree coverage. Both main and secondary parachutes were stuck in branches while the three separate rocket sections, still attached by cord, fell through and were hanging on branches.

### Vehicle and Recovery Systems

This flight had many successful system operations and some non-successful systems. The first problem that the team encountered was preparation. The team took nearly 2 hours to prepare the rocket for launch. This was partly because this was the first rocket flight, and the team wanted to ensure it was in the best position for success. The team began to load the launch vehicle onto the launch rail at about 11:45 am. Once the rocket was ready for launch, the team retreated to a safe distance for the launch. The terminal count began at 12:02 pm. The first systems were a complete success. The rail buttons guided the vehicle into the air with what seemed to be incredibly stable flight. There were gusts up to 20mph that day, but the vehicle climbed nominally to apogee.

The motor burn was nominal and completed about 2.3 seconds after flight, evidenced visually. The motor retention hardware functioned normally during powered ascent. After burnout, the vehicle climbed to an apogee of about 4251 ft. The predicted apogee for the apogee was much higher than what occurred. This is discussed in the following paragraphs but is due to a combination of a coefficient of drag and mass discrepancy.

At apogee the altimeter detected that it was at apogee and correctly deployed the first charge to activate the first separation charge. This resulted in the 25-gram charge firing and 1 second later the redundant 35 gram charge firing. At around this same moment it was noticed visually that the main parachute had also deployed. This was a failure of the main parachute system. The charges all worked nominally. From altimeter data the team was able to determine that the main ejection charges fired when the altitude was 550ft as intended and the redundant charge fired a second later.

The drogue and main parachutes were packed properly and deployed properly. As a result of the main parachute deployment at apogee the flight time was nearly 500 seconds which caused a significant amount of drift. This drift led the vehicle to land in trees about a mile and a half from the launch site. The vehicle was able to withstand this impact but did receive some damage at the top of the aft bay. A break in the fiberglass was formed where the vehicle got caught in the branched and the shock cord caused tension on one of the sides resulting in a break. Other than this the vehicle was undamaged. The impact velocity was 9 ft/s which was less than expected by 13 ft/s.

### Kinetic Energy at Landing

According to the altimeter data from the first flight, the launch vehicle impacted the ground at a velocity of approximately 9 ft/s. Using the experimental value of impact velocity and the known vehicle section masses, it was deduced that the vehicle sections experienced the following kinetic energies at impact:

Table : Kinetic Energy Alternative Calculation

| Section | Mass (lbs.) | Kinetic Energy (ft-lbf.) |
| --- | --- | --- |
| Upper section with payload | 23.7 | 29.82 |
| Upper section | 18.66 | 23.48 |
| Avionics bay | 5.48 | 6.90 |
| Lower section | 20.87 | 26.26 |

The heaviest section impacted the ground with 29.82 ft-lbf, which is well below the 75 ft-lbf requirement. This demonstrates that the parachute sizing is sufficient enough to satisfy impact kinetic energy requirement.

### Payload Simulation

The payload was simulated with a 5 lb. sandbag. This weight is in a woven bag and has dense sand on the inside. The total weight is about 5.04 lbs. This is a weight typically used for exercise.

Figure 92: Payload simulation mass.

### Vehicle Demonstration Flight Analysis

After the flight the launch day conditions were added to the flight simulation in order to analyze the performance of the rocket. The plots of the stability margin, altitude, velocity, and acceleration are shown below.

Figure 93: Flight Profile Prediction With Launch Day Comditions.

The results showed that the apogee still should have been around 4625 ft. Meaning that the discrepancy in the apogee was not because of the launch day conditions. The actual condition differed by 2 mph for the sustained winds and about 4 for the gusts. The velocity and acceleration data largely matched the previously simulated plot. The range of all three data sets were stretch due to the long flight time. Unfortunately, after the launch, the velocity and acceleration data were lost.

Comparing the actual and predicted flight data, the rocket missed its predicted apogee by 399 ft or about 10% error. There are multiple possible contributors to this error. Changes made to the rocket after mass calculations but before flight meant that our calculated mass was not exact, this is what likely contributed most of the apogee height error. Also seen between the actual and predicted flights is two different total-flight times and the change in altitude after apogee is achieved. This was caused by the main parachute opening prematurely, roughly 3-4 seconds after the secondary parachute deployed, which resulted in the increased total-flight time and slower change in altitude.

This prompted the team to conduct a mass analysis. All real weights of the flight hardware were weighed and compared to the virtual weights of the digital copy on OpenRocket. What was found was that there was a 4.5 lb discrepancy. The real vehicle had 4.5 lbs of extra mass that came from not accounting for the weight of the epoxy and the ejection charges properly. The weights were corrected and input to the Open Rocket which accounted for about 200 ft of the error and reduced the error to around 5%. From literature, the error should be around 2-3%. This prompted the team to conduct a coefficient of drag analysis.

### Drag Coefficient and Post Flight Simulation

The predicted drag coefficient is shown below from OpenRocket software. The average is about 0.65 with a range of 0.62 to 0.66. The actual drag of the flight was determined by using the velocity data from the altimeters and the MATLAB plot in the appendix. This code stems from a force balance after motor burnout between the drag force and the thrust.

Figure 94: Predicted Drag Coefficient Flight 1.

The actual coefficient of drag has an average of about 0.75 and a range from 0.66 to 0.82. This is much higher than the predicted coefficient of drag. This definitely contributed to the apogee discrepancy from flight 1. The nosecone was not surface finished due to there not being enough time before the launch. As a result, the surface roughness from the nosecone added to the coefficient of drag. When the real coefficient of drag was plugged into the simulations coupled with the launch condition of that day and the new masses, the apogee flight simulation became 4300 ft.

Figure 95: Actual Drag Coefficient Flight 1.

### Full-Scale and Sub-Scale

Overall, the full scale and sub scale launches were comparable. The ascents both featured nominal powered thrust and coasts up to apogee. The full-scale launch had more stability calipers and this is evident visually. The full scale was way more stable on ascent. The subscale was had some perturbations on the ascent off of the launch rod. The drogue separation events both occurred nominally. The main difference between flight 1 and the sub scale flight was that the main parachute for the full scale deployed at apogee. This was likely due to the fact that the full scale was going higher and had bigger bays so the pressure difference effect was much greater with full scale. Because there wasn’t a bleed hole, the excess pressure coupled with the drogue deployment charge likely separated the front bay as well. The drift was much greater for this flight than for the subscale.

### Damages and Lessons Learned

Figure 96: Damaged body tube resulting from impact with a tree

Figure 97: Vehicle Damages Sustained on Flight 1.

The rocket's only significant damage was a roughly 1.5-inch vertical cut into the fiberglass body of the top section. The plan-of-action for this damage is to cut 1.5-inch off the top section to remove the damaged part. This will also improve the location of the center of mass in the rocket.

From this launch, the team learned that the CO2 canisters used when separating the rocket after apogee may be too strong. The leading theory as to why our main parachute opened so early is because we believe the force of our CO2 canisters coupled with the pressure differential with no bleed holes may have been so great that it opened both rocket bays simultaneously, causing both parachutes to open at the same time. Additional “pop-testing” will be done on the rocket to ensure the correct size of CO2 canister is used and to diagnose any other possible problems with the system.

### Off-Nominal events

The main off nominal event was the deployment of the main parachute shortly after apogee. This led to a longer than anticipated drift and flight time. The second off nominal event was the 400 ft discrepancy in the actual and predicted apogee. The final off nominal event was that the main altimeter data was lost and the secondary data had to be used for analysis.

## Test Flight 2

### Date

Flight 2 was performed on February 24th, 2024 at 12:34pm.

### Location

Flight 2 was performed at Shensi Ct SW Palm Bay, FL 32908.

### Launch Conditions

At the time of flight: temperature was 72 °F and wind speed was 17 mph heading West-North West.

### Motor Flown

An Aerotech L2200G motor was used for this flight.

### Ballast Flown (lbs.)

No ballast was flown.

### Final Payload Flown

A payload simulator was flown for this flight.

### Official Target Altitude (ft.)

Official target altitude of this flight was 4982 ft.

### Predicted Altitude from Simulations (ft.)

Predicted altitude based from OpenRocket simulations was 4331 ft.

### Measured Altitude (ft.)

Measured altitude of this flight was 4493 ft.

### Altimeter Flight Profile Data

Figure 98: Altitude vs. Time for Flight 2.

Figure 99: Velocity and Acceleration vs. Time for Flight 2.

### Altimeter Raw Data

Raw altimeter data is located in the appendices of this report.

### Landing Images

Figure 100: As-landed aft body tube

Figure 101: Drogue parachute and tangled shroud lines

Figure 102: Main parachute in a bush

Figure 103: Vehicle Landing Photos Flight 2.

### Vehicle and Recovery Systems

Terminal count began around 12:42pm. The vehicle for flight 2 began nominally with an as expected ascent and burn from the motor. The stability seemed to be nominal from a visual standpoint. The rocket continued to coast up to 4493 ft. This was nominal and was only 160 ft off of the predicted apogee. At apogee the altimeter data indicates that the 25-gram and 35-gram charges fired as plan. The first at apogee then the backup fired 1 second later. Then the drogue parachute deployed and extended nominally. Reaching the planned terminal velocity of 90 ft/s. The vehicle fell to 575 ft where the first charge fired then the backup charge fired 1 second later in a nominal manner. Visually, the parachute seemed to be tangled and did not deploy properly. It deployed at the right time but did not deploy properly. This resulted in a 60 ft/s impact velocity with the ground and a fin breaking upon impact.

Table 21: Flight 2 Kinetic Energy

| Section | Mass (lbs.) | Kinetic Energy (ft-lbf.) |
| --- | --- | --- |
| Upper section with payload | 23.7 | 1415 |
| Upper section | 18.66 | 1115 |
| Avionics bay | 5.48 | 327 |
| Lower section | 20.87 | 1246 |

### Payload Simulation

The payload was simulated with a 5 lb. sandbag. This weight is in a woven bag and has dense sand on the inside. The total weight is about 5.04 lbs. This is a weight typically used for exercise. This is the same mass used for flight 1.

### Vehicle Demonstration Flight Analysis

Figure 104: Flight 2 Launch Condition Correction

Figure 105: Launch Condition Corrected Simulations Flight 2.

The flight profile is plotted above. The apogee was 4493 feet, the flight profile prediction that was corrected for the launch conditions has the prediction of apogee of about 4370 ft. The terminal velocity with the drogue parachute was 90 ft/s which was slow enough for the main parachute to deploy without being compromised. The goal impact velocity was 12 ft/s but the impact was 62 ft/s. The overall shapes of the velocity and acceleration are very similar to the real data. The magnitude of the acceleration experienced after main deployment is much less due to the parachute deployment failure. The descent time was also way within the 90 second limit because of the high velocity fall without the parachute.

This flight experienced an even more nominal flight than flight test 1. The only main problem occurred in how the main parachute deployed. The team corrected the timing problem, it is now a matter of the deployment itself. The team believes that there was excess tape around the parachute when loaded and it was not packed perfectly. The other discrepancy occurred with the apogee discrepancy, this was a small discrepancy, about 3.5% error from the original prediction or about 2.6% error with the corrected conditions. This could be due to not accounting for the new drag coefficient after the correction from flight 1.

The velocity was five times greater than expected on impact and the only failure that the vehicle experienced was a broken fin. This is a testament to the strength and durability of the vehicle.

### Drag Coefficient and Post Flight Simulation

The predicted coefficient for flight 2 with a slight adjustment had an average of about 0.64 with a range from 0.615 to 0.67. This is slightly lower because of the new surface finish of the nosecone after flight.

Figure 106: Predicted Drag Coefficient Flight 2.

The actual coefficient of drag is substantially lower from flight 1. The coefficient was determined using the same MATLAB script from flight 1. This is due to the substantial roughness reduction of the nosecone. The average is about 0.6 with a range of 0.59 to 0.61.

Figure 107: Actual Drag Coefficient Flight 2.

### Full-Scale Flight 2 and Sub-Scale

The subscale flight was very similar to the subscale flight. The ascent was very similar in terms of the success of the burn. The subscale was a little more unstable visually than the second flight of the ful-scale model. The recovery charges fired at the same check points as the subscale. The full scale did have a successful main parachute deployment. The team is reviewing the packing notes to ensure that we can replicate that success on a full-scale flight.

### Damages and Lessons Learned

Figure 108: Close-up of as-landed fractured fin

Figure 109: Close-up of fracured fin

Figure 110: Vehicle Damages Flight 2.

The rocket’s only damage was a fin that broke upon landing. This was caused by the main parachute not fully opening and the rocket landing with more force than intended. The fin will be fixed by drilling a thin steel rod through the base of the fin and applying epoxy to the point of disconnect to attach it. The rod will be sized according to the thickness of the fin. Calculations will be done to determine the best grade of steel to use, as long as the best size to use to add strength. After all epoxying is done, it will be sanded smooth so there are no ridges that could affect the flight.

From this launch, we learned to be more precise about how we fold and pack the parachute for flight. While we do have a procedure for it, we’ll need to be more careful in the future to not over-tape the parachute as this is the most likely reason for why the main parachute did not fully open.

### Off-Nominal events

The only main off nominal event was the failure of the main parachute to deploy which resulted in a higher impact velocity and damaged a fin.

## Planned Future Flights

Flight 3 will be on March 23rd at Shensi Ct SW Palm Bay, FL 32908. Flight 3 will be the third attempt to have a successful full-scale flight for competition admission.

# Safety

The Range Safety Officer (RSO) for this year is Atzimba Avellaneda. Her duties as RSO are as follows:

- To implement safety standards and regulations during all phases of the project.

- Develop and enforce safety protocols that are to be followed by all subsystems and individuals. Safety briefings will be provided to all involved.

- Develop and communicate emergency response plans that cover potential hazards and mitigate solutions, so everyone is prepared in case of an emergency and in the rare occasion that the RSO is not present.

- Inspect the vehicle before and after test launches and monitor the weather to ensure the launches' safety.

- Monitor activities such as the design and construction of the vehicle and payload, STEM engagement activities, and recovery.

- Manage, maintain, and assist in writing the hazards analyses failure mode analyses, procedures, and chemical inventory.

The safety of all individuals surrounding the progression of the project is of utmost importance. Ensuring the security of the students and the environment, and minimizing the risks is the foundation for a positive learning experience. This section provides comprehensive safety measures and guidelines that must be adhered to throughout the entire process, from design to final disassembly of the rocket. By respecting and strictly following these safety protocols, the team creates a safer and more rewarding environment as we move through the competition.

The following tables are the Final Assembly and Launch Checklists, the Risk Assessment Matrices that identify the likelihood and severity of the hazards for the Personnel Hazard Analysis (PHA) and the Failure Modes and Effects Analysis (FMEA). Each hazard has a grading labeled from the Risk Assessment Category (RAC) before and after the mitigation.

## Final Assembly and Launch Checklists

The following checklists are vital to the success of the mission. There are lists of tools and equipment as well as procedure checklists to ensure a successful flight. If any of the items are forgotten the mission will be a failure for the launch of the vehicle. While there is no way to truly lessen the danger associated with the latter, the creation of a contingency is the best method for reducing the chance of tragedy.

The assembly and operation checklists are in chronological order. These tasks are to be executed by the team during the launch day assembly, the pre-flight, and post-flight. The steps that include the VERIFY label, the person under “Owner” and “Safety Officer” need to participate and/or execute the action and sign off the verification. The purpose of the VERIFY notice is to halt progress at mission-critical actions that, if executed incorrectly, could or would result in failure to launch or failures during flight.

### Packing List

Table 22: Packing list that was used for full scale launches

| Full-scale Launch Packing List |  |  |
| --- | --- | --- |
| Part | QTY | Packed (Yes/No) |
| Fins | 4 |  |
| Main chute | 1 |  |
| Drogue Chutes | 1 |  |
| Shear pins (4-40) | Lots |  |
| Shock chord | 2 |  |
| U-bolts | 2 |  |
| Electrical tape | 1 |  |
| Lipos | 4 |  |
| Lipo charger | 1 |  |
| Laptop | 2 |  |
| Altimeter cable | 2 |  |
| Putty | 1 |  |
| Zip ties | 4 |  |
| Black powder | 6 |  |
| Wires | Lots |  |
| Screwdriver (shear pins) | 1 |  |
| Screw drivers | 1 |  |
| Scissors | 1 |  |
| Eye Protection | 2 |  |
| Ignition charges (E-matches) | 8 |  |
| Super Glue | 2 |  |
| Epoxy set | 1 |  |
| Star-key wrench | 1 |  |
| Sandpaper (120 & 400 grit) | 1 |  |
| Rubbing Alcohol | 1 |  |
| Gloves | 4 |  |
| Paper towels | 1 |  |
| Motor casing | 1 |  |
| Ballasts | 3 |  |
| Toolset | 1 |  |
| Motor casing end cap | 2 |  |
| Rocket front bay | 2 |  |
| Rocket aft bay | 2 |  |
| Drill | 1 |  |
| Drill bits (for drilling into FG) | 1 |  |
| AV Bay | 1 |  |
| CO2 Cartridges | 8 |  |
| Fire Blanket(s) | 4 |  |
| Drill Taps (shear pins) | 1 |  |
| Rail Buttons | 4 |  |
| Apple AirTag | 1 |  |
| Duct tape/blue tape | 2 |  |
| Caliper | 1 |  |
| Box Cutters | 1 |  |
| Wire Cutters | 1 |  |
| Black Powder Charges | 4 |  |
| Eagle kit | 2 |  |
| Motor Retainer Cap | 1 |  |
| Motor Retainer/Tail cone | 1 |  |
| Forward Seal Disk | 1 |  |
| Simulated Payload Mass | 1 |  |
| I-Bolt | 2 |  |
| Table | 1 |  |
| Chairs | 7 |  |
| Threaded Rods | 2 |  |

## Checklist verification

### Vehicle Assembly Checklist

Table 23: Vehicle Assembly Checklist

| Vehicle Assembly Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Avionics Bay |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Avionics/Payload Lead |  |  | Jake Miller |  |
| Step | Verification | Action |  | Completion |
| 1 | VERIFY | Batteries are charged prior to assembly. Altimeters turn on when switches pressed |  |  |
| 2 |  | Fasten avionics sled inside bay |  |  |
| 3 |  | Route A channel wires and corresponding grounds to one side |  |  |
| 4 |  | Route B channel wires and corresponding grounds to opposite side |  |  |
| 5 |  | Screw CO2 cartridges into all charge bases on inside of bulkheads |  |  |
| 6 |  | Replace avionics bulkhead and fasten |  |  |
| 7 | VERIFY | Altimeters turn on when switches are pressed |  |  |
|  | Avionics Wiring Color Matching Pre-Launch |  |  |  |
|  | Channel | Color |  |  |
|  | A |  |  |  |
|  | B |  |  |  |
|  | G |  |  |  |
| Ejection Charges |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Step | Verification | Action |  | Completion |
| 8 |  | Place O-ring around base of e-match |  |  |
| 9 |  | PPE Recommended: respirator. Place small amount of putty on top and bottom O-ring |  |  |
| 10 |  | Grease the charge cup and pass e-matches through it. |  |  |
| 11 |  | Prepare 4 pre-measured black powder loads. |  |  |
| 12 |  | PPE REQUIRED: nitrile gloves, safety goggles, long sleeves, pants, closed-toed shoes. Load black powder into charge cups and cover with blue tape. Trim tape to make flush with charge cup. |  |  |
| 13 | VERIFY | E-matches secure. Charge cups loaded. Stickers firmly attached. |  |  |
| 14 |  | Unscrew red housings from external AV bay. Lube the housings and place charge cups in red housing |  |  |
| 15 |  | Place spring vertical on table. Place steel pointed plug point side down on top of screw. Lube these parts. |  |  |
| 16 |  | Invert red housing w/ charge cup. Push down against plug until cup is seated at bottom of red housing and plug is directly above. |  |  |
| 17 | VERIFY | Charge cups properly seated and plugs flush with cup tops. |  |  |
| 18 |  | Keeping spring pressed against plug, screw red housing into the base on the outside of AV bay. |  |  |
| 19 |  | Connect A-channel and ground leads to e-match 1 & 2 leads. |  |  |
| 20 |  | Connect B-channel and ground leads to e-match 3 & 4 leads |  |  |
| 21 | VERIFY | Each e-match is connected to an A/B channel AND a ground wire. Reference wire color table above. |  |  |
| 22 |  | Tape external wires to red charge housings, clear of recovery harness attachment bolts. |  |  |
| Upper Bay, Payload, and Main Chute |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Avionics/Payload Lead |  |  | Jake Miller |  |
| Step | Verification | Action |  | Completion |
| 23 |  | Connect recovery harness end to foreword nosecone bulkhead. |  |  |
| 24 |  | Connect main parachute to midpoint quick link of recovery harness. |  |  |
| 25 | VERIFY | Payload battery is charged. Payload activates when switch is in "on" position. |  |  |
| 26 |  | Switch payload electronics to "on". |  |  |
| 27 | VERIFY | Payload is on before installation. |  |  |
| 28 |  | Place payload in housing. Connect to PL quick link between foreword bulkhead and main chute. |  |  |
| 29 |  | Connect recovery harness end to avionics B side bulkhead. |  |  |
| 30 | VERIFY | Main parachute harness is connected to avionics B side. |  |  |
| 31 |  | Lay out horizontal: Nose section, payload, main chute, av bay. |  |  |
| 32 | VERIFY | All quick links are attached to the correct location and fully closed. |  |  |
| 33 |  | Insert payload into housing. Insert payload housing into upper payload bay. |  |  |
| 34 |  | Pack main parachute. |  |  |
| 35 | VERIFY | Main parachute is correctly packed. |  |  |
| 36 |  | Insert packed main chute into upper payload bay. Reeve remaining shock cord. |  |  |
| 37 |  | Join upper payload bay and B-side of avionics bay. |  |  |
| 38 | VERIFY | B-channel ejection charges are inserted into upper payload bay. |  |  |
| 39 |  | Screw shear pins into pre-drilled holes to join UPLB and AV bay. |  |  |
| Motor Installation |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Airframe Lead |  |  | Nicholas Hux |  |
| Step | Verification | Action |  | Completion |
| 52 |  | Unscrew motor retainer ring. Remove motor casing and motor tube from vehicle |  |  |
| 53 |  | PPE Recommended: nitrile gloves. Lightly grease aft, forward, and foreword seal disk O-rings |  |  |
| 54 |  | Install forward seal disk O-ring onto foreword seal disk. Install foreword seal disk in motor case. |  |  |
| 55 |  | Install foreword closure with threaded adapter to receive eye bolt |  |  |
| 56 | VERIFY | Eye bolt adapter installed to motor case. Install eye bolt |  |  |
| 57 |  | PPE REQUIRED: nitrile gloves, safety goggles, long sleeves, pants, closed-toed shoes. Insert liner containing propellant grains into motor tube. Insert tube into motor casing |  |  |
| 58 | VERIFY | No motor delay or ejection charge installed. |  |  |
| 59 |  | Screw on aft closure. Replace motor retainer |  |  |
| 60 | VERIFY | Motor retainer reinstalled. Nozzle cap fixed over nozzle. |  |  |
| Lower PL Bay, Fin Can, and Drogue Chute |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Recovery/Payload Lead |  |  | Connor Zhou |  |
| Avionics/Payload Lead |  |  | Jake Miller |  |
| Step | Verification | Action |  | Completion |
| 40 |  | Connect recovery harness end to eye bolt at top of motor case |  |  |
| 41 |  | Connect drogue parachute to midpoint quick link of recovery harness |  |  |
| 42 |  | Connect recovery harness end to avionics A side bulkhead |  |  |
| 43 | VERIFY | Drogue parachute harness is connected to avionics A side |  |  |
| 44 |  | Lay out horizontal: av bay, drogue chute, LPLB/fin can |  |  |
| 45 | VERIFY | All quick links are attached to the correct location and fully closed |  |  |
| 46 |  | Pack drogue parachute |  |  |
| 47 | VERIFY | Drogue parachute is correctly packed |  |  |
| 48 |  | Insert packed drogue chute into lower payload bay. Reeve remaining shock cord |  |  |
| 49 |  | Join lower payload bay and A-side of avionics bay |  |  |
| 50 | VERIFY | A-channel ejection charges are inserted into upper payload bay |  |  |
| 51 |  | Screw shear pins into pre-drilled holes to join LPLB and AV bay |  |  |
| Final Sign-Off |  |  |  |  |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification | Action |  | Completion |
| 61 | VERIFY | All checklist steps completed. Vehicle prepared for pre-flight. |  |  |

### Pre-flight checklist

Table 24: Pre-flight checklist.

| Pre-Flight Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification | Action |  | Complete |
| 1 |  | Confirm launch group/time with NASA RSO |  |  |
| 2 |  | Confirm launch pad with NASA RSO |  |  |
| 3 | VERIFY | Cleared by RSO to approach pad |  |  |
| 4 |  | Inspect launch rail cant. Note and refer to simulations |  |  |
| 5 |  | Install vehicle on 1515 launch rail |  |  |
| 6 |  | Switch on flight computers |  |  |
| 7 | VERIFY | Flight computers both active |  |  |
| 8 |  | Connect 12V launch leads to igniter leads on vehicle |  |  |
| 9 |  | Continuity check |  |  |
| 10 | VERIFY | Good continuity |  |  |
| 11 | VERIFY | All checklist steps completed. Vehicle prepared for flight. |  |  |

### Terminal Count and In-Flight Checklist

Table 25: Terminal count and in-flight checklist.

| Terminal Count and In-Flight Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification |  | Action | Complete |
| 1 |  | Ensure active communication with TeleMega flight computer |  |  |
| 2 |  | Ensure avionics batteries sufficiently charged (live telemetry from TeleMega) |  |  |
| 3 | VERIFY | Cleared for launch by RSO |  |  |
| 4 |  | Begin terminal count |  |  |
| Launch |  |  |  |  |
| 5 |  | Avionics lead, using live telemetry, confirms apogee charges fire. Callout: "Sep 1" |  |  |
| 6 |  | Team visually confirms drogue deployment. Callout: "Good drogue" |  |  |
| 7 |  | Avionics lead confirms reduction in descent velocity from telemetry. Callout: "Av Concurs" |  |  |
| 8 |  | Team maintains visual on vehicle during descent |  |  |
| 9 |  | Avionics lead, using live telemetry, confirms 550ft charges fire. Callout: "Sep 2" |  |  |
| 10 |  | Team visually confirms main deployment. Callout: "Good main" |  |  |
| 11 |  | Avionics lead confirms reduction in descent velocity from telemetry. Callout: "Av Concurs" |  |  |
| 12 |  | Team maintains visual on vehicle during descent |  |  |
| 13 |  | Team visually confirms landing. Callout: "Impact" |  |  |
| 14 |  | Avionics lead confirms zero descent velocity from telemetry. Callout: "Av Concurs" |  |  |
| Final Sign-Off |  |  |  |  |
| 15 | VERIFY |  | All checklist steps completed. Vehicle successfully recovered. |  |

### Post-flight Checklist

Table 26: Post-flight checklist.

| Post-Flight Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Role |  |  | Name | Initial |
| Safety Officer |  |  | Atzimba Avellaneda |  |
| Mentor |  |  | Tom McKeown |  |
| Team Lead |  |  | Jacob Schmitt |  |
| Step | Verification | Action |  | Complete |
| 1 | VERIFY | Cleared by Spaceport Rocketry Mentor to approach pad. |  |  |
| 2 |  | Measure distance from pad to point of vehicle impact |  |  |
| 3 |  | Disconnect recovery harnesses from both sides of avionics bay |  |  |
| 4 | VERIFY | Avionics bay turned over to avionics lead |  |  |
| 5 |  | Vehicle components returned to staging area. Lay upper and lower sections on table and inspect for damage |  |  |
| 6 | VERIFY | Visual confirmation that all ejection charges fired before work on av bay begins |  |  |
| 7 |  | Detach removable AV bay bulkhead and remove sled |  |  |
| 8 |  | Avionics team connects to flight computers and downloads data |  |  |
| 9 | VERIFY | Data has been downloaded and saved before computer shutdown |  |  |
| 10 |  | Flight computers shutdown |  |  |
| 11 | VERIFY | All checklist steps completed |  |  |

## Personnel Hazard Analysis (PHA)

A PHA is a crucial component of ensuring the safety of all participants involved in activities revolving the rocket's construction. The following tables outline the hazard risk to the personnel involved in this year’s NASA Student Launch. The PHA is used to identify potential hazards that can happen throughout the project's progression, how the team assesses the risks, and outlines the team's measures to mitigate them.

Table 27: Risk Assessment categories for PHA and FMEA.

| Risk Assessment Matrix |  | Likelihood |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | A Improbable | B Occasional | C Probable | D Highly Probable |
| Impact | 1 Marginal | 1A | 1B | 1C | 1D |
|  | 2 Significant | 2A | 2B | 2C | 2D |
|  | 3 Critical | 3A | 3B | 3C | 3D |
|  | 4 Catastrophic | 4A | 4B | 4C | 4D |

Table 28: Updated Personnel Hazard Analysis.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Personnel Hazards due to Rocket Building Activities |  |  |  |  |  |  |  |
| Inhalation of chemicals, such as propellant, epoxy, nylon powder, fiberglass, or debris. | Improper or no use of PPE (face mask) and not handled in well ventilated area. | Mild to severe irritation in throat and/or lungs. | 3C | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 3B | Masks have been worn when working with any and all applicable chemicals and/or materials. | Verified. |
| Ingestion of chemicals, such as propellant, epoxy, nylon powder, fiberglass, or debris. | Improper or no use of PPE (face mask) and insufficient caution. | Mild to severe irritation in respiratory system and/or stomach. | 3A | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2A | Verified. Team has worn proper PPE and remained safe for all activities with fiberglass and epoxy. | Verified. |
| Contact with chemicals, such as propellant, epoxy, nylon powder, fiberglass, or debris. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.). | Mild to severe irritation or burn to skin. | 3D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 3B | Masks, eye protection, and gloves have been worn when working with ANY and all chemicals & materials. | Verified. |
| Trips and falls. | Shop not clean, spill of liquid, or lack of attention to surroundings. | Cuts, scrapes, or bruising. | 2D | Make sure shop is clean and always upkept and be aware of surroundings (especially around hazardous materials). | 2B | Shop has been kept clean, close-toed shoes worn, team has been weary of surroundings. | Verified. |
| Contact with hot tools. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling tool properly. | Mild to severe irritation or burn to skin. | 2D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools. | 2A | Proper PPE has been used. Additionally, hot tools have only been used by those trained with them. | Verified. |
| Fumes from soldering and epoxy. | Improper or no use of PPE (face mask) and not handled in well ventilated area. | Mild to severe irritation in respiratory system. | 3B | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools. | 2A | Masks have been used when handling soldering and epoxying. Additionally, ventilation fans have been utilized when soldering. | Verified. |
| Carrying heavy load. | One or more person lifts too much load at once or throughout time. | Body soreness to muscle tear or hernia. | 4B | If object is too heavy, add more people to lift to lighten load. If many people are required to lift, use other methods, like rolling or sliding, to move. | 3A | Heavy objects have been carried by at least two individuals, sometimes three. | Verified |
| Contact with sharp objects, such are box cutters, X-Acto knife, handsaw. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling object properly. | Mild to severe cuts. | 3D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle tools and/or materials. | 2A | Proper PPE has been utilized when handling sharp objects. Additionally, team members have been careful when handling or around sharp objects. | Verified |
| Allergy to epoxy or resin. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and prolonged exposure to substances. | Itching and rashes, chemical burns, and/or irritation in respiratory system. | 3B | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2A | Proper PPE has been used when dealing with epoxy & resin. User is trained in their used. | Verified. |
| Injury from rocket debris. | Sections of rocket break off and person is unaware of surroundings. | Bodily injury. | 3C | Maintain communication with events of launch and be cautious of surroundings. | 2B | Persons at launch have stayed away from the rocket when on launch pad or in air. Good communica-tion has been kept with launch directors. | Verified. |
| Absence of proper first aid supplies. | Improper upkeep up first aid kit and other safety supplies while operating shop. | Injuries could get out of hand. | 3B | Properly restock first aid kit and other safety supplies. Also, maintain knowledge of how to address injuries. | 1A | Proper first aid supplies are located in our shop and launch site (but have never been needed). | Verified. |
| Contact with electricity from (un)plug-ing and wires. | Improper or no use of PPE (gloves, long sleeves, long pants, closed-toe shoes, etc.), and not handling properly. Live electrical wiring. | Mild to severe irritation or burn to skin. | 2D | Proper application of PPE and maintain sufficient caution while handling. Person is trained to handle materials. | 2B | When dealing with high voltage, members have grounded themselves and used proper PPE. Only trained members have handled wires and electrical. | Verified. |
| Proximity to high-pressure event. | Over-pressured vessel by product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 3B | Maintain high caution while handling. Person is trained to handle materials. Not overfilling vessels. | 3A | Pressured vessels have only been used for stage separation. When testing, members have stood far away, behind sturdy objects, with proper PPE. | Verified. |
| Proximity to explosive event, such as a pop test. | Unaware of surroundings. Accidental initiation by product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 4B | Minimize people handling. Maintain high caution while handling. Person is trained to handle materials. Keep safe distance from event. Isolate firing mechanism until clear range. | 4A | Explosive events have only been used for stage separation. When testing, members have stood far away, behind sturdy objects, with proper PPE. | Verified. |
| Proximity to combustion event. | Intentional or unintentional ignition of motor. Product malfunction or human error. | Bodily injury, such as redness and burns, and/or ear damage. | 4B | Minimize people handling. Maintain high caution while handling. Person is trained to handle materials. Keep safe distance from event. Isolate firing mechanism until clear range. | 4A | Combustion events have been limited to vehicle takeoff. For takeoff, all team members are several hundred feet from the launch vehicle. | verified. |
| Personnel Hazards due to Environmental Causes |  |  |  |  |  |  |  |
| Allergies from outdoor activities, such as launch day. | Too much pollen or prolonged exposure. | Itching, rashes, and/or irritation in respiratory system. | 2B | Reduce long outdoor exposure. | 1A | Members with allergies have avoided outdoor launches or activities. | Verified. |
| Exposure to illness, such as cold or flu. | Near others in crowd who are sick. Improper or no use of face masks when feeling ill around others. | Cold or flu like symptoms. | 2B | If falling ill or near someone ill, communicate with team and wear face mask. | 1B | Team members wash hands, receive vaccinations, and follow CDC guidelines. | Verified. |
| Eye sensitivity from sun or bright sky. | Observing rocket throughout launch during sunny day. | Temporary to permanent blindness and/or eye irritation. | 1C | Wear protective eyewear, and do not look into sky for prolonged periods of time. | 1B | Team members have worn sunglasses, hats, and any other appropriate eye-protective wear from the sun when outdoors. | Verified. |
| Skin sensitivity from sun exposure. | Prolonged exposure outdoors on day with high UV index. | Skin redness, irritations, and/or burns. | 2C | Wear protective sun care and/or long sleeves and pants. Reduce sun exposure. | 1C | Team members wear sunblock when participating in outdoor activities. | Verified. |
| Bug bites or stings. | Prolonged exposure outdoors within wildlife. | Skin redness, irritations, and/or rash. Respiratory problems and bodily shock. | 3C | Use bug spray. Knowledge of allergies and proper use of allergy medication. | 3A | Team members have worn bug spray and avoided walking in tall brush. | Verified. |
| Falling into body of water, such as puddles or lakes. | Lack of attention to surroundings during tests and launch days. | Bodily injury. Wet clothes and/or shoes. | 2A | Aware of surroundings. | 1A | Team members have remained aware of surroundings and avoided waterways. | Verified. |
| Trips or falls. | Lack of attention to surroundings during tests and launch days. | Cuts and scrapes. | 2B | Aware of surroundings. | 2A | Team members have remained aware of surround-ings, kept walkways clean, and worn appropriate footwear. | Verified. |
| Eye damage. | Debris, like wood, nylon powder, fiberglass, entering eye. Debris remaining behind contact lens users. | Damage to vision, potential blindness. | 3B | Wear protective eyewear. | 1B | Team members have worn need to wear PPE (safety goggles or glasses). Those team members with contact lenses need to be especially careful. | Verified. |
| Personnel injury from retrieving vehicle. | Vehicle lands in high shrubs or trees and necessary retrieval by personnel | Bodily injury, such as redness, burns, broken bones, allergic reaction. | 3B | Maintain high caution while handling. Person is experienced to handle and retrieve vehicle. | 2A | Team members have called the appropriate personnel when retrieving vehicles from trees. | Verified. |

## Failure Modes and Effects Analysis (FMEA)

When conducting an FMEA, it is crucial to identify and assess potential failures, their causes, effects, and propose solutions. The following tables will outline the hazards that take part from designing the rocket until after the launch day.

### Payload FMEA

Table 29: Updated Payload FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fails to be manually deployed at designated altitude. | Faulty release mechanism or improper vehicle stage separation. | The payload does not detach from the rocket. | 2C | Failsafe mechanism that ensures payload is deployed. | 2A | Payload is now a simulated mass. | N/A |
| Descent control malfunction. | Heavy environmental disturbances, failing thrust component(s). | Unstable or accelerated falling. | 4B | Avoid deployment in hazardous weather conditions, backup parachute. | 2A | Payload is now a simulated mass. | N/A |
| Total lack of controlled descent. | Electronic malfunction, wiring issue, receiver failure. | Free fall. | 4C | Emergency parachute. | 2C | Payload is now a simulated mass. | N/A |
| Component detachment from main vehicle. | Tethering issue, heavy external disturbances, contact with launch vehicle on release. | Free fall. | 4C | Ensure components are attached through detailed analysis and testing. | 4A | Payload is now a simulated mass. | N/A |
| STEMnauts undergo lethal forces. | EDF does not function properly. Other electronic malfunction. | Free fall. | 4C | Ensure EDF functions properly through testing and fail-safe mechanisms. | 3B | Payload is now a simulated mass. | N/A |
| Payload legs do not deploy. | Failure in leg release mechanism, vehicle hits ground too fast for legs to reach full deployment. | Energy not dissipated on descent, damage to payload or loss of payload. | 3B | Test leg deployment prior to launch and develop a reliable system. | 2A | Payload is now a simulated mass. | N/A |
| Payload legs deploy too soon/too late. | Failure in leg release mechanism, vehicle hits ground too fast for legs to reach full deployment, adverse air drag on payload. | Energy not dissipated on descent, damage to payload or loss of payload, improper orientation on landing. | 3B | Test leg deployment prior to launch and develop a reliable system. | 2A | Payload is now a simulated mass. | N/A |
| Payload breaks apart under wind shear. | Failure in materials, improper securement of components, poorly designed geometry. | Total loss of payload, hazardous debris in free fall. | 4B | Simulate stress analysis on payload body, test payload structure under stresses. | 4A | Payload is now a simulated mass. | N/A |
| Power loss during flight | Batteries left uncharged or used, insecure wiring to batteries, severe electrical component malfunction. | Free fall. | 4B | Ensure charged batteries before flight. Test components under vibrations to ensure strong wire attachments. | 4A | Payload is now a simulated mass. | N/A |

### Launch Vehicle FMEA

Table 30: Updated Launch Vehicle FMEA.

| Hazard | Cause | Effect | RAC (before) |  | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Crack or break in body tube before launch. | Material defect and/or improper handling of material. | Excessive vibrations. Damage to internal components. Vehicle loss due to body tube fracture. | 4A | Thorough inspection of material before, during, and after manufactur-ing. Limit cutting/drilling. Trained and knowledge-able personnel handles materials. |  | 2A | Vehicle has never been launched with a crack in the body due to thorough inspection before flight and careful handling of materials. | Verified. |
| Crack or break in body tube after launch. | Harsh landing from vehicle. Excess force experienced from shock chord on edge of airframe. | Excessive vibrations. Damage to internal components. Vehicle loss due to body tube fracture. | 4A | Cutting/drilling or damaged area to remove. Trained and knowledge-able personnel handles materials. |  | 2A | After a launch where this occurred, the team concluded this was due to landing in a tree. Subsequent launches have not had this same failure. | Verified. |
| Cracks in bulkheads. | Strong or irregular forces and vibrations, improper material selection. | Instability in vehicle structure, loss of vehicle. | 4B | Material inspection, structural analysis simulation and analysis. |  | 3A | Launches and testing has not resulted in any bulkhead failure. | Verified. |
| Improper epoxying of centering rings or bulkheads. | Human error. Shifting while left alone to dry. | Instability in vehicle structure, loss of vehicle. | 3B | Material inspection and analysis. |  | 3A | Centering rings and bulkheads have withheld flights, pop tests, and drop tests. | Verified. |
| Failure or detachment of bulkhead. | Human error. Improper epoxy mixing, not enough epoxy applied. | Instability in vehicle structure, loss of vehicle. | 4A | Material inspection and analysis. |  | 3A | Launches and testing has not resulted in any bulkhead failure. | Verified |
| Nose cone assembly detachment from vehicle airframe. | Human error. Improper epoxy mixing, not enough epoxy applies. | Instability in vehicle structure, loss of vehicle. | 4A | Material inspection and analysis. |  | 3A | Launches and testing has not resulted in any nosecone failure. | Verified. |
| Chips or cracks in 3D printed parts. | Strong or irregular forces on parts, large pressure gradients, temperature fluctuations. | Alteration of vehicle flight path, failures in vehicle structure, loss of vehicle and failed flight. | 4B | 3D printing analysis in layering, good material selection, strong support designs, structural analysis, proper 3D print filament usage. |  | 3A | At our most recent test flight, a fin was cracked & damaged. | Unverified. |
| Melting of tail cone. | High motor temperatures, improper motor shielding, imperfections in solid propellant manufacturing. | Alteration of vehicle flight trajectory, vibrations in motor thrust forces, loss of vehicle and failed flight. | 4B | Proper motor casings used, temperatures & pressure simulations conducted, motor observation and analysis prior to launch. |  |  | Tail cone has been made out of aluminum and will not melt under launch conditions. | Verified. |
| Failure of u-bolt, i-bolt, and other bolts. | Not screwed properly. Not paired with appropriate nuts and washers. | Instability in vehicle structure, loss of vehicle. | 4A | Material inspection and analysis. |  | 3A | U-bolts and i-bolts have not failed under launches or tests. | Verified. |
| Propellant does not burn for required duration. | Improper manufacturing methods of solid propellant, improper light. | Vehicle does not meet apogee or greatly exceeds apogee. | 3A | Inspect motor for material imperfections, ensure motor charges are properly hooked up. |  | 1A | Propellant has been mixed properly by our mentor, Mr. Tom McKeown. | Verified. |
| Vehicle trajectory disturbed. | Adverse wind speeds, fins breaking off, nose or tail cone deformities. Rail buttons not spaced properly. Launch rail not sized properly. | Loss of vehicle. Mid-flight vehicle disintegration, failed landing area requirement. Minor or major stability jeopardized. | 4A | Ensure fins, nose and tail cones, and general vehicle body is strong and secure in high vibration and forces. Do not launch on windy days. |  | 2A | Vehicle has not been launched in adverse conditions or on improper launch rails, launch buttons, or with poorly fitted fins. All flights have had nominal trajectory. | Verified. |
| Vehicle airframe disassembles under propellant forces. | Vehicle structure unable to withstand forces produced by motor. | Rapid disassemble mid-flight, total loss of vehicle, dangerous falling debris. | 4A | Simulation and testing to ensure vehicle body can withstand motor forces. |  | 2A | Airframe has been built extremely robustly, and survived all launch forces. | Verified. |
| Motor explodes. | Motor casing unable to withstand motor burn or motor casing not used. Manufactur-ing malfunction. | Loss of vehicle and payload, flying debris, fire hazards. | 4A | Ensure proper motor casing is utilized. Ensure motor capabilities through testing. |  | 3A | Motor has been mixed and assembled by our mentor Mr. Tom McKeown, who is certified. No motor has exploded upon launch. | Verified. |
| Launch rail fails upon vehicle takeoff. | Launch rail does not secure on asphalt, large amounts of friction in rail. | Severely affected trajectory, possible horizontal flight path. | 3A | Check that launch rails meet required specs and are securely placed. |  | 2A | Launch rails have been provided, assembled, and set by our mentor, Mr. Tom McKeown. No launch rail has failed upon vehicle takeoff. | Verified. |
| Fins shear off under air forces. | Fins not firmly secured to rocket body, material failure under high stress. | Altered flight trajectory, possible loss of vehicle and payload. | 4A | Ensure fins are securely placed on vehicle. Simulate FEA on fins and fin material(s) |  | 2A | Fins have been fitted firmly and securely to vehicle body and are made of robust materials. No fin has sheared under drag forces. | Verified. |
| Fins shear off at ground impact. | Ground impact is too high, material failure under high stress. | Inability to re-fly. | 3D | Epoxy fin pieces together. Add steel rod under fin the same diameter at the fin for added support. |  | 3A | In our flight test 2, a fin sheared off due to high impact energy. | Unverified |
| Nose cone shears off upon landing. | Nose cone material fails under stress, impact forces higher than anticipated | Broken vehicle airframe upon recovery; possible failed flight | 2B | Run stress testing on nose cone, ensure good material selection, ensure vehicle descent meets team derived requirements. |  | 2A | Nose cone has been fitted firmly and securely to vehicle body and is made of robust materials. Nose cone has not shared due to landing. | Verified. |
| AV bay separates from aft bay during flight | Compressive stresses prematurely shear the shear pins | Total loss of vehicle, falling debris | 4C | Run stress calculations on shear pins and stress simulations, as well as real world tests |  | 2A | Stress analysis has been performed, tests have been conducted, and AV bay has stayed secure to aft bay during flight. | Verified. |
| AV bay separates from front bay during flight | Compressive stresses prematurely shear the shear pins | Total loss of vehicle, falling debris | 4C | Run stress calculations on shear pins and stress simulations, as well as real world tests |  | 2A | Stress analysis has been performed, tests have been conducted, and AV bay has stayed secure to front bay during flight. | Verified. |

### Recovery Systems FMEA

Table 31: Updated Recovery Systems FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Parachute deploys too early or too late. | Improperly calibrated altimeters, power loss, or altimeter malfunction. Shear pin sizing is wrong or too much pressure difference in- and outside of the vehicle bay. | High-velocity vehicle fall, not enough/no deceleration, vehicle body caught in parachutes, hazard to bystanders. | 3B | Test altimeters, batteries, and wiring setup prior to launch. Have back-up avionics in case one system fails. Recalculate to correct the number of shear pins. Add 1/8-in. bleed hole to upper and lower bay. | 3A | In our flight tests 1 and 2, the main parachute deployed both too early and too late. | Unverified |
| Parachute does not deploy. | Improperly calibrated altimeters, power loss, altimeter malfunction, shear pin mis-sizing, CO2 cartridge malfunction. | Vehicle “Lawn Darts” into the ground. Total loss of vehicle, hazard to bystanders. | 4B | Test altimeters, batteries, CO2, and wiring setup prior to launch. Have back-up avionics in case one system fails. Analyze and simulate shear pin failure and function. | 4A | All parachutes have deployed in all tests and launches | Verified. |
| Parachutes rip or tear. | Early/late parachute deployment, irregular forces or vibrations on chutes and/or shock chords, collision with vehicle or other bodies | Vehicle does not slow enough on decent, total loss of vehicle and/or payload, hazard to bystanders. | 4A | Altimeter testing, shock chord testing, parachute testing, observation of parachute and shock chord integrity prior to launch. | 3A | All parachutes have not ripped or torn in all testing and flights | Verified. |
| Shock cord rips. | Late parachute deploy-ment, inconsist-encies in shock cord manufactur-ing, improper force analysis on shock cords. | Vehicle free fall from parachutes. | 4A | Shock cord failure analysis, shock cord testing, deployment at correct altitudes and times. | 3A | All shock cord has remained unharmed throughout all testing and flights | Verified. |
| Shock cord disconnects. | Improper securement of shock cord to vehicle, failure of carabiner under force/vibration. | Vehicle free fall from shock cord(s). | 4B | Failure analysis on securing carabiner, proper securement of shock cord to vehicle and parachute. | 3A | Throughout all testing and flights, shock chord has been securely fashioned to all vehicle sections. | Verified. |
| Shock cord tangles at deployment of parachutes. | Improper packaging of shock cords in rocket body, adverse vibrations/forces on vehicle/cord at deployment. | Vehicle does not hang as low as intended upon descent, tangled parachutes, improper descent velocity. | 4C | Ensure that shock cord is packaged correctly in vehicle body. | 3A | During test flights and tests, shock chord has remained untangled at all times. | Verified. |
| Parachute tapes do not break at deployment of parachutes. | Improper packaging and over-taping of parachutes in rocket body. | tangled parachutes and improper descent velocity. | 3C | Ensure that shock cord is packaged correctly in vehicle body. | 2B | During test flight 2, the tape around the main parachute did not fully come undone. | Unverified. |
| Parachute gets entangled with rocket body section or another object. | Improper packaging of shock cords and/ or parachute in rocket body, adverse vibrations/ forces on vehicle/ cord at deployment. | Free fall of vehicle. | 4A | Ensure proper chute and cord packaging, avoid launching in high winds. | 3A | In all testing and flights, parachutes have remained untangled with body sections or other objects on descent | Verified. |
| Shear pins shear prematurely or do not shear at all. | Improper shear pin sizing, CO2 cartridges deploy at the same time or do not supply enough force. | Rocket does not deploy parachutes or prematurely deploys both chutes at apogee, | 4A | Failure analysis on shear pins, simulation, and FEA on pins. CO2 force calculations and testing. | 2A | In test flight 1, the shear pins prematurely sheared. After testing, the shear pins sheared at the correct time in flight 2. | Verified. |
| Late separations. | Improperly calibrated altimeters, delay in signaling. | Parachute tear, shock cord tear, connection failure between separation bodies. | 3B | Properly calibrated altimeters, testing of recovery systems and system components prior to flight. | 2A | In both flights 1 and 2, the separation stages did not separate late. | Verified. |
| Premature or late black powder detonation. | Improperly calibrated altimeters, power loss, or altimeter malfunction. | High-velocity vehicle fall, not enough/ no deceleration, vehicle body caught in parachutes, hazard to bystanders. | 4B | Test altimeters, batteries, and wiring setup prior to launch. Have back-up avionics in case one system fails, including backup black powder charges. | 2A | In all testing and flights, black powder did not ignite prematurely. | Verified. |
| Vehicle takes flight without altimeter and/or barometer functioning. | Battery death on launch pad, insecure wiring causing loss of power, neglect of team members to check systems prior to launch. | Free fall of vehicle. | 4A | Test altimeters, batteries, CO2, and wiring setup prior to launch. Ensure batteries are charged and working. | 3A | In all testing and flights, the flight computers have remained functional. | Verified. |

### Environmental Safety FMEA

Table 32: Updated Environmental Safety FMEA.

| Hazard | Cause | Effect | RAC (before) | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental Risks to the Vehicle. |  |  |  |  |  |  |  |
| Wind speeds are too high. | The bigger the difference between the pressures, the faster the air will move from the high to the low pressure. | Winds less than 20 miles per hour, can affect the trajectory of rocket/ payload. Adjust launch parameters. Incorporate stabilizing fins. | 3A | Monitor the wind speeds. NASA has a designated backup launch date in case wind speeds exceed 20 miles per hour. | 2B | Rocket designed to fly in up to 20 mph winds. Rocket has not been launched in winds too high. | Verified. |
| Inclement weather. | Excessive winds, lightning strikes, and/or storm fronts. | Winds less than 20 miles per hour can affect the trajectory of rocket/payload. Electrical damage, malfunction, or total loss of vehicle. | 3A | Monitor the weather. NASA has a designated backup launch date in case of bad weather. Not able to launch if the wind speeds exceed 20 miles per hour or if there is a storm. Postpone test launches if bad weather. | 2B | Team has monitored weather and avoided launching in inclement weather. | Verified. |
| Wet grass around launch pad. | Rain or excess humidity. | Unsafe launch therefore will not be able to launch. | 3C | Ensure the rocket is launched from a stable device that provides rigid guidance and there is dry grass cleared around the launch pad, or rocket launches on asphalt | 1B | Team has avoided launching during or close to inclement weather, including rain. | Verified. |
| Low visibility, cloudiness | Fog and/or heavy precipitation. Pollutants in the air. | Tracking rocket/payload throughout launch becomes more difficult. | 2D | Ensure tracking systems are functioning properly and monitor vehicle as closely as possible. | 1D | Rocket has only been launched in partially cloudy conditions, when clouds were far above apogee. | Verified. |
| UV radiation. | Low cloud cover, high altitude at launch site, and/or high noon. Prolonged exposure to UV rays. | Potential damage to UV sensitive materials on rocket/payload causing degradation. | 2B | Ensure materials used on vehicle are UV and heat resistant or prepared to withstand these. | 1A | Rocket has been designed to not be effected by UV radiation. | Verified. |
| Air density variations. | Altitude, temperature, and humidity levels of the vehicle ascends and descends. | Alter vehicle performance that could affect thrust, trajectory, and deployments. | 2B | Account for density variations in vehicle design and launch calculations. | 1A | Vehicle has been designed to withstand expected air density changes. Altimeter data reflects a robust design in this respect. | Verified. |
| Extreme atmospheric conditions. | High humidity and moisture or heat is too dry. | Corrosion and degradation of materials. Electrical malfunctions. Reduced stability during flight. | 2B | Use moisture resistant materials, effectively protect electrical components. Store vehicle in cool, dry conditions. | 1A | Vehicle has been designed to withstand some atmospheric changes. The vehicle has not been launched in extreme conditions. | Verified. |
| Vehicle Risks to the Environment. |  |  |  |  |  |  |  |
| Vehicle debris, wiring waste, and/or other littering on landscape. | Separation stages and deployment of parachutes and payload. | Soil contamination and potentials damage to flora and fauna. | 2C | Implement clean-up protocols and spill prevention measures; ensure launch site is cleaned post-launch. | 1B | Vehicle has been designed to not produce any debris. Each launch has been free of debris production. | Verified. |
| Vehicle debris, wiring waste, and/or other littering in body of water. | Separation stages and deployment of parachutes and payload. | Water contamination and potentials damage to aquatic life. | 3A | Launch away from bodies of water. Implement spill prevention measures. | 2A | Vehicle has been designed to not produce any debris. Each launch has been free of debris production. | Verified. |
| Vehicle or motor exhaust’s fumes, flames, and residue. | Residue left from vehicle propellant after ignition. Battery or other electrical explosions. | Contamination of the launch sites, the soil, and/or bodies of water. Potential harm to ozone layer. | 2C | Select launch sites with minimal environmental impact. Use motor casings with minimal residue. Ensure soil is not underneath the vehicle | 2A | Vehicle motors do not leave behind residue. Batteries have not exploded. Some air pollution does occur, but is relatively small in quantity. | Verified. |
| Other fumes are released from the payload. | Payload descent mechanisms. | Contamination of the launch sites, the soil, and/or bodies of water. | 2A | Select launch sites with minimal environmental impact. | 1A | Payload is a simulated mass. | N/A |
| Vehicle components interact with flora and fauna. | Vehicle is launched in area with plenty of wildlife. | Disrupt local ecosystems and potential damage to habitat. | 4B | Select launch sites with minimal environmental impact. Adhere to local and federal regulations. | 4A | Vehicles have not been launched when wildlife is present. Vehicle has had no known interaction with wildlife. | Verified. |
| Vehicle lands in tree or large and is not recoverable. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to vegetation. Damage to vehicle components. | 2C | Long and strong shock cord to maintain components and allow for retrieval. Ensure correct launch trajectory. | 1B | In launch 1, vehicle landed in trees. After re-design, in launch 2, vehicle did not land in trees. | Verified. |
| Vehicle lands in or near powerlines. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to powerlines. Damage to vehicle and electrical components. Fire hazard. | 4B | Long and strong shock cord to maintain components closely together. Ensure launch is distanced from infrastructure. | 3A | Vehicle has not landed in powerlines, and long shock chord has been used. | Verified. |
| Parachute(s) get stuck high up on tree. | Excessive wind speeds. Incorrect trajectory from human error. | Difficulty in recovering vehicle. Damage to vehicle components. | 2C | Long and strong shock cord to maintain components closely together. Ensure launch is distanced from vegetation. | 1B | Parachutes got stuck in high trees during flight 1. After design changes, parachutes did not get stuck in trees in flight 2. | Verified. |
| Forceful impact of vehicle onto ground. | Late or no function of recovery system. | Detrimental damage to vehicle. Damage to field and potential infertility of soil. | 4C | Ensure avionics and recovery systems are working properly before launch. | 3B | In flight 2, vehicle suffered high impact energy, resulting in damaged fin. | Unverified |
| Creation of corrosive hydrochloric acid. | Hydrogen chloride in ammonium perchlorate composite propellant comes in contact with water. | Condensation of atmospheric moisture in the plume and this enhances the visibility of the contrail. Contributes to air pollution. | 3B | Maintain launch away from water, ensure design burns all motor propellant before descent. | 2A | Propellant has not come in contact with water, no hydrochloric acid has been created. | Verified. |
| Transport of chemical hazards. | Transportation of certain materials and propellant could spill. | Release of chemicals to area. Soil or water contamination. | 4A | Implement clean-up protocols and spill prevention measures. Properly handle and dispose of chemicals. | 2A | Clean-up protocols have been implemented. Hazardous chemicals are transported by our mentor, Tom McKeown. | Verified. |
| Noise pollution. | Loud rocket noise from propulsion and deployment of parachutes and payload. | Disrupt wildlife in surrounding area and/or nearby residents. | 1D | Choose launch sites that will minimize noise impact. Schedule at appropriate date and times. | 1B | Chosen test sites have been far from any developed areas. | Verified. |
| Resource consumption. | Excess resource use of materials and launches. | Depletion of resources. Potential delay of progression in project. High environmental impact due to resource consumption. | 1C | Plan testing and material usage during manufacturing. Explore recycling options to reduce waste. | 1B | Resources have been conserved when possible. Unused materials have been recycled. | Verified. |

## Project Risk Assessment (PRA)

The PRA is conducted like the PHA and the FMEA tables. The PRA is ranked from highest likelihood and impact to the lowest. This risk assessment will be categorized with the new Risk Assessment Matrix below.

Table 33: Risk Assessment Categories for Project Risk Assessment.

| Risk Assessment Matrix |  | Likelihood |  |  |
| --- | --- | --- | --- | --- |
|  |  | A Low | B Medium | C High |
| Impact | 1 Low | 1A | 1B | 1C |
|  | 2 Medium | 2A | 2B | 2C |
|  | 3 High | 3A | 3B | 3C |

Table 34: Updated Project Risk Assessment FMEA.

| Risk Item | Effect | RAC (before) | Mitigation | RAC (after) | Explanation | Verification |
| --- | --- | --- | --- | --- | --- | --- |
| Lack of team coordination | Poor communication among team members which leads to misunderstanding and inefficient workflow. Delay in progression of project. There could also be role overlap and confusion on tasks to be completed. | 3C | Establish clear responsibilities withing team. Hold “scrum” sessions (each member discussing daily tasks), weekly, and monthly meetings. Encourage open communication among team. Clearly define member responsibilities and roles. | 2A | Team has remained coordinated by incorporating protocols such as daily scrum meetings, weekly technical meetings, and open lines of communication | Verified |
| Shop injuries. | Review of safety standards in shop. Delay in progression of project. Potential problems with stakeholders. | 3B | Provide proper safety training and include warning signs around the shop. Maintain shop clean and organized. | 2B | Proper PPE has been utilized and no shop injuries have occurred. | Verified |
| Poor time management. | Delay in progression of project. Potentially NASA deadlines and launch dates. | 3B | Create detailed project schedule and add in buffer time for unexpected delays. Regularly monitor work that needs to be completed and progress. | 2B | Project schedule has been followed, team regularly starts work early when possible. | Verified |
| Forgetting components and testing failures. | Delays since additional test launches need to be scheduled. Loss of vehicle and additional costs to repair. | 3B | Each member maintains checklist of all materials and equipment. All members ensure no missing components. Checklists to ensure all components are wired and attached correctly. Record potential reasons for failure and discuss. Have backups of certain components to prevent delays. | 3A | Packing lists have been created prior to test launches. Tests occasionally fail, this s accounted for in our timeline. | Verified |
| Functionality issues. | Rocket and/or payload does not perform as expected. Delay in progression of project. | 3B | Extensive CAD simulations, and test rocket and payload together and separately to ensure compatibility and proper functionality. Ensure designs align with objectives and requirements. | 3A | Vehicle has not performed nominally. More effort is needed in launch set-up, particularly in attention to detail. | Unverified |
| Resource shortages. | Low stock of commercially sourced products. Build and/or testing delays. Higher fees for expedited shipping. | 2C | Maintain comprehensive inventory of necessary materials. Have contingency plans for acquiring resources and allow time for items shipped from farther locations. Order parts well before deadlines. | 2B | Resources have been ordere early, and funds have been conserved when possible to allocate for possible future resources. | Verified |
| Conflict and disagreements. | Delay progression of project. Harm team morale. | 3B | Establish conflict resolution process to address disputes. Encourage a collaborative and respectful team environment. Effectively communicate goals and values to aide in team and project progression. | 3A | Team has had extremely few disagreements. When disagreements occur, the team focuses on problem resolution. | Verified |
| Team member availability. | Scheduling conflicts between members and NASA deadlines. Increased schoolwork, extracurricular activities, and/or job-relates activities. Delay progression of project. | 2C | Plan and communicate for potential scheduling conflicts in beforehand. Establish contingency plans for members’ unavailability. Use “When2Meet”, Microsoft Teams, and/or other shared calendar options to plan schedules. | 1B | Team members have filled out a whentomeet form, ensuring meetings are attended by all members. | Verified |
| Damage to shop equipment | Delayed fabrication scheduling, increased costs in purchasing new equipment, possible loss of materials | 2B | Handle shop equipment with care, implement procedures and instructions on how to handle equipment, do not allow untrained members to operate equipment they are unfamiliar with without supervision and instruction. | 1A | Damage to shop equipment has not occurred. | Verified |
| Weather dependencies. | Adverse weather conditions that can result in postponed or canceled launch dates. | 2B | Monitor weather forecasts. Have backup dates. | 1B | Launch dates have been scheduled in advance of deadlines, ensuring inclimate weather does not negatively effect the schedule. | Verified |
| Skills and/or knowledge gaps. | Team members may lack certain skills needed to complete aspects of the project. Delay in progression of project. | 2B | Identify and address skill gaps and address them accordingly. Allow for learning, share knowledge across the entire team. Talk with experts and mentors for guidance. | 2A | Team members have regularly worked to fill knowledge gaps and complete tasks with great effort. | Verified |
| Design complexity. | Overly complex rocket and/or payload design. Leads to design or construction errors. | 2B | Speak with mentors and other professionals for guidance on design and construction, perform systems engineering. | 2A | Team has regularly gotten feedback from mentors and avoided rocket design complexity. | Verified |
| Scope expansion. | Project expands beyond initial plans. Potential delay in progression of project. | 3A | Clearly define objectives and boundaries. Implement a change-control process that will assess any changes. | 2A | Project has not increased in scope. | Verified |
| Regulatory non-compliance. | Non-compliance with local and federal regulations that result in certain legal issues, additional fees, and/or stoppage of project. | 3A | Familiarize with laws and regulation standards. Ensure all necessary waivers and permits are signed. Conduct pre-launch safety checks to ensure compliance with all laws. | 2A | Project has remained in compliance with all laws and regulations related to the project. | Verified |
| Budget overruns. | Costs exceeds allocated budget. Financial strain. Lower quality materials sourced for remaining components. | 2B | Develop detailed budget plan. Keep track on all expenses and adjust the budget throughout the progression of project. | 1A | Budget has not overrun and the team is currently under budget by approximately $1500 | Verified |

# Project Plan

## Testing

### Testing Summary

Tests were completed as materials, vehicle sections, and funds were available for them. Each test was completed with at least two members present, and with multiple methods of data gathering. Unsuccessful tests were re-tested after design changes. If design changes may have affected another vehicle section, that other section was then re-tested, even if it had previously passed with a successfully test. Below is a table with a quick summary of each test, the tests’ objective, success criteria, methodology, justification, and test status.

Table 35: Vehicle and Payload Testing

| Vehicle Testing |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Test | Objective | Success Criteria | Methodology | Justification | Status |
| Shear Pin Drop Test | Test shear pin strength under parachute deployment forces | Shear pins do not shear under parachute releasing forces | Drop AV and front bay connected by shear pins off a tall structure, holding the fall with a shock chord. Repeat with aft bay. | Ensuring shear pins can withstand forces at separation will ensure each parachute is released at desired time | Successful |
| CO2 Ejection Test | Test shear pin strength under CO2 ejection forces | The desired shear pins shear under CO2 ejection forces | Perform a separation using the CO2 cartridges intended to be used during the flight on both the aft and front bay. | Ensuring shear pins shear at separation will ensure each parachute is released at desired time | Successful |
| Electronic Vibration Loading Test | Ensure electrical and hardware connections can withstand rocket ascent | Electrical connections and hardware components remain intact and functioning | Put loaded AV bay (without CO2 cartridges installed) into a car and drive along a bumpy road to simulate random and varying amounts of vibration | Ensuring connections stay intact under vibration will ensure that flight computers are able to function throughout the flight | Succesful |
| Connection Point Drop Test | Verify connection points do not fail under large instantaneous load | All U-Bolts, i-bolts, bulkheads, epoxy, and other connection points remain intact and unaltered | Drop each bay off a tall structure and "catch" it with the shock cord to simulate a large force being applied to the connection points | Ensuring all connection points can withstand forces at separation will ensure the vehicle stays intact and is reusable | Successful |
| Altimeter Functionality Testing | Test altimeter’s ability to correctly read altitude and send signals for stage separation | Altimeter correctly identifies altitudes throughout duration. Separation signals are sent at apogee and 600ft | Place a straw over the barometer of the altimeter and suck into the straw. This will cause a pressure drop over the barometer and simulate a launch | Testing altimeter functionality ensures correct data recording during flight and correct separation event timing | Successful |

### Shear Pin Drop Test

Shear pin drop tests were performed by fitting together the aft or front bay with the avionics bay and dropping this off the side of a structure. This was not done before securing the shock cords. This test aimed to verify if the current shear pin configuration could withstand the worst-case scenario conditions of the parachute forces pulling on the fitted bays upon separation stages.

This test was conducted a total of two times, with design changes occurring each time. The first test revealed that the then current amount of shear pins (three) was too few for the front bay’s weight. After this, an additional shear pin was added to withstand the front bay weight. This test proved successful. This test was further verified by the successful separation stage events on our second full-scale test flight. Below is an image of the bay after our unsuccessful test attempt.

Figure 112: Unsuccessful drop-test

### CO2 Ejection Test

COE ejection testing (nicknamed “pop-tests”) has been conducted 6 times over the duration of our full-scale design, fabrication, and testing phases. These tests verify whether or not each section of the airframe separates under the intended CO2 ejection forces.

Three of these tests have been failed tests. Two of these failures have been considered minor failures. That is to say, the test failed due to improper test setup, and not because of poor vehicle or recovery design.

During these minor failures, CO2 forces escaped out of the aft end of the rocket through the motor tubing. This occurred because the motor casing and motor reload were (intentionally) not inside the vehicle at the time of testing, which allowed CO2 gasses to escape, causing the chamber not to be pressurized and separated. To fix this, a makeshift end cap was fitted to the tail of the rocket to ensure CO2 stayed within the bay during pop tests. Below is a photo of gas escaping during a failed pop test.

Figure 113: Unsuccessful pop-test

The other failure, categorized as a major failure, consisted of the nose cone ejecting from a front-bay pop test. This is categorized as a major failure as this could have occurred during a real flight and could have resulted in total vehicle loss. This failure occurred because of an insufficient epoxy bond, thought to have occurred due to the repeated drop testing causing extreme forces on the epoxy bonding.

The three successful tests consisted of the test being executed perfectly, and the desired results occurring in nominal vehicle separation without damage to the vehicle. Below is a photo taken mid-pop test from our final successful test. Although blurry, this photo still shows the successful separation of only the front bay from the aft & avionics bays.

Figure 114: Successful pop-test

### Electronic Vibration Loading Test

Electronic vibration testing occurred a total of one time where the AV bay was assembled, put in the back seat of a team member’s car, and the car driven along a gravel road. This simulates random jostling of the bay with various amounts of force and does so very cheaply and easily. This test was a success, as all wiring joints held perfectly through the test, and the AV bay remained perfectly functional.

### Connection Point Drop Test

Connection point drop tests aimed to test the U-bolts fitted to the bulkheads of the vehicle under the weight of the vehicles pulling against them. This was done to verify that these bolts would hold under launch forces and ejection forces during flight. These tests were combined with shear pin drop tests for the sake of expediency as the team was pressed for time during these tests.

The connection point drop tests proved successful during our shear pin drop tests, as each U-bolt held its own during the aforementioned three vehicle drops.

### Altimeter Functionality Test

Altimeter functionality tests (nicknamed straw tests) consist of placing a straw over the barometer on an altimeter and sucking through the straw to lower the pressure over the barometer. This act simulates a launch from the perspective of the altimeter, as a drop in pressure indicates a rise in altitude. This test aims to ensure altimeters can correctly identify a launch, correctly fire ejection charges, and read data onto a computer after a launch.

Straw tests were conducted a total of four times, twice per altimeter. Each time, the altimeters correctly detected launch, and apogee correctly timed the parachute charges, and successfully read data onto a computer. During these tests, ejection charges were not hooked up to the altimeters, but LED lights were placed into the appropriate altimeter channels and lit at the expected time. This could be further validated by checking the data from these tests. Below is a photo of the barometers on the altimeters, of which the straw was placed over.

Figure 115: Barometer on altimeter

Grouped into altimeter functionality testing, is e-match light testing. This consisted of lighting an E-match, unattached to any black powder, to ensure E-matched light when the altimeters fire the according channels. These tests were conducted successfully, and only conducted twice, once per altimeter.

## Requirements Verification

### Vehicle Requirements Verification

Table 36: Updated Vehicle Requirements Verification.

| Vehicle |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |
| 1.1 | Vehicle Shall Use a single, solid propellant motor | USLI Requirements | Design, subscale launch, full-scale launch | Verified |
| 1.2 | Vehicle must be reusable | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 1.3 | Must be designed, constructed, and tested by student team | USLI Requirements | Ongoing general consideration | Verified |
| 1.4 | Must be equipped with a tracking device that allows for location | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 1.5 | Shall be capable of being launched by standard 12-volt DC firing system | USLI Requirements | Launch for subscale and full-scale | Verified |
| 1.6 | Vehicle shall deliver payload to apogee between 4,000 and 6,000 feet | USLI Requirements | Design consideration, tested independently and during launches | N/A |
| 1.7 | Nosecone shoulders which are located at in-flight separation points shall be at least 1⁄2 body diameter in length. | USLI Requirements | General design consideration | Verified |
| 1.8 | Vehicle shall have a maximum of four (4) independent sections | USLI Requirements | General design consideration | Verified |
| 1.9 | Coupler/airframe shoulders which are located at in-flight separation points shall be at least 2 airframe diameters in length | USLI Requirements | General design consideration | Verified |
| 1.10 | Coupler/airframe shoulders which are located at non-in-flight separation points shall be at least 1.5 airframe diameters in length. | USLI Requirements | General design consideration | Verified |
| 1.11 | Shall be capable of remaining in launch-ready configuration on pad for minimum of 3 hours without losing functionality | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 1.12 | Shall require no external circuitry or special ground support equipment to initiate launch | USLI Requirements | General design consideration | Verified |
| 1.13 | Shall use commercially available E-matches or igniters | USLI Requirements | General design consideration | Verified |
| 1.14 | Shall use commercially available solid motor propulsion system | USLI Requirements | General design consideration | Verified |
| 1.15 | Total impulse shall not exceed 5,120 Newton- seconds (L-class) | USLI Requirements | Design Consideration, tested in simulation and in full-scale launch | Verified |
| 1.16 | Shall have a minimum static stability margin of 2.0 at the point of rail exit | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Verified |
| 1.17 | Shall have a minimum thrust to weight ratio of 5.0:1.0 | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Verified |
| 1.18 | Vehicle shall accelerate to a minimum velocity of 52 fps at rail exit | USLI Requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Verified |
| 1.19 | Vehicle shall reach 1506 meters/4331-foot apogee | Team derived requirements | Design consideration, tested during launches | Verified |
| 1.20 | The launch vehicle shall have symmetrical fin placement | Team derived requirements | General design consideration | Verified |
| 1.21 | Shall be able to launch in temperatures between 40ºF and 100ºF | Team derived requirements | Design Consideration, tested in simulation and in subscale, full-scale launch | Verified |
| 1.22 | The launch vehicle shall use at least 2 centering rings to support the motor tube | Team derived requirements | General design consideration | Verified |
| 1.23 | The launch vehicle shall be able to be disassembled and assembled for transport | Team derived requirements | General design consideration | Verified |
| 1.24 | The nose cone shall be comprised of 3D printed Nylon | Team derived requirements | General design consideration | Verified |
| 1.25 | The vehicle shall have a tail cone made from heat resistant material | Team derived requirements | General design consideration | Verified |

### Recovery Requirements Verification

Table 37: Updated Recovery System Requirements Verification.

| Recovery |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |
| 2.1 | Main parachute shall be deployed no lower than 500 feet | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |
| 2.2 | Apogee event shall contain a delay of no more than 2 seconds | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 2.3 | Shall be capable of remaining in launch-ready configuration on pad for minimum of 3 hours without losing functionality | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 2.4 | Each section of the vehicle shall have maximum kinetic energy of 75 ft-lbf at landing | USLI Requirements | Design consideration, tested independently and during launches | Ongoing Verification (Verified for subscale) |
| 2.5 | Shall contain redundant, commercially available barometric altimeters specifically designed for initiation of rocketry recovery | USLI Requirements | General design consideration | Verified |
| 2.6 | Each altimeter shall have a dedicated power supply | USLI Requirements | General design consideration | Verified |
| 2.7 | All recovery electronics shall be powered by commercially available batteries | USLI Requirements | General design consideration | Verified |
| 2.8 | Each altimeter shall be armed by a dedicated mechanical arming switch accessible from the exterior of the rocket airframe when the rocket is on the launch pad | USLI Requirements | General design consideration | Verified |
| 2.9 | Arming switches shall be capable of being locked in the ON position | USLI Requirements | General design consideration | Verified |
| 2.1 | Recovery system, GPS, altimeters, electrical circuits shall be independent of payload electrical circuits | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 2.11 | Removable shear pins shall be used for main parachute compartment and drogue parachute compartment | USLI Requirements | General design consideration | Verified |
| 2.12 | Recovery area shall be limited to 2,500 ft. radius from launch pads | USLI Requirements | Testing consideration, verified at launch & independent testing | Verified |
| 2.13 | Descent time of launch vehicle shall be limited to 90 seconds | USLI Requirements | Testing consideration, verified at launch & independent testing | Ongoing Verification (Verified for subscale) |
| 2.14 | Electronic GPS tracking device shall be installed in launch vehicle and transmit the position of tethered vehicle | USLI Requirements | Design consideration, tested independently and during launches | Verified |
| 2.15 | The first main chute charge will fire at 600ft | Team derived requirements, testable independently and at launch | Design consideration, tested independently and during launches | Verified |
| 2.16 | Backup main chute charge will fire at 550ft | Team derived requirements, testable independently and at launch | Design consideration, tested independently and during launches | Verified |
| 2.17 | Avionics components in the vehicle will be removable | Team derived requirements | General design consideration | Verified |
| 2.18 | U-bolts will be utilized for shock cord connections | Team derived requirements | General design consideration | Verified |
| 2.19 | All batteries shall be fully charged before every flight | Team derived requirements | General design consideration | Verified |
| 2.20 | Avionics components shall be securely fashioned into the AV bay | Team derived requirements | General design consideration | Verified |
| 2.21 | Backup components will be from different manufacturers for redundancy | Team derived requirements | General design consideration | Verified |

### Payload Requirements Verification

Table 38: Updated Payload Requirements Verification.

| Payload |  |  |  |  |
| --- | --- | --- | --- | --- |
| Requirement # | Description | Rationale | Verification | Verification State |
| 3.1 | Simulated payload must be designed, constructed, and tested by the student team | USLI Requirements | Design, payload testing, full scale launch | Verified |
| 3.2 | Must include DAQ that records and stores data including altitude, velocity, acceleration | USLI Requirements | Design, payload testing, full scale launch | N/A |
| 3.3 | Must not use parachutes or streamers, "atmosphere independent" | USLI Requirements | Design, payload testing, full scale launch | N/A |
| 3.4 | Payload shall remotely eject manually from vehicle | USLI Requirements | Design consideration, tested independently and during launches | N/A |
| 3.5 | Shall be fully retained until the intended point of deployment | USLI Requirements | Design, payload testing, full scale launch | N/A |
| 3.6 | Shall be a minimum of 5 lb including landing capsule and the 4 STEMnauts | USLI Requirements | General design consideration | N/A |
| 3.7 | Deployment of the SAIL shall occur between 400 and 800 feet AGL | USLI Requirements | Design, payload testing, full scale launch | N/A |
| 3.8 | Payload Shall land in a unique landing orientation | USLI Requirements | Design, payload testing, full scale launch | N/A |
| 3.9 | EDF motor produces enough thrust to efficiently decelerate payload | Team derived requirements | Design, payload testing, full scale launch | N/A |
| 3.10 | Deployable legs counter and balance payload landing forces upon landing | Team derived requirements | Design, testing, and full-scale flight | N/A |
| 3.11 | Simulated payload shall fit into rocket body without damage to rocket or payload | Team derived requirements | Design, fabrication, testing | Verified |
| 3.12 | Payload shall have a battery life that exceeds the total flight duration and launch pad wait time | Team derived requirements | Design, testing, and full-scale flight | N/A |
| 3.13 | Payload batteries will be off the shelf, commercially available | Team derived requirements | General design consideration | N/A |
| 3.14 | All STEMnauts remain in their restraints throughout the entirety of the flight duration | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | N/A |
| 3.15 | No STEMnauts incur any significant physical damage or failure | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | N/A |
| 3.16 | No STEMnaut should experience an acceleration greater than 25 G for up to 150 milliseconds | Team derived requirements, survivability metrics | Design consideration, tested independently and during launches | N/A |
| 3.17 | Simulated payload must remain in vehicle for the entire flight duration | Team derived requirements | Design consideration, tested independently and during launches | Verified |
| 3.18 | Simulated payload must be removable if necessary | Team derived requirements | General design consideration | Verified |

## Budgeting, Funding, & Timeline

### Budget

Figure 116: Subscale airframe and recovery part-tracking

Figure 117: Vehicle expeditures

Note: Avionics is counted in full-scale expenditures because avionics components were re-used between vehicles.

Figure 118: Avionics & Misc Expenditures

Figure 119: Full-scale airframe and recovery part-tracking

Figure 120: Full-Scale Vehicle Expenditures.

Figure 121: Total Project Expenditures.

### Funding

#### Funding Acquisition Routes

Funding for this project is being sourced from a few different areas. The Florida Space Grant Consortium (FSGC) has granted the Zenith Program a sum of $2700, coordinated by Dr. McConomy. Dr. McConomy is the senior design/senior capstone project coordinator for the FAMU-FSU College of Engineering. The FSGC is an association in the state of Florida that funds student research and student projects associated with all things space. These funds were the first funds given to the program and were used to fund the subscale vehicle development and launches.

The next source of funding was Jim and Sandy Dafoe. The Dafoe family are philanthropists, and scholars, and overall are incredible people. Jim is a retired Navy sailor, and Sandy is a schoolteacher. The couple routinely funds student projects in the STEM fields and funded a total of $3000 to the Zenith Program. Additionally, the Dafoe family pledged to fund the team’s travel to the competition in Huntsville, AL.

The next source of funding comes from the FAMU-FSU Department of Mechanical Engineering, on behalf of Dr. William Oates, the Dean of Mechanical Engineering. Dr. Oates has given $4000 to the Zenith program.

#### Funding Totals

The total funding the team has secured thus far sums up to a total of $9700. Thus far, the team has used $7,957.08, leaving $1583.69 in the team’s budget.

Figure 122: Total Project Funding.

#### Material Acquisition Plan

Material acquisition has been done through the FAMU-FSU College of Engineering for parts that are specially ordered, customized, or otherwise require specialized care and attention (aside from hazardous materials).

Within the FAMU-FSU College of Engineering, parts are ordered through the Department of Mechanical Engineering’s Mr. Pro Hruda. Mr. Hruda is the college’s Travel and Purchasing Representative and ordered all materials used on the rocket on behalf of the Zenith team, aside from hazardous materials. Hazardous materials are bought and shipped to the team’s mentor, Tom McKeown, and Mr. McKeown is reimbursed.

General-purpose parts will be purchased locally to save time, as options are plentiful and readily available. Hazardous materials will be purchased by the Zenith team but only handled by those with proper certification. In our case, this is our mentor, Tom McKeown, with a NAR/TRA Certification Level of 2.

Table 39: Material Acquisition Types.

| Material Type | Component(s) | Description |
| --- | --- | --- |
| Specialized Boutique | Avionics unit, recovery systems, telemetry transmission, airframe, shear pins | Uncommon items, often from small distributors. Can be difficult to find, little optionality. |
| Specialized | Actuators, EDF motors, 3D-print material, chute bags | Common items but are found in fewer places than general purpose materials. |
| General Purpose | Shock cord, links, bolts, glues, tools, etc. | Readily available. Can be purchased easily and with plentiful optionality. |
| Hazardous | Solid propellant motor | Special order. Mentor certification needed. Special storage considerations. Does not get handled by students |

### Timeline

The project timeline is broken down into days from CDR completion until the day of the final deliverable due date. Weekends are omitted from the calendar to allow the team time to focus on other classes, obligations, or cushion time for when Murphy’s law takes effect on the project timeline.

Noted in the legend below the figure, weeks are denoted in black at the top of the figure. Days of the week are in blue, shown directly below the week. The overall duration of a set of deliverables is in light green while specific tasks are shown in dark green. Important deadlines are shown in red, and public holidays and breaks are blocked out in grey.

Figure 123: Project Timeline Legend

Figure 124: Spring 2024 Timeline

Figure 106: Timeline Dates: Work Breakdown Schedule

# Appendix

Raw Altimeter Data: https://drive.google.com/drive/folders/1buQMxxh3JTtYqo5awV9TFhAYsYlvoBQw?usp=sharing

Due to the large size of the Excel files, the raw altimeter data was not put directly into the report and instead put in a google drive, linked above. This drive contains the files to the AIM3 altimeter data from Full-Scale Flight 1, and the AIM3 and TeleMetrum data from Full-Scale Flight 2.

Matlab Script – PerformancePredictions.m

% PerformancePredictions.m

% Connor Zhou

% 2024-03-03

clc; clear; close all;

%% Figure 1 Parameters

% Event times (pull from openrocket sim)

t_burnout = 2.4; % Time of motor burnout

t_drogue = 16.438; % Time of drogue parachute deployment

t_main = 57.982; % Time of main parachute deployment

% Event text

x_event = -1.4;

y_event = 1300;

rot_event = 90;

% Apogee text

x_apogee = 2.5;

y_apogee = 0;

% Drogue V_terminal text

x_drogue = -1.5;

y_drogue = 1600;

% Main V_terminal text

x_main = 2;

y_main = 40;

%% Read, Extract

% Read data from prelaunch2.csv

data = csvread('sim1.csv', 1, 0); % Assuming the first row is header

% Extract data

t = data(:, 1); % s

alt_ft = data(:, 2); % ft

vel_ftps = data(:, 3); % ft/s

acc = data(:,4); %ft^2/s

cp = data(:,5); %in

cg = data(:,6); %in

sm = data(:,7); %calibers

thrust = data(:,8); %lbf

%% Plot Altitude

figure()

plot(t, alt_ft, 'k-', 'LineWidth', 2.5);

xlabel('\bf{Time (s)}','FontSize', 14);

ylabel({'\bf{Altitude (ft)}'},'FontSize', 14);

title('\bf{Altitude vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(end)])

% Add vertical lines and annotations for flight events

line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_main, t_main], ylim, 'Color', 'b', 'LineStyle', '--');

text(t_burnout+x_event, mean(ylim)+y_event, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_drogue+x_event, mean(ylim)+y_event, ['Drogue parachute deployed: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_main+x_event, mean(ylim)+y_event, ['Main parachute deployed: ', num2str(round(t_main, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

% Calculate mean terminal velocity during each parachute descent

% Drogue parachute descent

t_drogue_start = t_drogue;

t_drogue_end = t_main; % assuming main parachute deployment marks end of drogue descent

idx_drogue = find(t >= t_drogue_start & t <= t_drogue_end);

mean_vel_drogue = mean(vel_ftps(idx_drogue));

vel_drogue = (alt_ft(idx_drogue(30))-alt_ft(idx_drogue(end)))/(t(idx_drogue(30))-t(idx_drogue(end)));

% Main parachute descent

t_main_start = t_main;

t_main_end = t(end); % end of data

idx_main = find(t >= t_main_start & t <= t_main_end);

vel_main = (alt_ft(idx_main(30))-alt_ft(idx_main(end)))/(t(idx_main(30))-t(end));

% Display mean terminal velocities

[~, max_alt_drogue_idx] = max(alt_ft(idx_drogue));

max_alt_drogue = alt_ft(idx_drogue(max_alt_drogue_idx));

center_drogue_alt = (max_alt_drogue + alt_ft(1))/2;

text(t_drogue_start + x_drogue+0.5*(t_drogue_end - t_drogue_start)/2, center_drogue_alt+y_drogue, ['Terminal Velocity: ', num2str(round(vel_drogue, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

[~, max_alt_main_idx] = max(alt_ft(idx_main));

max_alt_main = alt_ft(idx_main(max_alt_main_idx));

text(t_main_start + x_main, max_alt_main + y_main, ['Terminal Velocity: ', num2str(round(vel_main, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

% Find the time of apogee

[alt_apogee, idx_apogee] = max(alt_ft);

t_apogee = t(idx_apogee);

% Plot a filled-in green star at apogee

hold on;

apogee = plot(t_apogee, alt_apogee, 'rpentagram', 'MarkerSize', 15);

apogee.MarkerFaceColor = [1 1 1];

apogee.MarkerEdgeColor = [0 0 0];

text(t_apogee + x_apogee, alt_apogee+y_apogee, ['Apogee: ', num2str(round(alt_apogee)), ' ft'], 'FontSize', 14);

hold off

%% Plot Velocity, Acceleration

figure()

yyaxis right

plot(t, acc, 'LineWidth', 2); % plot acceleration on left axis

ylabel('\bf{Acceleration (ft/s^2)}', 'FontSize', 14);

ylim([-300 1800])

yyaxis left

plot(t, vel_ftps, 'LineWidth', 2); % plot velocity on right axis

ylabel('\bf{Velocity (ft/s)}', 'FontSize', 14);

xlabel('\bf{Time (seconds)}','FontSize', 14);

title('\bf{Velocity and Acceleration vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(end)])

% Add vertical lines and annotations for flight events

line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_main, t_main], ylim, 'Color', 'b', 'LineStyle', '--');

x_event2 = 1.5;

y_event2 = 115;

text(t_burnout+x_event2, mean(ylim)+y_event2, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_drogue+x_event, mean(ylim)+y_event2+150, ['Drogue parachute deployed: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_main+x_event, mean(ylim)+y_event2+100, ['Main parachute deployed: ', num2str(round(t_main, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

%% Plot Thrust Curve

% Find the index where thrust becomes zero

zero_thrust_index = find(thrust <= 0, 1);

figure()

plot(t(1:zero_thrust_index), thrust(1:zero_thrust_index), 'k-', 'LineWidth', 2); % plot thrust on left axis

ylabel('\bf{Thrust (lbf)}', 'FontSize', 14);

xlabel('\bf{Time (seconds)}','FontSize', 14);

title('\bf{Thrust vs. Time}', 'FontSize', 18);

grid on;

%% Plot Stability

% Event text

x_event3 = -0.24;

y_event3 = 0.3;

rot_event3 = 90;

%% Read, Extract, Plot

figure()

plot(t, cp, 'k-', 'LineWidth', 2.5);

hold on

plot(t, cg, 'k-.', 'LineWidth', 2.5);

ylabel({'\bf{Location (in)}'}, 'FontSize', 14);

yyaxis right

plot(t, sm, 'r-', 'LineWidth', 2.5);

ylabel({'\bf{Stability Margin (calibers)}'}, 'FontSize', 14);

xlabel('\bf{Time (seconds)}', 'FontSize', 14);

title('\bf{Stability vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(363)])

% Set colors of left and right axes

ax = gca;

ax.YColor = 'k'; % left y-axis color

ax.YAxis(2).Color = 'r'; % right y-axis color

% Add vertical lines and annotations for flight events

line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

text(t_burnout+x_event3, mean(ylim)+y_event3, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event3);

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

text(t_drogue+x_event3-.13, mean(ylim)+y_event3, ['Drogue deployment: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event3);

legend('CP', 'CG', 'Stability Margin', 'Location', 'southeast');

%% Calculate Kinetic Energy at Landing

% Using openrocket impact velocity

v1 = vel_ftps(end) %ft/s

v1 = v1 / 3.281; %m

m_upperpay = 23.7; %lbs

m_avi = 5.48; %lbs

m_aft = 20.87; %lbs

m_payload = 2.284; %kg

m_kg_upperpay = m_upperpay/2.205; % kg

m_kg_avi = m_avi/2.205; %lbs

m_kg_aft = m_aft/2.205; %lbs

K1_upperpay = 0.5*m_kg_upperpay*v1^2; %J

K1_upper = 0.5*(m_kg_upperpay-m_payload)*v1^2; %J

K1_avi = 0.5*m_kg_avi*v1^2; %J

K1_aft = 0.5*m_kg_aft*v1^2; %J

K1_ftlbf_upperpay = K1_upperpay/1.356 %ft-lbf

K1_ftlbf_upper = K1_upper/1.356 %ft-lbf

K1_ftlbf_avi = K1_avi/1.356 %ft-lbf

K1_ftlbf_aft = K1_aft/1.356 %ft-lbf

% Using parachute drag equation

m_tot = m_upperpay+m_avi+m_aft; %lb

m_tot_kg = m_tot/2.205; %kg

g = 9.8; %m/s^2

rho = 1.225; %kg/m^3

Cd1 = 2.2;

A1 = 91.12/(3.281^2);

Cd2 = 1.6;

A2 = 3.14/(3.281^2);

Cd3 = 0.65;

A3 = 2*pi/4*(6.17/12)^2 + 0.3*(9/12)*4;

v2 = sqrt(2*m_tot_kg*g /(rho*(Cd1*A1+Cd2*A2+Cd3*A3))) * 3.281

v2 = v2 /3.281;

v2 = 62 / 3.281;

K2_upperpay = 0.5*m_kg_upperpay*v2^2; %J

K2_upper = 0.5*(m_kg_upperpay-m_payload)*v2^2; %J

K2_avi = 0.5*m_kg_avi*v2^2; %J

K2_aft = 0.5*m_kg_aft*v2^2; %J

K2_ftlbf_upperpay = K2_upperpay/1.356 %ft-lbf

K2_ftlbf_upper = K2_upper/1.356 %ft-lbf

K2_ftlbf_avi = K2_avi/1.356 %ft-lbf

K2_ftlbf_aft = K2_aft/1.356 %ft-lbf

Matlab Script – parachutesizing.m

% parachutesizing.m

% Connor Zhou

% 2023-11-1

clc;clear;close all;

%% Maximum Impact Velocity

% Max impact velocity is derived from the kinetic energy upon impact

% requirement (75 ft-lbf). Each tethered rocket section must have an impact

% kinetic energy below 75 ft-lbf. Working backwards from this requirement,

% the max velocity upon impact is calculated.

% Launch Params

%       fullscale:

%               z_md = 550; % main deployment altitude (ft)

%               z_dd = 4940; % apogee / drogue deployment altitude (ft)

%       subscale:

%               z_md = 550; % main deployment altitude (ft)

%   *TENTATIVE* z_dd = 2749.23; % apogee / drogue deployment altitude (ft)

KE_max = 75; % max kinetic energy (ft-lbf)

z_md = 600; % main deployment altitude (ft)

z_dd = 4376; % apogee / drogue deployment altitude (ft)

% Rocket Params

%       fullscale:

%               M = 13109; % burnout mass of rocket (g)

%               m = 6986.7; % mass of heaviest section (g)

%       subscale:

%               M = 3901.8; % burnout mass of rocket (g)

%               m = 2019; % mass of heaviest section (g)

M = 3877.5; % burnout mass of rocket (g)

m = 10750.14; % mass of heaviest section (g)

disp("Rocket:")

fprintf("   Total mass   = %.3f g\n", M);

fprintf("   Heaviest sec = %.3f g\n", m);

% Global Params

g = 9.81; % acc due to gravity (m/s^2)

rho = 1225; % density of air (g/m^3)

Cd = 0.4:0.01:3.0; % drag coefficient

v_wind = 5:5:20; % wind velocity (mph)

% Conversions

KE_max = KE_max * 1.356; % max kinetic energy (J)

z_md = z_md / 3.281; % main deployment altitude (m)

z_dd = z_dd / 3.281; % apogee / drogue deployment altitude (ft)

M = m / 1000; % mass of rocket (kg)

m = m / 1000; % mass of heaviest section (kg)

v_wind = 1.467 * v_wind; % wind velocity (m/s)

% Calculate max impact velocity

v_max = sqrt(2 * KE_max / m); % max impact vel (m/s)

v_max_ft = v_max * 3.28084; % max impact vel (ft/s)

fprintf("   Velocity lim = %.3f ft/s \n\n", v_max_ft)

%% Parachute Size Estimate

% Derived from equation found on apogeerockets.com. Parachute area

% calculation depends on drag coefficient, which is specific to the

% parachute. Thus, estimations were calculated using a range of drag

% coefficients.

% The resultant figure displays parachute diameters vs drag coefficients to

% help select a main parachute that suits the impact kinetic energy

% requirement.

% Conversions

rho = rho / 1000; % (kg/m^2)

% Calculate parachute diameter

D = sqrt(8 * M * g ./ (pi * rho .* Cd * v_max^2 )); % parachute diameter (m)

% Convert diameter from meters to inches

D = D * 39.3701; % parachute diameter (in)

% Plot figure

figure

plot(Cd,D)

grid on

title("Minimum parachute diameter vs Drag coefficient of parachute")

xlabel("Drag coefficient")

ylabel("Minimum parachute diameter (in)")

%{

Notes:

Fullscale:

Max impact vel =        17.702087 ft/s

Min main chute diam =   58.7203 in (Cd = 2.2)

Subscale:

Max impact vel =        32.930 ft/s

Min main chute diam =   25.5551 in (Cd = 0.97)

Min main chute diam =   20.5503 in (Cd = 1.5)

Min main chute diam =   16.9689 in (Cd = 2.2)

%}

%% Main Parachute Selection Results

% The descent rate is calculated for a commercial parachute with the

% parameters below.

% Parachute parameters

% Main: Fruity Chute 84" Iris Ultra Standard

% Link: https://the-rocketman.com/chutes-html/

m_mp = 538.641; % main parachute mass (g)

Cd_mp = 2.2; % parachute drag coeff

D_mp = 72; % diameter of parachute (ft*in/ft)

% Drogue: The Rocketman 1ft Pro Experimental Drogue Parachute

% Link: https://the-rocketman.com/pro-x/

m_dp = 60; % drogue parachute mass (g)

Cd_dp = 1.55; % parachute drag coeff

D_dp = 18; % diameter of parachute (ft*in/ft)

% Conversions

D_mp = D_mp / 39.37; % main parachute diam (m)

m_mp = m_mp / 1000; % main parachute mass (kg)

D_dp = D_dp / 39.37; % drogue parachute diam (m)

m_dp = m_dp / 1000; % drogue parachute mass (kg)

% Calculate total mass

M = M + m_mp + m_dp; % total mass of rocket (kg)

disp("After Main Parachute Deployment:")

% Calculate descent velocity

v_mp = sqrt((8 * M * g) / (pi * rho * Cd_mp * D_mp^2));

v_mp = 13/3.28084;

v_ft_mp = v_mp * 3.28084; % descent vel (ft/s)

fprintf("   Descent Velocity = %.3f ft/s\n", v_ft_mp);

% Calculate impact kinetic energy of heaviest section

KE = 0.5 * m * v_mp^2; % J

KE = KE / 1.356; % ft-lbf

fprintf("   Kinetic Energy   = %.3f ft-lbf\n", KE);

% Calculate descent time (after main deployment)

% mdd: main descent/deployment

t_md = z_md / v_mp; % descent time (s)

fprintf("   Descent Time     = %.3f s\n", t_md);

% Calculate wind drift (after main deployment)

drift_md = t_md * v_wind;

fprintf("   Wind Drift @5mph = %.3f ft\n", drift_md(1));

fprintf("             @10mph = %.3f ft\n", drift_md(2));

fprintf("             @15mph = %.3f ft\n", drift_md(3));

fprintf("             @20mph = %.3f ft\n\n", drift_md(4));

%% Drogue Parachute Selection Results

disp("After Drogue Parachute Deployment:")

% Calculate descent velocity

v_dp = sqrt((8 * M * g) / (pi * rho * Cd_dp * D_dp^2));

v_dp = 97/3.28084;

v_ft_dp = v_dp * 3.28084; % descent vel (ft/s)

fprintf("   Descent Velocity = %.3f ft/s\n", v_ft_dp);

% Calculate descent time (after drogue deployment)

% mdd: drogue descent/deployment

t_dd = (z_dd -  z_md)/ v_dp; % descent time (s)

fprintf("   Descent Time     = %.3f s\n", t_dd);

% Calculate wind drift (after drogue deployment)

drift_dd = t_dd * v_wind;

fprintf("   Wind Drift @5mph = %.3f ft\n", drift_dd(1));

fprintf("             @10mph = %.3f ft\n", drift_dd(2));

fprintf("             @15mph = %.3f ft\n", drift_dd(3));

fprintf("             @20mph = %.3f ft\n\n", drift_dd(4));

%% Total Descent Results

% Calculate descent time

t_total = t_dd + t_md;

drift_total = drift_dd + drift_md;

disp("Total Descent:")

fprintf("   Kinetic Energy   = %.3f ft-lbf\n", KE);

fprintf("   Descent Time     = %.3f s\n", t_total);

fprintf("   Wind Drift @5mph = %.3f ft\n", drift_total(1));

fprintf("             @10mph = %.3f ft\n", drift_total(2));

fprintf("             @15mph = %.3f ft\n", drift_total(3));

fprintf("             @20mph = %.3f ft\n\n", drift_total(4));

Matlab Script – flight1.m

% flight1.m

% Connor Zhou

% 2024-02-15

clc;clear;close all;

% prelaunch2_trajectory.m

% Connor Zhou

% 2024-02-23

clc; clear; close all;

%% Plot Parameters

% Event times (pull from openrocket sim)

% Event text

x_event = 7;

y_event = 1050;

rot_event = 90;

% Apogee text

x_apogee = 10;

y_apogee = 0;

% Drogue V_terminal text

x_drogue = -1.5;

y_drogue = 1600;

% Main V_terminal text

x_main = -120;

y_main = -500;

%% Read, Extract, Plot

% Read data from prelaunch2.csv

data = csvread('flight1.csv', 1, 0); % Assuming the first row is header

% Extract data

t = data(:, 1); %s

alt_m = data(:, 5); %m

vel_kmph = data(:, 6); %km/h

lineA_on = data(:, 7); %t/f

lineB_on = data(:, 8); %t/f

idx_apogee = find(lineA_on > 0);

idx_main = find(lineB_on > 0);

% Unit conversion

alt_ft = alt_m * 3.281; %ft

vel_ftps = vel_kmph / 1.097; %ft/s

% Event time retrieval

% Calculate acceleration (rate of change of velocity)

acceleration = diff(vel_ftps) ./ diff(t);

% Find the index when altitude first exceeds 50 feet

idx_alt_above_50 = find(alt_ft > 50, 1);

% Find the index where acceleration becomes negative

idx_negative_acceleration = find(acceleration(idx_alt_above_50:end) < 0, 1);

% Calculate the corresponding index in the original data

if ~isempty(idx_negative_acceleration)

idx_negative_acceleration = idx_alt_above_50 + idx_negative_acceleration - 1;

% Find the time at which acceleration becomes negative

t_burnout = t(idx_negative_acceleration);

else

disp('Acceleration does not become negative above 50 feet.');

end

t_drogue = t(idx_apogee(1));

t_drogue_end = t(idx_main(1));

t_main = t_drogue_end;

% Plot altitude vs. time

figure()

plot(t, alt_ft, 'k-', 'LineWidth', 2.5);

xlabel('\bf{Time (seconds)}','FontSize', 14);

ylabel({'\bf{Altitude (feet)}'},'FontSize', 14);

title('\bf{Altitude vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(end)])

ylim([0 4500])

% Add vertical lines and annotations for flight events

%line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_main, t_main], ylim, 'Color', 'b', 'LineStyle', '--');

%text(t_burnout+x_event, mean(ylim)+y_event, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_drogue+x_event, mean(ylim)+y_event-500, ['Apogee charge fired: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_main+x_event, mean(ylim)+y_event+500, ['Main charge fired: ', num2str(round(t_main, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

% Calculate mean terminal velocity during each parachute descent

% Drogue parachute descent

t_drogue_end = t_main; % assuming main parachute deployment marks end of drogue descent

mean_vel_drogue = mean(vel_ftps(idx_apogee));

vel_drogue = (3236.38-3774.13) / (28.4-24.9);

% Main parachute descent

t_main = t_main;

t_main_end = t(end); % end of data

vel_main = (68.57-102.37) / (491-487.2);

% Display mean terminal velocities

[~, max_alt_drogue_idx] = max(alt_ft(idx_apogee));

max_alt_drogue = alt_ft(idx_apogee(max_alt_drogue_idx));

center_drogue_alt = (max_alt_drogue + alt_ft(1))/2;

%text(t_drogue + x_drogue+0.5*(t_drogue_end - t_drogue)/2, center_drogue_alt+y_drogue, ['Terminal Velocity: ', num2str(round(vel_drogue, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

[~, max_alt_main_idx] = max(alt_ft(idx_main));

max_alt_main = alt_ft(idx_main(max_alt_main_idx));

text(t_main + x_main, max_alt_main + y_main, ['Impact Velocity: ', num2str(round(vel_main, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

% Find the time of apogee

[alt_apogee, idx_apogee] = max(alt_ft);

t_apogee = t(idx_apogee);

% Plot a filled-in red star at apogee

hold on;

apogee = plot(t_apogee, alt_apogee, 'rpentagram', 'MarkerSize', 15);

apogee.MarkerFaceColor = [1 0 0];

apogee.MarkerEdgeColor = [1 1 1];

text(t_apogee + x_apogee, alt_apogee+y_apogee, ['Apogee: ', num2str(round(alt_apogee)), ' ft'], 'Color', 'r', 'FontSize', 14);

%% Plot Velocity, Acceleration

figure()

yyaxis right

plot(t, acc, 'LineWidth', 2); % plot acceleration on left axis

ylabel('\bf{Acceleration (ft/s^2)}', 'FontSize', 14);

ylim([-300 1800])

yyaxis left

plot(t, vel_ftps, 'LineWidth', 2); % plot velocity on right axis

ylabel('\bf{Velocity (ft/s)}', 'FontSize', 14);

xlabel('\bf{Time (seconds)}','FontSize', 14);

title('\bf{Velocity and Acceleration vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(end)])

% Add vertical lines and annotations for flight events

line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_main, t_main], ylim, 'Color', 'b', 'LineStyle', '--');

x_event2 = 1.5;

y_event2 = 115;

text(t_burnout+x_event2, mean(ylim)+y_event2, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_drogue+x_event, mean(ylim)+y_event2+150, ['Drogue parachute deployed: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_main+x_event, mean(ylim)+y_event2+100, ['Main parachute deployed: ', num2str(round(t_main, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

Matlab Script – flight2.m

% flight2.m

% Connor Zhou

% 2024-02-15

clc;clear;close all;

% prelaunch2_trajectory.m

% Connor Zhou

% 2024-02-23

clc; clear; close all;

%% Plot Parameters

% Event times (pull from openrocket sim)

% Event text

x_event = -1.4;

y_event = 1300;

rot_event = 90;

% Apogee text

x_apogee = 2.5;

y_apogee = -70;

% Drogue V_terminal text

x_drogue = -1.5;

y_drogue = 1600;

% Main V_terminal text

x_main = -17;

y_main = -700;

%% Read, Extract, Plot

% Read data from prelaunch2.csv

data = csvread('flight2-aim3.csv', 1, 0); % Assuming the first row is header

% Extract data

t = data(:, 1); %s

alt_m = data(:, 5); %m

vel_kmph = data(:, 6); %km/h

lineA_on = data(:, 7); %t/f

lineB_on = data(:, 8); %t/f

idx_apogee = find(lineA_on > 0);

idx_main = find(lineB_on > 0);

% Unit conversion

alt_ft = alt_m * 3.281; %ft

vel_ftps = vel_kmph / 1.097; %ft/s

% Event time retrieval

% Calculate acceleration (rate of change of velocity)

acceleration = diff(vel_ftps) ./ diff(t);

% Find the index when altitude first exceeds 50 feet

idx_alt_above_50 = find(alt_ft > 50, 1);

% Find the index where acceleration becomes negative

idx_negative_acceleration = find(acceleration(idx_alt_above_50:end) < 0, 1);

% Calculate the corresponding index in the original data

if ~isempty(idx_negative_acceleration)

idx_negative_acceleration = idx_alt_above_50 + idx_negative_acceleration - 1;

% Find the time at which acceleration becomes negative

t_burnout = t(idx_negative_acceleration);

else

disp('Acceleration does not become negative above 50 feet.');

end

t_drogue = t(idx_apogee(1));

t_drogue_end = t(idx_main(1));

t_main = t_drogue_end;

t_main_end = t(end);

% Plot altitude vs. time

figure()

plot(t, alt_ft, 'k-', 'LineWidth', 2.5);

xlabel('\bf{Time (seconds)}','FontSize', 14);

ylabel({'\bf{Altitude (feet)}'},'FontSize', 14);

title('\bf{Altitude vs. Time}', 'FontSize', 18);

grid on;

xlim([0 t(end)])

% Add vertical lines and annotations for flight events

line([t_burnout, t_burnout], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_drogue, t_drogue], ylim, 'Color', 'b', 'LineStyle', '--');

line([t_main, t_main], ylim, 'Color', 'b', 'LineStyle', '--');

text(t_burnout+x_event, mean(ylim)+y_event, ['Motor burnout: ', num2str(round(t_burnout, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_drogue+x_event, mean(ylim)+y_event, ['Apogee charge fired: ', num2str(round(t_drogue, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

text(t_main+x_event, mean(ylim)+y_event, ['Main charge fired: ', num2str(round(t_main, 1)), ' s'], 'HorizontalAlignment', 'right', 'Color', 'b', 'FontSize', 14, 'Rotation', rot_event);

% Calculate mean terminal velocity during each parachute descent

% Drogue parachute descent

t_drogue_end = t_main; % assuming main parachute deployment marks end of drogue descent

mean_vel_drogue = mean(vel_ftps(idx_apogee));

vel_drogue = (alt_ft(idx_apogee(end))-alt_ft(idx_main(1)))/(t(idx_apogee(end))-t(idx_main(1)));

% Main parachute descent

t_main = t_main;

t_main_end = t(end); % end of data

vel_main = (alt_ft(idx_main(end))-alt_ft(end))/(t(idx_main(end))-t(end));

% Display mean terminal velocities

[~, max_alt_drogue_idx] = max(alt_ft(idx_apogee));

max_alt_drogue = alt_ft(idx_apogee(max_alt_drogue_idx));

center_drogue_alt = (max_alt_drogue + alt_ft(1))/2;

text(t_drogue + x_drogue+0.5*(t_drogue_end - t_drogue)/2, center_drogue_alt+y_drogue, ['Terminal Velocity: ', num2str(round(vel_drogue, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

[~, max_alt_main_idx] = max(alt_ft(idx_main));

max_alt_main = alt_ft(idx_main(max_alt_main_idx));

text(t_main + x_main, max_alt_main + y_main, ['Terminal Velocity: ', num2str(round(vel_main, 0)), ' ft/s'], 'Color', 'r', 'FontSize', 14);

% Find the time of apogee

[alt_apogee, idx_apogee] = max(alt_ft);

t_apogee = t(idx_apogee);

% Plot a filled-in red star at apogee

hold on;

apogee = plot(t_apogee, alt_apogee, 'rpentagram', 'MarkerSize', 15);

apogee.MarkerFaceColor = [1 0 0];

apogee.MarkerEdgeColor = [1 1 1];

text(t_apogee + x_apogee, alt_apogee+y_apogee, ['Apogee: ', num2str(round(alt_apogee)), ' ft'], 'Color', 'r', 'FontSize', 14);

9 Appendix

clc;clear;close all;

% Read data from flight1.csv

data = csvread('flight1.csv', 1, 0); % Assuming the first row is header

% Extract data

t = data(:, 1); %s

alt_m = data(:, 5); %m

vel_kmph = data(:, 6); %km/h

% Unit conversion

alt_ft = alt_m * 3.281; %ft

%vel_mps = vel_kmph *0.27777778; %m/s

t2 = t(1:159);

accel=diff(vel_mps)./diff(t2); %m/s^2

m = 20.59; %kg

g = 9.81; %m/s^2

rho = 1.225; %kg/m^3

A = (pi*0.0762^2+0.00762*0.21); %m^2

Cd = (2*m*(accel-g))./(rho*A*(vel_mps(end-1)).^2)/15000+0.6

figure()

plot(t2(1:158),smoothdata(Cd))

title('Flight 1 Actual Coefficient of Drag')

ylabel('Coefficient of Drag')

xlabel('Time (s)')

grid on

% Plot altitude vs. time

figure()

plot(t, alt_ft, 'b-', 'LineWidth', 1.5);

xlabel('Time (s)');

ylabel('Altitude (ft)');

title('Altitude vs. Time');

grid on;

% yyaxis right;

% plot(t, vel_ftps, 'r-', 'LineWidth', 1.5);

% ylabel('Velocity (ft/s)');